## Slide 1: ICICI Securities
CRM Trigger & notification automation

## Slide 2: Project Title – CRM Trigger and Notification Automation
Prepared By – Nahidd Anjum Date – 17/08/2025

## Slide 3: Situation
ICICI Securities operates in a highly competitive financial market where timely engagement is crucial.
The sales team currently receives manual or delayed notifications regarding critical client events (e.g. birthdays, expiring plans, upcoming investment opportunities).
The lack of automation results in –
  Missed client touchpoints
  Reduced personalization
  Delayed responses to client needs
  Lower sales conversion and customer retention

## Slide 4: Problem
Inefficient manual processes – Triggers are not centralized or automated
Missed sales opportunities – Delays or lack of visibility into key client events
Lack of personalization – Communication is not always timely
Inconsistent customer experience – Some clients receive attention, others don’t
Regulatory oversight risks – KYC and compliance alerts not always followed up on

## Slide 5: Opportunity
By automating notification via CRM –
  Improve sales productivity with real time triggers
  Enhance customer experience through timely, personalized communication
  Boost revenue by capitalizing on investment opportunities (IPO, NFO, MTF)
  Ensure compliance by reminding sales teams of KYC and nominee requirements
  Strengthen customer retention via consistent follow-up (e.g. birthdays, expiring brokerage plans)

## Slide 6: Purpose Statement - Goals
Purpose statement – To design and implement an automated CRM-based notification system that proactively alerts the sales team about key client events and opportunities – such as brokerage plans, investment launches, compliance reminders and personalized client milestones – thereby improving sales efficiency, customer engagement and regulatory compliance
Goals –
  Automate sales triggers
  Increase sales efficiency
  Ensure regulatory compliance
  Personalize client communication
  Improve data-driven decision making
  Enhance client experience

## Slide 7: Project Objectives
Automate CRM triggers – Create dynamic, rule based notifications for predefined client events
Increase sales efficiency – Deliver timely and relevant prompts to sales teams
Improve customer engagement – Ensure proactive outreach by sales representatives
Support regulatory compliance – Automate alerts for KYC/nominee follow ups
Enable scalability – Design system to accommodate future events (e.g. new financial products)

## Slide 8: Success Criteria
100% of identified triggers
Sales response rate increased by 30% within 3 months
Customer engagement measured via follow ups rates and customer feedback
95%+ follow up on due alerts
Positive feedback in internal survey post-implementation
Time to contact client after event reduced by 50%

## Slide 9: Methods
This project followed the Agile scrum framework, promoting iterative delivery, cross-functional collaboration and early feedback
Sprint duration – 2 weeks
Team structure – scrum team – product owner,

## Slide 10: Methods
Requirement gathering and analysis
  Objective – Understand and document all system requirements from stakeholders (clients, bank staff and compliance)
  Key Activities –
    Collect inputs on existing report formats
    Identify user needs for online viewing, downloading, risk profiling and mutual fund execution
    Regulatory and data security requirements
  Deliverables –
    Software Requirements Specification (SRS)\
    Use Case Documentation

## Slide 11: Methods
System Design –
  Objective – Design the architecture and UI/UX of the online platform
  Key activities –
    Database design for storing client reports and transactions
    Define modules – Report generator, Risk profiler, MF transaction engine
    Wireframes and user interface mockups
  Deliverables –
    High level and low level design documents
    ER diagrams, Data Flow Diagrams (DFD)

## Slide 12: Methods
Implementation (Coding)
  Objective – Develop the modules according to the design
  Key activities –
    Backend coding for report generation and transaction APIs
    Frontend development for dashboards and download interfaces
    Integration with mutual fund platform and payment systems
  Deliverables –
    Source code
    Database schema
    API documentation

## Slide 13: Methods
Integration and Testing
  Objective –
    Verify functionality and identify defects
  Key Activities –
    Unit testing for each module
    Integration testing for system flow, report generation – profiling – MF execution
    User Acceptance Testing (UAT) with real users
  Deliverables –
    Test cases and test reports
    Bug reports and resolutions

## Slide 14: Methods
Deployment –
  Objective –
    Move the system to the live environment
  Key Activities –
    Hosting on secure servers
    Data migration from physical to digital formats
    User training sessions and deployment checklist
  Deliverables –
    Production ready system
    Deployment logs and rollback plan

## Slide 15: Methods
Maintenance –
  Objective –
    Ensure smooth operation post launch
  Key Activities –
    Bug fixes and feature enhancements
    Periodic performance checks
    Compliance updates as per financial regulations
  Deliverables –
    Maintenance reports
    Version upgrade documents

## Slide 16: Approaches
Requirement gathering methods used
  Stakeholder Interviews
    What – One-on-one discussions with key stakeholders
    Why – To understand expectations, current pain points and must-have features
    Used with –
      Relationship Managers
      Compliance officers
      IT staff
      Clients (via feedback surveys)
    Sample questions –
      What reports do clients frequently request?
      What challenges do you face with the current physical reporting system?

## Slide 17: Approaches
Workshop and Brainstorming sessions
  What – Collaborative meetings with cross functional teams
  Why – To gather diverse perspectives and validate requirements across departments
  Used for –
    Aligning business, IT and regulatory requirements
    Mapping the ideal client journey from report viewing to mutual fund execution

## Slide 18: Approaches
Document Analysis
  What – Review of existing documentation (physical reports, transaction forms, compliance checklist)
  Why – To extract functional requirements, formatting standards and legal obligations
  Sources –
    Existing report templates
    Mutual fund transaction forms
    Regulatory compliance guidelines (e.g. KYC, AML)

## Slide 19: Approaches
Surveys and Questionnaires
  What – Structured forms sent to clients or employees
  Why – To gather quantitative data on preferences, expectations and feature priorities
  Example Questions –
    How often do you need access to investment reports?
    Would you prefer PDF reports, dashboard views or both?

## Slide 20: Approaches
Observation –
  What – Observing how staff currently prepare and deliver physical reports
  Why – To identify bottlenecks, repetitive tasks and manual processes that can be automated
  Used with –
    Report generation teams
    Customer service teams

## Slide 21: Approaches
Prototyping and Wireframing sessions
  What – Early mockups or clickable prototypes of the online system
  Why – To gather feedback and clarify expectations before full development
  Tools used – Balsamiq, Adobe XD

## Slide 22: Resources
Software tools
  Programming Languages
  Database Systems
  Reporting tools
  Frameworks
  PDF generation and financial data APIs
Hardware
  Server or cloud infrastructure for data storage
  Local development machines like laptops and desktops

## Slide 23: Resources
Human Resources
  Project Manager – Sachin
  Business Analyst – Nahid Anjum
  Solution Architect – Devi Menon
  Technical Lead - Jaideep
  Developers – Bikram, Shefali, Neeraj
  Testers – Kumar Amit

## Slide 24: Resources
Information Resources
  Bank documents about bank
  Sales team for understanding the real pain points of clients
  Operation Team for backend operation work and processes of clients’ requests
  Arranged a few sessions with top regular customers to understand how this app would help them and what problem it resolves for them
  Discussed with compliance Team for understanding compliance and other rules
  Customer account data
  Transaction logs
Testing tools
  Unit test frameworks

## Slide 25: Risks and Dependencies
Risks –
  Compliance risks
  Clients expectations
  On time project delivery
  Budget constraints
  Since it is waterfall approach, each step has to be perfect as per the clients expectations
Dependencies –
  On sales team key managers for their availability
  Operations team involvement
  Budget – 25 lakh and time limit – 1 year for project delivery

## Slide 26: Completed by Appropriate Manager
Project Sponsor – Neelkantan Shroff Project Manager - Sachin