Question 1. write Agile Manifesto.

Answer: The Agile Manifesto was created in 2001 by 17 software developers as a response to traditional project methodologies. It focuses on flexibility, collaboration, and customer satisfaction.

Four main Values

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Twelve Principles of Agile Software

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Businesspeople and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- The best architecture, requirements, and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

Question 2. Write a minimum of 40 User stories and their Acceptance Criteria along with their BV and CP.

Answer:

| User Story 1 As a Customer I want to Register So that I can create an account | Acceptance Criteria: Fields for name, email, phone; Register button; Success message | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 2 As a Customer I want to Login So that I can access my account | Acceptance Criteria: Fields for username, password; Login button; Dashboard access | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 3 As a Customer I want to Search restaurants So that I can find food places | Acceptance Criteria: Search bar; Cuisine filter; Display matching restaurants | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 4 As a Customer I want to View restaurant menu So that I can see food options | Acceptance Criteria: Menu list with dish names and prices | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 2 |  |

| User Story 5 As a Customer I want to Add food to cart So that I can prepare for placing an order | Acceptance Criteria: Add button; Cart updates in real time | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 6 As a Customer I want to Place an order So that I can buy the food | Acceptance Criteria: Order summary shown; Confirm order button; Order ID generated | Priority – High |
| --- | --- | --- |
| BV: 500 | CP: 4 |  |

| User Story 7 As a Customer I want to Make payment So that I can complete the transaction | Acceptance Criteria: Radio buttons for payment modes; Payment success/failure message | Priority – High |
| --- | --- | --- |
| BV: 500 | CP: 4 |  |

| User Story 8 As a Customer I want to Track my order So that I can view order delivery status | Acceptance Criteria: Delivery status shown in real time with delivery boy details | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 9 As a Customer I want to Cancel order So that I can stop an unwanted order | Acceptance Criteria: Cancel button; Confirmation message; Refund initiation | Priority - Medium |
| --- | --- | --- |
| BV: 300 | CP: 2 |  |

| User Story 10 As a Customer I want to Give feedback So that I can share my experience | Acceptance Criteria: Text box; Star rating; Submit button | Priority - Medium |
| --- | --- | --- |
| BV: 200 | CP: 2 |  |

| User Story 11 As a Customer I want to Change delivery address So that I can modify where I want food delivered | Acceptance Criteria: Editable address field; Validation on pincode | Priority - Medium |
| --- | --- | --- |
| BV: 250 | CP: 2 |  |

| User Story 12 As a Delivery Boy I want to Register So that I can deliver orders through Scrum Foods | Acceptance Criteria: Fields for ID, mobile, address; Upload verification; Submit button | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 13 As a Delivery Boy I want to Login So that I can start working | Acceptance Criteria: Username and password; Redirect to delivery dashboard | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 14 As a Delivery Boy I want to View orders So that I can check which orders to deliver | Acceptance Criteria: List of pending deliveries with location | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 2 |  |

| User Story 15 As a Delivery Boy I want to Accept orders So that I can confirm my delivery | Acceptance Criteria: Accept button; Change order status | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 2 |  |

| User Story 16 As a Delivery Boy I want to Update order status So that I can inform the system of progress | Acceptance Criteria: Status buttons (Picked up, In Transit, Delivered) | Priority – High |
| --- | --- | --- |
| BV: 500 | CP: 3 |  |

| User Story 17 As a Delivery Boy I want to View earnings So that I can track my income | Acceptance Criteria: Table of daily/weekly earnings; Export to Excel | Priority - Medium |
| --- | --- | --- |
| BV: 250 | CP: 2 |  |

| User Story 18 As a Delivery Boy I want to Raise issue So that I can report problems in delivery | Acceptance Criteria: Form with issue type and description; Submit button | Priority - Medium |
| --- | --- | --- |
| BV: 200 | CP: 2 |  |

| User Story 19 As a Restaurant I want to Register So that I can join the Scrum Foods platform | Acceptance Criteria: Form with restaurant info, license upload, submit button | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 20 As a Restaurant I want to Login So that I can view and manage orders | Acceptance Criteria: Login screen with redirect to restaurant dashboard | Priority – High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 21 As a Restaurant I want to Update menu So that I can change my food items list | Acceptance Criteria: Add, edit, delete items with price and description | Priority – High |
| --- | --- | --- |
| BV: 500 | CP: 4 |  |

| User Story 22 As a Restaurant I want to Set time slots So that I can define opening and closing hours | Acceptance Criteria: Time picker for from and to; Submit button; Confirmation message | Priority - Medium |
| --- | --- | --- |
| BV: 200 | CP: 2 |  |

| User Story 23 As a Restaurant I want to View orders So that I can know customer requests | Acceptance Criteria: Order list with date/time/status filters | Priority – High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 24 As a Restaurant I want to View revenue So that I can analyze performance | Acceptance Criteria: Reports with date filters and downloadable in Excel | Priority - Medium |
| --- | --- | --- |
| BV: 250 | CP: 3 |  |

| User Story 25 As a Restaurant I want to Raise issue So that I can report operational issues | Acceptance Criteria: Text box, file upload, submit button | Priority - Medium |
| --- | --- | --- |
| BV: 200 | CP: 2 |  |

| User Story 26 As a Regional Admin I want to Login So that I can manage region-specific data | Acceptance Criteria: Email and password fields | Priority - High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 27 As a Regional Admin I want to View regional revenue So that I can track region’s income | Acceptance Criteria: Drop-down for region; Revenue displayed in table; Export options | Priority - High |
| --- | --- | --- |
| BV: 400 | CP: 3 |  |

| User Story 28 As a Regional Admin I want to Manage restaurants So that I can monitor performance | Acceptance Criteria: View/edit/delete restaurant info; Performance report | Priority - High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 29 As a Regional Admin I want to Manage delivery boys So that I can oversee delivery agents | Acceptance Criteria: List view with search/filter; Action buttons | Priority - High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 30 As a Regional Admin I want to Handle refunds So that I can solve customer complaints | Acceptance Criteria: List of refund requests; Approval button; Notes field | Priority - High |
| --- | --- | --- |
| BV: 400 | CP: 3 |  |

| User Story 31 As a Admin I want to Login So that I can access platform controls | Acceptance Criteria: Username/password fields | Priority - High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 32 As a Admin I want to Approve users So that I can validate registrations | Acceptance Criteria: View list; Approve/reject button; Send notification | Priority - High |
| --- | --- | --- |
| BV: 500 | CP: 3 |  |

| User Story 33 As a Admin I want to Resolve issues So that I can close reported issues | Acceptance Criteria: Issue ID list; Assign to personnel; Status update | Priority - High |
| --- | --- | --- |
| BV: 450 | CP: 3 |  |

| User Story 34 As a Admin I want to Manage regional admins So that I can oversee hierarchy | Acceptance Criteria: Regional admin list; Edit/delete | Priority - High |
| --- | --- | --- |
| BV: 300 | CP: 2 |  |

| User Story 35 As a Business Owner I want to Login So that I can view business metrics | Acceptance Criteria: Email and password; Dashboard view | Priority - High |
| --- | --- | --- |
| BV: 400 | CP: 2 |  |

| User Story 36 As a Business Owner I want to View reports So that I can evaluate company-wide performance | Acceptance Criteria: Filters for region/date/type; Export to PDF/Excel | Priority - High |
| --- | --- | --- |
| BV: 500 | CP: 4 |  |

| User Story 37 As a Business Owner I want to Update payments So that I can release payments |  | Acceptance Criteria: List of restaurants/delivery boys; Payment status update |  | Priority - High |  |
| --- | --- | --- | --- | --- | --- |
| BV: 450 |  | CP: 3 |  |  |  |
| User Story 38 As a Customer I want to Chat with Regional Admin So that I can raise refund requests |  | Acceptance Criteria: Chat box; Order ID; Submit button; Issue ID created |  | Priority - Medium |  |
| BV: 250 |  | CP: 3 |  |  |  |

| User Story 39 As a Customer I want to View delivery boy contact So that I can contact for delivery updates | Acceptance Criteria: Display name, photo, mobile number in tracking screen | Priority – Low |
| --- | --- | --- |
| BV: 100 | CP: 1 |  |

| User Story 40 As a Customer I want to View menu item prices So that I can choose based on affordability | Acceptance Criteria: Price listed next to item name in menu | Priority – Low |
| --- | --- | --- |
| BV: 100 | CP: 1 |  |

Question 3. What is epic? Write 2 epics.

Answer: In Scrum, epics are large features or modules that cannot be delivered in a single sprint. These are broken down into user stories to help teams plan, estimate, and deliver work incrementally.

In other words, An Epic is a set of related User stories. They are also considered a “big User story.

Epic 1: Customer Onboarding and Account Management

This epic enables new users to register, log in, and manage their accounts.

Epic 2: Restaurant Discovery and Food Ordering

Covers the flow from searching for restaurants to placing and managing food orders.

Question 4. What is the difference between BV and CP.

BV (Business Value) and CP (Complexity Points) are two key metrics used in Agile to prioritize and estimate user stories.

| Aspect | BV (Business Value) | CP (Complexity Points) |
| --- | --- | --- |
| Definition | Measures the value or benefit a feature provides to the business or user. | Measures the effort or complexity involved in implementing the feature. |
| Purpose | Helps in prioritizing features that offer the most impact. | Helps in estimating the amount of work or difficulty. |
| Scale | Usually represented in numbers (e.g., 50, 100, 200, 500). | Typically uses Fibonacci sequence (1, 2, 3, 5, 8, 13, etc.). |
| Driven by | Product Owner and Business Stakeholders. | Development Team. |

Question 5. Explain about Sprint– 5 Mark

Answer: Sprint Understanding:

- A Sprint is a time-boxed iteration during which a usable and potentially releasable product increment is created.
- Sprint Duration: 2 Weeks (This is the typical value used in Scrum; can vary based on team agreement and project size).
- Scrum is a subunit of a Sprint. It refers to the daily Scrum meetings and practices followed to ensure progress within the Sprint.
- Scrum Duration: 1 Day – Usually a 15-minute stand-up meeting to inspect and adapt daily progress.

Key Concepts:
- PBI (Product Backlog Item): A product backlog item is a task, feature, or requirement that delivers value to the customer.
- Task: A unit of work that can be completed by a developer within one Scrum (1 day).
- WIP (Work In Progress): Tasks that are currently being worked on by the team.
- Sprint Backlog: A list of PBIs selected for the Sprint along with their associated tasks. It shows the progress of work as: PBI → Tasks → WIP → Done.

Question 6. Explain Product backlog and sprint back log– 5 Mark.

Answer: Product Backlog:

The Product Backlog is a prioritized list of all the features, enhancements, bug fixes, and technical work that might be needed in the product. It is maintained by the Product Owner and serves as the single source of requirements for any changes to be made to the product. Items in the product backlog are known as Product Backlog Items (PBIs) and are typically written in the form of user stories. The product backlog is a living document that evolves as new requirements emerge.

Key Characteristics of Product Backlog:

- Owned and maintained by the Product Owner.

- Contains all potential work to be done on the product.

- Items are prioritized based on business value and stakeholder needs.

- Continuously refined (backlog grooming) as the project progresses.

Sprint Backlog:

The Sprint Backlog is a subset of the product backlog selected for a particular sprint. It includes the user stories (PBIs) the development team commits to delivering during the sprint, along with the tasks required to complete those stories. Sprint backlog is created during the Sprint Planning meeting and serves as a real-time picture of the work that the team plans to accomplish.

Key Characteristics of Sprint Backlog:

- Created and maintained by the Scrum Team.

- Contains selected user stories for the sprint and their associated tasks.

- Help track daily progress with task-level breakdowns.

- Updated daily during Scrum meetings to reflect the current status of work (To Do, WIP, Done).

Sprint Planning Meeting:
Before the sprint starts, all 8 Scrum Developers participate in the Sprint Planning Meeting. During this session, they estimate how many user stories they can complete in the 2-week sprint and move those stories from the Product Backlog into the Sprint Backlog. Inputs from the Sprint Retrospective Meeting are also considered.

Scrum Meeting (Daily Stand-up):
At the end of every day’s scrum (1-day duration), the Scrum Developers participate in the Daily Scrum Meeting. During the meeting, they answer the following three questions:
a. What task did you work on during this scrum?
b. What task will you work on in the next scrum?
c. Are there any challenges or impediments? When will you complete the user story?

Question 7 – What is impediments log? write 2 impediments – 5 Marks

Answer: An Impediments Log is a structured list maintained to record, monitor, and resolve issues or obstacles that hinder the progress of a Scrum team during a sprint. Impediments can be anything that prevents a developer or the team from working efficiently, including technical issues, resource limitations, environmental constraints, or organizational barriers. The responsibility for resolving impediments lies with the Scrum Master, who ensures they are addressed promptly to avoid any delay in sprint deliverables.

Examples of Impediments:

1. Technical Impediment:

The development environment is down due to a server crash, which is blocking the team from deploying or testing code.

2. Resource Impediment:

A key developer is unexpectedly on leave, and no other team member has the required skillset to complete the task.

Question 8 – Explain Velocity of the Team – 1 Marks

Answer: Velocity is a key metric used in Agile to measure the amount of work a Scrum Team can complete during a single Sprint. It is calculated by summing the Story Points (or any other unit of estimation) of all the User Stories that are marked as “Done” at the end of the Sprint.

Example:

If a team completed 5 User Stories in a sprint with story points of 3, 5, 2, 8, and 2, then the team's Velocity for that sprint is:
3 + 5 + 2 + 8 + 2 = 20 Story Points

Importance of Velocity:

- Helps in Sprint Planning for future sprints.

- Provides a predictable delivery rate.

- Useful for forecasting project timelines.

- Velocity refers to how many Complexity Points (CP) are covered by the Scrum Team in a Sprint.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts– 3 Marks

Answer: 1. Sprint Burn Down Chart
A Sprint Burn Down Chart shows the remaining work (in Complexity Points or hours) in a sprint over time. It helps the Scrum Team track daily progress toward completing the sprint backlog.

Product Burn Down Chart
A Product Burn Down Chart shows the remaining total work (CP) for the entire project release, across all sprints. It gives stakeholders a big-picture view of progress toward the product goal.

Question 10.– Explain about Product Grooming – 2 Marks

Product Grooming (also known as Backlog Refinement) is an ongoing process where the Product Owner and the Scrum Team collaboratively review, refine, and prioritize the Product Backlog items to ensure they are ready for future sprints.

Key Activities in Product Grooming:

- Clarifying requirements and acceptance criteria

- Splitting large epics into smaller, manageable user stories

- Estimating complexity points (CP)

- Prioritizing based on business value (BV)

- Ensuring stories are Ready before Sprint Planning

Purpose:

- Keeps the backlog clean, prioritized, and actionable

- Improves sprint planning efficiency

- Enhances understanding between stakeholders and the development team

Grooming usually happens regularly (1–2 times per week) and ensures that the upcoming work is well-prepared.

Question 11 – Explain the roles of Scrum Master and Product Owner – 3 Marks

Scrum Master:

- Acts as a servant leader for the Scrum Team.

- Ensures that the team follows Agile principles and Scrum framework.

- Removes impediments that block the team’s progress.

- Facilitates Scrum ceremonies (Daily Stand-up, Sprint Planning, Retrospective, etc.).

- Coaches the team on self-organization and continuous improvement.

Product Owner:

- Owns the Product Backlog.

- Represents the voice of the customer.

- Ensure that the product delivers maximum business value.

- Defines User Stories, sets priorities, and acceptance criteria.

- Works closely with stakeholders and developers for requirement clarification.

Team Experience (Sprint 1):

You acted as the Product Owner, created the Product Backlog, wrote detailed User Stories with BV and CP, and ensured they were ready for Sprint Planning. You coordinated with the Scrum Master to remove any roadblocks and ensured that the Sprint Goal was achieved.

Question 12 – Explain all Meetings Conducted in Scrum Project.

Answer: Scrum projects involve several structured meetings (ceremonies) that ensure team alignment, transparency, and continuous improvement. Below are the main Scrum meetings conducted in each Sprint cycle:

1. Sprint Planning Meeting

- Purpose: To plan the work for the upcoming sprint.

- Who Attends: Product Owner, Scrum Master, Development Team.

- What Happens:

  - Product Owner presents prioritized Product Backlog items.

  - The team selects how many items they can commit to delivering during the sprint.

  - Tasks are estimated and broken down.

  - A Sprint Goal is defined.

2. Daily Scrum (Daily Stand-Up)

- Purpose: A short daily status update to sync the team.

- Duration: 15 minutes maximum.

- Who Attends: Development Team (Scrum Master and Product Owner can join but don’t actively participate).

- What Happens:

  - Each member answers:

    - What did I do yesterday?

    - What will I do today?

    - Are there any impediments in my way?

3. Sprint Review

- Purpose: To inspect the Increment and adapt the Product Backlog if needed.

- Who Attends: Scrum Team + Stakeholders.

- What Happens:

  - Team demonstrates the work completed during the sprint.

  - Feedback is gathered from stakeholders.

  - Product Owner updates the Product Backlog accordingly.

4. Sprint Retrospective

- Purpose: To reflect on the sprint and identify improvements.

- Who Attends: Scrum Team only.

- What Happens:

  - Team discusses what went well, what didn’t, and how to improve.

  - Action items for improvement are created and implemented in the next sprint.

5. Product Backlog Grooming (Refinement)

- Purpose: To review and revise Product Backlog items.

- Who Attends: Product Owner, Scrum Master, and Development Team.

- What Happens:

  - Items are clarified, estimated, and prioritized.

  - Ensures that backlog items are ready for upcoming Sprint Planning sessions.

Question 13 – Explain Sprint Size and Scrum Size– 2 Marks

Answer: Sprint Size:

- A Sprint is a time-boxed iteration during which a usable and potentially shippable product increment is developed.

- Typical Duration: 2 Weeks (can range from 1 to 4 weeks).

- In our project, the sprint size is 2 weeks.

- The team selects a set of user stories based on their capacity (measured in Complexity Points (CP) or Story Points) and commits to completing them within this period.

Scrum Size:

- A Scrum is a daily unit of work within a Sprint. It refers to the daily development work done by each team member.

- Duration of each Scrum: 1 Day.

- Every Scrum contributes to completing tasks that move Product Backlog Items (PBIs) from “To Do” to “Done”.

- During each Scrum, developers work on tasks assigned to them and update progress in the Daily Stand-up.

Question 14 – Explain DOR and DOD – 2 Marks

Answer: Definition of Ready (DOR):

- DOR ensures that a User Story is completely ready before it is picked up in a Sprint.

- It acts as an entry criterion for the sprint backlog.

- A User Story is considered Ready when:

  - It has a clear description.

  - It has defined Acceptance Criteria.

  - It is estimated with Complexity Points.

  - Dependencies and impediments are resolved.

  - Approved by Product Owner.

Definition of Done (DOD):

- DOD ensures that a User Story is fully completed and meets the required quality standards.

- It acts as an exit criterion from the sprint.

- A User Story is considered Done when:

  - Design, Development, and Testing are completed.

  - It is code reviewed and integrated.

  - Test cases are passed.

  - It is demoed to stakeholders and accepted by Product Owner.

  - It is ready for release or deployment.

Question 15 – Explain Prioritization Techniques and MVP – 3 Marks

Answer: Prioritization Techniques and MVP

Prioritization Techniques:

In Agile, prioritizing user stories helps the team work on the most valuable features first. Some common prioritization techniques are:

- MoSCoW Method:

  - Must Have – Essential features.

  - Should Have – Important but not critical.

  - Could Have – Nice to have, if time permits.

  - Won’t Have – Not required now.

- Kano Model:

  - Classifies features as:

    - Basic Needs – Must be present.

    - Performance Needs – More is better.

    - Excitement Needs – Surprise & delight.

- Business Value vs Complexity Matrix:

  - Choose high-value and low-complexity items first.

MVP – Minimum Viable Product:

- MVP is the smallest possible version of the product that delivers value to users.

- It contains core features needed to launch and gather feedback.

- Helps in:

  - Early market validation.

  - Saving cost and time.

  - Getting user feedback for future improvements.

Question 16 – Difference between Business Analyst n Product Owner – 3 Marks

Answer:

Aspect; Business Analyst (BA); Product Owner (PO). Focus Area; Business needs, requirements gathering; Product vision, backlog ownership. Role; Acts as a bridge between stakeholders and development team; Acts as the voice of the customer and prioritizes product features. Responsibilities; Requirement elicitation, documentation, process modeling; Backlog grooming, defining acceptance criteria, prioritization. Stakeholder Interaction; Works closely with business users, SMEs; Works closely with development team and business stakeholders. Decision Making; Provides inputs, but not the final decision maker; Responsible for final decisions on features and backlog. In Agile; Supports PO by writing user stories and clarifying requirements; Owns the product backlog and sprint goals. Deliverables; BRD, FRD, Use Cases, RTM, Process Flows; Product Backlog, Sprint Goals, User Stories.

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner – 3 Marks

Answer: Name: Priya Sharma
Email: priyasharma@email.com
Phone: +91-9876543210
Location: Hyderabad, India
LinkedIn: linkedin.com/in/priyasharma

Professional Summary

Certified and results-driven Product Owner with over 3 years of experience leading Agile Scrum teams to deliver high-quality software products. Skilled in backlog management, stakeholder communication, and ensuring alignment with business goals. Strong understanding of Agile principles and proven ability to prioritize and deliver value in fast-paced environments.

Key Skills

- Product Backlog Management

- User Story Writing & Prioritization

- Scrum & Agile Methodology

- Sprint Planning & Review

- Stakeholder Management

- Acceptance Criteria Definition

- MVP Planning

- Jira, Confluence, Trello

- Communication & Leadership

Professional Experience

Product Owner – Scrum Foods (Agile Project)
COEPD, Hyderabad | Aug 2022 – Present

- Created and maintained a well-groomed Product Backlog consisting of 40+ user stories

- Prioritized stories using MoSCoW and Kano techniques based on business value and customer needs

- Led daily Scrum meetings, Sprint Planning, Reviews, and Retrospectives

- Collaborated with cross-functional teams to deliver increments every 2 weeks

- Defined clear acceptance criteria for each story and ensured Definition of Ready (DoR) and Done (DoD) were followed

- Worked closely with developers, testers, and stakeholders to ensure on-time delivery

Business Analyst (Trainee)
COEPD Training Project | Jul 2021 – Jul 2022

- Conducted requirement elicitation and prepared BRD, FRD, Use Cases, and RTM

- Coordinated with stakeholders to gather and clarify requirements

- Supported UAT planning and test case documentation

- Acted as liaison between clients and the development team

Education

Bachelor of Technology (B.Tech) – Computer Science
Jawaharlal Nehru Technological University, Hyderabad

Certifications

- Certified Scrum Product Owner (CSPO) – Scrum Alliance

- Agile Business Analyst – COEPD