Agile 2/2

Document 1 ::

Definition of Done (DoD)

Project Name: Trade Online Platform
Methodology: Agile – Scrum
Prepared By: Ritesh Singh
Role: Product Owner / Business Analyst

🔹 Purpose

The Definition of Done (DoD) provides a shared understanding of what it means for a product backlog item (PBI) — such as a user story — to be considered complete. This ensures clarity, transparency, and alignment across the team and stakeholders on quality expectations and deliverable criteria.

🔹 Scope of Application

The following DoD applies to the following levels of work:

- User Story

- Sprint

- Release

Definition of Done – Checklist

| Criteria Type | Checklist Item |
| --- | --- |
| Acceptance Criteria | User Story meets all defined acceptance criteria |
|  | Assumptions validated through acceptance testing |
|  | Product Owner has reviewed and accepted the functionality |
| Quality Criteria | Code implemented for all stated functionalities |
|  | Code compiles and builds without errors |
|  | Unit test cases written and all are passing |
|  | QA testing completed, bugs resolved and verified |
|  | UX team has reviewed and approved user interface |
| Deployment & Docs | Feature deployed on test environment |
|  | Cross-browser/device testing completed as per assumptions |
|  | Documentation (User Guide / Functional Specs / Release Notes) updated |
|  | Build or environment configuration changes are documented |
| Sprint/Release Level | Integrated with the release branch without conflicts |
|  | Release version tested end-to-end with all integrated features |

- 🔹 Usage

This DoD checklist will be:

- Revisited at the beginning of each sprint in Sprint Planning

- Used by Developers, QA, UX, and PO during and after development

- Referred to during Sprint Review to ensure deliverables meet the agreed standard

- Updated if team agreements or product expectations evolve

Document 2

Document 2 – Product Vision

Scrum Project Name: Trade Online Platform – Digital Solution for Cross-Border Transactions

Venue: ICICI Digital Delivery Office, Mumbai
Date: 25th July 2025
Start Time: 10:00 AM
End Time: 11:30 AM
Duration: 1 hour 30 minutes

Client: ICICI Bank – Transaction Banking Division

Stakeholder List

- Business Owner – Head, Trade & Forex Department

- Regional Administrator – Zonal Product Heads

- Operations Manager – Trade Settlement Team

- Compliance Officer – EDPM/IDPM/BOE Oversight

- Relationship Managers – Wealth & Corporate Clients

- IT Partner – Internal Dev & Testing Teams

Scrum Team

- Scrum Master: Priya Mehta

- Product Owner: Ritesh Singh

- Scrum Developer 1: Ravi Deshmukh – Backend Developer

- Scrum Developer 2: Neha Agarwal – Frontend Developer

- Scrum Developer 3: Vishal Saini – QA Tester

- Scrum Developer 4: Sana Khan – UI/UX Designer

- Scrum Developer 5: Alok Tiwari – DevOps & Deployment Lead

Vision Statement

Vision:
To build a comprehensive and user-centric Trade Online Platform that enables corporate clients to initiate, monitor, and manage their international trade transactions digitally — ensuring compliance, transparency, and real-time support while reducing turnaround time and operational dependency.

Target Group

- Market Segment Addressed:
Mid to Large-scale corporate clients engaged in cross-border trade (Exporters/Importers)

- Target Users and Customers:

  - Corporate Clients (CFOs, Treasurers, Trade Managers)

  - Relationship Managers

  - Trade Compliance Officers

  - Bank Operations & Product Teams

Needs – Problems Solved / Benefits Provided

- Problems Solved:

  - Manual and paper-based trade processing

  - Delays in compliance regularization (BOE/IDPMS/EDPMS)

  - Fragmented communication between clients and bank

  - Lack of digital access to transaction status and documentation

- Benefits Provided:

  - End-to-end digitized trade request and documentation workflow

  - Real-time status tracking and system alerts

  - Integration with SWIFT and RBI portals for compliance

  - Single-window support for clients with reduced turnaround time

Product

- What is the Product?
A secure, digital Trade Online platform with modules for:

  - Outward Remittance Requests

  - Inward Remittance Settlements

  - BOE/Shipping Bill Tracking

  - Bank Guarantee (BG) & Letter of Credit (LC) Requests

  - Compliance Dashboards

- What Makes It Desirable and Special?

  - 24/7 Access for Clients

  - Automated validations and pre-filled fields

  - Real-time chat and ticketing support

  - Role-based access for internal users

  - Scalable and future-ready architecture

- Is It Feasible to Develop?
 Yes – Project uses an Agile-Scrum approach with internal IT and cross-functional collaboration. MVP can be achieved within 3–4 sprints.

Value to Business

- How Will It Benefit the Company?

  - Increased client stickiness and satisfaction

  - Faster transaction processing, freeing up ops bandwidth

  - Compliance risk reduction

  - Upselling/cross-selling opportunities for forex and hedging services

- Business Goals:

  - Reduce trade compliance regularization TAT by 50%

  - Migrate 70%+ eligible clients to the digital channel within 6 months

  - Achieve 20% YoY growth in digital trade transaction volumes

  - Improve internal process efficiency by 30%

- Business Model:

  - Platform offered as a value-added service to existing corporate banking clients

  - Monetization through enhanced forex revenue and bundled service offerings

Document 3: User Stories

User Story No: 001

Tasks:

- Create remittance request form

- Integrate form with backend services

- Validate user input fields

- Send acknowledgment email

Priority: High

Value Statement:
As a user,
I want to initiate an outward remittance request online,
so that I can save time and avoid visiting the branch.

BV (Business Value): 500
CP (Cost of Production): 4

Acceptance Criteria:

- Form must allow remittance amount, currency, beneficiary details

- All mandatory fields should have validations

- Request should be saved in database

- Confirmation message should be displayed

- Email/SMS should be triggered after successful submission

User Story No: 002

Tasks:

- Develop upload section for shipping bill and invoice

- Validate file types and size

- Store documents securely in repository

Priority: Medium

Value Statement:
As a user,
I want to upload export documents digitally,
so that I can avoid manual submission and streamline compliance.

BV: 200
CP: 3

Acceptance Criteria:

- PDF, JPEG, PNG file formats should be allowed

- Max file size should not exceed 10 MB

- Documents must be linked to remittance reference

- Upload success message should appear

- Error message on unsupported format

User Story No: 003

Tasks:

- Fetch IDPMS/EDPMS data from backend

- Display status of compliance closure

- Notify users for pending actions

Priority: High

Value Statement:
As a user,
I want to track my IDPMS and EDPMS compliance status,
so that I can stay compliant with RBI guidelines.

BV: 200
CP: 4

Acceptance Criteria:

- Dashboard should show “Open” or “Closed” status

- Tooltip should display compliance date and remarks

- Automatic alerts for overdue compliance

- Linked documents should be viewable

User Story No: 004

Module: Letter of Credit (LC)
Tasks:

- Design LC request form

- Enable upload of proforma invoice

- Auto-populate applicant & beneficiary details from profile

- Allow preview before final submission

Priority: High

Value Statement:
As a user,
I want to apply for a Letter of Credit online,
so that I can ensure timely payments to suppliers as per trade terms.

BV: 200
CP: 5

Acceptance Criteria:

- All mandatory fields (currency, LC amount, tenor, Incoterms) must be captured

- Applicant and beneficiary fields should auto-populate

- Upload option for proforma invoice required

- Preview and submit options should be present

- Confirmation and application reference number should be generated

User Story No: 005

Module: Bank Guarantee (BG)
Tasks:

- Provide BG application form

- Enable BG template selection (Performance, Financial, Advance Payment)

- Allow bank branch selection

Priority: Medium

Value Statement:
As a user,
I want to request a Bank Guarantee digitally,
so that I can submit it to my clients on time without branch visit.

BV: 200
CP: 4

Acceptance Criteria:

- Guarantee type selection required

- Validity period and beneficiary details should be captured

- Auto-calculate charges as per user profile

- Branch and margin selection to be provided

- Submit should create request with reference ID

User Story No: 006

Module: Admin/Compliance Dashboard
Tasks:

- View pending approvals

- Track remittance turnaround time

- Download/export MIS

Priority: High

Value Statement:
As an Admin,
I want to monitor all trade requests and turnaround times,
so that I can ensure SLAs are met and regulatory deadlines are followed.

BV: 500
CP: 3

Acceptance Criteria:

- Dashboard should show daily/weekly pending item count

- SLA alert (Red/Amber/Green) for delayed items

- Filters by product (Remittance/LC/BG) and client

- MIS export in Excel/PDF format

- Approval buttons for actions from Admin side

User Story No: 007

Module: Customer Onboarding
Tasks:

- Allow new customer registration with business KYC

- Verify user via OTP/email link

- Admin approval workflow for account activation

Priority: High

Value Statement:
As a new customer,
I want to register and get verified online,
so that I can quickly access trade services without branch visits.

BV: 500
CP: 5

Acceptance Criteria:

- Registration form should capture entity name, PAN, GSTIN, contact details

- System must validate duplicate entries

- OTP/email-based verification required

- Admin approval should trigger account activation email

- Dashboard access should be granted post verification

User Story No: 008

Module: Notification System
Tasks:

- Trigger system alerts for successful submissions, status updates, and approvals

- Provide in-app, email, and SMS notification options

- Add settings page for notification preferences

Priority: Medium

Value Statement:
As a user,
I want to receive alerts for key actions and updates,
so that I can stay informed about the status of my trade requests.

BV: 200
CP: 4

Acceptance Criteria:

- Notification should be sent on request submission, approval/rejection, and query raised

- Settings should allow turning on/off email/SMS alerts

- Notifications should be visible in the portal (bell icon or messages tab)

- Template-based format for consistency

User Story No: 009

Module: Mobile Responsiveness
Tasks:

- Ensure adaptive layout for tablets, mobile, and desktops

- Test all key modules (remittance, LC, BG) for responsiveness

- Simplify UI for small screens

Priority: High

Value Statement:
As a mobile user,
I want to access the trade platform seamlessly on my phone,
so that I can raise and track requests on the go.

BV: 100
CP: 6

Acceptance Criteria:

- Platform must be compatible with Chrome, Safari, Firefox browsers

- All forms must adapt to small screens without breaking

- Buttons should be clickable without zoom

- Test cases to confirm UI responsiveness across 5+ device types

Document 4: Agile Product Owner (PO) Experience

Project Name: Trade Online Platform
Methodology: Agile – Scrum
Role: Product Owner

✅ Key Responsibilities Handled as a Product Owner

1. Market Analysis

- Conducted a detailed analysis of market trends and customer pain points related to international trade services.

- Identified gaps in existing digital trade platforms used by SMEs and exporters.

- Benchmarked similar digital products in the banking and fintech sectors to validate feasibility and demand.

2. Enterprise Analysis

- Performed due diligence on trade process bottlenecks and customer experience issues.

- Evaluated market potential for digitizing services like outward remittance, BOE/Shipping Bill regularization, and LC/BG applications.

3. Product Vision and Roadmap

- Defined a clear product vision focused on enabling end-to-end digital trade services for exporters and importers.

- Designed a product roadmap with phased delivery of modules:

  - Phase 1: Outward Remittance Request, Inward Settlement, BOE Regularization

  - Phase 2: Shipping Bill Upload, BG and LC Request Module

  - Phase 3: Dashboard Enhancements, Notification System, Mobile Responsiveness

4. Managing Product Features

- Captured stakeholder expectations through workshops and interviews.

- Prioritized epics and features based on customer impact, ROI, and technical feasibility.

- Regularly refined scope based on feedback from sprint reviews and retrospectives.

5. Managing Product Backlog

- Created and continuously refined the Product Backlog.

- Prioritized user stories for each sprint with input from development and QA teams.

- Aligned backlog priorities with strategic business goals and regulatory timelines.

6. Managing Iteration Progress

- Led Sprint Planning to define sprint scope with clear, achievable goals.

- Participated in Daily Stand-ups to address blockers and progress updates.

- Conducted Sprint Reviews to demonstrate completed functionalities.

- Facilitated Sprint Retrospectives with Business Analyst to implement process improvements.

🧾 User Story Management

Developed well-structured user stories including:

- Story No. and Title

- Tasks and Dependencies

- Priority Level (High, Medium, Low)

- Acceptance Criteria

- Business Value (BV) and Complexity Points (CP)

This structure ensured that all user stories were clear, testable, and aligned with stakeholder needs.

PO as Liaison Between Business & Scrum Team

- Acted as a bridge between business stakeholders and the Scrum team.

- Translated customer needs and regulatory requirements into technical specifications.

- Ensured that product development remained aligned with business goals throughout the sprints.

Learning Outcomes from This Project

- Gained hands-on experience in managing all types of Scrum ceremonies:

  - Sprint Planning

  - Daily Standups

  - Sprint Reviews

  - Sprint Retrospectives

  - Backlog Grooming/Refinement

- Improved backlog prioritization skills and stakeholder communication.

- Learned how to measure sprint progress and re-prioritize quickly based on feedback.

Document 5: Product & Sprint Backlog and Burndown Charts

Project Name: Trade Online Platform
Methodology: Agile – Scrum
Role: Product Owner

🧾 Product Backlog

| User Story ID | User Story | Tasks | Priority | BV (Business Value) | CP (Complexity Points) | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US01 | As a customer, I want to submit an outward remittance request online so that I don't need to visit a branch | UI Design, Form Validation, API Integration | High | 8 | 5 | Sprint 1 |
| US02 | As a bank admin, I want to verify submitted BOE documents so that compliance is ensured | Upload Module, Validation, Approval Workflow | High | 7 | 4 | Sprint 1 |
| US03 | As a customer, I want to upload shipping bills linked to remittance requests so that my transactions get regularized | UI Module, Document Mapping Logic | Medium | 6 | 5 | Sprint 2 |
| US04 | As a user, I want to track the status of my LC/BG request so that I stay informed | Status Tracker, Notification System | Medium | 5 | 3 | Sprint 2 |
| US05 | As a trade officer, I want to generate compliance reports so that I can submit them to regulatory authorities | Report Builder, Export to PDF/Excel | Low | 4 | 6 | Sprint 3 |

🧾 Sprint Backlog (Sprint 1 Sample)

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US01 | Online outward remittance form | Design Form UI, Add validations, Build APIs, Testing | Dev 1, Dev 3 | In Progress | 20 |
| US02 | BOE Document Verification | Create Upload Section, Develop Approval Flow | Dev 2 | To Do | 18 |
| US01 | Backend Integration | Build API for form submission, Save request in DB | Dev 4 | In Progress | 12 |

📉 Product Burndown Chart

Graph Description:

- X-Axis: Sprints (Sprint 1 to Sprint 4)

- Y-Axis: Remaining Story Points

- Shows gradual decrease in overall product backlog over the course of sprints.

| Sprint | Story Points Planned | Story Points Completed | Remaining |
| --- | --- | --- | --- |
| Sprint 1 | 15 | 12 | 3 |
| Sprint 2 | 13 | 10 | 3 |
| Sprint 3 | 12 | 12 | 0 |
| Sprint 4 | 8 | 8 | 0 |

Note: Chart visually shows downward trend reaching 0 by Sprint 4.

📉 Sprint Burndown Chart (Sprint 1 Example)

Graph Description:

- X-Axis: Days (Day 1 to Day 10 of the Sprint)

- Y-Axis: Remaining Hours

- Daily reduction in pending task hours. Helps track sprint progress.

| Day | Remaining Effort (hrs) |
| --- | --- |
| Day 1 | 50 |
| Day 2 | 45 |
| Day 3 | 42 |
| Day 4 | 36 |
| Day 5 | 28 |
| Day 6 | 24 |
| Day 7 | 16 |
| Day 8 | 10 |
| Day 9 | 4 |
| Day 10 | 0 |

Document 6: Sprint Meetings

Project Name: Trade Online Platform
Methodology: Agile – Scrum
Prepared By: Product Owner

✅ Meeting Type 1: Sprint Planning Meeting

| Date | 12-07-2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Conference Room 2 / MS Teams |
| Prepared By | Product Owner |
| Attendees | Scrum Master, Product Owner, Scrum Developers (1–5), QA Analyst, UX Designer |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Welcome & Objective | Scrum Master | 5 mins |
| Product Backlog Overview | Product Owner | 10 mins |
| Sprint Goal Discussion | Product Owner | 10 mins |
| User Story Breakdown & Estimates | Scrum Developers | 30 mins |
| Capacity Planning | Scrum Master | 10 mins |
| Sprint Commitment & Finalization | Team | 15 mins |
| Q&A / Closing | Scrum Master | 10 mins |

Other Information

- Observers: Trade Compliance Officer, Business Analyst

- Resources: Jira board, Sprint velocity chart, Product backlog

- Special Notes: Team committed to 4 user stories for Sprint 1

✅ Meeting Type 2: Sprint Review Meeting

| Date | 22-07-2025 |
| --- | --- |
| Time | 4:00 PM – 5:00 PM |
| Location | Board Room / MS Teams |
| Prepared By | Scrum Master |
| Attendees | Scrum Team, Product Owner, Business Stakeholders |

Sprint Status

- Completed User Stories: 3 of 4 committed

- Pending Items: 1 story partially done, moved to next sprint

Things to Demo

- Outward remittance submission flow

- BOE verification approval process

- Compliance dashboard preview

Quick Updates

- Dev 2 faced API sync issues – Resolved

- UI issues raised by QA – Fixed and retested

What’s Next

- Remaining story added to Sprint 2

- Integration module planned for next sprint

✅ Meeting Type 3: Sprint Retrospective Meeting

| Date | 22-07-2025 |
| --- | --- |
| Time | 5:30 PM – 6:15 PM |
| Location | Scrum Room / MS Teams |
| Prepared By | Scrum Master |
| Attendees | Scrum Team Only |

Agenda

- Reflect on the previous sprint

- Identify improvements

- Define action items

What Went Well

- Team collaborated effectively on BOE module

- Daily standups improved visibility

- Quick turnaround for QA feedback

What Didn’t Go Well

- API delay from backend team

- Ambiguity in story acceptance criteria

Questions

- How can we ensure technical blockers are raised early?

- Can QA participate earlier in the sprint?

Reference

- Retrospective board, Sprint metrics, Team feedback

✅ Meeting Type 4: Daily Stand-Up Meeting

Sprint Week: 14-07-2025 to 20-07-2025

| Question | Name/Role | Mon | Tue | Wed | Thu | Fri | Sat | Sun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Dev 1 | Story US01 UI | Testing US01 | Bug Fix | Final QA | – | – | – |
|  | Dev 2 | BOE Upload | Backend APIs | API Debug | Code Review | – | – | – |
|  | Dev 3 | Setup DB | Integrations | Data Mapping | Support QA | – | – | – |
| What will you do today? | Dev 1 | Test Remit | QA Review | Code Merge | – | – | – | – |
|  | Dev 2 | Test APIs | Update Docs | – | – | – | – | – |
|  | Dev 3 | Finalize Mapping | QA Handover | – | – | – | – | – |
| What is blocking your progress? | Dev 1 | No Blockers | – | UI lag fixed | – | – | – | – |
|  | Dev 2 | API delay | Resolved | – | – | – | – | – |
|  | Dev 3 | No Blockers | – | – | – | – | – | – |