Question 1 – write Agile Manifesto

Ans:

Four main Values

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Twelve Principles of Agile Software

  - Satisfy the customer through early and continuous delivery of valuable software

  - Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

  - Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

  - Business people and developers must work together daily throughout the project.

  - Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

  - The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

  - Working software is the primary measure of progress.

  - Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

  - Continuous attention to technical excellence and good design enhances agility.

  - Simplicity--the art of maximizing the amount of work not done--is essential.

  - The best architectures, requirements, and designs emerge from self-organizing teams.

  - At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly

Question 2 – User Stories- Acceptance Criteria-BV-CP

Answer – User Stories - A User Story is a concise and simple description of a feature or functionality from the perspective of an end user or customer.

- It is a key component of Agile development methodologies, helping teams understand what users need and why.

- User stories are written in plain language and focus on delivering value to the user, guiding the team on what needs to be built.

| User Story No: 1 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for Username, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 2 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 3 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: Text Box to enter. Business Rules: Within the radius of 5 km |  |  |  |

| User Story No: 4 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 | CP: 03 |  |  |
| Acceptance Criteria: Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |  |

| User Story No: 5 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 | CP: 02 |  |  |
| ACCEPTANCE CRITERIA List of restaurant, select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant. |  |  |  |

| User Story No: 6 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 50 | CP: 01 |  |  |
| Acceptance Criteria: 1. Display price in the list of menu item |  |  |  |

| User Story No: 7 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 01 |  |  |
| Acceptance Criteria: 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |  |

| User Story No: 8 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 02 |  |  |
| Acceptance Criteria: 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |  |

| User Story No: 9 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |
| BV: 200 | CP: 03 |  |  |
| Acceptance Criteria: 1. Select Reports 2. Select Revenue Reports 3. Select to and from date 4. Select Region (can select all) 5. Generate Report 6. Download Report in EXCEL |  |  |  |

| User Story No: 10 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS, SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS |  |  |
| BV: 200 | CP: 03 |  |  |
| Acceptance Criteria: 1. CLICK ON PERFORMANCE OF RESTAURANTS 2. SELECT FROM DATE TO DATE 3. CLINCK ON GENERATE REPORT WHICH INCLUDES RESTAURANTS ID, NAME, REVENUE 4. CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |  |

| User Story No: 11 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 12 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 13 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 200 | CP: 02 |  |  |
| Acceptance Criteria: 1) BR-ALL MANDATORY 2) TEXT BOX FIELDS 3) DISPLAY ORDER ID 4) TEXT BOX FOR DESCRIPTION 5) SUBMIT BUTTON 6) GENERATE ISSUE ID 7) DISPLAY SUCCESSFUL |  |  |  |

| User Story No: 14 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER, I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN LOGIN IN SCRUM FOODS APPLICATION |  |  |
| BV: 100 | CP: 02 |  |  |
| Acceptance Criteria: REGISTRATION SCREEN, Text Boxes for Username, Password, Mobile No, Email, Address, Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 15 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN USE THE SCRUM FOODS APPLICATION |  |  |
| BV: 200 | CP: 04 |  |  |
| Acceptance Criteria: Login Screen, Text Boxes for Username, Password, Click on Login Button. |  |  |  |

| User Story No: 16 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT SEARCH OPTION IN SCRUM FOODS APPLICATION SO THAT I CAN SEARCH FOR RESTURANTS TO ORDER FOOD |  |  |
| BV: 200 | CP: 04 |  |  |
| Acceptance criteria Text boxes for search menu, show restaurant details. Enable search option to display list of restaurants to order food |  |  |  |

| User Story No: 17 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT TO VIEW RESTAURANTS MENU IN SCRUM FOODS APPLICATIONSO THAT I CAN SELECT FOOD TO ORDER FROM RESPECTIVE RESTAURANT |  |  |
| BV: 500 | CP: 02 |  |
| Acceptance Criteria: View list of restaurants and Menu cards in Tabular Form. Show available Menu card of Restaurants |  |  |

| User Story No: 18 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT TO SELECT FOOD FROM RESTAURANTS LISTED IN SCRUM FOODSSO THAT I CAN ORDER FOOD TO ORDER FROM RESPECTIVE RESTAURANT |  |  |
| BV: 200 | CP: 04 |  |
| Acceptance Criteria:Login, Show list of available restaurants, Display Menu cards, Enable the customer to select item and place order in application. |  |  |

| User Story No: 19 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT TO MAKE ONLINE PAYMENTSO THAT I CAN MAKE ONLINE ADVANCE PAYMENT |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria:Login, Show Payment options Net banking, UPI Payments, Credit card.Enable the customer to select the mode of payment and proceed with the payment option. |  |  |

| User Story No: 20 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT TO HAVE TRACKING OPTIONSO THAT I CAN TRACK MY ORDER ONLINE |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria:Show status of delivery with the location details, and the expected time of delivery. Enable the customer to track the delivery boy’s location until the food is delivered. |  |  |

| User Story No: 21 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT THE CANCEL OPTIONSO THAT I CAN CANCEL THE ORDER IN CASE OF REASON |  |  |
| BV: 500 | CP: 04 |  |
| Acceptance Criteria:Text Box for cancel option, order can be cancelled mentioning the reason of cancellation. Display the status as cancelled and process for refund to customer. |  |  |

| User Story No: 22 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMERI WANT THE FEEDBACK OPTIONSO THAT I CAN RATE, GIVE FEEDBACK AND GIVE RATINGS |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria: Text Box for feedback option, option to rate the delivery agent. |  |  |

| User Story No: 23 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOYI WANT TO REGISTERSO THAT I CAN ACCEPT THE ORDER AND DELIVERY. |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria:Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user. |  |  |

| User Story No: 24 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOYI WANT TO LOGIN IN SCRUM FOODS APPLICATIONSO THAT I CAN VIEW AND ACCEPT THE ORDER FOR DELIVERY. |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria:Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Login Button. Send Successful Notification to the user |  |  |

| User Story No: 25 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOYI WANT TO UPDATE THE ORDER STATUSSO THAT I CAN VIEW AND UPDATE THE DELIVERY STATUS. |  |  |
| BV: 500 | CP: 02 |  |
| Acceptance Criteria:Text Box for updating of delivery status and feed back. |  |  |

| User Story No: 26 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOYI WANT TO UPDATE THE PAYMENT STATUSSO THAT I CAN VIEW AND UPDATE THE PAYMENT STATUS FOR COD |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria:Text Box for updating of payment status and feed back. |  |  |

| User Story No: 27 | Tasks: 3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGINSO THAT I CAN VIEW THE FEEDBACK FOR MY DELIVERY |  |  |
| BV: 500 | CP:05 |  |
| Acceptance Criteria:Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Login Button. Send Successful Notification to the user and access to delivery boy. |  |  |

| User Story No: 28 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW DETAILS SO THAT I CAN VIEW THE LIST OF ORDERS AND RELATED FEEDBACK FROM CUSTOMERS |  |  |
| BV: 500 | CP:05 |  |
| Acceptance Criteria: Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Login Button. Send Successful Notification to the user and access to restaurant owner. |  |  |

| User Story No: 29 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO PAYMENT SO THAT I CAN VIEW MY ORDERS AND PAYMENTS RECEIPTS |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria: Text boxes for reports of placed orders and payments |  |  |

| User Story No: 30 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO REGISTER SO THAT I CAN LOGIN IN SCRUM FOOD APP |  |  |
| BV: 500 | CP: 05 |  |
| Acceptance Criteria: Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User Story No: 31 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOGIN SO THAT I CAN UPDATE VIEW ORDERS THE PAYMENTS AND OTHER FOR DETAILS RESTAURANTS. |  |  |
| BV: 500 | CP: 05 |  |  |
| Acceptance Criteria: Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Login Button. Send Successful Notification to the user |  |  |  |

| User Story No: 32 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A ADMIN I WANT TO LOGIN SO THAT I CAN VIEW THE RESTAURANTS. |  |  |
| BV: 500 | CP: 05 |  |  |
| Acceptance Criteria: Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Login Button. Send Successful Notification to the user |  |  |  |

| User Story No: 33 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A ADMIN I WANT TO VIEW REPORTS SO THAT I CAN VIEW THE REGIONAL REVENUES |  |  |
| BV: 500 | CP: 05 |  |  |
| Acceptance Criteria: Generate the reports of orders and payment and calculate the revenue. |  |  |  |

| User Story No: 34 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RAISE ISSUES SO THAT I CAN UPDATE THE COMPLAINTS OF DELIVERY AGENTS OR RESTAURANT |  |  |
| BV: 500 | CP: 05 |  |  |
| Acceptance Criteria: Complaints and forms for customer regarding the ratings or any complaints regarding delivery boys or restaurants. |  |  |  |

| User Story No: 35 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW DELIVERIES REPORTS AND REVENUE GENERATED SO THAT I CAN UPDATE THE DELIVERIES |  |  |
| BV: 500 | CP: 05 |  |  |
| Acceptance Criteria: Reports generated and View Deliveries report and view revenue |  |  |  |

| User Story No: 36 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO LOGIN SO THAT I CAN UPDATE THE LIST OF FOODS AND AVAILABILITY |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: Text Boxes for Username, Password, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user. Update the available foods and the status of availability. |  |  |  |

| User Story No: 37 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO UPDATE THE ADDRESS SO THAT I CAN UPDATE THE NEW ADDRESS AS CURRENT ADDRESS |  |  |
| BV: 500 | CP: 02 |  |  |
| Acceptance Criteria: Modify the Address and set as current location. |  |  |  |

| User Story No: 39 |  | Tasks: 2 |  | Priority: HIGHEST |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW REPORTS SO THAT I CAN VIEW REGIONAL REVENUE |  |  |  |  |  |  |
| BV: 500 |  | CP: 02 |  |  |  |  |  |
| Acceptance Criteria: Generate the reports regional wise and view reports |  |  |  |  |  |  |  |
| User Story No: 40 | Tasks: 2 |  | Priority: MEDIUM |  |
| AS A CUSTOMER I WANT TO VIEW THE ORDER LIST SO THAT I CAN REORDER LAST ORDER |  |  |  |  |
| BV: 500 | CP: 02 |  |  |  |  |
| Acceptance Criteria: Display order list and enable user to reorder if order is in the stock |  |  |  |  |  |

Question 3– What is epic? Write 2 epics

Ans:

An epic is a large requirement or composite user story that needs to be broken down into small segments during software development.

A group of common user stories for a sprint or iteration that the team wants to deliver.

Example of 2 epics is below –

| User Story No: 14 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER, I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN LOGIN IN SCRUM FOODS APPLICATION |  |  |
| BV: 100 | CP: 02 |  |  |
| Acceptance Criteria: REGISTRATION SCREEN, Text Boxes for Username, Password, Mobile No, Email, Address, Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 15 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER, I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN USE THE SCRUM FOODS APPLICATION |  |  |
| BV: 200 | CP: 04 |  |  |
| Acceptance Criteria: Login Screen, Text Boxes for Username, Password, Click on Login Button |  |  |  |

Question 4 –What is the difference between BV and CP

Ans:

- Business Value (BV):

Business Value measures the benefit or impact a feature or task delivers to the organization or end users. It focuses on the importance and outcome of completing a task.

- Complexity Points (CP):

Complexity Points estimate the effort and technical difficulty required to complete a feature or task. They focus on how challenging it is to implement.

|  | Business Value (BV) | Complexity Points (CP) |
| --- | --- | --- |
| Definition | Measures the benefit or impact a task delivers to the organization or end user. | Estimates the effort and technical difficulty required to complete a task. |
| Focus | Value delivered to the business or user. | Effort and difficulty of implementation. |
| Purpose | Helps prioritize tasks based on importance and impact. | Assists in planning and resource allocation. |
| Who defines it | Product Owner, stakeholders, or business leaders. | Development team during estimation. |
| Measurement scale | Strategic or numerical scale (e.g., 1–10, 1–100). | Relative sizing (e.g., Fibonacci: 1, 2, 3, 5, 8). |
| Examples | Revenue generation, compliance, customer satisfaction. | Technical challenges, unknowns, skill requirements. |
| When used | During prioritization of the backlog. | During sprint planning or backlog refinement. |
| Impact on | Determines what is most valuable to deliver first. | Influences how much work can be committed within a sprint. |

Question 5 –Explain about Sprint

Answer – Sprint – A Sprint is a core component of the Scrum framework, used in Agile software development. It is a time-boxed iteration, usually lasting 1 to 4 weeks, during which a Scrum team works to deliver a potentially shippable product increment. Sprints are designed to provide consistent, repeatable progress toward the project’s goals.

Sprint Activities –

- Sprint Planning – The team plans the Sprint by selecting items from the Product Backlog to work on and defining the Sprint Goal. Tasks are broken down into smaller, manageable pieces.

- Daily Scrum (Stand up) – A short meeting to discuss What was done yesterday, What will be done today, Any blocker or issues.

- Sprint Execution – The development team works collaboratively to complete the tasks committed to during Sprint Planning.

- Sprint Review – At the end of the Sprint, the team demonstrates the completed work to stakeholders to gather feedback.

- Sprint Retrospective – The team reflects on the Sprint to identify areas for improvement and discuss what went well, what didn’t, and how to improve in the next Sprint.

What is sprint Duration: 2 Weeks - Your sprint Value : 15

Sprint Duration - Sprint Duration refers to the fixed length of time allocated for a Sprint in the Scrum framework. During this period, a Scrum team works to complete a defined set of tasks or achieve a specific Sprint Goal, producing a potentially shippable product increment by the end.

What is scrum Duration: 1 day – Your scrum Value:  7

Scrum Value – Scrum value defines to the topics or the team size or the number we are going to give to any issue or blocker while discussing during the scrum call.

| PBI | TASKS | WIP | DONE |
| --- | --- | --- | --- |
| Registration | 3 | 2 | 1 |
| Login | 2 | 2 | 0 |
| Add Restaurants | 3 | 2 | 1 |
| Order food | 3 | 3 | 0 |
| Make payment | 3 | 3 | 0 |
| Track Delivery | 3 | 3 | 0 |
| Customer Feedback | 3 | 3 | 0 |

Question 6 – Explain Product backlog and sprint back log

Answer – Product Backlog - The Product Backlog is a key artifact in the Scrum framework, representing a prioritized list of work items that the Scrum team needs to complete to deliver a product or project. It serves as the single source of truth for all the features, enhancements, bug fixes, technical requirements, and other deliverables required to achieve the product's goals

Sprint Backlog - The Sprint Backlog is a key artifact in the Scrum framework that represents a subset of the Product Backlog items selected for a specific Sprint, along with the plan to deliver them. It is the team's working to-do list during the Sprint and includes all tasks required to meet the Sprint Goal.

Question 7 – What is impediments log? write 2 impediments

Answer - Impediment Log - An Impediment Log in Agile is a tool or document used to track and manage obstacles, blockers, or issues that hinder the progress of an Agile team during a project. It helps ensure that impediments are identified, prioritized, and addressed promptly to maintain the team's productivity and alignment with the project goals.

Example

| ID | Description | Reported By | Impact | Owner | Status | Resolution Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Build server is down | Devloper | cannot test a new code | Scrum master | In progress | NA |
| 2 | Lack of clarity on a requirements | Product Owner | Feature devlopment blocked | product owner | Resolved | 08-09-2025 |

Question 8 – Explain Velocity of the Team

Answer- Velocity of the Team According to Scrum, Inc., Team Velocity is a "Measure of the amount of work a team can tackle during a single sprint and is the key metric in Scrum". When you complete a sprint, you'll total the points for all fully completed user stories and over time find the average number of points you complete per sprint.

So Velocity means How many Complexity Points (CP) is covered in this sprint and team has covered 8 CPs hence Velocity of team is 8.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

Answer – Sprint Burn Charts - A Sprint Burn Chart is a visual tool used in Agile project management to track progress within a sprint. It helps teams understand how much work remains and whether they are on track to meet their sprint goals.

Types of Sprint Burn Charts –

- Sprint Burn Down Chart - Tracks the remaining work overtime during a sprint. Shows a downward slope as tasks are completed. Key goal is to ensure the team is completing tasks at a pace to finish the sprint on time.

- Sprint Burn Up Chart - Tracks the completed work overtime during a sprint. Shows an upward slope as more tasks are completed. Key goal is to monitor progress toward the sprint's total scope.

Product Burn Down Chart - A Product Burn Down Chart is a visual tool used in Agile project management to track the progress of a project toward completing all the work (usually in the form of user stories or tasks) in the product backlog. It helps teams and stakeholders monitor the remaining work overtime, providing a clear picture of whether the project is on track to meet its deadlines and goals.

Question 10 – Explain about Product Grooming

Answer - Product Grooming, also known as Backlog Refinement, is a collaborative Agile practice aimed at preparing and prioritizing the product backlog to ensure that it is well-organized, up-to-date, and ready for upcoming sprints.

The goals include Clarify Requirements, Prioritize Work, Estimate Effort, Remove Obsolete Items, Break Down Large Items.

Benefits of Product Grooming includes Improved Clarity, Smoother Sprint Planning, Increased Productivity, Focus on Value

Question 11 – Explain the roles of Scrum Master and Product Owner

|  | Scrum master | Product Owner |
| --- | --- | --- |
| Focus | Process and team | Product and Value |
| Primary role | Facilitator and coach | Decision maker and backlog manager |
| Works with | Development team and product owner | Stakeholders and development team |
| Key concern | Ensuring Agile practices | Delivering most valuable product |
| Authority | No Direct authority over the team | Owns the product backlog and priorities |

Question 12 – Explain all Meetings Conducted in Scrum Project.

Ans: The five types of Scrum meetings that happen during the Scrum process. Here’s the extracted and slightly structured version

1) Sprint Planning Meeting

- At the beginning of each sprint product owner and team will conduct this meeting

- Negotiate which product log items they will attempt to convert to working product during the sprint.

2) Daily Scrum (Daily Stand-up):

Daily meeting 15 minutes Sprint Goal Output Sprint Backlog Standup (to avoid too long meeting) Not for problem

solving Three questions:

- What did you do yesterday?

- What obstacles are in your way?

- What will you do today?

3) Sprint Review Meeting

• During this meeting, the scrum team shows what they accomplished during the sprint.

• During the sprint review, the project is accessed against the sprint goal determined during the sprint plan meeting.

4) Sprint Retrospective Meeting

• This meeting will be conducted for an hour at the end of every sprint to retrospect and improve further for next sprint.

5) Sprit Backlog Refinement Meeting

- The Sprint Backlog contains all the committed User Stories for the current Sprint broken down into Tasks by the Team.

- All items on the Sprint Backlog should be developed, tested, documented and integrated to fulfil the commitment.

Question 13 – Explain Sprint Size and Scrum Size

Ans:

Sprint Size - Sprint Size refers to the amount of work that a Scrum team commits to completing during a single sprint. It is typically measured in terms of:

- Story Points: A relative measure of complexity, effort, or size for backlog items.

- Hours: The estimated time required to complete tasks.

- Number of Tasks/User Stories: A count of items the team plans to complete.

Scrum Size - Scrum Size refers to the composition and capacity of the Scrum team, encompassing the number of team members, their roles, and their collective ability to deliver work within a sprint. While there is no strict rule for Scrum team size, certain guidelines exist to ensure efficiency and collaboration.

Question 14 – Explain DOR and DOD:

Ans:

Definition of Ready (DOR) - Definition of Ready (DOR) is a set of criteria that a user story or product backlog item must meet before it can be considered "ready" for the team to start working on it during a sprint. Essentially, it is a checklist that ensures that the backlog item is sufficiently clear, detailed, and understood by the team so that they can begin development without any ambiguity or uncertainty.

Common criteria for DOR include Clear Acceptance Criteria, Well-Defined User Story, Dependencies Identified, Estimate, Prioritized, No Blockers, Stakeholder Availability.

Definition of Done (DOD) - Definition of Done (DOD) is a set of criteria that must be met for a product backlog item e.g., user story, feature or an entire Sprint to be considered complete. The DoD ensures that all work is fully finished, meets quality standards, and is ready for release or deployment. It provides clarity on what constitutes "done," reducing ambiguity, and ensuring consistency in quality across the Scrum team.

Common criteria for DOD include Code Complete, Peer Review, Automated Tests, Manual Testing, No Critical Bugs, Integrated, Documentation Complete, Performance Standards Met, No Pending Tasks, Reviewed by Product Owner, Ready for Release

Question 15 – Explain Prioritization Techniques and MVP

Ans:

MOSCOW

- Must – 100% Compulsory Requirements

- Should – Important Requirements – Pre-requisites

- Could – Important Requirements – No Contradiction

- Would / Won’t – Low Priority Requirements

Minimum Viable Product (MVP) - Minimum Viable Product (MVP) is a concept in product development that refers to the simplest version of a product that can be released to users, with just enough features to satisfy early adopters. The MVP is designed to gather feedback, test hypotheses, and validate the product’s core assumptions with minimal effort and resources, before further development and investment.

Key characteristics –

- Basic Functionality - The MVP contains only the core functionality that addresses the most critical user needs. Additional features or enhancements are excluded until the product proves its value.

- Quick Launch - The MVP is released quickly to gather early feedback, rather than waiting for a fully featured product. This enables quicker learning and iteration.

- User Feedback - The MVP is built to collect insights from users about what works, what doesn’t, and what features they value most. This feedback helps shape future development.

- Focus on Learning, Not Perfection - The goal of an MVP is not to create a polished product, but to learn what resonates with users. The initial product may be rough but should still deliver the primary value.

- Iterative Development - Based on the feedback from the MVP, teams can iteratively improve the product, adding new features and refining existing ones.

Benefits of MVP includes Cost-Effective, Reduced Time to Market, Real-World Validation, Early User Engagement, Iterative Improvement

Question 16 – Difference between Business Analyst n Product Owner

Ans:

| Business Analyst | Product Owner |
| --- | --- |
| BA will have a finite set of stakeholders | whereas Product Owner does not have. |
| BA will get requirements from the stakeholders | whereas PO will do market research to get the requirements. |
| BA will analyze the requirements and work on them | whereas RA will do innovative thinking and have to come up with creative ideas to finalize the requirements. |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner

Answer - Resume for 3yrs exp Product Owner is as follows –

Mouleeshwaran Venkateshan
+91-9952734326 | mouleeshwaranv@gmail.com

SUMMARY
Experienced Product Owner with 3 years of hands-on experience in Agile development environments. Proven ability to manage product backlogs, prioritize features, and collaborate with cross-functional teams to deliver high-quality products that align with business goals and user needs. Expertise in gathering requirements, defining user stories, and continuously improving product processes to maximize customer value and ROI.

PROFESSIONAL EXPERIENCE

Product Owner
ABC Tech Solutions, Hyderabad
April 2023 - Present

- Owned and managed the Product Backlog, ensuring the product development team worked on high-priority features and user stories.

- Collaborated with stakeholders, including customers, business leaders, and development teams, to define and prioritize product features based on business goals and customer feedback.

- Worked closely with the Scrum Master to facilitate Sprint Planning and Backlog Refinement sessions, ensuring the development team had clear and actionable user stories.

- Coordinated and executed User Acceptance Testing (UAT), ensuring product increments met acceptance criteria and stakeholder expectations.

- Participated in Sprint Reviews to gather feedback, demonstrating new features to stakeholders and aligning product direction with business objectives.

- Defined clear Product Roadmaps, aligning team objectives with long-term product goals and company strategy.

- Assisted in building a customer-centric product, improving user experience by 30% based on customer feedback and product usage data.

- Key Achievements:

- Successfully launched a mobile app that resulted in a 25% increase in user engagement within 3 months of launch.

- Reduced backlog refinement cycle time by 20% through better prioritization and clear communication with the development team.

- Managed a cross-functional team of 10+ developers, designers, and marketers, ensuring efficient product delivery with on-time launches.

Associate Product Owner
Excel IT Solutions, Hyderabad
November 2021 – April 2023

  - Assisted the Senior Product Owner in managing the product backlog, collaborating with stakeholders to define product requirements, and translating them into user stories and acceptance criteria.

  - Worked with design and development teams to ensure that features were delivered according to specifications and timelines.

  - Conducted market and user research, gathering insights to help inform product decisions and improve user experience.

  - Actively participated in daily Scrum stand-ups, providing updates on product features, blockers, and next steps.

  - Assisted in writing user stories and requirements and ensured that the backlog was organized and prioritized for the Scrum team.

Key Achievements:

  - Contributed to the successful launch of a new e-commerce platform that led to a 15% increase in sales within the first quarter.

  - Created and refined customer personas, improving the team’s ability to prioritize features that aligned with user needs and expectations.

EDUCATION

Bachelor of Engineering in Computer Science (2017 - 2021)

St. Joseph’s, college of engineering, Chennai.

CERTIFICATIONS

- Certified Scrum Product Owner (CSPO) – Scrum Alliance, 2021

- Agile Product Management – LinkedIn Learning, 2020

SKILLS

- Product Backlog Management

- Agile & Scrum Methodologies

- User Story Mapping & Prioritization

- Stakeholder Management & Communication

- User Research & Analysis

- Roadmap Development

- Jira & Confluence

- Wireframing & Prototyping Tools (e.g., MS Visio, Balsamiq, Azure RP)

- Market Analysis & Competitive Research

- User Acceptance Testing (UAT)

PROJECTS

Mobile App Development for ABC Tech Solutions, Hyderabad

- Led the end-to-end product development of a mobile app, from gathering user feedback and creating user stories to managing the backlog and ensuring a successful launch.

- Collaborated with design, development, and marketing teams to meet deadlines and deliver a user-centric product that improved user engagement by 25%.

E-Commerce Platform Launch for Excel IT Solutions, Hyderabad

- Worked with cross-functional teams to design and launch a new e-commerce platform, improving sales and customer experience.

- Managed the product backlog, ensuring that the platform’s features were delivered on time and aligned with business goals.

ADDITIONAL INFORMATION

- Fluent in English.

Actively involved in local Product Management Meetups and Agile Communities