## Slide 1: The Waterfall project: CVLP (Virtual Coding Lab Platform)
CodeBuddy

## Slide 2: Situation
Pimpri Chinchwad College of Engineering, particularly the Computer Science and IT departments, has observed a growing concern among students across various branches. Many students, especially those in their first and final years, face difficulties in writing accurate and logical code independently. Subjects like C, C++, Java, .NET, DBMS, and Algorithms are core to the curriculum, yet students struggle to apply concepts effectively during practical and project work

## Slide 3: Problem
Many students lack confidence and foundational clarity in programming.
Limited coding practice opportunities within regular lab sessions.
Non-CS/IT students (e.g., from Mechanical, Electronics, AIML) also need coding skills for project development but lack structured support.
Absence of a dedicated, interactive platform for self-paced coding practice.
Existing resources are fragmented and do not provide guided, curriculum-aligned support

## Slide 4: Opportunity
Develop a comprehensive coding practice platform that offers:
Step-by-step tutorials (text + video)
Practice problems with logic breakdown
Language selection guidance (C, Java, Python, etc.)
Basic tools, libraries, and IDE usage
Mobile, desktop, and web accessibility
Integrate the platform into practical sessions and offer extended access for extra practice.
Empower students with real-time feedback and structured learning paths.
Boost confidence for academic project work and improve employability.

## Slide 5: Opportunity
Develop a comprehensive coding practice platform that offers:
Step-by-step tutorials (text + video)
Practice problems with logic breakdown
Language selection guidance (C, Java, Python, etc.)
Integrate the platform into practical sessions and offer extended access for extra practice.
Boost confidence for academic project work and improve employability.

## Slide 6: Purpose Statement (Goals):
The purpose of this project is to design, and implement a structured coding practice platform for engineering students across various departments at Pimpri Chinchwad College of Engineering.
The platform aims to support students—particularly those struggling with programming—by providing a guided, self-paced environment for learning, practicing, and applying coding skills essential for academic success and project development.

## Slide 7: Project Objectives .
Project objectives are specific, measurable goals that a project is expected to achieve by the end of its execution
Solution selection according to design criteria, specifications, and requirements
Solution prototyping and testing
Provide a structured and self learning environment
Enhance coding confidence and project-readiness among students
Ensure cross-platform accessibility and continuous support

## Slide 8: Success Criteria:
Improve accessibility and availability of coding resources and tutorials
Reduce technical issues and ensure system stability
Increase student engagement and coding confidence
Enable cross-department usage and adoption
Provide measurable improvement in coding performance

## Slide 9: Methods / Approach (Waterfall Model)
1. Requirements Gathering & Analysis
2. System Design
3. Implementation (Development)
4. Testing
5. Deployment (Go-Live)
6. Maintenance & Support

## Slide 10: Resources
People
Time
Budget
Other resources

## Slide 11: Risks and Dependencies
Existing Practices & User Adaptation
Cost Justification Challenges
Technical Dependencies
Content Development & Updates
Training and Support

## Slide 12: To Be Completed by Appropriate Manager
Project Sponsor____Mr.Joshi___
Project Manager____Mr.Mehata___

## Slide 13
Thank You