## Slide 1: Loan Lifecycle Management System LLMS (Enhancement)
Prepared By: [Apeksha Nilak]
Date: [30/09/2025]

## Slide 2: Situation
ABC Bank has been using its business loan management software since 2016. While it was effective for basic origination, processing, and approvals at launch, the banking sector has since evolved rapidly with regulatory changes, fintech innovations, and growing customer demand for faster, digital-first services.
Key Industry Changes (Since 2022)
Digital KYC introduced by RBI for seamless onboarding
API integrations with CIBIL, GST, ITR, MCA for faster compliance
Automated credit scoring model replacing manual factors calculation
Real-time NPA monitoring dashboard to reduce delinquency
Data analytics for segmentation, forecasting & targeted campaigns
Current Gaps
ABC Bank’s system still depends on manual verification, static reporting, and limited automation, leaving it behind competitors. Customers now expect faster disbursements, transparency, and digital-first services, where the system falls short.

## Slide 3: Problem
Manual KYC and verification slow down approvals.
No standardized risk scoring leads to inconsistent loan decisions.
NPA monitoring depends on periodic static reports → delayed recovery actions.
Sales/marketing teams lack analytics-driven insights → missed growth opportunities.
Customer dissatisfaction due to longer turnaround times compared to competitors.

## Slide 4: Opportunity
Introduce digital KYC and API integrations → faster, compliant onboarding.
Implement credit scoring models → objective and consistent loan approvals.
Deploy real-time NPA dashboards → proactive risk and recovery management.
Provide strategic reports (segmentation, forecasting) → capture new business intelligently.
Deliver faster service & personalization → boost customer satisfaction and loyalty.

## Slide 5: Project Background
ABC Bank’s business loan management system, in use since 2016, was initially effective for basic loan workflows but has lagged due to regulatory changes, fintech innovations, and rising customer expectations for faster, digital-first services. Over the past 7+ years, reliance on manual processes and limited automation has slowed loan processing and impacted customer satisfaction, creating urgency for an upgrade.
Why This Project Matters:
Efficiency & Speed: Automation and integrations reduce manual work and accelerate loan approvals
Regulatory Compliance: Supports RBI mandates like Digital KYC, and API-based reporting (CIBIL, GST, ITR)
Business Goals Alignment: Enhances operational efficiency, reduces NPAs, and improves customer experience
Industry Benchmark: Banks using AI-driven credit scoring and analytics report 30–40% faster approvals and higher retention (RBI & industry reports)

## Slide 6: Purpose Statement (Goals)
The purpose of this project is to analyze, evaluate, select, and implement enhancements to the ABC Bank Business Loan system. The goals of this project are to:
Improve Operational Efficiency: Streamline the business loan lifecycle to reduce processing time and minimize manual intervention.
Enhance Customer Experience: Provide faster, transparent, and accurate loan services to customers.
Ensure Regulatory Compliance: Implement features that adhere to regulatory standards and reporting requirements.
Integrate Modern Technology: Leverage automation, digital verification, and reporting tools for a more robust loan management system.
Support Business Growth: Enable ABC Bank to handle larger volumes of business loan requests with higher accuracy and lower risk.

## Slide 7: Project Objectives
Prototyping & Testing: Validate functionality and usability in iterative sprints
Digital KYC & API Integration: Automate onboarding and connect with CIBIL, GST, ITR, MCA
Automated Credit Scoring & NPA Monitoring: Enable faster decisions and real-time risk tracking
Analytics for Growth: Provide actionable insights for sales, marketing, and business expansion
Select Optimal Enhancements: Align solutions with business needs, design criteria, and regulatory mandates

## Slide 8: Methods / Approach AGILE METHODOLOGY (SCRUM MODEL)
1. Initiation & Requirements (Scrum Team Setup)
Scrum Team Formation: Cross-functional team including Product Owner, Scrum Master, Developers, QA/Testers, Business Analysts, and DevOps support.
Requirement Workshops: Conduct sessions with stakeholders (loan officers, branch managers, compliance) to capture requirements (RBI/SEBI mandates), Operational gaps pain points, End-user needs and expectations.
Product Backlog Creation: Document prioritized user stories for key features like Digital KYC integration, Automated credit scoring engine, Real-time NPA monitoring dashboards Analytics and MIS reporting modules
Backlog Prioritization: Apply MoSCoW Technique (Must-have, Should-have, Could-have, Won’t-have) and assess business value for sprint planning.
2. Sprint Planning & Development
Sprint Planning :Define 2 week sprint cycles. Establish Definition of Done (DoD) for each user story.Select initial user stories for Sprint 1 (e.g., Digital KYC workflow, credit scoring module).

## Slide 9: Methods / Approach AGILE METHODOLOGY (SCRUM MODEL)
Prototyping & Validation: Build wireframes/mock-ups for complex modules. Validate with users before full-scale development.
Incremental Development with TDD: Develop features in small increments. Use Test-Driven Development (TDD) to ensure code quality and reduce bugs.
Automated Testing & Compliance: Implement automated unit, integration, and regression tests. Include privacy, security, and audit trail compliance in each sprint.
3. Sprint Reviews, Backlog Refinement & Training
Sprint Reviews: Demonstrate completed features at the end of each sprint. Gather stakeholder feedback for improvements.
Backlog Refinement: Re-prioritize backlog items based on evolving business needs and regulatory changes.
Training: Conduct role-based sessions for branch staff, loan officers, and IT support. Provide user manuals, quick guides, and reference documentation.

## Slide 10: Methods / Approach AGILE METHODOLOGY (SCRUM MODEL)
4. Go-Live & Deployment
User Acceptance Testing (UAT): Test system enhancements with pilot branches for compliance, performance, and data accuracy.
Deployment: Controlled rollout via CI/CD pipelines: pilot → regional → nationwide.
Post-Go-Live Monitoring: Track system uptime, loan processing speed, NPA alerts, and reporting performance.
5. Continuous Improvement & Support
Sprint Retrospectives: Conduct team retrospectives to capture lessons learned and identify process improvements.
Support & Maintenance: Provide L1/L2 technical support, bug fixes, and regulatory patches.
Performance Tracking: Monitor KPIs including loan approval turnaround time, compliance adherence, system uptime, and customer satisfaction.

## Slide 11: Resources
People: Internal IT, BAs, QA, Scrum Master; external fintech/analytics experts for credit scoring & compliance.
Time: 6–8 months in 2–4-week sprints, each delivering usable increments.
Budget & Resources: Rs. 90 lakhs
Covers entire cost , third-party tools, site visits, research reports, and contingency buffer.

## Slide 12: Success Criteria
Faster Processing: Reduce loan TAT (e.g., 7 → 4 days), tracked via system logs.
Automated Credit: 95–100% loans scored automatically; monitor manual vs automated cases.
Compliance: Zero regulatory violations; verified through audits/reports.
NPA Monitoring: Alerts within 24 hours of overdue; track dashboard follow-ups.
Analytics Insights: Generate actionable insights monthly; measure by reports, campaigns, growth.
Customer Satisfaction: Improve Customer satisfaction scores; measured via surveys/feedback.

## Slide 13: Risks & Dependencies
Risk / Dependency | Description | Impact | Mitigation Strategy
User Adoption Risk | Users familiar with the 10-year-old system may resist new workflows (Digital KYC, automated credit scoring). | Slower adoption, reduced efficiency. | Conduct hands-on training, change management workshops, and provide user support during transition.
Cost/ROI Risk | Benefits like ease of use, speed, and improved data quality are hard to quantify. | Management may find ROI unclear, delaying approvals. | Track metrics (loan processing time, NPA alerts, reporting accuracy) and communicate incremental value per sprint.
Technical/Integration Dependency | Reliance on APIs (UIDAI, CIBIL, GST, ITR, MCA) for key functionalities. | Delays or changes in external systems could impact timelines. | Engage vendors early, monitor integration, and include schedule/budget contingencies.
Regulatory/Compliance Dependency | RBI guidelines and audit requirements must be met. | Regulatory changes may require backlog reprioritization or scope adjustments. | Maintain compliance backlog, review updates regularly, and plan sprints flexibly.
Infrastructure/Resource Dependency | Dependence on existing IT infrastructure and skilled resources. | Resource or infrastructure constraints could delay sprints. | Allocate resources per sprint, schedule critical tasks early, and upgrade infrastructure incrementally.

## Slide 14: Executive Summary
ABC Bank – Business Loan Enhancement
Goal: Faster, compliant, and customer-focused loan process.
Key Focus Areas:
Automation: Digital KYC & credit scoring
Risk Management: Real-time NPA monitoring & compliance.
Insights: Analytics-driven decisions for growth
Timeline & Approach:
6–8 months, agile sprints, incremental delivery
Success Metrics:
Loan TAT ↓ (7 → 4 days)
95–100% automated scoring
Zero compliance violations
NPA alerts within 24 hrs
Higher Customer satisfaction and business growth.