## Slide 1: Applicant Tracking System (ATS) – Recruitment Process Automation
Prepared By: Sourabh Pande Date: 15/11/2025

## Slide 2: Situation
Most recruitment teams rely on manual tools such as spreadsheets and emails to manage candidate data.
This leads to:
Inefficient coordination between HR and hiring managers
Limited visibility into candidate status
Delays in follow-ups and decision-making
Redundant data entries and inconsistent documentation
The absence of an automated system reduces efficiency, increases errors, and impacts candidate experience.

## Slide 3: Problem
The current recruitment process is inefficient due to lack of automation and centralized data management
Candidate data is dispersed across emails and files
Screening, shortlisting, and feedback collection are manual
Delayed updates to hiring managers
Lack of real-time analytics to evaluate performance
These inefficiencies lead to missed opportunities, higher hiring costs, and longer recruitment cycles.

## Slide 4: Opportunity
Implementing a cloud-based ATS provides a chance to digitally transform the recruitment lifecycle.
The system will:
Centralize candidate data
Automate job postings and interview scheduling
Streamline recruiter and hiring manager collaboration
Offer real-time analytics and dashboards
Improve the candidate experience
By aligning technology with HR goals, recruitment becomes faster, data-driven, and transparent.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement a new ATS that enables efficient, transparent, and data-driven recruitment operations.
Goals:
- Digitize the end-to-end hiring workflow
- Centralize all candidate information
- Reduce manual effort through automation
- Enable better collaboration among stakeholders
- Improve speed and quality of hiring decisions

## Slide 6: Project Objectives
Solution selection according to design criteria, specifications, and requirements
Solution prototyping and testing for functionality and usability validation
Integration with external job portals (LinkedIn, Naukri, Indeed)
Workflow automation for candidate tracking and status notifications
User training and adoption strategy for HR and recruitment teams

## Slide 7: Success Criteria
Project Deliverables:
1. Fully functional Applicant Tracking System (ATS)
2. Centralized candidate database and tracking features
3. Automated workflows for job posting, screening, and communication
4. Dashboards for recruiters, HR managers, and leadership
5. Reports and analytics module
6. User manuals, training sessions, and support documentation
SMART Objectives:
1. Improve record accessibility – 100% records digitized within 3 months
2. Reduce time-to-hire – From 25 days to 15 days within 6 months
3. Enhance recruiter productivity – 50% reduction in manual work
4. Enable data-driven insights – Weekly dashboards within 1 month post go-live
5. Improve candidate experience – 90% candidates updated on status within 6 months
Overall Success Indicators:
50% faster recruitment cycle
100% data centralization
90% recruiter adoption
<2% downtime and <2s response time
Positive stakeholder feedback

## Slide 8: Methods / Approach (Waterfall Model)
Requirement Gathering: Collect requirements from HR teams, hiring managers, and IT stakeholders to identify pain points and expectations.
Requirement Analysis: Document, analyze, and prioritize functional and technical needs for system design.
Design: Develop system architecture, data flow diagrams, and user interface mockups.
Development: Build and configure the ATS modules including job posting, candidate tracking, and analytics.
Testing: Perform functional, integration, and user acceptance testing to ensure system reliability.
Deployment: Go-live with the final solution, train users, and provide post-implementation support.

## Slide 9: Resources
People:
Project Manager, Business Analyst, Developer, QA Tester, Recruiter, IT Support
Time:
Implementation within 6 months (Nov 2025 – Apr 2026)
Budget:
Hardware, software, training, and services not to exceed ₹3,50,000
Other:
Third-party evaluations, API licenses, and site visits not to exceed ₹50,000

## Slide 10: Risks and Dependencies
Current system (manual tools) used for years; users may resist change
Cost justification for improved usability and response time may be subjective
Integration with external job boards and APIs may face delays
Data migration could be complex and time-consuming
Project success depends on effective user training and post-launch support

## Slide 11: Executive Summary:
The Applicant Tracking System (ATS) project aims to automate and streamline the recruitment process for organizations. It will replace existing manual and spreadsheet-based workflows with a centralized digital system that manages candidate applications, communications, and analytics efficiently. This project follows the Waterfall Model, ensuring each phase from requirements gathering to go-live is executed systematically, aligning with stakeholder expectations and business goals.