## Slide 1: GLOBAL TIS
Prepared By: Roopshree S.
Date: 04 July 2025

## Slide 2: Situation
Global TIS manages ATM deployment and maintenance services for multiple regions.
Increasing ATM usage requires robust backend system to ensure performance and availability.
ATM network includes urban, semi-urban and rural locations with varying infrastructure capabilities.
Stakeholders include internal IT, external vendors, banks, field engineer and compliance bodies.

## Slide 3: Problem
High ATM downtime due to delayed fault detection and manual ticket logging.
Inconsistent maintenance schedules and poor field service coordination.
Lack of centralized tracking for installation progress, SLA compliance and lifecycle status.
Difficulty in reporting performance metrics for ATM across regions.

## Slide 4: opportunity
Implement centralized ATM lifecycle management from installation to decommissioning.
Introduce real-time monitoring tools with automated alerts and ticket generation.
Standardize vendor workflows and integrate SLA dashboard for transparency.
Improve operational efficiency, reduce manual overhead and increase ATM uptime.

## Slide 5: Purpose statement
The purpose of this project is to analyse, design and implement a centralized ATM Service Management System that will:
Digitize and streamline the end-to-end lifecycle of ATM from installation, activation, and cash loading to maintenance, replacement and audit tracking.
Integrate fault monitoring tools to enable predictive maintenance and reduce service lag.
Improve coordination among field staff, vendors, and internal IT by creating a unified service request and tracking system.
Ensure adherence to uptime SLAs, regulatory compliance, and customer service expectations across the ATM fleet.

## Slide 6: Project objectives
The key objectives of this project are to:
Streamline ATM installation, activation, and configuration processes.
Ensure proactive and predictive maintenance capabilities.
Enhance fault detection, alerting, and resolution workflows.
Integrate real-time monitoring tools for availability and performance.
Maintain regulatory and security compliance across the ATM fleet.

## Slide 7: Success criteria
The project's success will be measured through:
Improve ATM uptime by 20% through real-time monitoring and faster issue resolution.
Reduce service request response time to <4 hours on average.
Enable data-driven decision making for upgrades and replacements.
Ensure secure, compliant deployment and maintenance practices.
Improve transparency and traceability of ATM service operations.

## Slide 8: Agile model-method & approach
Initiation & Planning:
Identify product owner, Scrum master, and core team.
Create high-level product backlog (installation, maintenance, monitoring, etc.).
Define success metrics and tools (e.g., Jira, Confluence).
Sprint Cycles (2 weeks each):
Sprint 0: Setup environments, refine backlog, define epics/stories.
Sprint Planning: Prioritize stories for each sprint.
Daily Stand-ups: Monitor progress, resolve blockers.
Sprint Reviews: Demo working features (e.g., ATM fault alerting module).
Sprint Retrospectives: Identify improvements for next sprint.

## Slide 9: Agile model-method & approach
Continuous Integration & Delivery:
Integrate modules regularly (installation tracking, SLA dashboard, etc.).
Regular releases with minimal disruption to existing ATM operation.
User Feedback & Incremental Deployment:
Engage field engineers, vendors, and ATM operators early.
Roll out features region-wise or by ATM clusters.

## Slide 10: resources
People –
Architect - Antu Singh
Project Manager – Ashuthosh Bhatt
Developer - Jitendra Navghire, Kavita Kamble, Bhausaheb Kasal, Piyu Sharma
Tester - Sanskar Nema, Pravin Kote, Neha Shinde, Anand Joshi
Timeframe – 6 months
Budget – Rs. 25,00,000 (including software, training, support)

## Slide 11: Risk & Dependencies
Resistance to change from field staff used to legacy systems.
Integration challenges with legacy monitoring tools or ATM firmware.
Budget constraints or vendor availability during rollout.
Hardware upgrades required for older ATMs to support monitoring tools.
Downtime risk during transition if not managed phase-wise.
Dependencies:
Cooperation from ATM hardware vendors, telecom providers, and internal IT.
Timely stakeholder approvals during each waterfall phase.

## Slide 12: To Be Completed by Appropriate Manager
Project Sponsor – Webster Britney
Project Manager – Biren Shah