# Axia Women’s Health – Agile Documentation & BA Responses

Project Title:

Agile-Based Healthcare Integration with EHR, RCM, and ServiceNow Platform at Axia Women’s Health

[Content continues as-is...]

AGILE DOCUMENT RESPONSES

----------------------------------------------------------

Document 1: **Definition of Done**

Definition of Done (DoD) is a checklist of criteria that must be fulfilled before a product backlog item is considered complete. It ensures transparency, quality, and shared understanding within the team.

**Example**: In Axia's ServiceNow ITSM implementation, a story was marked “done” only after code was committed, unit tested, peer-reviewed, deployed in a staging environment, and approved by the Product Owner.

----------------------------------------------------------

Document 2: **Product Vision**

**Vision**: To implement an integrated digital healthcare ecosystem at Axia Women’s Health that combines EMR, RCM, and enterprise workflows with ServiceNow ITSM, HRSD, and ITOM modules.

**Target Group**:

- Market Segment: Women’s healthcare clinics and diagnostic centers.

- Target Users: Physicians, nurses, billing staff, HR staff, and IT support teams.

**Needs**:

- Problem: Disconnected legacy systems for clinical, IT, and HR operations.

- Solution: Unified agile solution with compliance, automation, and visibility.

- Benefit: Faster workflows, improved data accuracy, audit-readiness, and increased patient/employee satisfaction.

**Product**:

- Product: Cloud-based digital health and IT operations suite.

- Special Features: FHIR-compliant EMR integrations, real-time dashboards, self-service HR and IT portals.

- Feasibility: Validated through existing ServiceNow and healthcare vendor capabilities.

**Value**:

- Benefits: Operational efficiency, compliance adherence, faster care delivery.

- Business Goals: Improve service turnaround by 30%, reduce system downtime by 70%, and lower claim rejection rates.

- Model: Subscription-based services and long-term support contracts.

----------------------------------------------------------

Document 3: **User Stories**

User story No: AXIA-001

Tasks:

- Configure FHIR interface engine

- Test HL7 message transformation

- Validate EMR integration on test environment

Priority: High

Value Statement:

As a clinical administrator, I want seamless EMR integration so that patient records auto-update across labs and billing.

BV: 9

CP: 5

Acceptance Criteria:

- HL7 messages exchanged in real-time

- EMR interface passes end-to-end test scenarios

- User validation approved by Product Owner

----------------------------------------------------------

Document 4: **Agile PO Experience**

The Product Owner (PO) ensures alignment between product vision and stakeholder needs. At Axia, the PO coordinated EMR workflows, ServiceNow customization, and RCM logic.

**Key PO Responsibilities in the Axia Project:**

- Conducted market and gap analysis for women’s health IT workflows

- Designed roadmap covering ITSM, RCM, and HRSD components

- Maintained prioritized backlog (epics and stories)

- Led sprint planning, reviews, and retrospectives with stakeholders

- Managed requirement reprioritization based on user testing

**Example**: During Sprint 3, the PO prioritized the automation of denial codes in 835 EDI to reduce billing rejections by 50%.

----------------------------------------------------------

Document 5: **Backlogs & Burndown Charts**

**Product Backlog**: Contains epics for EMR integration, ServiceNow modules, and compliance dashboards. Stories include EDI claim workflows, FHIR endpoints, CMDB design, and patient self-service portals.

**Sprint Backlog**: Pulled from product backlog for 2-week sprints, includes tasks with owners and estimated effort.

**Product Burndown**: Tracks scope reduction as features complete across sprints.

**Sprint Burndown**: Tracks task progress within a sprint — ideal for daily stand-ups and scrum reviews.

**Example**: In Sprint 2, burn rate showed 80% completion by Day 7. After reassigning blocked tasks, sprint goal was achieved.

----------------------------------------------------------

Document 6: **Sprint Meetings**

**Sprint Planning**:

- Reviewed high-priority stories for ServiceNow ITSM setup

- Estimated effort with development team

- Defined Sprint Goal: Complete ITSM Change and Incident modules

**Sprint Review**:

- Demoed ServiceNow portal with real HR case flow

- Discussed integration bugs and planned hotfixes

**Sprint Retrospective**:

- Went well: QA coverage improved; stakeholder participation high

- Didn’t go well: Late dependency resolution from EHR vendor

- Action: Early coordination with external vendor team from next sprint

**Daily Stand-up Example**:

- Dev 1: “Completed HL7 message parser yesterday, today validating edge cases, no blockers.”

- Dev 2: “Testing dashboard charts, blocked by access issue.”