## Slide 1: Content Integrity Initiative for Single Review Tool (SRT)
PREPARED BY: Bandari Vaishnavi
DATE: 28-08-2025

## Slide 2
Situation:
The platform is currently managing content review through manual moderation workflows, which is both time-consuming and error-prone.
With the increasing scale of user-generated content, moderators are struggling to keep pace with review demands.
There is growing external pressure from regulators and stakeholders to demonstrate stronger content integrity and faster resolution of harmful content.
.

## Slide 3
  Problems :
1. The absence of an automated detection mechanism results in harmful or non-compliant content staying live
longer than acceptable, creating reputational and compliance risks.
2 . Current tools do not provide a centralized dashboard for moderators, which leads to fragmented workflows
and loss of productivity.
3. There is no end-to-end audit trail for moderator actions, making it difficult to validate decisions or report
on compliance effectively.

## Slide 4
Opportunity:
Opportunities Title: Areas for Improvement
1.By introducing AI/ML-based content flagging, we can significantly reduce review turnaround times while improving detection accuracy.
2.Delivering the project in an Agile framework allows us to release functionality incrementally, capture stakeholder feedback early, and continuously refine the solution.
3.A centralized moderator dashboard with audit trails and compliance reporting will enhance transparency, improve regulatory alignment, and strengthen overall content governance.

## Slide 5
Purpose Statement:
The purpose of this project is to implement an Agile-driven content moderation framework with AI-based flagging, a centralized moderator dashboard, and policy tagging workflows to ensure high compliance and faster decision-making.
Proposed Features
AI-Based Content Flagging
Centralized Moderator Dashboard
Policy Tagging Workflow
gile-Driven Framework

## Slide 6
Project Objectives:
Implement content governance policies (review checklists, SLAs, role definitions)
Add automated integrity checks (keywords, metadata, copyright validation).
Provide dashboards and audit features for transparency.
Establish compliance &amp; legal review workflows.

## Slide 7
Success Criteria
Reduce manual review time by 40%.
Achieve 95% accuracy in content classification (low false positives).
Ensure end-to-end traceability of moderator decisions.
Deploy minimum viable product (MVP) in 12 weeks with working features every sprint.

## Slide 8
AGILE Method/Approach:
The Agile methodology is an iterative and incremental approach to software development where requirements and solutions evolve through collaboration between cross-functional teams and stakeholders.
Unlike Waterfall, Agile does not follow a strict linear sequence; instead, work is divided into short cycles called sprints, which deliver small but usable increments of the product. Agile emphasizes flexibility, stakeholder feedback, and continuous improvement, making it highly suitable for projects where requirements may change or need early validation.

## Slide 9
1.The project will be executed using the Scrum framework, with two-week sprint cycles.
2.Requirements will be captured as Epics and User Stories in the product backlog, prioritized by the Product Owner.
3.As a BA, I will facilitate backlog grooming sessions to refine stories with acceptance criteria.
4.Wireframes (Axure) and process flows (Visio) will be prepared to validate requirements before development.
5.Each sprint will include planning, daily stand-ups, sprint reviews, and retrospectives to ensure
transparency and continuous feedback.
6.Deliverables will be deployed incrementally, ensuring stakeholders can see working functionality early and provide input.
7.By following this approach, the project ensures faster delivery, adaptability to change,
and high stakeholder engagement throughout the lifecycle.

## Slide 10
Resources
People: Scrum team (PO, BA, Dev, QA, UI/UX, SME) Compliance officers, Marketing Managers
Time:3-month phased Agile delivery (6 sprints)
Budget: Tools (Jira, Axure), development cost, cloud infra – not exceeding ₹50,00,000 lakhs
Other: Existing SRT, Meta Business Suite APIs, AI validation modules.
Training and services – 30,00,000
Software-15,00,000
Hardware10,00,000

## Slide 11
Technologies Used
Frontend Technologies: ReactJS (for building a responsive moderator dashboard)
Backend Technologies: Java / Node.js (for business logic and API services)
Database: MySQL / PostgreSQL (to store content review data and audit logs)
AI/ML Engine: Python with TensorFlow / Scikit-learn (for automated content flagging and classification)
Cloud Platform: AWS (EC2, S3, Lambda) or Azure (for scalable and secure deployment)
APIs: REST APIs for integration with existing content management systems and reporting tools
Authentication & Security: OAuth 2.0 / SSO for secure moderator access
Reporting & Analytics: Power BI / Tableau for compliance dashboards and decision tracking

## Slide 12
Risks and Dependencies
RISKS
Model Accuracy Risk: The AI/ML content flagging model may initially generate false positives or false negatives, which could reduce trust in the system.
Regulatory Risk: Frequent changes in compliance or legal policies may require rework or redesign of workflows.
Stakeholder Availability Risk: Delays may occur if business stakeholders are not available for sprint reviews or backlog grooming.
Adoption Risk: Moderators may resist adopting new tools or workflows without proper training and change management.

## Slide 13
Dependencies
Training Data: Availability of high-quality datasets is required to train and validate the AI/ML flagging model.
Third-Party Tools: Integration with existing content management platforms, reporting systems, and notification services is essential.
Stakeholder Input: Timely feedback from policy, compliance, and operations teams is needed to refine user stories and acceptance criteria.
Infrastructure: Cloud hosting and secure APIs must be provisioned to support scalable deployment.

## Slide 14
Thank You…. !