Capstone Project 1

BA -SANNI KUMAR						                    Date-06-08-2025

Question 1: -Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)

Ans: -

- Goal-To develop website for farmers, so that farmers can buy seeds, pesticides and fertilizers from anywhere with the help of website through internet connectivity and product delivery at farmers location.

- Inputs-The farmers needs and Requirements, Team Resources for the project, Budget allocation and time given towards the projects.

- Resources-BA, Project Manager, Developers, Tasters, Financial Resources, coders, Research Team and Time (These all are members of project).

- Outputs-Launch Website for farmers for purchasing their product in a easy way. And delivery at farmers location.

- Activities-Planning of the Project, Requirement gathering, Budget Allocation, coding, Testing, Implementation of the Project.

- Value Created to the end Customer-Easy access and User Friendly.

Question 2: -Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

Ans: -

- Strengths-Getting a project from soony company due to his last project is successful.

- Weakness-Lack of existing efficient resources for doing such projects

- Opportunity-This is first time to launch such type of website, they can capture whole market.

- Threats-Budget Constraints (2 cr).

Question 3: -Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

Ans: -

- HW-Not Required because we are developing Website, so we do not Required feasibility study.

- SW-we can go with software developer for developing software with the help of taster, java developers, Network Admin.

- Trained Resources-we have Java Expertise employee but for tester need some training.

- Budget-budget is 2 crores.

- Time Frame-we have got 18 months, but we can complete in 15 month and rest of 3 month in case of any problem and for Request Change.

Question 4: - Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis.

Ans: -

- AS-IS existing process-

- We Don’t have any exiting process or website at present.

- Currently they Purchase from Market because online website is not available.

- TO-BE future Process-

- To build new website or mobile online application where farmer can purchase their products such as pesticides, seeds, fertilizers etc through the online platform.

- Will deliver the product at customer location in a short time. And application easy to access.

Question 5: - List down different risk factors that may be involved (BA Risks And process/Project Risks).

Ans: -

- BA Risks- Improper Requirement Gathering from the farmer, improper planning for the project.

- Process Risks-Lack of Team Support, Continuously Change Request.

- Project Risks-Lack of Knowledge, Website not working Properly, farmers not able to access website or mobile application.

Question 6: - Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

Ans: -

- Responsible- I am a Responsible (BA).

- Accountable-Mr Vandanam will be Accountable (Project Manager).

- Developers- MrTeyson, Ms Lucie, Mr Tucker, Mr Bravo.

- Senior Developers-Ms Juhi.

- Network Admin- Mr Mike.

- Date Base Admin-John.

- Taster- Mr Jason and Ms Alekya.

- Financial Head-Mr Pandu.

- Project Coordinator-Mr Dooku.

Question 7: - Help Mr Karthik to prepare a business case document.

Ans: -

- This Project is initiated because there was demand pesticides, fertilizers, seeds but there was not availability and, they could not immediately purchase product, so this website facilitate to the farmers and company for sale and buy through this platform.

- The current problem is pesticide for farmer because unavailability for pesticides in the market the crops get destroyed.

- With this application problem could be solve.

- The pesticides will be available in a quick time to farmers.

- There will be not any middleman for bargaining the price they were directly connect with the company.

- No need for farmers to go to the market for searching pesticides, seeds, fertilizers, it will deliver to this delivery address.

- The Resources Requirement are: -

- We need a good set of technical Team such as (java developers, taster, designer) of the project.

- Budget is 2 crores.

- High speed internet connection.

- Organizational changes required to adopting this Technology.

- No need to require changing for adopting this Technology.

- Time frame 18 month we will expecting good number of company and farmers are enrolled.

Question 8: - The Committee of Mr. Henry, Mr Pandu, and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies.

Ans: -

- The Four Methodology like Sequential iterative evolutionary and agile are.

- Sequential

- Sequential methodology is also known as waterfall model, in a linear approach where each phase of the software development process must be completed before moving on the next phase. This approach may not be suitable for project where there are involving requirements.

- Iterative.

- With frequency some modules are delivered. In this model, the total software development is divided into iterations, and each iteration has design, development, testing and review.

- Evolutionary.

- With in the scope they will continuously evolve they will try and fail and then they will start adding function.

- Agile.

- Agile methodology is an iterative and incremental approach to software development that focus on delivery working software in small increment or sprint, the agile approach emphasizes customer collaborations, continuous feedback and flexibility in response to changing their requirement

Question 9: - They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models

When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

Ans: -

- Waterfall model-It is an traditional model and it follows a structured approach with each phase having specific deliverables, each phase depend on outcomes of the previous phase and all the phases runs sequentially. This model doesn’t work well when flexibility is a requirement.

- RUP - RUP stands for Rational Unified Process, where phase /module wise (long term project) application is developed. Hence, we can track the defects at early stages. This avoids the downward flow of the defects.

- Spiral- The spiral model is a risk-driven process model generator for software projects. The spiral model has four phases: Planning, Risk Analysis, Engineering and Evaluation. This model used for large and complicated project.

- Scrum Model- Scrum is an Agile development methodology used in the development of Software based on an iterative and incremental processes.

And executed in temporary blocks that are short and periodic, called Sprints, which usually range from 2 to 4 weeks. Each Sprint is an entity, that is, it provides a complete result, a variation of the final product that must be able to be delivered to the client with the least possible effort when requested. The process has as a starting point, a list of objectives/ requirements that make up the project plan. It is the client of the project that prioritizes these objectives considering a balance of the value and the cost thereof that is how the iterations and consequent deliveries are determined. Considering the available information and the stable nature of requirements in this project, I would lean towards recommending the waterfall model. However, it's important to note that the final decision should be made based on a comprehensive understanding of the project requirements, available resources, and the preferences and expertise of the project team and SMEs involved.

Question 10: - Write down the differences between waterfall model and V model.

Ans: -

- The main difference between waterfall model and V model is that in waterfall model, the testing activities are carried out after the development activities are over. On the other hand, in V model, testing activities start with the first stage itself. In other words, waterfall model is a continuous process, while the V model is a simultaneous process. As compared to a software made using waterfall model, the numbers of defects in the software made using V model are less. This is due to the fact, that there are testing activities, which are carried out simultaneously in V model. Therefore, waterfall model is used, when the requirements of the user are fixed. If the requirements of the user are uncertain and keep changing, then V model is the better alternative. Also making changes in the software in waterfall model is a difficult task and also proves to be a costly affair The vice versa is true of the Y model Also any defects in the software cannot determined, till the software reaches the testing phase. However, defects are noticed in the initial phases, due to which they can be corrected easily.

| S. No | Waterfall Model | V Model |
| --- | --- | --- |
| 1 | It is a continuous process | It is simultaneous process |
| 2 | Testing Activities are accomplished after the development activities are over | Software made in v model has lesser defects as compared software made in waterfall model. |
| 3 | Software made in waterfall model has more defects as a compared to software made by v model. | Software made in v model has lesser defects as a compared to software made by waterfall model. |
| 4 | It is used when Requirement is fixed, | If the Requirement of the user is uncertain and keep changing, then v model is alternative option. |
| 5 | Making changes in the software in the waterfall model is very costly. | Making changes in the software in the v model is comparatively cheaper. |

Question 11: - As a BA, state your reason for choosing one model for this project.

Ans: -

- As a business analyst, my recommendation would be to use the Waterfall model for this project. The Waterfall model is a linear sequential approach where each phase of the software development process is completed before moving onto the next phase. This model is suitable for projects with clear and well-defined requirements, which is the case for the online agriculture product store project. The project has a clear objective of developing an e-commerce platform for farmers to buy agriculture products, and the requirements for the project have been shared by the stakeholders.

Question 12: - The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT)

Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Ans: -

| Project Tasks | Start Date | End Date | Time (in a day) |  | Time (in a hr) |  |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | 01-08-2025 | 04-09-2025 | 30 |  | 240 |  |
| Requirement Analysis | 05-09-2025 | 09-10-2025 | 30 |  | 240 |  |
| Design | 10-10-2025 | 25-11-2025 | 40 |  | 320 |  |
| Development 1 | 26-11-2025 | 20-02-2026 | 75 |  | 600 |  |
| Test 1 | 21-02-2026 | 14-04-2026 | 45 |  | 360 |  |
| Development 2 | 15-04-2026 | 04-07-2026 | 70 |  | 560 |  |
| Test 2 | 06-07-2026 | 08-08-2026 | 30 |  | 240 |  |
| Development 3 | 10-08-2026 | 17-10-2026 | 60 |  | 480 |  |
| Test 3 | 19-10-2026 | 21-11-2026 | 30 |  | 240 |  |
| Development 4 | 23-11-2026 | 30-01-2027 |  | 60 |  | 480 |
| Test 4 | 01-02-2027 | 06-03-2027 |  | 30 |  | 240 |
| UAT | 07-03-2027 | 16-04-2027 |  | 35 |  | 280 |
| Total |  |  |  | 535 |  | 4280 |

| 3M 6M 9M 12M 15M 18M |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PM |  |  |  |  |  |  |
| BA |  |  |  |  |  |  |
| Java Developers |  |  |  |  |  |  |
| Testers |  |  |  |  |  |  |
| DB Admin |  |  |  |  |  |  |
| NW Admin |  |  |  |  |  |  |

Question 13: - Explain the difference between Fixed Bid and Billing projects.

Ans: -

- Fixed Bid Model- Fixed Bid project is a project in which the time and scope is fixed within a budget and has a deadline associated with it. In fixed bid model, the client will give all the details, specs and mock-ups and all the requirements upfront, so that vendor can provide a Bid showing the project cost. In this model, vendor should be good in estimating the time and budget, as they need to explain the client, as how much time it would take for them to finish the project and how much it would cost. This model has less financial risk, however it has no flexibility or room for adjustments, as the budget and time is fixed. This model usually works with smaller projects with limited features and clear requirements.

- 2. Billing Model - Billing Model is a project where the project is billed on hourly basis. Vendor will set up a team and present the same to the client to bill them for their time spent on development. This model is flexible in nature, as changes can be added in the middle of the project. This model allows client to monitor the progress as developers present reports on work completed on timely basis.

Question 14 – Preparer Timesheets of a BA in various stages of SDLC - 20 marks

- RG Timesheet of a BA

| Requirement Gathering Timesheet of BA BA NAME-SANNI KUMAR |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out Time | Duration (in hr) |
| 01-08-2025 | Identify the relevant stakeholders | 08:00 | 05:00 | 9 |
| 02-08-2025 | Requirement Elicitation from stakeholders | 8:30 | 4:30 | 8 |
| 03-08-2025 | Documenting the Requirement | 09:00 | 4:30 | 7.5 |
| 04-08-2025 | Prioritizing and documenting the requirements | 09:00 | 5:30 | 8.5 |
|  | Total Hr |  |  | 33 |

- RA Timesheet of a BA

| Requirement of Analysis Timesheet of BA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out Time | Duration (in hr) |
| 07-08-2025 | Specify the Requirements and discussion | 08:00 | 05:00 | 09 |
| 09-08-2025 | Model the requirements using use case diagram and metrices | 09:00 | 4:30 | 7.5 |
| 10-08-2025 | Verify and validate the requirements | 08:00 | 05:00 | 09 |
| 11-08-2025 | Documenting and Defining the Business Requirements | 08:00 | 05:00 | 09 |
|  | Total |  |  | 34.5 |

- Design Timesheet of a BA

| Design Timesheet of BA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out time | Duration(hr) |
| 22-08-2025 | Communicating with client about design and solutions | 08:00 | 07:00 | 11 |
| 24-08-2025 | Assessing design options | 8:30 | 5:30 | 9 |
| 28-08-2025 | Verify and validate the requirements | 08:00 | 05:00 | 9 |
| 30-08-2025 | Collaborate with team to finalise system design architecture | 08:00 | 5:30 | 9.5 |
|  | Total |  |  | 38.5 |

- Development Timesheet of a BA

| Development Timesheet of BA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out Time | Duration (hr) |
| 02-09-2025 | Coordinating with team and checking on the approvals after each development stage | 09:00 | 04:00 | 07 |
| 03-09-2025 | Coordinating with team and checking on the approvals after each development stage | 8:30 | 5:30 | 09 |
| 04-09-2025 | Clarifying all queries and brainstorming with dev team | 09:00 | 5:30 | 9.5 |
| 06-09-2025 | coordinating with team and keeping track of project | 08:00 | 04:00 | 08 |
| 07-09-2025 | Working on Change in requirements in development stage from clients | 08:00 | 5:30 | 9:30 |
|  | Total |  |  | 43 |

- Testing Timesheet of a BA

| Testing Timesheet |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out Time | Duration(hr) |
| 10-09-2025 | Work with Testing team to create system test plans | 09:00 | 04:00 | 07 |
| 12-09-2025 | Create and execute the system test cases | 08:30 | 05:30 | 09 |
| 13-09-2025 | Review system cases prepared by Testing team and Provide requirements clarifications when required by Testing Team | 09:00 | 05:30 | 8.30 |
| 16-09-2025 | Working with testing team and taking signoff from the client on project acceptance form | 08:00 | 05:30 | 09 |
| Total 33 |  |  |  |  |

- UAT Timesheet of a BA

| UAT Timesheet of BA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Tasks | In Time | Out Time | Duration(h) |
| 17-09-2025 | Develop the Details UAT Test Plan | 08:00 | 05:00 | 09 |
| 18-09-2025 | Develop the Test Case scenario | 09:00 | 04:30 | 7.5 |
| 19-09-2025 | Create UAT Test Cases | 09:00 | 05:30 | 8.5 |
| 20-09-2025 | Test Case Data Preparation | 08:00 | 05:00 | 09 |
| 21-09-2025 | Run the Test cases and document the test Results | 08:00 | 05:00 | 09 |

Total 47

*The End*