Capstone Project-1 Part-2

Q.1) Audits

Ans.

| Stage | Quarter-1 Audit Report (Requirement Gathering & Analysis Phase) |
| --- | --- |
| Duration Completed | 12 Weeks (Week 1 to week 12) |
| Check list | BRD |
|  | Stakeholder identification |
|  | Requirement elicitation methods used |
|  | Initial Use Cases / User Stories |
|  | Approval from key stakeholders |
|  | E-mail Communication |

| Stage | Quarter-2 Audit Report (Design & Development kick- off) |
| --- | --- |
| Duration Completed | 12 Weeks (week 13 to week 24 week) |
| Check list | Detailed requirements (SRS) ready |
|  | Requirement Traceability Matrix (RTM) |
|  | Functional & Non-Functional Requirements |
|  | Wireframes finalized |
|  | Change requests tracked |
|  | E-mail Communication |

| Stage | Quarter-3 Audit Report (Development & Testing) |
| --- | --- |
| Duration Completed | 12 Weeks (week 25 to 36) |
| Check list | Requirements clarity for all modules |
|  | Change Management compliance |
|  | Communication with Dev team |
|  | Involvement in Sprint Reviews (if Agile) |
|  | E-mail Communication |

| Stage | Quarter-4 Audit Report (UAT & closure prep) |
| --- | --- |
| Duration Completed | 12 Weeks (week 37 to week 48) |
| Check list | UAT support and feedback loop |
|  | Requirement coverage in final delivery |
|  | Customer/stakeholder satisfaction |
|  | CSR goal alignment validation |
|  | Documentation handover |
|  | E-mail communication |

Q.2) BA Approach Strategy

Ans.

- Elicitation Techniques- To ensure all requirements are captured clearly.

Brainstorming, Document Analysis, reverse Engineering, Observations.

- Stakeholder Analysis (RACI Matrix)- Stakeholder Analysis can be done using RACI Matrix involves identifying stakeholders and defining their roles & responsibilities within a project.

- Documents to write- BRD, SRS, FRD, Use Case documentation, Test Case documents, Change request documents.

- Process to follow to sign off the document- Sign off taken on SRS as this is primary & important document. Using E-mail confirmation from client.

- Approvals from the client- Meetings with Clients & continuous feedback.

- Communication Channels to establish and implement- Weekly meetings to update the status, Bi weekly sprint reviews, monthly stakeholder updates.

- Handle Change request- Change request form, Impact Analysis, Approval process and documentation.

- Progress update to stakeholders- Weekly status report & Monthly review meetings.

- Signoff on the UAT (client Project Acceptance Form)- UAT Preparation, conduct UAT, Fix issues, Acceptance form, Final Review meeting, Obtain Sign Off.

Q.3) 3-Tier Architecture

Ans.

Application layer

Business logic layer

Database layer

- Application Layer (UI)- Top most layer. This is also known as Presentation Layer. It handles User Interface components such as screens, pages, etc.

- Business Logic Layer (Java)- Middle layer. Contains core functionality and the business logic of the application. Inputs from presentation layer, applies logic, and communicates with data layer.

- Database Layer (MySQL)- Bottom most layer. Responsible for storing and retrieving data.

Q.4) BA Approach Strategy for Framing Questions

Ans.

- 5W1H- Useful for gathering information

Who- Who is the right stakeholder to ask? Who is involved in this process?

What- What is the actual requirement or business goal behind this? What problem are we solving?

When- When does this process occur? What is the timeline or trigger for this feature?

Where- Where does the data come from or go to? Where is this process taking place (UI, DB, etc.)?

Why- Why is this feature or requirement needed? What's the business justification?

How- How does this process work today? How should the solution work ideally?

- SMART- help in creating questions

Specific- Is your question focused on a single goal or process?

Measurable- Can the answer be quantified or tested later?

Attainable- Is the requested feature possible with current resources?

Realistic- Is the scope practical for the platform/user group?

Time Bound- Can a timeline be associated with this feature or process?

- RACI- Understand role of the Stakeholder

Responsible(R)- How do you currently perform this task?

Accountable(A)- What approval process must be followed?

Consulted(C)- What’s your input on this screen flow?

Informed(I)- Would you like to receive updates on this module?

- 3- Tier Architecture

Presentation Layer- What fields should be on the “Add Product” page? (UI)

Application Layer- What rules should be applied to validate pesticide orders? (Logic)

Data layer- What data needs to be stored for each fertilizer product? (DB)

- Modeling Tools- Unified Modeling Language is a standardized way of diagramming and modelling software systems to aid in design, development, and communication between team members.

Use Case Diagrams- Who are the actors? What are their goals?

Use Case Specs- What are the preconditions, post condition expected?

Activity Diagrams- What is the flow of steps? Are there decision points?

Wireframes- What fields/buttons should be on the screen? What should be mandatory?

Data Models- What key data attributes are involved?

Q.5) Elicitation Techniques- BDRFOWJIPQU

Ans. Brainstorming

Document Analysis

Reverse Engineering

Focus Groups

Observation

Workshops

JAD

Interview

Prototyping

Questionnaire

Use Case Specs

Q.6) This project Elicitation Techniques

Ans.

Prototyping- Many farmer stakeholders are non-technical. Visual screens/mockups will help them better understand and give feedback. 
- Helps refine UI expectations like product catalog, search bar, login, and payment flow.

Use Case Specifications- To capture step-by-step behavior between actors (farmers, manufacturers) and the system. 
- Helps understand scenarios like: "Login & Register," "Search Product," "Add to Cart," "Make Payment," and "Track Order." 
- Ensures both functional and alternate flows are covered.

Document Analysis- Review any existing documentation.
- Could include previous CSR application templates, procurement process for manufacturers, etc. 
- Helps in understanding pre-existing workflows or regulations.

Brainstorming- Useful in initial sessions with Mr. Henry, SOONY team, and internal developers to generate multiple ideas for features, layouts, payment options, etc. 
- Allows quick input gathering from varied perspectives (Finance Head, Technical Team, Farmers). 
- Encourages innovation and collaborative thinking.

Identified Business Requirements (Including Stakeholder Requirements)

BR001 – Farmers should be able to search for available products in fertilizers, seeds, pesticides

BR002 – Manufacturers should be able to upload and display their products in the application

BR003- Farmers should be able to register/login using email and password.

BR004- Users should have the ability to add items to cart or a buy-later list.

BR005- Payment gateway should support COD, UPI, Credit/Debit Card.

BR006- Users should receive email confirmation after placing orders.

BR007- A delivery tracker should be available for farmers to track their order.

Q.7) 10 Business Requirements

Ans.

BR001- Farmers should be able to search for products in the categories: fertilizers, seeds, and pesticides.

BR002- Manufacturers should be able to register, log in, and upload their products including descriptions, pricing, and stock.

BR003- Farmers should be able to register/login using their email and password.

BR004- Farmers should be able to browse the product catalog without logging in, but must log in to purchase or save items.

BR005- Users should be able to add products to cart or a wishlist.

BR006- The application should support multiple payment options such as UPI, debit/credit card, and COD.

BR007- Users should receive email confirmation and SMS alerts for their orders.

BR008- Farmers should be able to track their order from purchase to delivery.

BR009- The UI should be simple and mobile-friendly, with icons, images, and local language support.

BR010- An admin portal should be available to approve seller accounts, monitor transactions, and manage complaints.

Q.8) Assumptions

Ans.

Assumption 1: A user can login using google account.

Assumption 2: Internet & Device Access- user have basic internet access and smartphone.

Assumption 3: User literacy- farmers may have limited digital literacy so the app must be simple and visually guided, possibly with regional language support.

Assumption 4: Payment and order tracking- The customer has online accounts for secured payment processing. Payment will be integrated supporting- Credit/Debit cards, UPI, COD.

Assumption 5: Communication for login, order receipts, delivery status through Email and SMS notifications.

Q.9) This project Requirements Priority

Ans.

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| BR001 | Farmers search for products | Farmers should be able to search for available products in fertilizers, seeds, pesticides. | 8 |
| BR002 | Manufacturers Upload Products | Manufacturers should be able to upload and display their products | 8 |
| BR003 | Farmer Login/Register | Farmers should be able to register/login using email and password | 10 |
| BR004 | Manufacturer Login/Register | Manufacturers should be able to register/login to manage products | 9 |
| BR005 | Product Catalog | Farmers should be able to browse all products by category | 9 |
| BR006 | Add to Buy-Later List | Farmers can add products to a “buy later” list | 6 |
| BR007 | Secure Payment Gateway | Farmers should be able to pay via UPI, Credit/Debit Card, and COD | 10 |
| BR008 | Delivery Tracking | Farmers should be able to track their orders post-purchase | 9 |
| BR009 | Order Confirmation via Email | Farmers should receive email confirmation for their orders | 7 |
| BR010 | Language Support | The application should support regional languages for farmers | 5 |

Q.10) Use Case Diagram

Ans. Use Case diagram is a visual representation of the interaction between users and a system.

Client Register

Checkout

Make Purchase

View Items

ONLINE SHOPPING

Payment Services

Identity Provider

Authentication

New Customer

Registered Customer

Q.11) Use Case Specs

Ans.

| Use Case ID | UC001 |
| --- | --- |
| Use Case Name | User Registration & Login |
| Created By | BA (Ruchita Pawar) |
| Date Created | 31st July 2025 |
| Actor | Farmer, Manufacturer |
| Pre- Condition | User is not logged in |
| Post- condition | User is logged into the system |
| Basic Flow | - User clicks on "Register" or "Login" - For registration: enters email, password and submits - For login: enters email and password, submits - User is redirected to their dashboard |
| Alternative Flow | Invalid credentials → show error and retry Email already exists (in case of registration) → show message |
| Exception | Network/server error → display technical error message |

| Use Case ID | UC002 |
| --- | --- |
| Use Case Name | Browse Product Catalog |
| Created By | BA (Ruchita Pawar) |
| Date Created | 31st July 2025 |
| Actor | Farmers |
| Pre- Condition | User must be logged in as farmer |
| Post- condition | Products are displayed |
| Basic Flow | - Farmer logs in - Navigates to product Catalog - Selects category (Fertilizer/Seeds/Pesticides) - Products with details are displayed |
| Alternative Flow | No products found → Show "No items available" |
| Exception | Catalog service failure → Show error |

| Use Case ID | UC003 |
| --- | --- |
| Use Case Name | Add to Cart / Buy Later |
| Created By | BA (Ruchita Pawar) |
| Date Created | 31st July 2025 |
| Actor | Farmer |
| Pre- Condition | Farmer logged in |
| Post- condition | Item added to cart or saved for later |
| Basic Flow | - Farmer views product - Clicks “Add to Cart” or “Buy Later” - Confirmation is shown |
| Alternative Flow | Already added item- Show “Already in Cart” |
| Exception | Cart service down- Shown technical error |

| Use Case ID | UC004 |
| --- | --- |
| Use Case Name | Make Payment |
| Created By | BA (Ruchita Pawar) |
| Date Created | 31st July 2025 |
| Actor | Farmer |
| Pre- Condition | Products in cart |
| Post- condition | Payment Successful |
| Basic Flow | - Farmer views cart - Clicks “Checkout” - Selects payment method (COD, UPI, Card) - Makes Payment - Receives confirmation |
| Alternative Flow | Payment failure- Retry or select another method |
| Exception | Transaction failed- Redirect to retry or support |

| Use Case ID | UC005 |
| --- | --- |
| Use Case Name | Track Order |
| Created By | BA (Ruchita Pawar) |
| Date Created | 31st July 2025 |
| Actor | Farmer |
| Pre- Condition | Farmers have placed an order |
| Post- condition | Order status displayed |
| Basic Flow | - Farmers logs in - Goes to “My Orders” - Clicks “track” on specific order - Delivery tracker shows status |
| Alternative Flow | Order not yet shipped- Show “Processing” |
| Exception | Tracking service unavailable- Show message |

Q.12) Activity Diagrams

Ans. An activity diagram is a type of diagram in the unified Modeling Language (UML) that visually represents the flow of activities within a system.

1. User Registration & Login

No

Yes

Valid

Dashboard (Home Page)

Login (Enter E-mail, password)

Registration (Enter E-mail, password)

2. Browse/ Search Product

Login

Go to product Catalog

Search Product

Select Category

View Result

3.Add to Cart / Buy later

Login

Add to cart

Add to wishlist

Choice

View Product

4.Making a Payment

Login

Go to cart

Proceed to checkout

Select Payment method

Provide payment information

No

Payment Successful

Yes

Order Confirmed

5.Delivery tracking

Deliver Order

Track Shipment

Ship Order

Process Order

Order Placed