## Slide 1: Project title: Hospital billing system prepared by :DhanShree ADBHAIYA
Model : Waterfall
Date:2/9/2025

## Slide 2: Problem statement : why HBS Was needed
Current Situation
Complexity & Confusion: Patient must constantly adapt to changing regulations, which can strain smaller institutions lacking digital infrastructure.
Billing Errors & Delays: Manual process still face a barrage of bills from multiple source—doctors, labs, hospitals—making it hard to understand total costs.
Fragmented Payment Systems: Multiple insurance providers, government schemes, and direct payments create a tangled web of transactions.
Compliance Pressure: Hospitals see and poor system integration still lead to errors, delayed reimbursements, and patient dissatisfaction.

## Slide 3: Problems:
Integration Complexity: Linking with legacy systems and third-party platforms can be technically challenging.
Training Requirements: Hospital staff may need support to transition from manual to digital billing.
Data Security Risks: Sensitive financial and health data must be protected from breaches.
Scope Creep: Poorly defined initial requirements can lead to cost overruns and delays

## Slide 4: Opportunities
Automation: Reduces manual effort and minimizes billing errors.
Integration with EHR: Connects billing directly to patient treatment data.
Financial Tracking: Enhances revenue cycle management and audit capabilities.
Scalability: Can expand to include pharmacy, lab, and insurance billing modules.
Analytics: Enables insights into billing trends and cost optimization.

## Slide 5: Purpose statement
To automate hospital billing processes for improved accuracy and efficiency.
To integrate billing with patient records and services for real-time updates.
To ensure compliance with healthcare financial regulations and standards.
To provide transparent, understandable billing for patients and hospital staff
Key Features:
Patient registration and billing system
Reporting dashboard for finance team

## Slide 6: Project objective
Minimize Billing Errors and Revenue Leakage Reduce human errors in charge capture and coding to prevent financial losses and ensure accurate reimbursement.
Accelerate Claims Processing and Insurance Reconciliation Automate claim submissions and track denials to improve cash flow and reduce turnaround time for insurance settlement.
Centralize Financial Data Across Departments Integrate billing with pharmacy, lab, radiology, and inpatient services for unified financial reporting and audit readiness.
Improve Patient Experience and Transparency Provide clear, itemized bills and digital payment options to enhance trust and reduce billing disputes.
Support Real-Time Decision Making Enable dashboards and analytics for hospital administrators to monitor revenue, outstanding payments, and operational efficiency.

## Slide 7: Success Criteria Improve Records Availability & Accessibility (A&A) Allow Doctors and staff members to access patient related files anytime from the portal. Eliminate manual file handling and physical record archiving. Reduce Downtime & Response Delays (RD&RD) Faster scheduling, fewer missed appointments. Ensure reliable uptime for appointments registration and scheduling modules. Minimize system lags through optimized data flow and user interface. Speed up appointment approval processes with automated workflows.

## Slide 8: Method/Approach –Aligned with waterfall phase
Phase | Activities / Approach
1. Requirements | • Establish selection committee • Conduct stakeholder interviews • Define functional, technical, and compliance requirements
2. System Design | • Create system architecture and data flow diagrams • Design billing workflows and integration points (EHR, pharmacy, lab)
3. Implementation | • Select vendor through RFP and demos • Configure modules (inpatient, outpatient, insurance) • Develop custom features if needed
4. Testing | • Perform unit, integration, and user acceptance testing • Validate billing accuracy and compliance • Resolve defects and optimize
5. Deployment | • Train billing staff and IT team • Establish support and maintenance processes • Migrate legacy data and prepare for launch
6. Maintenance | • Go Live with new system • Monitor performance and resolve issues • Collect feedback and apply updates as needed

## Slide 9: Resources
People Project team members will include representatives from the hospital’s finance, IT, and clinical departments, along with technical experts from the Information Technology Services (ITS) team.
Stakeholder engagement will be critical during requirement gathering, testing, and training phases.
Time The full implementation is expected to be completed within 6 months, following the Waterfall phases: Requirements, Design, Implementation, Testing, Deployment, and Maintenance.

## Slide 10: 3.Bugdet
Category | Description | Estimated Cost (Rs.)
Hardware Procurement | Servers, backup systems, networking equipment, installation & configuration | 4,00,000.00
Software Licensing | Billing software, DBMS, middleware, 1-year support & maintenance | 3,50,000.00
Training & Capacity Building | Staff training, manuals, workshops, post-implementation support | 2,00,000.00
Professional Services | External consultants for design, testing, deployment, documentation | 3,00,000.00
Contingency & Compliance | Scope changes, audits, technical adjustments | 50,000.00
Other Activities | Third-party software evaluation, site visits, Dataquest/NASSCOM reports | 2,00,000.00
Total Budget |  | 15,00,000.00

## Slide 11: Other Resources Third-party software evaluations Site visits to peer institutions for process mapping Dataquest reports or templates for best practices

## Slide 12: Risks:
Old system comfort :
The current billing system has been used for many years. Staff are used to it, so they might resist switching to something new.
2.Training Challenges: If the new system isn’t easy to learn or if proper training isn’t provided, users may struggle and make mistake
3.Hard to Show Benefits: Improvements like faster access, better data, or easier support are useful—but they’re hard to measure. Management might not clearly see how the new system is better.
Vendor Issues: If outside software providers or consultants delay their work or don’t deliver properly, the whole project can slow down.
Legal and Compliance Risk: If the system doesn’t follow healthcare rules (like NABH or HIPAA), it could cause serious problems or penalties.
Data Migration Problems: Moving old billing data into the new system must be done carefully. If data is lost or corrupted, it could affect hospital operations.

## Slide 13: Dependences
Existing System Usage The old system is deeply connected to how things work now. That affects how easily people can shift to the new one.
Team Involvement The success of the project depends on active participation from hospital staff—especially during planning and testing.
Vendor Support The project relies on vendors to deliver software, updates, and support on time.
Training Programs Good training is essential. Without it, users won’t be confident using the new system.
Legal Rules The system must follow all healthcare regulations. This affects how it’s designed and how data is handled.
5.Data Availability Old billing data must be complete and accurate so it can be safely moved into the

## Slide 14: Executive Summary
A digital solution to manage patient appointments and billing system efficiently.
To reduce manual errors, improve efficiency, and enhance patient experience.
Using Waterfall methodology for structured development.
A reliable, user-friendly appointment tracking system.
Features include real-time booking, reminders, and integrated records.
Risk management and testing ensure smooth deployment.

## Slide 15: To Be Completed by Appropriate Manager Project Sponsor Name: Dr. S.K Pathak Designation: Founder(Kimaya Hospital) Role: Approves overall project scope Provides strategic guidance and stakeholder alignment Endorses budget, resources and post-deployment reviews Project Manager Name: Dhanshree Adbhaiya Designation: Business Analyst/Project Lead Role: Oversees requirement gathering, design and documentation Coordinates with technical team and stakeholders Manages timeline, testing and delivery milestones

## Slide 16: Conclusion
Expected improvements in both patient experience and hospital efficiency.
The Patient Appointment Tracking Application will modernize healthcare scheduling.
Benefit The system will digitize and streamline appointment scheduling.
s include reduced no-shows, better time management, and improved patient care.
Future enhancements may include AI-based scheduling and telemedicine integration.