## Slide 1: Loan Management System
Presented by SAYANEE PRAMANICK
ON 17TH OCTOBER 2025

## Slide 2: INTRODUCTION
A Loan Management System (LMS) is software that automates the loan lifecycle —
from application to disbursement and repayment.
It helps banks and financial institutions manage customer loan requests efficiently.

## Slide 3: Situation/Problem/Opportunity:
Situation:
Financial institutions and organizations receive numerous loan applications daily. Traditionally, these processes are handled manually — from collecting applications and verifying documents to approval and repayment tracking. This leads to inefficiencies and data inconsistencies.
Problem:
Manual loan processing consumes significant time and resources.
High chances of human error in calculations and approvals.
Difficulty in tracking loan statuses and repayments.
Lack of centralized data management and real-time reporting.
Limited transparency between departments and customers.
Opportunity:
Automate the complete loan lifecycle using a centralized Loan Management System.
Improve accuracy, speed, and efficiency in loan operations.
Enable quick decision-making through real-time dashboards and reports.
Enhance customer satisfaction by providing faster loan processing and status updates.
Ensure compliance and audit readiness with secure and traceable digital records.

## Slide 4: Purpose Statement (Goals):
Purpose:
The purpose of the Loan Management System is to automate and streamline the end-to-end loan process — from loan application to disbursement and repayment — ensuring efficiency, accuracy, and transparency in loan management operations.
Goals:
To reduce manual effort and processing time through automation.
To centralize customer and loan data for easier access and management.
To ensure accurate calculation of EMIs, interests, and repayments.
To provide timely and data-driven loan approval decisions.
To generate analytical and financial reports for better decision-making.
To enhance transparency and customer satisfaction through system-driven tracking and notifications.

## Slide 5: Project Objectives:
Automation:
To automate the process of loan application, verification, approval, and repayment tracking.
Centralized Data Management:
To maintain a unified database containing all customer, loan, and payment details.
Accuracy and Transparency:
To ensure accurate EMI and interest calculations, reducing the scope for human error.
Reporting and Analytics:
To generate comprehensive reports on loan applications, disbursements, and repayments for management analysis.
User Access and Security:
To implement secure login and role-based access control for different stakeholders.
Customer Satisfaction:
To improve customer experience through faster processing and better communication.
Regulatory Compliance:
To maintain audit trails and ensure compliance with financial regulations and policies.

## Slide 6: Success Criteria:
Operational Efficiency:
Reduction in loan processing time by at least 50%.
Smooth end-to-end automation of loan workflow (application → approval → disbursement → repayment).
Accuracy & Reliability:
100% accurate EMI and interest calculations.
Minimal data entry errors due to system validation and automation.
User Adoption:
Positive feedback from employees and customers using the system.
At least 90% of loan applications processed through the system within 3 months of deployment.
Data Management & Reporting:
All loan-related data centralized and easily retrievable.
Real-time reporting and analytics available to management.
Compliance & Security:
Adherence to organizational and financial data protection policies.
Successful completion of security and audit checks.
Customer Satisfaction:
Faster response times and improved transparency.
Increase in customer trust and service satisfaction scores.

## Slide 7: Methods/Approach: The Loan Management System project follows a systematic and structured approach to ensure successful development, testing, and implementation.
Requirement Analysis
Collect system requirements through discussions with stakeholders (HR, Accounts, Loan Officers).
Identify functional requirements (loan application, approval, disbursement, reporting) and non-functional requirements (security, performance, usability).
Document all requirements clearly in the Software Requirements Specification (SRS).
System Design
Design the system architecture based on three-tier architecture (Presentation, Business Logic, and Data Layer).
Create UML diagrams (Use Case, DFD, Class Diagram, ER Diagram).
Design database schema for managing customers, loans, and transactions.
Prepare user interface prototypes and workflow diagrams.
Implementation (Coding)
Develop the front-end using HTML, CSS, JavaScript (or React).
Build the back-end using Python / Java / .NET, integrated with MySQL / PostgreSQL database.
Implement business logic for loan processing, EMI calculation, and approval workflows.

## Slide 8: Methods/Approach: The Loan Management System project follows a systematic and structured approach to ensure successful development, testing, and implementation.
Testing
Conduct unit testing, integration testing, and user acceptance testing (UAT).
Verify system performance, data accuracy, and usability.
Deployment
Deploy the system on a secure web server or cloud environment.
Provide role-based access for admin, HR, and customer modules.
Maintenance
Perform regular updates, bug fixes, and performance monitoring.
Gather user feedback for continuous improvement.

## Slide 9: Resources:
People
Project Manager / Team Lead
Oversees project planning, execution, and delivery.
Business Analyst
Gathers requirements, prepares documentation, and ensures business alignment.
System Architect
Designs the overall system and database architecture.
Developers (Front-end & Back-end)
Build and integrate modules of the Loan Management System.
Tester / QA Engineer
Conducts functional and performance testing to ensure quality.
Database Administrator (DBA)
Manages data storage, security, and backup.
End Users (HR, Accounts, Admin)
Validate usability and provide feedback during UAT.

## Slide 10: Technical Resources
Hardware
Servers or cloud infrastructure for hosting
Developer workstations/laptops
Backup storage devices
Software & Tools
Programming Languages: Python / Java / .NET
Database: MySQL / Oracle / PostgreSQL
Front-end Tools: HTML, CSS, JavaScript, React
Reporting Tools: Power BI / Tableau / Excel
Project Management: Jira / Trello
Version Control: Git / GitHub
Time
Implementation to be completed within 8 months.

## Slide 11: Budget Covers hardware, software, training, and services. Total estimated cost not to exceed Rs. 1,00,000.
Other Resources
Third-party software evaluation, site visits, and Dataquest reports.
Additional expenses not to exceed Rs. 5,00,000.

## Slide 12: Risks and Dependencies:
Risks
Requirement risk
Incomplete or unclear requirements may lead to rework or project delays.
Mitigation strategy: Conduct detailed requirement workshops and get formal sign-off from stakeholders.
Technical Risk
Integration issues between modules or with third-party systems.
Mitigation strategy: Perform early integration testing and use standardized APIs.
Schedule Risk
Delays in development, testing, or deployment due to dependency on resources.
Mitigation strategy: Create realistic timelines and track progress through weekly reviews.
Resource Risk
Create realistic timelines and track progress through weekly reviews.
Mitigation strategy: Cross-train team members and maintain backup resources.

## Slide 13: Security Risk Unauthorized access or data breach of loan/customer information. Mitigation Strategy: Implement role-based access control, encryption, and regular audits. Financial Risk Budget overruns due to unforeseen expenses or tool requirements. Mitigation Strategy: Maintain a contingency fund and track expenditures closely.
Dependencies
Availability of client and ITS team members for requirement gathering and user acceptance testing (UAT).
Timely procurement of required hardware, software, and licenses.
Third-party software integrations (e.g., credit check APIs or payment gateways).
Management approval for project budget and timeline.
Data migration from legacy systems to the new Loan Management System.