## Slide 1: PROJECT TITLE
SIBIL ENHANCEMENT
WATERFALL PROJECT
Prepared by : Merugu Bhavana
Date 25-10-2025

## Slide 2
Project Idea : The project idea is to enhance the existing project for easy of access and faster resolution to the customer.
Inputs : Create web based Application for raising the service request with the help of biometric authentication , face authentication , Link based authentication and missed call authentication .
Over View of the Project : The Main agenda of this project is to enhance the existing project to user friendly, Increase efficiency, reduce errors, and enhance user experience and reduce TAT and paperless.

## Slide 3
Resources: The team consists of Business Analysis , Java Developers, Tester, Network Admin DB Admin
Outputs : Successful implementation of application with eases of access to the farmers, efficiency .
Value : Customer satisfaction and customer feedback .
Budget : Rs 2 cr.
Time Line : 4 Months or 18 weeks

## Slide 4
For SIBIL enhancement we have chosen
WATER FALL MODEL .

## Slide 5
WATERFALL MODEL: The Traditional Waterfall model is sequential design process in which the process is seen steadily one after the other like waterfall ( i.e Waterfalls flows from top to bottom , it cannot go back to the same way ) through the phases of Requirements Gathering , Requirement Analysis, Design, Development – coding, testing Deployment and Implementation.

## Slide 6
As a BA the approach for enhancement of SIBIL software by using Elicitation Technique for Requirements Gathering.
Gather the requirements from branch operations team, credit, compliance team for enhancement team and gathers detailed requirements through discussions, workshops, and JAD sessions.
Requirements are documented in a Business Requirement Document (BRD) and signed off by Business, IT, and Compliance teams.

## Slide 7
Requirement Analysis :
After Requirement Gathering the BA and IT teams analyze technical feasibility, risk, and impact on existing SIBIL workflows, databases, and UI.
BA will prepare FS /FRS .
Technical people will prepare non functional document in SSD ( Supplementary support Document).
BA will add FS and SSD to form SRS ( Software Requirement Specification) .
BA will take sign off from the cline on SRS , once the sign off is given BA will prepare RTM refereeing SRS.

## Slide 8
Design :
In design the architectures will design the HDD/ADD and solution document.
HDD – High level design document / Application design document is defined as single flow design . (ex: textbook –lesson).
Solution Document is nothing but architect design each separate requirement and solution.

## Slide 9
Development – Coding:
In Development stage the programmers and developers will be involved here they will prepare LDD/CDD – lowlevel design document / component design document and application .
Testing: Here the Testers will be involved and they prepare Test Document application will less errors.
Test Document
Test Strategy
Test Schedule
Test Plan
Test Cases

## Slide 10
Deployment & Implementation:
Deployment means moving the code from development to production
Implementation means running the code for the very first time in production .
Both are taken care by release engineers.
Upon following the waterfall model as the BA gathered enhancement features and will let know by success ratio

## Slide 11
Requirement -1 Customer walk-in to branch for address change along with valid address proof like Aadhar, voter id, DL and passport.
Solution: In SIBIL the enhanced feature is Maker –Checker ,Biometric Authentication, Face Authentication and Link Based Authentication.
Feature | Document | Success Ratio
Maker- Checker | Collect Valid Document and upload via maker and checker will verify and address will change immediately | 100%
Biometric Authentication | Aadhar Number Registration is Mandatory | 95%
Face Authentication | Aadhar Number Registration is Mandatory | 95%
Link Based Authentication | Registered Mobile number will be triggered with self based link customer can update the address | 100%

## Slide 12
Requirement – 2 Customer want to change the mobile number instantly .
Solution : In Sibil Enhanced Feature there will be ecrf ( Electronic Customer Request Form ) can be used with available options like - Maker –Checker ,Biometric Authentication, Face Authentication .
Features | Documentation | Success Ratio
Maker – Checker | Employee will collect CRF along with valid kyc for upload from maker end and the same will be verified by checker same will updated instantly upon the consent is verified by the customer | 100%
Bio- Metric Authentication | Aadhar Number Registration is Mandatory in Demographic details | 95 %
Face Authenitcation | Aadhar Number Registration is Mandatory in Demographic details | 95 %

## Slide 13
Requirement – 3 Customer want to update Name as per the Valid Proof like Aadhar , Voter id and Passport .
Solution - Customer has to submit the valid proof over the counter along with customer request form . The possible features are Bio Metric , Face Authentication , Maker – Checker and Manual Interference .
Features | Documents | Success Ratio
Maker – Checker | Customer has to submit Old Name proof along with New name proof KYC. Maker will upload post document verification and checker will verify the same . The name will update instantly | 100%
Bio- Metric Authentication | In Aadhar the new name is updated then only this is valid and aadhar number registration is mandatory | 95%
Face – Authentication | In Aadhar the new name is updated then only this is valid and aadhar number registration is mandatory | 95 %
Manual Service Reqeust | Ex: Customer want to update the name post marriage and she is not having valid kyc but having marriage certificate attested with govt. Branch has to collect the crf , kyc and marriage certificate and raise the service request manually | 100 % ( TAT - T+2 DAYS)

## Slide 14
Requirement – 4: Customer want to update email id instantly .
Solution : In enhanced features branch has options of Maker- Checker , E- CRF section linked with Missed Call Authentication, Link Based Authentication , Bio Metric authentication and Face Authentication .
Features | Documentation | Success Ratio
Maker – Checker | Branch will collect crf and along with valid kyc doucment , maker will upload the same and checker will verify and instantly email id will be updated | 100 %
Missed – Call Authentication | In E-crf Section branch has to enter valid email id , customer will be triggered wil consent to mail id for validation post that customer will get SMS to registered mobile number to give missed called to xxxxxx number . Post validation email id will get updated instantly | 100 %

## Slide 15
Features | Documentation | Success Ratio
Link Based Authentication | In E-crf Section branch has to enter valid email id , customer will be triggered wil consent to mail id for validation post that customer will get SMS to registered mobile number with OTP to submit in the link . Post validation email id will get updated instantly | 100%
Biometric Authentication | aadhar number registration is mandatory. In E-crf Section branch has to enter valid email id , customer will be triggered wil consent to mail id for validation post that customer is enabled for biometric authentication | 95 %
Face Authentication | aadhar number registration is mandatory. In E-crf Section branch has to enter valid email id , customer will be triggered wil consent to mail id for validation post that customer is enabled for Face authentication | 95 %

## Slide 16
By using above enhanced features we can reduce TAT and internal assignment process , Efficiency.
It results in customer satisfaction and stickiness to the organization.
Note : For Biometric Authentication and Face Authentication the SIBIL software should be linked up with aadhar site for enablers and internal department should opt for cameras and biometric devices.

## Slide 17
Risks
Downtime during enhancement deployment.
Misunderstanding business needs or incomplete requirements.
Integration with existing SIBIL modules may fail or create errors.
Loss or corruption of existing SIBIL data during upgrade

## Slide 18
Dependencies
Schedule approvals in advance and follow up periodically.
Prepare mock/test data beforehand.
Align design and testing with compliance from the start.
Prepare training materials and conduct sessions before release

## Slide 19
To Be Completed by Appropriate Manager
Project Sponsor :Kotak Mahindra Bank
Project Manager : Pabbu Naveen