## Slide 1: Internal Business Management Application Proposal
Prepared By: Roshan Thakur
Date: 03/07/2025

## Slide 2: Project Overview
Current Situation:
Current sales and inventory tracking via WhatsApp lacks efficiency.
No central system leads to communication gaps and errors.
Delays in updates and communication
Opportunity:
Opportunity to create a centralized application for sales and stock.
Improved Decision-Making Through Analytics
Reduced in Manual Errors and Duplication

## Slide 3: Purpose Statement
Goal:
Develop an integrated system for order and inventory tracking.
Enhance communication between sales team and management.
Align operational processes with business goals.

## Slide 4: Project Objectives
Create a user-friendly sales order system.
Enable real-time stock tracking.
Improve internal communication.
Generate reports for sales and stock trends.
Train users for successful implementation.

## Slide 5: Success Criteria
30% improvement in order processing time.
25% reduction in stock-outs.
Achieve 80%+ user satisfaction post-implementation.
Reduce communication errors by 50%.

## Slide 6: Waterfall Model Approach
Why Waterfall?
Clear, sequential phases
Documentation ensures traceability
Suitable for well-defined scope
Phases:
1. Requirement Gathering
2. System Design
3. Implementation
4. Testing
5. Deployment
6. Maintenance
Suitable for projects with well-defined scope and timeline.

## Slide 7: Project Plan
Week 1–2: Requirement gathering via stakeholder interviews, documentation
Week 3–4: System design(UI), mockups, and database schema.
Week 5–8: Application development.
Week 9–10: Testing(UAT) and bug fixing.
Week 11: Deployment and data migration.
Week 12 onwards: Support and maintenance.

## Slide 8: Resources Required
People: Product Manager, Business Analysts, Developers, Testers.
Time: 3-month project timeline.
Budget: ₹6,00,000 (development + training + hardware).
Hardware/Software: Laptops, hosting, licenses.

## Slide 9: Risks and Dependencies
User resistance to change, training essential.
Accurate data migration required.
Systems downtime.

## Slide 10: Anticipated Benefits
40% time saved in reconciliation.
Reduced stock-outs and over-ordering.
Data-driven decision-making.
Better coordination across departments.

## Slide 11: Conclusion
The new application will modernize internal operations.
Expected to enhance efficiency and accuracy.
Recommended for management approval.

## Slide 12: Project Approval
Project Sponsor: 1. Mayur Shah
2. Vatsal Shah
Project Manager: Sunil Parab

## Slide 13: Thank You