## Slide 1: WATERFALL MODEL
Project Title: Enhanced CRM Disqualified Lead Tracking Report
Prepared By: Sam Rajan
Date: 10 JULY 2025

## Slide 2: SITUATION
The CRM system regularly logs and tracks all incoming leads, including those marked as disqualified.
Disqualified leads are flagged when they fail to meet predefined qualification criteria during the sales process.
The sales and marketing teams periodically review disqualified leads, but analysis is often limited to basic metrics.
Most disqualified leads are categorized by reasons such as lack of budget, no decision-maker.

## Slide 3: PROBLEM
A high percentage of leads are being disqualified at early stages, reducing the pool of potential customers.
The primary reasons for disqualification—such as incomplete information or unqualified prospects—are recurring and not systematically addressed.
There is no consistent process for capturing detailed feedback on why leads are disqualified, leading to data gaps.
Sales and marketing efforts may be misdirected, wasting resources on poorly targeted campaigns.

## Slide 4: OPPORTUNITIES
Analyzing disqualified leads can reveal patterns and root causes, enabling refinement of lead qualification criteria.
Implementing structured feedback mechanisms can improve the accuracy and usefulness of disqualification data.
Insights from disqualified leads can inform adjustments to marketing strategies, targeting, and messaging.
Regular training sessions for sales teams based on disqualification trends can enhance qualification accuracy.
Leveraging this analysis can increase the overall quality of leads, reduce wasted effort, and improve conversion rates over time.

## Slide 5: PURPOSE STATEMENT (GOALS):
To clearly define the objectives for analyzing disqualified leads within the CRM system.
To identify and understand the key reasons behind lead disqualification in order to minimize lost opportunities.
To enhance the lead qualification process by using data-driven insights for continuous improvement.
To improve the efficiency and effectiveness of sales and marketing efforts by focusing on high-potential leads.
To ultimately increase the overall conversion rate and contribute to the organization’s revenue growth by reducing the number of disqualified leads through targeted strategies and informed decision-making.

## Slide 6: PROJECT OBJECTIVES
Define and document the specific business requirements for disqualified lead reporting, including required data fields such as disqualification reasons, lead source, and timestamps.
Evaluate available CRM customization options to ensure the solution supports mandatory selection of disqualification reasons and allows for future scalability.
Select a reporting framework or tool within the CRM that enables easy extraction, filtering, and visualization of disqualified lead data.
Develop a prototype of the disqualified lead report, incorporating all specified fields and filters.
Conduct user acceptance testing (UAT) with sales and marketing teams to validate the accuracy, usability, and completeness of the report.
Collect feedback from testers to identify gaps or areas for improvement in the prototype.
Refine the report design and underlying data processes based on test results before final deployment.

## Slide 7: SUCCESS CRITERIA
Ensure easy access to all disqualified lead data, documents, and collateral within the CRM.
Minimize system downtime and response times for fast report generation.
Enforce mandatory, standardized disqualification reasons to improve data accuracy.
Allow detailed filtering of disqualified leads by key parameters for better analysis.
Use report insights to refine qualification criteria and reduce disqualified leads over time.
The SMART (Specific, Measurable, Achievable, Realistic, and Time- Bound) objectives of the project are
Specific: Reporting data
Measurable: Accuracy
Achievable: Feasible
Realistic: Aligned
Time-Bound: Deadline

## Slide 8: METHODS
The waterfall method follows a linear, sequential approach where each project phase is completed before the next begins.
Requirements are gathered and documented fully at the start, ensuring clarity and minimizing changes during later stages.
Each phase—requirements, design, implementation, testing, deployment, and maintenance—has defined deliverables and review points.
Progress flows in one direction, making it easier to manage, track, and control project timelines and outcomes.

## Slide 9: APPROACH
Elicitation Technique (Interview):
Used to gather in-depth information from stakeholders about lead disqualification reasons and reporting needs.
Allows real-time clarification of requirements and identification of specific user expectations for the report.
Report (Disqualified Leads Report):
Summarizes all disqualified leads with reasons, sources, and relevant details for analysis.
Enables filtering and segmentation to identify trends and support process improvements.
Required Document (Requirements Specification Document):
Details the functional and non-functional requirements for the disqualified lead report feature.
Acts as a reference for development and testing to ensure the solution meets stakeholder needs.

## Slide 10: RESOURCES
People: The project team will have about 8 to 10 members from both the client side and the ITS team. Team members will include a project manager, business analyst, technical experts, and users who know the business well. They will work together to make sure the project meets all the goals and runs smoothly.
Time: The project to create the disqualified lead report will take 8 months to finish. This time includes all steps like gathering requirements, designing, building, testing, and launching the report. It is important to complete the project on time to avoid delays in business work.
Budget: The total budget for the project, including hardware, software, training, and services, will not go over Rs. 2,50,000. This money will cover all needed tools, licenses, and training for users. Careful spending will keep the project within this budget.
Other: There is an extra budget of Rs. 50,000 for things like checking third-party software, visiting sites, and buying Dataquest reports. These will help in making good decisions and ensuring the project works well. All extra costs will be controlled to stay within the overall budget.

## Slide 11: RISKS
Going over budget or timeline is a frequent risk, often caused by underestimating costs, adding extra features, or encountering unforeseen challenges that delay the project.
Low user adoption and resistance to change can occur if staff are not properly trained or involved, leading to poor usage of the new system and reduced project impact.
Data migration errors and potential data loss during the transfer of existing information to the new system can result in loss of critical data or corruption, impacting business operations.
Integration and compatibility issues may arise if the CRM does not align well with current business processes or existing IT systems, leading to workflow disruptions and additional costs.

## Slide 12: DEPENDENCIES
Data migration and integration: Accurate transfer and integration of existing lead data into the CRM is essential before the report can be built, as clean and complete data forms the foundation for reliable reporting.
User training and adoption: The success of the report depends on users being trained to enter disqualification reasons correctly and consistently, making training sessions and support resources a critical dependency.
Technical setup and CRM customization: Customizing the CRM to include mandatory fields, workflows, and reporting features must be completed before the report can function as intended, and may require coordination with IT or external consultants.
Stakeholder input and approval: Gathering requirements, validating the report design, and securing sign-off from business stakeholders are necessary steps that must occur before final deployment to ensure the solution meets business needs