## Slide 1: Waterfall Project Scope PPT
Prepared By:
Annu Singh
21/10/2025

## Slide 2: ABC InTouch CRM Software Application (ABC Insurance Company)

## Slide 3
Situation –
Customer Relationship Management (CRM) is the primary focal point placed on the customer. The key objective is to increase customer value over time by increasing customer loyalty. If a company develops better customer relationships, it also improves business processes as well as its profits. In general, CRM is a more efficient automated method used to connect and improve all areas of business to focus on creating strong customer relationships. All forces are coupled together to save, improve, and acquire greater business to customer relationships.
CRM Tool ABC inTouch is the current Software being used by ABC Insurance company, It has functionalities like entering customer business query, allotting the business query to target sales person and the sales person can fix an appointment with the new query and close the business lead.
Specific tabs like Status report of the leads generated. Business status report update to the customer on his raised business query is not reaching and feedback of the customers on his raised business query is not available.

## Slide 4
Goal
The company salesperson is not able to update the final status of the query in CRM. This is impacting overall status report of all queries raised. The same needs to be corrected and developed further for a better query management.
Business status report update to the customer on his raised business query is not reaching. This is generating a dissatisfaction in the customers because he is not getting a real time update from the company on his raised business query.
Due to both the situations there is a business loss and customer dissatisfaction. New Changes have been proposed and approved to be implemented in existing CRM Application ABC InTouch of ABC Insurance company to improve overall end results of the current CRM tool.

## Slide 5
Project Objectives
To Create a new Tab in the system wherein the salesperson will have to update the status of business query raised to him.
A business tracker with a dashboard to be developed to have real time update of all the business queries raised and the status of the cases.
An escalation system to be developed to ensure timely closure of the cases.
Further a system has to be developed to ensure that real time update or pendency's is received by the customer on his phone and email.
A feedback system from the customer is to be developed to understand the satisfaction level of the services provided to the customer.
A sales training will be conducted across company to familiarize the sales and operating teams with the new developments.

## Slide 6
Success Criteria:
All CRM features must be defined during the requirement phase such as lead entry, appointment scheduling and customer business query tracking must be fully implemented without any deviation.
The upgrade CRM tools ABC InTouch should include new tabs and reports such as status reports lead generated and Customer feedback section for raised business queries. These business tab should be visible for both sales and management team.
The CRM must be allowed timely feedback and follow up with the customer regarding their queries.
CRM system should produce accurate data and consistent data verified during the Testing Phase of waterfall cycle.
Measure a customer satisfaction level during the phase.

## Slide 7
Methods/Approach:
Requirement Gathering & Analysis – Identify gaps in existing CRM (lead status, feedback, tracking). Collect business and user requirements.
System Design – Prepare workflow, data structure, and interface design for improved CRM process.
Implementation – Develop or customize CRM modules (lead tracking, feedback tab, status updates).
Testing – Conduct system and user testing to ensure new features function properly and meet requirements.
Deployment – Implement the enhanced CRM tool for all users with proper data migration.
Maintenance – Provide ongoing support, bug fixes, and periodic system updates based on feedback.

## Slide 8
Resources:
Human Resources – Project Manager, Business Analyst, CRM Developer, Quality Analyst, IT Support, End Users (Sales & Customer Service Team).
Technical Resources – CRM Software (ABC inTouch), Database Server, Cloud Storage, Laptops/Desktops, Internet Connectivity.
Software Tools – Project Management Tool (MS Project / Jira), Testing Tools, Data Migration Utility, Reporting Dashboard.
Documentation Resources – Requirement Specification Document, System Design, Test Cases, User Manual, Training Materials.
Financial Resources – Budget allocation for software enhancement, licenses, training, and maintenance.

## Slide 9
Others:
Stakeholder Communication: Regular meetings with sales team, management, and IT to ensure clarity on CRM updates.
Change Management: Handle new or modified requirements during project execution and update documents accordingly.
User Acceptance Testing (UAT) Coordination: Support end-users in testing CRM features and collecting their feedback before and distribute user manuals for smooth adoption of the new CRM system before final deployment.
Training & Knowledge Transfer: Conduct training sessions em.
Reporting & Feedback Analysis: Generate test summary reports, issue logs, and gather customer feedback post-implementation.
Post-Implementation Review: Monitor CRM performance and prepare a report on improvements in lead tracking and customer response.

## Slide 10
Risks & Dependencies:
Requirement Risk: Incomplete or unclear CRM requirements may lead to missing key features like feedback tracking or lead status updates.
Technical Risk: Integration issues between existing CRM modules and new functionalities can cause system errors or data loss.
Data Migration Risk: Errors during transfer of old customer or lead data to the updated CRM tool may affect accuracy.
User Adoption Risk: Sales and customer teams may resist adapting to the new CRM features due to lack of training or comfort with old processes.
Testing Dependency: Testing depends on completion of development phase; any delay in coding affects overall project timeline.
Stakeholder Dependency: Timely inputs and approvals from management, sales, and IT teams are essential for smooth progress.

## Slide 11: Thank You