Live Project – Waterfall Deliverables – Part 1/2

Developing online Coaching Application

Document 1: Business Case Document Template

Project Initiation: The Focus Educations was initiated to address the limited geographical reach, limited learning preferences for students and recruitment different qualified educators ultimately increasing the reach, recruiting qualified teacher and making profit.

Current Problems:

The current problem is limited accessibility, limited use of resources, space availability, finding qualified staff and irregular payments due to non-availability of specific payment mode.

Problem Solutions:

- Implement online coaching platform will address the current inefficiencies. The platform will

- Increase accessibility: will be accessible to students of different geographical area.

- Recruiting qualified teacher: help to recruit qualified teacher for student.

- Access to Diverse Learning Resources: students will be able to learn from different resources making students learning easy.

- Secure payment method: Students will only be able to attend classes once they deposited their fees ensuring proper management of fees.

Required Resources: the successful implementation of the project will require resources including:

Human resources:

- Project manager: oversees the project.

- Business Analysts: gather and analyse the requirement.

- Developers: build the online application.

- Designers: design the UI/UX interface.

- Testers: ensure functionality and reliability.

- IT support: handle deployment and support.

- Trainers: provide user training.

Technical Resources:

- Development tool

- Design tool

- Testing tool

- Hosting infrastructure: Sever, database system.

- Security tool: data protection software.

Financial resources:

- Budget: For salaries, hardware, software, licensing cost, infrastructure cost, supporting and maintenance cost.

Physical resources:

- Workspace: offices or remote setups.

- Hardware: computers, headphones, microphones, webcams.

Documentation and Training Material:

- User manuals: Guides for portal use.

- Training programs: Structured Training Sessions.

Organizational change:

Process changes:

- Automated Payment: Payment will be paid automatically before admission to the course.

- Automated enrolment: once payment is done student will be automatically enrolled.

- Automatic teacher recruitment: teachers will be recruited online based on their qualification level.

- Digital study material: students will get study material online.

Training and support:

- User training: comprehensive training for the teachers.

- Ongoing support: Dedicated support team for user assistance.

- Role and responsibilities;

- New roles: potential creation of focus educations administration.

- Adjusted roles: student and teachers incorporate portal uses into daily tasks.

Roles and responsibilities:

New roles: Potential creation of Focus Education administrators.

Adjusted Roles: Teachers and student incorporate portal usage into daily life.

Communication and collaboration:

- Enhanced communication: improved channels between IT, student and teachers.

- Technology integration:

- IT infrastructure: transforming Focus Educations into online platform.

- Data Management: student, teachers and payment will be managed online.

ROI Timeframe: The expected timeframe for Focus Educations is approximately 1.5 year, with tangible benefits and cost saving becoming evident within 1.5 year of implementing.

Stakeholder Identification:

Primary Stakeholder:

- Administrators: oversees the implementation and ensure the alignment with project goal.

- Student: main users of the application.

- Teachers: direct beneficiaries of the application.

Secondary stakeholder: Managers and employers of the coaching centre.

Tertiary stakeholder: Third party involved in providing study materials.

Project team:

- Project manager: Lead the project ensure it stays within the time and budget.

- Business Analysts: Gathers requirement and ensure they meet stakeholders need.

- Developers: design and build the Focus Educations Application.

- Designers: create an intuitive and user friendly interface.

- Testers: ensure the portal is functional and free of defects.

- Trainers: develop and deliver training program for end users.

Document 2: Business Analysts approach strategy

- Project Initiation :

- Understand the project objective, scope and constrains.

- Identify key stakeholder and establish communication channels.

- Conduct a preliminary assessment of business needs and requirement

- Elicitation technique:

Interviews

Conduct one to one survey with teacher, student to gather detailed requirements and insight.

Surveys and Questionnaire

Distribute questionnaire to larger group of stakeholder, including teachers and students to collect quantitative data on needs and expectations.

Focus Groups

Organise focus groups sessions with teachers and SME’s to discuss challenges and potential solution collaboratively.

Workshops

Facilitate workshops with key stakeholders to brainstorm ideas, define requirements, and prioritize features.

Observations

Observe teachers during classes to understand their workflows, pain points and areas for improvements.

Process reengineering:

Study the already existing online platform to get a better understanding of how to give students and teacher a better platform.

Prototyping:

Develop and present prototypes of online coaching platform to stakeholders for feedbacks and refinement of requirements

Brainstorming: conduct brainstorming sessions with project team and stakeholders to generate ideas and identify innovate solutions.

- Stakeholders Analysis:

- Identify stakeholders and their roles using RACI (Responsible, Accountable, Consulted, and Informed)/ILS (Influencer, Leader, Supporter) matrices.

- Determine each stakeholder’s level of involvement and expectation regarding the project.

- Need to use this analysis to allocate responsibilities, manage expectation and ensure effective communication.

| Stakeholders | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Administrator |  | A | C | I |
| Teachers | R |  | C | I |
| IT staff | R |  | C | I |
| Parents |  |  |  | I |
| Project manager | R | A |  |  |
| Business analysts | R |  |  |  |
| designer | R |  |  |  |
| Testers | R |  |  |  |
| trainers | R |  |  |  |

- Documents to write:

- Business requirement document (BRD)

- Functional requirement specifications (FRS)

- Use case Document

- Test plan

- User acceptance testing (UAT) plan

- Training materials

- Project Management plan

- Document sign-off process:

- Share the draft document with stakeholders for review and feedback.

- Incorporate feedback and revisions as necessary.

- Obtain formal sign-off from stakeholders indicating their acceptance of document.

- Maintain version control to track changes and update.

- Client approvals:

- Present finalised document to the client for approval.

- Provide explanation and clarification as needed to ensure understanding.

- Obtain formal approval from client through signed agreement or email confirmation.

- Communication channels:

- Establish regular meetings with stakeholders to discuss project progress, issue and updates.

- Utilize email project management software and collaboration tools for communication.

- Maintain an open door policy for stakeholders to raise concern or provide feedbacks

- Change Request Handling:

- Establish a formal change request management process to capture, assess, and prioritize change request.

- Evaluate the impact of proposed changes on scope, timeline and budget.

- Obtain approval from change control board before implementing changes.

- Progress reporting to Stakeholders:

- Provide regular updates on project milestone, deliverables and risks.

- Use status reports, dashboards and presentations to communicate progress effectively.

- Highlight achievements, challenges, and upcoming tasks to keep stakeholders informed.

- UAT-Client Project Acceptance:

- Coordinate user acceptance testing (UAT) with the clients to validate that the software meets requirements.

- Provide clear instructions and test cases for the client to execute during UAT.

Document 3: Functional Specifications

| Project Name | Online Coaching Application |
| --- | --- |
| Customer Name | Mrs Seema Rathore |
| Project Version | 1.0 |
| Project Sponsor | Mrs Seema Rathore |
| Project Manager | Mr Vendanam |
| Project Initiation Date | 25/07/2025 |

Functional Specifications

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR001 | Registration and Authentication | Users ( student and Teachers ) should be able to register and create accounts with unique profile | 10 |
| FR002 | Role based access control | Different user roles (student, teacher, and administrator) should have specific permission and access level within the system. | 10 |
| FR003 | Profile management | User should be able to manage their profiles, including personal information, contact detail and preferences | 9 |
| FR004 | Scheduling session | Automatic scheduling of session for classes based on student and teacher availability | 10 |
| FR005 | User search filtering | Administrator and teachers should be able to search and filter users based on various criteria ( e.g. name , role , course enrolment) | 8 |

| FR006 | Course creation and management | Teachers should be able to create edit and organise courses with lesson, module and resources. | 9 |
| --- | --- | --- | --- |
| FR007 | Content delivery | The system should support various content format (Text, video, audio, documents) and allow for structured delivery. | 8 |
| FR008 | Resources management | Teachers should be able to upload and manage various learning resources( assignment, mock test, supplementary material) | 9 |
| FR009 | Content scheduling | The system should allow the for scheduling the release of content based on a predefined schedule or milestone | 7 |
| FR010 | Progress tracking | Student should be able to track their progress through courses , including completed lesson , scores and overall course completion | 9 |
| FR011 | Assessment | The system should allow for creation and delivery of assessment to evaluate student learning | 7 |
| FR012 | Feedback and Reviews | Student should be able to provide feedback on courses and lessons | 7 |
| FR013 | Search functionality | Allow student to easily search for courses, teachers and specific content. | 7 |
| FR014 | Responsive Design | Ensure platform is accessible and user friendly across different devices( desktops, tablets and smartphones) | 10 |
| FR015 | Analytics and Reporting | Provide insight into platform usage , student engagement and overall business performance | 8 |
| FR016 | Secure payment Gateway integration | Integrating with trusted payment gateways to handle online transaction securely | 10 |
| FR017 | Subscription management | Offer subscription options for different course packages or membership level | 9 |
| FR018 | Invoice generation | Automatic invoice generation for each transactions | 7 |
| FR019 | Auto logout | The system should automatically logout if portal is open for a long time and is not active | 9 |
| FR020 | Help Section | System shall include a help section with user guide and FAQ’s | 7 |

Document 4: Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | Registration and Authentication | Users ( student and Teachers ) should be able to register and create accounts with unique profile | Yes | Yes | Yes | Yes | Yes | Pending | 10 |
| FR002 | Role based access control | Different user roles (student, teacher, and administrator) should have specific permission and access level within the system. | Yes | Yes | Yes | Yes | Yes | Pending | 10 |
| FR004 | Scheduling session | Automatic scheduling of session for classes based on student and teacher availability | Yes | Yes | Yes | Yes | Yes | Pending | 10 |
| FR014 | Responsive Design | Ensure platform is accessible and user friendly across different devices( desktops, tablets and smartphones) | Yes | Yes | Yes | Yes | Yes | Pending | 10 |
| FR016 | Secure payment Gateway integration | Integrating with trusted payment gateways to handle online transaction securely | Yes | Yes | Yes | Yes | Pending | Pending | 10 |
| FR003 | Profile management | User should be able to manage their profiles, including personal information, contact detail and preferences | Yes | Yes | Yes | Yes | Pending | Pending | 9 |
| FR006 | Course creation and management | Teachers should be able to create edit and organise courses with lesson, module and resources. | Yes | Yes | Yes | Pending | Pending | Pending | 9 |
| FR008 | Resources management | Teachers should be able to upload and manage various learning resources( assignment, mock test, supplementary material) | Yes | Yes | Yes | Pending | Pending | Pending | 9 |
| FR010 | Progress tracking | Student should be able to track their progress through courses , including completed lesson , scores and overall course completion | Yes | Yes | Yes | Pending | Pending | Pending | 9 |
| FR017 | Subscription management | Offer subscription options for different course packages or membership level | Yes | Yes | Yes | Pending | Pending | Pending | 9 |
| FR019 | Auto logout | The system should automatically logout if portal is open for a long time and is not active | Yes | Yes | Yes | Pending | Pending | Pending | 9 |
| FR005 | User search filtering | Administrator and teachers should be able to search and filter users based on various criteria ( e.g. name , role , course enrolment) | Yes | Yes | Yes | Pending | Pending | Pending | 8 |
| FR007 | Content delivery | The system should support various content format (Text, video, audio, documents) and allow for structured delivery. | Yes | Yes | Yes | Pending | Pending | Pending | 8 |
| FR015 | Analytics and Reporting | Provide insight into platform usage , student engagement and overall business performance | Yes | Yes | Pending | Pending | Pending | Pending | 8 |
| FR009 | Content scheduling | The system should allow the for scheduling the release of content based on a predefined schedule or milestone | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| FR011 | Assessment | The system should allow for creation and delivery of assessment to evaluate student learning | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| FR012 | Feedback and Reviews | Student should be able to provide feedback on courses and lessons | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| FR013 | Search functionality | Allow student to easily search for courses, teachers and specific content. | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| FR018 | Invoice generation | Automatic invoice generation for each transactions | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| FR020 | Help Section | System shall include a help section with user guide and FAQ’s | Yes | Yes | Pending | Pending | Pending | Pending | 7 |
| NFR001 | System must connected to internet | System must be connected to internet to operate the application | Yes | Yes | Yes | Yes | Yes | Pending | 10 |
| NFR002 | Page Loading time | Each page should load within 2-3 sec | Yes | Yes | Yes | Yes | Pending | Pending | 10 |
| NFR003 | Applicable in phone, mobile and desktops | Application must be operated in mobile, desktop and tablets | Yes | Yes | Yes | Pending | Pending | Pending | 10 |
| NFR004 | System update | System must be updated every 6 months | Yes | Yes | Pending | Pending | Pending | pending | 9 |

Document 5: BRD Template

Focus Educations online coaching System

LMS_COEPD_2025

Version 1.0

Mr Vandanam

Contents

1. Document Revisions...................................................................................................16

2. Approvals...................................................................................................................17

3. RASCI Chart for This Document ..............................................................................17

Codes Used in RASCI Chart......................................................................................17

RASCI Chart...............................................................................................................17

4. Introduction................................................................................................................18

4.1. Business Goals ...................................................................................................18

4.2. Business Objectives.............................................................................................18

4.3. Business Rules....................................................................................................18

4.4. Background..........................................................................................................18

4.5. Project Objective..................................................................................................19

4.6. Project Scope ......................................................................................................19

4.6.1. In Scope Functionality ....................................................................................19

4.6.2. Out Scope Functionality .................................................................................20

5. Assumptions ..............................................................................................................20

6. Constraints.................................................................................................................20 7. Risks..........................................................................................................................20

Technological Risks...................................................................................................20

Skills Risks.................................................................................................................21

Political Risks.............................................................................................................21

Business Risks...........................................................................................................21

Requirements Risks ...................................................................................................21

Other Risks..................................................................................................................21

8. Business Process Overview......................................................................................21

8.1. Legacy System (AS-IS).......................................................................................22

8.2. Proposed Recommendations (TO-BE) ...............................................................22

9. Business Requirements.............................................................................................23

10. Appendices...............................................................................................................24

10.1. List of Acronyms................................................................................................24

10.2. Glossary of Terms.............................................................................................24

10.3. Related Documents ..........................................................................................24

- Document Revision:

| Revision Number | Date | Author | Description of Changes | Reviewer | Approval Date |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 27/07/25 | Mr Vandanam | Initial draft of the project documentation | XYZ | 28/07/25 |
| 0.2 | 4/08/25 | Mr Vandanam | Added project objectives and success criteria | XYZ | 5/08/25 |
| 0.3 | 14/08/25 | Mr Vandanam | Included stakeholder analysis and elicitation technique | XYZ | 15/08/25 |
| 0.4 | 22/08/25 | Mr Vandanam | Completed functional requirement and requirement traceability matrix | XYZ | 23/08/25 |
| 0.5 | 1/09/25 | Mr Vandanam | Updated priority status in requirement traceability matrix | XYZ | 2/09/25 |
| 0.6 | 11/09/25 | Mr Vandanam | Added detailed business requirements | XYZ | 12/19/25 |
| 0.7 | 18/09/25 | Mr Vandanam | Incorporated appendices and finalised document | XYZ | 19/09/25 |
| 0.8 | 25/09/25 | Mr Vandanam | Final review and formatting adjustment | XYZ | 26/09/25 |

- Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Mrs Seema Rathore | [ signature ] | 1/08/25 |
| Business Owner | Mr Deepak rathore | [ signature ] | 1/08/25 |
| Project Manager | Mr Vandanam | [ signature ] | 2/08/25 |
| Business Analysts | Miss Devina singh | [ signature ] | 4/04/25 |
| Technical Lead | Monika kumara | [ signature ] | 7/0825 |
| Quality Assurance Lead | Suman Choudhary | [ signature ] | 7/08/25 |
| Stakeholder Representative | Ankita Get | [ signature ] | 8/08/25 |
| It Department Head | Alka kanodia | [ signature ] | 8/08/25 |

- RASCI chart for this document

Codes used in RASCI chart

- R: Responsible

- A: Accountable

- C: consulted

- I: informed

| Stakeholders | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Administrator |  | A | C | I |
| Teachers | R |  | C | I |
| IT staff | R |  | C | I |
| Students |  |  |  | I |
| Project manager | R | A |  |  |
| Business analysts | R |  |  |  |
| designer | R |  |  |  |
| Testers | R |  |  |  |
| trainers | R |  |  |  |

In this RASCI Chart:

Administrator: is accountable and has ultimate authority (Authorise) for any changes to the document.

Teachers, IT staff, Project manager, Business Analysts, Designers, Testers and trainers are responsible for their respective roles.

Administra4.1tion is responsible for authorising the document and inform all stakeholders.

Project Manager is accountable for the documents.

Administrator, Teachers, IT staff and students are consulted during the document process.

4. Introduction:

4.1. Business Goal:

The Goal of this project is to develop an online coaching platform alongside offline one is to expand reach, cater diverse learning preferences by recruiting different qualified educator and increase the profit. Increased Accessibility and flexibility for student and educators, Cost effectiveness, Reach a wider audience, Utilize digital resources, direct teacher student interaction, structured learning environment.

4.2. Business Objectives:

Student Engagement: creating interactive and engaging learning environment to enhance student participation and motivation.

Generate Revenue: by providing educational training and training services.

Increased accessibility: wide range of accessibility for both teachers and students.

Facilitate scheduling: automatic scheduling of classes depending to teacher and student availability.

Enhance data accuracy: reduce errors in data entry.

Ensure Compliance: maintain educational and data protection regulation Compliance

Improved user satisfaction: reach at least 85% user satisfaction with intuitive and efficient design.

Support Scalability: Handle user load and large data volumes without performance issues.

4.3. Business Rule:

Role Based Access Control: user can access only the functionalities and data related to their roles (e.g. teachers, students, and administrator)

Automatic Logout: users will automatically logged out after a specified period of inactivity o maintain security.

4.4. Background:

The tuition centre which are operated offline only those students who live in neighbourhood are able to attend the classes. Limited study material and mock test are shared offline. Managing the increased number of student in limited space is becoming challenging. Not being a recognised brand securing and retaining qualified educator is a challenge. Parents often delays in submitting tuition fees. To address these issues Focus Education online application aims to increase its accessibility in different geographical area, increase the scalability without worrying about the space problem, online payment ensure timely deposition of fees and provide students with diverse learning resources and one to one teachers interaction.

4.5. Project objective:

- Online Coaching Platform: Develop and launch a fully functional online platform for delivering educational content and service.

- Implementing secure authentication: for both students and educators.

- Develop comprehensive tool:  implement tool for generating educator session, educator availability and booking student schedule.

- Accessibility: Increased accessibility to students and qualified educators.

- Enhanced monitoring and tracking: implementing a system for automatic monitoring and tracking of income and expenses.

- Automatic student enrolment once payment is done.

- Secure payment gateway: giving students a secure payment option making payment on time.

- Improve student teacher communication: Application for connecting student and educator one to one.

- Enhanced learning resources:  providing students with different resources so that students can learn effortlessly.

4.6. Project Scope:

The project scope outlines the boundaries and deliverables of the focus Educations online project.it define what feature and functionalities will be added in the final product and what aspects are considered out of scope. The project scope encompasses both the in –scope functionality that will be developed as a part of the project and the out of scope functionality that will not be addressed.

4.6.1. In Scope Functionality

User Authentication and Authorisation: Secure login and role based access control.

Automatic enrolment: Student automatic enrolment once the course is chosen and payment is done.

Data Validation: Automatic checks to ensure marks accuracy.

Comprehensive Tool: for scheduling sessions, student teacher interaction, learning resources.

Monitoring and tracking tool: for income and expenses.

User interface: Responsive design for desktops, tablets and smartphones.

Security Measure: Data Encryption, audit trails, and automatic logout.

Scalability: design for increase student number, and more sessions.

Training and support: Use guides, Training material, and technical support.

API development: for future integrations with other educational tools.

4.6.2. Out Scope Functionality:

Hardware procurement: no hardware for end-users (students and teachers).

Non educational integration: no integration with unrelated third party system.

Extended Customization: No customization outside predefined feature.

5. Assumptions:

- User Readiness: All the user have basic computer literacy and are willing to adopt the new system.

- Internet connectivity: all the users will have high internet connectivity for smooth working of system.

6. Constraints:

- Budget: Project must stay within allocated budget.

- Timeline: Project must be completed within 8 months.

7. Risks:

Technological risks:

Data Security: Protection student and teachers information from breaches and

Unauthorised access.

Scalability:  Ensure portal can handle large number of users.

Reliability and uptime: Ensuring System is robust and consistently available.

Skill risks:

Technical Expertise: availability of skilled developers and IT staff proficient in the required technologies.

Training and support: Ensuring students and teachers can effectively use the new system.

Project management: Ensuring project manager have required experience in handling large scale project.

Political Risks: Change in government policies.

Business risks:

Costs Overruns: The project exceeding the budget due to unforeseen issue or scope changes.

Market Acceptance: Student and teacher may prefer other trusted coaching centres.

Return on Investment (ROI): The project may not deliver the expected profits.

Requirement Risks:

Changing Requirements: evolving needs from stakeholders leading to scope creep and potential delays.

Incomplete requirements: initial requirement may not capture the need of all the users, leading to rework.

Requirement conflict: different stakeholders might have conflicting requirements.

Other Risks:

Project timeline: unforeseen delays leading to extension of timeline.

Maintenance and support: ensuring ongoing support and maintenance post launch to address bug, updates and user issues.

Competition: competitors releasing similar or superior product affecting focus educations market positions.

8. Business process Overview:

8.1. Legacy System (As-IS):

The legacy system for tutoring students is characterised by offline process, limited space, basic study resources, limited teachers. This system poses several challenges including limited accessibility, irregular payments, limited resources for students to learn, lack of qualified staff. A transition to online platform aims to address these challenges by making it online platform and all the process automatic entire process thereby increasing accessibility, diverse learning resources, qualified teacher availability, and safe and secure payment method increasing the profit.

- They take admissions of students manually by taking to their parents.

- They receive the tuition fees via cash or phone pay.

- The coaching centre is operated in a rented space.

8.2. Proposed Recommendation (TO-BE):

To address the challenge identified during offline tutoring and developing it to an online coaching platform , the proposed recommendation include automatic student enrolment and fees payment, recruiting qualified teachers and proving diverse learning resources and thereby addressing the issues. Key recommendations include:

- Integrated database: centralize all the student data and teacher data, marks in unified database allowing real time access and updates.

- Implementing secure authentication: for both students and educators.

- Develop comprehensive tool:  implement tool for generating educator session, educator availability and booking student schedule.

- Enhanced monitoring and tracking: implementing a system for automatic monitoring and tracking of income and expenses.

- Automatic student enrolment once payment is done.

- Secure payment gateway: giving students a secure payment option making payment on time.

- Improve student teacher communication: Application for connecting student and educator one to one.

- Enhanced learning resources:  providing students with different resources so that students can learn effortlessly.

- Load testing: conduct regular load testing to ensure system can handle peak usage time.

- Feature enhancement: regularly update the system with new features and improvements based on evolving user needs and technological advancements.

9. Business Requirements:

| Req ID | Requirements | Description | Priority |  |
| --- | --- | --- | --- | --- |
| BR001 | User Authentication | The system must provide registration and login mechanism for user, including password protection and multi factor authentication | high |  |
| BR002 | Role- based access control | The system should support role based access control, allowing different levels of access for different users | High |  |
| BR003 | Data validation | The system should include automated data validation | High |  |
| BR004 | Schedule online session | The system should be able to schedule automatic online session based on availability of teachers and students | High |  |
| BR005 | Assessment | The system should enable teacher to manage and update student assessment | Medium |  |
| BR006 | Responsive UI | The system should have a responsive user interface that works on desktop, tablets and smartphones | High |  |
| BR007 | customization | The system should allow for customization of workflows, user interfaces and reporting templates | Medium |  |
| BR008 | Security | The system must implement robust security features, including data encryption, audit trails and automatic logout with a secure payment gateway. | High |  |
| BR009 | Training and support | The system should provide comprehensive user guides, training material and technical support | Medium |  |
| BR010 | Scalability | The system should be designed to handle increased user loads and data volume | High |  |
| BR011 | Notifications and alerts | The system should provide notifications and alerts for important deadlines and tasks requiring attention | Medium |  |
| BR012 | Use Management | The system should allow administrator to update and delete user accounts | Medium |
| BR013 | Data backup and recovery | The system should have regular data backups and recovery procedures to minimize the risks of data loss | high |
| BR014 | User feedback | The system should include user feedback to continuously improve the system | medium |
| BR015 | Scalability and performance | The system should ensure high performance and quick response time under varying load. | high |
| BR016 | Support and maintenance | The system should provide ongoing support and maintenance services, including bug fixing and updates. | high |

10. Appendices

10.1    Lists of Acronyms

10.2   Glossary Terms

10.3   Related Documents.