Business Requirements Document (BRD)

Project Title: Integrated Inventory and Delivery Management System for Dairy Products

Client Name: Dairy Pvt. Ltd.

Prepared By: Tarun Pongallu

Date: 07 June 2025

### 1. Executive Summary

Dairy Pvt. Ltd. operates multiple manufacturing plants and warehouses across the country for the production and distribution of ice-cream and milk-based products. Due to the perishable nature of the goods, efficient inventory management and prompt delivery to customers are critical. The company intends to implement a centralized software solution to achieve two primary goals:

- Manage inventory effectively across all locations.

- Ensure the fastest possible delivery of products to customers.

This BRD outlines the functional, non-functional, and technical requirements, along with a development and resource plan.

### 2. Business Objectives

- Automate inventory tracking and control across manufacturing plants and warehouses.

- Minimize losses from product expiry and excess storage.

- Ensure product availability at the right location and time.

- Streamline the delivery process with optimized routes and real-time vehicle tracking.

- Improve customer satisfaction through timely deliveries and better service.

### 3. Project Scope

In Scope:

- Inventory management across multiple warehouses.

- Real-time stock level updates.

- Order processing and fulfillment.

- Route optimization for delivery.

- Dashboard and reporting for analytics.

Out of Scope:

- Financial management and accounting integration.

- Human Resources (HR) modules.

### 4. Functional Requirements

#### 4.1 Inventory Management

- Track quantity, batch, expiry dates, and location of raw and finished goods.

- FIFO/LIFO logic for dispatch.

- Stock alerts for low or expiring inventory.

- Barcode scanning integration.

#### 4.2 Warehouse Management

- Bin-wise inventory mapping.

- Stock transfer between warehouses.

- Warehouse-wise stock analytics.

#### 4.3 Order Management

- Sales order creation and tracking.

- Order modification and cancellation.

- Automatic assignment of nearest warehouse.

#### 4.4 Delivery Management

- Delivery route optimization using live traffic data.

- Driver assignment and order bundling.

- Real-time delivery status updates.

- Proof of delivery capture.

#### 4.5 Reporting and Analytics

- Inventory turnover reports.

- Delivery performance dashboards.

- Daily/weekly/monthly sales and stock reports.

- Customer satisfaction and feedback reports.

#### 4.6 Alerts and Notifications

- SMS/Email alerts for low stock and expiring products.

- Delivery delay and rescheduling alerts.

### 5. Non-Functional Requirements

- Performance: System must support up to 10,000 concurrent transactions daily.

- Scalability: Ability to add new warehouses and delivery zones.

- Availability: 99.5% uptime with cloud hosting.

- Security: Role-based access control, data encryption, and audit trails.

- Usability: Mobile-friendly UI/UX for warehouse and delivery personnel.

### 6. Stakeholders

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Budget and strategic alignment |
| Operations Manager | Define logistics and inventory needs |
| IT Manager | Infrastructure and integration support |
| Business Analyst | Requirements gathering and validation |
| Developers | System design and development |
| QA Team | Testing and quality assurance |
| Delivery Staff | Use of delivery tracking app |
| Warehouse Staff | Use of inventory system |

### 7. Assumptions & Constraints

- Internet access is reliable across all warehouses and delivery zones.

- Hardware like barcode scanners and GPS trackers are available.

- Compliance with industry regulations such as FSSAI is mandatory.

### 8. Technology Stack

- Frontend: ReactJS (Web), Flutter (Mobile)

- Backend: Node.js / Python Django

- Database: PostgreSQL / MongoDB

- Hosting: AWS Cloud Services

- APIs: Google Maps for route optimization, Twilio/SMS Gateway

### 9. Development Plan (20 Weeks)

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Phase 1 | Requirement Gathering & UI/UX Design | 2 Weeks |
| Phase 2 | Inventory Module | 4 Weeks |
| Phase 3 | Warehouse & Order Module | 4 Weeks |
| Phase 4 | Delivery & Route Optimization Module | 5 Weeks |
| Phase 5 | Integration & Testing (UAT) | 3 Weeks |
| Phase 6 | Deployment & Training | 2 Weeks |

### 10. Resource Plan

| Role | No. of Resources | Duration | Responsibility |
| --- | --- | --- | --- |
| Project Manager | 1 | Full Project | Project coordination, timelines |
| Business Analyst | 1 | Full Project | Requirement gathering, validation |
| UI/UX Designer | 1 | 3 Weeks | Screen design and wireframes |
| Frontend Developer | 2 | 10 Weeks | Build web/mobile UI |
| Backend Developer | 2 | 12 Weeks | API and database logic |
| QA Engineer | 1 | 5 Weeks | Testing and bug tracking |
| DevOps Engineer | 1 | 3 Weeks | Deployment, hosting, monitoring |
| Trainer | 1 | 2 Weeks | End-user training |

### 11. Budget Estimate

| Component | Estimated Cost |
| --- | --- |
| Design & Development | ₹15–20 Lakhs |
| Infrastructure (AWS, APIs) | ₹2–3 Lakhs |
| Training & Support | ₹3–5 Lakhs |
| Total | ₹20–28 Lakhs |

### 12. Conclusion and Next Steps

This proposed software solution will optimize ABC Dairy’s inventory and delivery processes, enhancing operational efficiency and customer satisfaction. The phased implementation plan ensures minimum disruption and scalable growth.

Next Steps:

- Review and approve BRD.

- Finalize SRS and UI wireframes.

- Initiate Phase 1 of development.

Document Version: 1.0 Prepared by: Tarun Pongallu

Approval Signature: __________________________ Client Sign-off: __________________________