## Slide 1: Risx-FACS – Unified Claims & Coding System
Prepared by – Pradnya Sidankar
Date : 26/7/2025

## Slide 2: SITUATION:
We handle US insurance claims with different types like Med only claim, Worker’s compensation claim, Indemnity claim, Liability claim using tools like Med Screen, E-Bill, MC Search, Note Index, and Excel.
Each claim has many notes like 001 – File note, 002- Medical note, 003- Investigation note, 004 – Legal note, 007- Supervision Note, 009 – Damages Note, 010 – Compensability/Coverage Note, 017 – Loss Note, 019 – POA(Plan of Action), 020 – Run-in Notes , and others.
We confirm compensable body parts (POB) using these notes and with Resolution Manager (RM) when needed.
Coding is done in the Medicare Screen using ICD9/10, CPT, HCPCS codes.
We record coding details in Excel and submit weekly to US based client.
Basic claim info like(Accident Date, Claimant’s Name, Injury description, Injured part of body etc.) is available but not always reliable.
Queries are raised manually by sending emails to RM when info does not match with provided in notes & e bills.

## Slide 3: OPPORTUNITY:
Develop RISX FACS software to combine all tools in one platform.
Automate coding, claim info review, note analysis, and reporting.
Add built-in communication with RM for faster clarifications.
Track compensability directly from note types (001 to 020) with filters.
Integrate smart timesheet for accurate work timing and claim hours.
Improve speed, accuracy, and consistency in processing claims
Meet HIPAA compliance and support US healthcare insurance workflows better.

## Slide 4: PROBLEM :
Current process is manual and time-consuming across multiple tools.
Manual timesheet entry is not accurate and affects productivity tracking.
Basic claim information is often incomplete or mismatched.
Some claim has many e bill, which taken time to open, leads to extra time consumption.
Raising queries via email takes extra time and creates communication delays.
Excel-based claim tracking is prone to error and hard to maintain.
No single system for end-to-end claim coding and verification.

## Slide 5: PURPOSE STATEMENT:
The purpose of this project is to design and implement the RISX FACS application to support US healthcare insurance claims.
This system will help with accurate medical coding, claim tracking, and faster communication with the Resolution Manager (RM).
It will combine all required tools like Medicare Screen, E-Bill, Note Index, MC Search, and Excel tracking into one platform.
The system will follow Agile methodology to deliver features step by step.
Our goal is to make the claims process faster, more accurate, and easier to manage.
The project supports HIPAA compliance and will improve data security, speed, and transparency.
It will also reduce manual work, errors, and time delays in coding and communication.

## Slide 6: PROJECT OBJCTIVES :
Build a new RISX FACS software to support US healthcare insurance claim processing
Combine multiple modules like Medicare Screen, E-Bill, Note Index, and MC Search in one platform
Improve accuracy in medical coding using ICD-9/10, CPT, and HCPCS codes.
Reduce dependency on manual Excel tracking by automating claim data capture and reporting
Enable faster confirmation of compensable body parts (POB) through integrated RM (Resolution Manager) interaction
Track coding details, evidence, and decisions for each claim more effectively
Make the system user-friendly and compliant with HIPAA standards
Deliver project using Agile methodology with regular feedback and sprint-based progress

## Slide 7: SUCCESS CRITERIA:
Fast and accurate claim data access from Medicare Screen, E-Bill, Note Index, and MC Search
Easy to find compensable body parts (POB) using 010 (Compensability) and 019 (POA) notes
Less manual work in Excel and timesheet entries
Better tracking of coding source and evidence (e.g., from E-Bill, Notes, Basic Claim Info)
Clear query communication with RM using structured data instead of only emails
Reduce delay and errors in weekly claim dispatch and record maintenance
Improve coding quality and reduce mismatches in diagnosis and claim details
Provide user-friendly screens to enter, validate, and submit codes quickly
Meet HIPAA compliance and US healthcare insurance standards
Timely delivery of features in each sprint, as per Agile approach

## Slide 8: METHODS & APPROACHES:
Understand business needs from users, medical coders, and RM
Gather detailed requirements for all modules – Medicare Screen, Note Index, MC Search, and E-Bill
Break work into sprints using Agile methodology
Create wireframes and mockups to visualize screen designs and workflows
Get feedback from testers and end users for each screen and flow
Do multiple testing cycles to fix bugs and improve usability
Train coders and support team on the new system
Go Live with new features after successful testing and review
Monitor system usage and fix gaps after implementation

## Slide 9: RESOURCES :
People
Business Analyst, Medical Coders, QA/Testers, Developers, RM (Resolution Manager)
Project Manager to lead and track progress
End users for feedback and UAT
Time
Project to be delivered in 3 to 4 months using Agile sprints
Budget
For tools, software licenses, development cost, training, and documentation
An estimated Rs. 30,00,000 covering software development, tool subscriptions (if any), user training sessions, and ongoing support during rollout.
Tools & Technology
Axure/Balsamiq for mockups
MS Visio for process flow in SOP.
MS Excel for claim data
Email tools for communication
JIRA for task tracking and sprint planning
Other
Access to legacy claim data and Note Index, MC Search E bill, Medicare screen,
HIPAA-compliant environment and user access permissions

## Slide 10: RISKS AND DEPENDENCIES :
Manual Process Dependency
Current claim coding and tracking rely on manual Excel and timesheet entry, which causes errors and inefficiency.
Query Delay Dependency
Queries to RM (Resolution Manager) via email can take time to resolve, delaying coding work and weekly dispatch.
User Adaptation Risk
Coders and analysts are used to old tools and manual processes. They may face difficulty adjusting to the new system.
Time Tracking Risk
Timesheet entries are not accurate, so tracking AHT (Average Handling Time) and productivity is unreliable.
Data Availability Dependency
Notes like 010 (Comp), 019 (POA), and others may not always be updated or detailed, making it hard to confirm body parts.
Compliance Risk
As the project handles US insurance data, HIPAA compliance must be strictly followed.
Budget/Resource Constraints
Risk of going over budget if resources or tools are not properly planned or if timelines slip.

## Slide 11: To be completed by - Mr. Karan Mehta (Manager)
Project Sponsor - Mr. Rajeev Menon (VP – Operations)
Project Manager - Mr. Karan Mehta
(IT Project Manager)