Project Title: Agile-Based Healthcare Integration with EHR, RCM, and ServiceNow Platform at Axia Women’s Health

Document 1: Definition of Done

The Definition of Done (DoD) is a shared agreement among Agile team members that outlines the specific conditions a product increment must satisfy to be considered complete. It ensures alignment across stakeholders, provides a benchmark for quality, and minimizes rework.

In Agile and Scrum environments, the DoD applies at various levels such as:

- User Story level (e.g., feature complete and tested)

- Sprint level (e.g., all stories meet DoD)

- Release level (e.g., end-to-end integration, UAT passed)

DoD Criteria (Axia Project Context):

- Code compiled and passes static code checks

- Unit test coverage >= 85%

- Code peer-reviewed and merged

- Feature deployed on a production-simulated test environment

- Passed functional, integration, and regression testing

- UX review conducted and feedback implemented

- Security/privacy compliance checked (HIPAA, HITECH)

- PO validates the acceptance criteria and formally signs off

- Documentation and release notes updated

- No critical/high-priority bugs open

Example: In the Axia Women’s Health project, a ServiceNow “HR Onboarding Story” was marked done only after the onboarding form was tested across browser types, successfully stored data to the CMDB, passed HIPAA-compliance validations, and was approved by both QA and the PO.

Document 2: Product Vision

Vision: To implement an integrated digital healthcare ecosystem at Axia Women’s Health that combines EMR, RCM, and enterprise workflows with ServiceNow ITSM, HRSD, and ITOM modules.

Target Group:

- Market Segment: Women’s healthcare clinics and diagnostic centers.

- Target Users: Physicians, nurses, billing staff, HR staff, and IT support teams.

Needs:

- Problem: Disconnected legacy systems for clinical, IT, and HR operations.

- Solution: Unified agile solution with compliance, automation, and visibility.

- Benefit: Faster workflows, improved data accuracy, audit-readiness, and increased patient/employee satisfaction.

Product:

- Product: Cloud-based digital health and IT operations suite.

- Special Features: FHIR-compliant EMR integrations, real-time dashboards, self-service HR and IT portals.

- Feasibility: Validated through existing ServiceNow and healthcare vendor capabilities.

Value:

- Benefits: Operational efficiency, compliance adherence, faster care delivery.

- Business Goals: Improve service turnaround by 30%, reduce system downtime by 70%, and lower claim rejection rates.

- Model: Subscription-based services and long-term support contracts.

Document 3: User Stories

User story No: AXIA-001 Tasks:

- Configure FHIR interface engine

- Test HL7 message transformation

- Validate EMR integration on test environment Priority: High

Value Statement: As a clinical administrator, I want seamless EMR integration so that patient records auto-update across labs and billing. BV: 9 CP: 5

Acceptance Criteria:

- HL7 messages exchanged in real-time

- EMR interface passes end-to-end test scenarios

- User validation approved by Product Owner

Document 4: Agile PO Experience

The Product Owner (PO) ensures alignment between product vision and stakeholder needs. At Axia, the PO coordinated EMR workflows, ServiceNow customization, and RCM logic.

Key PO Responsibilities in the Axia Project:

- Conducted market and gap analysis for women’s health IT workflows

- Designed roadmap covering ITSM, RCM, and HRSD components

- Maintained prioritized backlog (epics and stories)

- Led sprint planning, reviews, and retrospectives with stakeholders

- Managed requirement reprioritization based on user testing

Example: During Sprint 3, the PO prioritized the automation of denial codes in 835 EDI to reduce billing rejections by 50%.

Document 5: Backlogs & Burndown Charts

Product Backlog: Contains epics for EMR integration, ServiceNow modules, and compliance dashboards. Stories include EDI claim workflows, FHIR endpoints, CMDB design, and patient self-service portals.

Sprint Backlog: Pulled from product backlog for 2-week sprints, includes tasks with owners and estimated effort.

Product Burndown: Tracks scope reduction as features complete across sprints.

Sprint Burndown: Tracks task progress within a sprint — ideal for daily stand-ups and scrum reviews.

Example: In Sprint 2, burn rate showed 80% completion by Day 7. After reassigning blocked tasks, sprint goal was achieved.

Document 6: Sprint Meetings

Sprint Planning:

- Reviewed high-priority stories for ServiceNow ITSM setup

- Estimated effort with development team

- Defined Sprint Goal: Complete ITSM Change and Incident modules

Sprint Review:

- Demoed ServiceNow portal with real HR case flow

- Discussed integration bugs and planned hotfixes

Sprint Retrospective:

- Went well: QA coverage improved; stakeholder participation high

- Didn’t go well: Late dependency resolution from EHR vendor

- Action: Early coordination with external vendor team from next sprint

Daily Stand-up Example:

- Dev 1: “Completed HL7 message parser yesterday, today validating edge cases, no blockers.”

- Dev 2: “Testing dashboard charts, blocked by access issue.”