Checklist for DOD:

Produced code for presumed functionalities: Code adhere to code standards, code follows best practices

Assumptions of User Story met: user story is well defined and understood documented and validated

Project builds without errors: Project build needs to be created and deployed without any errors.

Unit tests written and passing: Test cases cover edge cases and common scenarios which has to be tested by dev team before they handover the build to QA team

Project deployed on the test environment identical to production platform: The data and the configuration changes has to be consistent across both the environments

Tests on devices/browsers listed in the project assumptions passed: Cross browser testing has to be done across the application to check if there is compatibility across screens

Feature ok-ed by UX designer: Design has to be consistent across the screens and the sign off has to be given by UX designers

QA performed & issues resolved: QA team has to perform their QA task on the environment and make sure that all the issues are resolved

Feature is tested against acceptance criteria: Based on the acceptance criteria shared by the stakeholders the feature will be tested and signoff will be given

Feature ok-ed by Product Owner: usability testing is conducted and design consistency is checked

Refactoring completed: Coding standards to be maintained which increases the code quality and maintainability

Any configuration or build changes documented: All configuration and build changes has to be documented in confluence where everyone can access it

Documentation updated: All the files related to product has to be updated like README and product specification

Peer Code Review performed: Final code review has to be conducted by dev lead and stakeholder and code freezing is done post which the product will be deployed to production

| Vision: To connect multiple agent to core and make the users notified on the activities happening on agent |  |  |  |
| --- | --- | --- | --- |
| The product Basically addresses the banking sectors The target users are the customers of the bank who uses ATM machines to withdraw cash everyday | This feature basically solves the issues of sending updates to multiple agent machines using a single core also it helps the user to keep track on the current systems changes made using alerts It basically helps the users to control and manage multiple agents also the user gets updated on the crucial activities of the product | Its an endpoint management tool Well sitting at one location the user can update multiple agents which is the endpoint which basically helps the people go hassle free Yes its feasible to do it | Cost incurred in managing users reduces To manage multiple endpoints |

Product vision:

User story 1:

| User story :1 | Task : 1 | Priority: HIGH |
| --- | --- | --- |
| As a user I want to connect a satellite to the core So that I can manage multiple endpoints |  |  |
| BV : 500 | CP: 4 |  |
| Acceptance Criteria: Install the core device, login to the application using the login credentials of the user Install the endpoints from core |  |  |

User Story 2:

| User story:2 | Task 2 | Priority: MEDIUM |
| --- | --- | --- |
| As a user I want to receive the alert notifications of satellite sync and agent updates So that I can keep track on the list of softwares installed to respective agents |  |  |
| BV: 200 | CP: 1 |  |
| Acceptance Criteria Install the core, login to the application using the credentials and install agent Assign software’s to respective agents Install satellite server, and perform synchronization |  |  |

From this project I have learned how to handle sprint meetings such as

➢ Sprint planning meeting: which requirement can be undertaken and can be delivered withing the scrum framework

➢ Daily scrum meeting: This will basically last for 10 mins where each team member will tell what they have finished and what they are working on right now

➢ Sprint review meeting: Sprint review meeting is basically done to showcase the feature to the stakeholder and get the feedback. Based on the feedback the product will further go for any changes or it will pickup task from the product backlog

➢ Sprint retrospective meeting: This will be conducted at the end of the sprint to discuss what went well and what went wrong and what are the learnings from the previous sprint

➢ Backlog refinement meeting: The product owner and the scrum team look at the remaining product backlogs. The product owner prioritizes product backlog

Product Burn down chart:

Product and sprint backlog:

Product backlog sis the list of all new feature, bug fixes, infrastructure changes that the team may deliver in order to achieve a better outcome

| User Story ID | User Story | Task | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | As a user I want to login and check the user Details | - Create login UI - Implement user authentication - Test login | HIGH | 500 | 1 | 2 |
| US002 | As a user I want to create a group for the endpoints and deploy updates only to the group | - Login to the application from the core server - Deploy agent servers - Deploy satellite server - Create groups for all the agent servers from satellite - Assign applications only to that group | HIGH | 500 | 2 | 2 |
| US003 | As a user I want to sent notify or dtm jobs only to the specific groups to apply the updates | - Login to the application from the core server - Deploy agent servers - Deploy satellite server - Create groups for all the agent servers from satellite - Assign applications only to that group - Launch DTM or notify jobs to install the application on the agent machines | MEDIUM | 300 | 1 | 2 |

Sprint backlog:

A sprint backlog is a list of tasks, user stories, and goals a development team commits to completing in a single sprint

| User Story ID | User Story | Task | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | As a user I want to connect multiple agents to the core | - Install core server - Login using a valid user ID - Install agents - Install satellite - Set the priority in CSDB editor - Create groups in satellite | HIGH | 500 | 4 | 1 |
| US002 | As a user I want to receive alert notifications on the actions performed | - Login to the application - Assign updates to agent server - Perform satellite sync - Run notify job to install the application in agent - Should receive alerts for satellite synchronization and software installation | MEDIUM | 200 | 1 | 1 |

Sprint meetings:

| Date | 17-10-2025 |
| --- | --- |
| Time | 10.00 AM |
| Location |  |
| Prepared by | Rohith |
| Attendees | Arun, Dhilip, Dave, Kiran |

Agenda topics:

| Topic | Presenter | Time Alloted |
| --- | --- | --- |
| Alert notification | Dhilip | 30 mins |
| Satellite synchronization | Kiran | 30 mins |

Meeting type2 Sprint review meeting:

| Date | 30-10-2025 |
| --- | --- |
| Time | 10.00 AM |
| Location | Conference hall |
| Prepared by | Rohith |
| Attendees | Arun, dhilip, kiran, chris, Rahul, Krupa, Ram. Dave |

| Sprint status | Things to demo | Quick updates | Whats next |
| --- | --- | --- | --- |
| DONE | Satellite synchronization | All features are enabled | Deploy in liv env |
| DONE | Alert notification | All features are enabled | Deploy in live env |

Meeting type2 Sprint retrospective meeting:

| Date | 31-10-2025 |
| --- | --- |
| Time | 10:00 AM |
| Location | Conference hall |
| Prepared by | Rohith |
| Attendees | Arun, dhilip, kiran, chris, Rahul, Krupa, Ram. Dave |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
|  | All sprint backlogs were covered | Proper unit testing was done | UAT and unit testing has to be completed | SME |

Meeting type 4: Daily standup meeting

| Question | role | Weeks from (20.10.2025 to 25.10.2025) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday |
| What did you do yesterday | Developer1 Developer2 Developer3 | Have worked on alert and notification | Working on satellite alerts | Working on satellite alert scheduler | Working on update alert scheduler | Working on satellite synchronization |
| What will you do today | Developer1 Developer2 Developer3 | Working on satellite alerts | Working on satellite alert scheduler | Working on update alert scheduler | Working on satellite synchronization | Working on satellite synchronization scheduler |
| What is blocking your progress | Developer1 Developer2 Developer3 | Nothing | defects | Nothing | defects | defects |