Capstone Project 2 –Agile-Scrum

Question 1 : Write Agile Manifesto

Answer:

Four Main values

1) Individuals and interactions over processes and tools

2) Working software over comprehensive documentation

3) Customer collaboration over contract negotiation

4) Responding to change over following a plan

Twelve Principles of Agile Software

1) Customer satisfaction: Satisfy customer through early and continuous delivery of valuable Software.

2) Welcome Changes: Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantages.

3) Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

4) Simplicity: the art of maximizing the amount of work not done essential.

5) Working software is the primary measure of progress.

6) Continuous integration & Continuous Testing: Continuous attention to technical excellence and good design enhances agility.

7) Face to face Conversation: the most efficient and effective method of conveying information to and within a development team is face to face conversation

8)Self Organising Teams: The best Architectures, requirements, and designs emerge from self organised teams.

9)Motivates Individuals: Build Projects around motivated individuals. Give them the environment and support they need, trust them to get the job done.

10) Sustainable Development: Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

11) Business team & technical team work together daily throughout the project.

12) Good Solution Design/ Time Bound: At regular time intervals team needs to analyse how to become more effective, tune and adjust its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP

Answers:

User Story 1

| User Story 1 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER SO THAT I CAN ACCESS THE APPLICATION. |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Registration Screen Text Boxes for User Name, Password, Mobile No, Email, Address, Phone Number Click on Register Button. Send Successful Notification to the user |  |  |  |

User Story 2

| User Story 2 | Task | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGIN SO THAT I CAN ACCESS MY ACCOUNT |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Login Screen Screen User can enter email/phone and password Invalid credentials show an error message Successful login redirects to dashboard |  |  |  |

User Story 3

| User Story 3 | Task | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR RESTAURANTS SO THAT I CAN FIND FOOD OPTIONS |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Open Search page Search by name, cuisine, or location Show results with rating and delivery time No results found |  |  |  |

User Story 4

| User Story 4 | Task | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW A RESTAURANT’S MENU SO THAT I CAN SELECT ITEMS |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Menu displays categories and items with prices Clicking item shows description and customization options Items unavailable are marked |  |  |  |

User Story 5

| User Story 5 | Task | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD FOOD ITEMS TO CART SO THAT I CAN ORDER THEM |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Items can be added, updated, or removed from cart Change in Prices with immediate effect as quantity changes. |  |  |  |

User Story 6

| User Story 6 | Task | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO MAKE PAYMENT SO THAT I CAN PLACE MY ORDER |  |  |
| BV: 1000 |  | CP: 8 |  |
| Acceptance Criteria: Multiple payment options available (Card, UPI, Wallet, COD). Secure transaction handling. Payment success shows order confirmation |  |  |  |

User Story 7

| User Story 7 | Task | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I KNOW THE DELIVERY STATUS |  |  |
| BV: 1000 |  | CP: 8 |  |
| Acceptance Criteria: Order timeline shows stages (Accepted, Preparing, Out for Delivery, Delivered). Real-time location tracking of delivery boy. Notifications for status changes. |  |  |  |

User Story 8

| User Story 8 | Task 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL MY ORDER SO THAT I CAN STOP AN UNWANTED PURCHASE |  |  |
| BV: 500 |  | CP: 5 |  |
| Acceptance Criteria: Cancellation available until order is in “Preparing” stage. Refund initiation for prepaid orders. Confirmation before cancellation. |  |  |  |

User Story 9

| User Story 9 | Task 2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO GIVE FEEDBACK & RATING SO THAT I CAN SHARE MY EXPERIENCE |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Rate order from 1–5 stars. Option to write comments. Feedback saved and visible to admin/restaurant |  |  |  |

User Story 10

| User Story 10 | Task 2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGOUT SO THAT I CAN SECURE MY ACCOUNT |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Clicking logout ends the session. Redirect to login screen. No access to protected pages after logout |  |  |  |

User Story 11

| User Story 11 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number Click on Register Button. Send Successful Notification to the user |  |  |  |

User Story 12

| User Story 12 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN ACCESS DELIVERY TASKS |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Secure login with correct credentials |  |  |  |

User Story 13

| User Story 13 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW AVAILABLE ORDERS SO THAT I CAN SELECT ONE FOR DELIVERY |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Orders shown with restaurant location and payment mode |  |  |  |

User Story 14

| User Story 14 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO ACCEPT AN ORDER SO THAT I CAN DELIVER IT |  |  |
| BV: 1000 |  | CP: 3 |  |
| Acceptance Criteria: Order moves to "Assigned" status after acceptance |  |  |  |

User Story 15

| User Story 15 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO UPDATE DELIVERY STATUS SO THAT CUSTOMER KNOWS PROGRESS |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Status updates reflect instantly for customers and admin |  |  |  |

User Story 16

| User Story 16 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO RECEIVE PAYMENT (COD) SO THAT I CAN CLOSE AN ORDER |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: COD collection recorded in the system |  |  |  |

User Story 17

| User Story 17 | Task 2 | Priority: LOW |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW MY FEEDBACK SO THAT I CAN IMPROVE SERVICE |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Ratings and comments visible for past deliveries |  |  |  |

User Story 18

| User Story 18 | Task 2 | Priority: LOW |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGOUT SO THAT I CAN SECURE MY ACCOUNT |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Clicking logout ends the session. Redirect to login screen. No access to protected pages after logout |  |  |  |

User Story 19

| User Story 19 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO REGISTER SO THAT I CAN RECEIVE ORDERS |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Business license upload required. Admin approval before activation. Email confirmation after approval |  |  |  |

User Story 20

| User Story 20 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO REGISTER I WANT TO VIEW MY ORDERS SO THAT I CAN PREPARE THEM |  |  |
| BV: 1000 |  | CP: 3 |  |
| Acceptance Criteria: Orders displayed with details and status. Can mark as “Preparing” and “Ready for Pickup”. |  |  |  |

User Story 21

| User Story 21 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I I WANT TO VERIFY DELIVERY BOYS SO THAT FOOD GOES TO THE RIGHT PERSON |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Delivery boy ID visible on assigned orders. Option to confirm pickup only for verified IDs |  |  |  |

User Story 22

| User Story 22 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW PAYMENTS SO THAT I CAN TRACK EARNINGS |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Payment history with dates and amounts. Filters feature for date range |  |  |  |

User Story 23

| User Story 23 | Task 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN IMPROVE SERVICE & QUALITY |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: Ratings and comments shown per order. Filter feedback by date or rating |  |  |  |

User Story 24

| User Story 24 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO LOGOUT SO THAT MY ACCOUNT IS SAFE |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: Session ends and login screen appears |  |  |  |

User Story 25

| User Story 25 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO LOGIN SO THAT I CAN MANAGE MY REGION |  |  |
| BV: 1000 |  | CP: 2 |  |
| Acceptance Criteria: Login Screen (Admin) User can enter email/phone and password Invalid credentials show an error message Successful login redirects to dashboard |  |  |  |

User Story 26

| User Story 26 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK ORDERS SO THAT I CAN ENSURE TIMELY DELIVERY |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: List of all active orders in the region. Status and location visible. |  |  |  |

User Story 27

| User Story 27 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO MANAGE RESTAURANTS SO THAT I CAN KEEP DATA UPDATED |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Add, edit, or deactivate restaurant accounts. Changes reflected immediately |  |  |  |

User Story 28

| User Story 28 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW REGIONAL REVENUE SO THAT I CAN REPORT PERFORMANCE |  |  |
| BV: 1000 |  | CP: 3 |  |
| Acceptance Criteria: Revenue report shows totals by day, week, and month |  |  |  |

User Story 29

| User Story 29 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO HANDLE ISSUES AND REFUNDS SO THAT CUSTOMERS ARE SATISFIED |  |  |
| BV: 1000 |  | CP: 2 |  |
| Acceptance Criteria: Can view reported issues. Option to issue partial/full refunds. |  |  |  |

User Story 30

| User Story 30 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO LOGIN SO THAT I CAN ACCESS ADMIN FUNCTIONS |  |  |
| BV: 1000 |  | CP: 2 |  |
| Acceptance Criteria: Login Screen (Admin) User can enter email/phone and password Invalid credentials show an error message Successful login redirects to dashboard |  |  |  |

User Story 31

| User Story 31 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO APPROVE/REJECT RESTAURANT REGISTRATIONS SO THAT QUALITY IS MAINTAINED |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Pending requests list visible. Approval/rejection updates status instantly |  |  |  |

User Story 32

| User Story 32 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO APPROVE/REJECT DELIVERY BOY REGISTRATIONS SO THAT TRUST IS ENSURED |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: ID proof verified before approval |  |  |  |

User Story 33

| User Story 33 | Task 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW CUSTOMER FEEDBACK SO THAT I CAN MONITOR SERVICE QUALITY |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: Customer feedback report with filter options |  |  |  |

User Story 34

| User Story 34 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE REGIONAL ADMINS SO THAT OPERATIONS ARE EFFICIENT |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Add, edit, or remove regional admin accounts |  |  |  |

User Story 35

| User Story 35 | Task 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO RESOLVE ESCALATED ISSUES SO THAT OPERATIONS RUN SMOOTHLY |  |  |
| BV: 1000 |  | CP: 8 |  |
| Acceptance Criteria: Can assign, update, and close issues |  |  |  |

User Story 36

| User Story 36 | Task 2 | Priority: HIGH |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOGIN SO THAT I CAN ACCESS FINANCIAL DATA |  |  |
| BV: 1000 |  | CP: 2 |  |
| Acceptance Criteria: Secure login with credentials |  |  |  |

User Story 37

| User Story 37 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW BUSINESS REPORTS SO THAT I CAN ANALYZE PERFORMANCE |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Reports show revenue, orders, and feedback trends |  |  |  |

User Story 38

| User Story 38 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO UPDATE PAYMENTS FOR RESTAURANTS SO THAT THEY RECEIVE THEIR SHARE |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Payment status updates after transaction |  |  |  |

User Story 39

| User Story 39 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO UPDATE PAYMENTS FOR DELIVERY BOYS SO THAT THEY ARE COMPENSATED |  |  |
| BV: 1000 |  | CP: 5 |  |
| Acceptance Criteria: Payment history stored in the system |  |  |  |

User Story 40

| User Story 40 | Task 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO HANDLE ISSUES SO THAT BUSINESS REPUTATION IS MAINTAINED |  |  |
| BV: 1000 |  | CP: 8 |  |
| Acceptance Criteria: Can view and close reported issues |  |  |  |

Question 3– What is epic? Write 2 epics

Answer: A large user story that is too big to be completed in a single sprint. It represents a big feature or business requirement that needs to be broken down into smaller, more manageable user stories.

Once identified, epics are split into smaller user stories so the team can deliver value

Considering the Food Deliver Application

Epic 1: Online Food Ordering

As a customer, I want to browse restaurants, view menus, add items to my cart, and place an order so that I can buy food online.

This epic may contain user stories like:

- Search and filter restaurants.

- View restaurant details and menu.

- Add items to cart.

- Place an order with payment options.

- Receive order confirmation

Epic 2: Order Tracking & Delivery

As a customer, I want to track my order in real-time and receive updates until it is delivered so that I know when to expect my food

This epic may contain user stories like:

- Show live status of order (Accepted, Preparing, Out for Delivery, Delivered).

- Real-time GPS tracking of delivery boy.

- Push notifications for order status changes.

- Option to contact delivery boy

Question 4 –What is the difference between BV and CP

Answer:

|  | BV (Business Value) | CP (Complexity Points) |
| --- | --- | --- |
| Definition | BV represents the overall benefit an organisation gains from a product, feature, or project, measured by its contribution to the organisations goal and success. | CP is the effort required by the Scrum Developers to develop this feature (user story) using technology |
| Decided by | Stakeholders/Product Owner (Business Owner) | Development Team |
| Purpose | Helps prioritize work — high BV means more business benefit | Mainly plan how the development work considering its complexities. |
| Measured in | Currency tokens (₹1000, ₹500, ₹100, etc.) or priority scale | CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. |
| Focus | BV is tied to the outcomes that result from the work done, by understanding the potential outcomes and their relative importance. Mainly focus on qualitative aspect | CV main focus is to how hard it is to build and efforts include time taken to solve the complexity and write the code. |

Question 5 –Explain about Sprint

Answer: A sprint is time boxed to deliver a specific set of user stories and produce working feature within a set time period. During sprint planning the business customer or product owner specifies the user story priority, and the development team commits to the scope for a given sprint .

During Sprint , user stories can be removed from the sprint scope , but new stories cannot be added, this allows project teams to focus on the goals of the sprint and deliver rapidly.

Sprint Duration: 2 weeks (can range from 1 to 4 weeks depending on the project).

Goal: Deliver a Sprint Goal and a working product increment at the end of the sprint.

Starts with: Sprint Planning (team decides which Product Backlog Items to work on).

Ends with: Sprint Review (demonstration of what was built) and Sprint Retrospective (discussion on improvements).

Notes:

- Scope is fixed during the sprint (no new work added unless absolutely necessary).

- Each sprint is followed immediately by the next — no gaps.

- Progress is tracked daily through Daily Scrum meetings.

Sprint Value: is 2 weeks

-Sprint value helps the Scrum Team plan how much work (PBIs) can be delivered in that fixed timebox.

-All activities like (planning, review, retrospective) happen inside this period.

-Once set, the sprint value stays consistent for all sprints in a project.

Scrum value: 1 Day

-Scrum (Daily Scrum) is a short meeting every day during the sprint.

-The purpose is for team members to answer 3 key questions:

- What did I do yesterday?

- What will I do today?

- Are there any blockers?

Question 6 – Explain Product backlog and sprint back log

Answer:

Product Backlog: A product backlog encompasses the entire project scope. It serves as a long-term prioritised list of all features, enhancements, bug fixes, and technical work for the product

Contents:

- Written as Product Backlog Items (PBIs), usually in user story format.

- Each PBI has a Business Value (BV) and Complexity Points (CP).

Characteristics:

- Dynamic — changes as requirements evolve.

- Prioritized — high-value items are at the top.

- Contains work for future sprints as well.

Sprint Backlog: The Sprint Backlog is the subset of Product Backlog that the team commits to delivering in the current sprint.

Contents:

- Selected PBIs for this sprint.

- The tasks needed to complete each PBI.

- A plan to deliver the sprint goal

Characteristics:

- Fixed for the sprint (scope changes discouraged).

- Shows Work In Progress (WIP).

- Helps track progress daily

Question 7 – What is impediments log? write 2 impediments.

Answer:

Impediments Log: An impediment log is a list of obstacles, blockers, or problems that hinder progress in a project within Agile.

It is maintained by the Scrum Master and updated during the Daily Scrum or whenever a new blocker appears.

Purpose:

-Keep a visible record of all impediments.

-Help prioritize and resolve blockers quickly.

-Improve team productivity by removing constraints.

Note: Updated during the Daily Scrum when a team member reports something blocking their work

Impediments Log

1)Third-party payment gateway API not provided by the vendor, blocking online payment feature development. 2) Restaurant partner data missing, preventing menu listing implementation 3) Approval from regional admin delayed, holding up restaurant onboarding process 4) Test server down for more than 24 hours, stopping QA from executing test cases 5) Delivery boy location tracking not working due to expired Google Maps API key

Question 8 – Explain Velocity of the Team

Answer: Velocity is the amount of work a Scrum Team can complete during a single sprint, measured in story points, complexity points (CP), or the number of 
It shows the team’s delivery capacity and helps in forecasting future work.

Purpose:

- Helps the Product Owner plan realistic releases.

- Assists in estimating how many sprints are needed for the backlog.

- Tracks improvement in team performance over time

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

Sprint Burn Chart

Question 10: Explain about Product Grooming

Answer: Product Grooming is the regular process of reviewing, refining, and updating the Product Backlog to ensure that it is clear, prioritized, and ready for future sprints.
It is also known as Backlog Refinement.

Purpose:

- Keep backlog items up to date with current business priorities.

- Ensure PBIs (Product Backlog Items) are well-defined and small enough to be completed in one sprint.

- Estimate Business Value (BV) and Complexity Points (CP) for upcoming items.

- Remove outdated or unnecessary backlog items.

Usually happens once per sprint (often mid-sprint). Involves Product Owner, Scrum master, Development Team, and sometimes stakeholders or subject matter experts.

Activities During Product Grooming:

- Prioritizing backlog items according to business needs.

- Clarifying requirements for user stories.

- Splitting large items (epics) into smaller user stories.

- Estimating complexity using story points (CP).

- Removing or updating old PBIs that are no longer needed

Question 11: Explain the roles of Scrum Master and Product Owner

Answer:

Scrum Master: The Scrum Master is a facilitator who ensures the Scrum framework is followed correctly, removes impediments, and helps the team improve.

Responsibilities:

- Facilitates Scrum ceremonies – Daily Scrum, Sprint Planning, Sprint Review, Sprint Retrospective.

- Removes impediments that block the team’s work.

- Coaches the team on Scrum principles and agile practices.

- Shields the team from outside interruptions.

- Works with the Product Owner to ensure PBIs are ready for development.

- Encourages continuous improvement in processes and teamwork and create an environment for team self organisation.

Example in Scrum Food App:
If the “Order Tracking” feature is delayed because the Google Maps API key expired, the Scrum Master will coordinate with the vendor to fix it quickly

Product Owner: The Product Owner is responsible for maximizing the value of the product and managing the Product Backlog

Responsibilities:

- Defines and communicates the product vision to the team.

- Creates, maintains, and prioritizes the Product Backlog.

- Writes user stories with clear acceptance criteria.

- Works with stakeholders to gather requirements.

- Ensures the backlog is ready for upcoming sprints (backlog grooming).

- Decides what to build next based on business value and ROI

- Decide whether to accept, reject product increment, continue or discontinue the development, whether to ship the product or not.

Question 12 : Explain all Meetings Conducted in Scrum Project

Answer:

1. Sprint Planning

Purpose: Decide what will be done in the upcoming sprint and how the work will be achieved.
When: At the start of each sprint.
Duration:For a 2-week sprint → up to 4 hours.
Participants: Product Owner, Scrum Master, Development Team.

Key Activities:

- Product Owner presents high-priority backlog items.

- Team selects items they can commit to.

- Define the Sprint Goal and create the Sprint Backlog

2. Daily Scrum (Stand-up Meeting)

Purpose: Inspect progress toward the sprint goal and adjust the plan for the next 24 hours.
When: Every day during the sprint.
Duration: 15 minutes max.
Participants: Development Team (Scrum Master and PO can attend but mainly as observers).
Format: Each member answers:

- What did I do today?

- What will I do tomorrow?

- Are there any impediments that is slowing or stopping you?

3. Sprint Review

Purpose: Demonstrate the completed work to stakeholders and get feedback.
When: At the end of the sprint.
Duration:For a 2-week sprint → up to 2 hours.
Participants: Scrum Team + Stakeholders.
Key Activities:

- Team presents the increment (working product).

- Stakeholders give feedback.

- Product Owner updates the backlog

4. Sprint Retrospective

Purpose: Inspect how the sprint went in terms of process, people, tools, and make improvements.
When: After the Sprint Review and before the next Sprint Planning.
Duration:For a 2-week sprint → up to 1.5 hours.
Participants: Scrum Master, Product Owner, Development Team.
Key Activities:

- Discuss what went well.

- Discuss what could be improved.

- Agree on action items for next sprint.

5. Backlog Refinement (Product Grooming)

Purpose: Review and prepare backlog items for upcoming sprints.
When: Once or twice during the sprint (not an official Scrum event but widely practiced).
Duration: Around 5–10% of sprint time.
Participants: Product Owner, Scrum Master, Development Team.
Key Activities:

- Prioritize backlog.

- Clarify requirements.

- Estimate effort.

- Split large stories into smaller ones.

Question 13 – Explain Sprint Size and Scrum Size

Answer:

Definition:
Sprint size refers to the duration or timebox of a sprint — how long the sprint will last.

- In Scrum, a sprint is fixed-length (commonly 1–4 weeks).

- For your project: Sprint Size = 2 Weeks.

Key Points:

- The sprint size is decided before the project starts and remains constant.

- A consistent sprint size helps the team measure velocity accurately.

- The sprint size determines how much work (story points) can be completed in that time

Scrum Size

Definition:
Scrum size refers to the duration of a Scrum cycle within a sprint — basically how often the team meets for the Daily Scrum.

- In Scrum methodology, the Daily Scrum is a 15

- pp-minute meeting held every day during the sprint.

For your project:

- Scrum Size = 1 Day (meaning you review progress daily).

Key Points:

- Scrum size is about short feedback loops within the sprint.

- It helps detect problems early, track progress, and adjust daily plans

Question 14 – Explain DOR and DOD

Answer:

DOR – Definition of Ready- DOR – Definition of Ready

Meaning:
The Definition of Ready is a checklist that a Product Backlog Item (PBI) or user story must meet before the development team can take it into a sprint. It ensures the story is clear, small enough, and understood by the team.

Purpose:

- Avoids confusion during development.

- Ensures the team can start work without missing details

Example in Scrum Food App:
Before starting “Add UPI payment option” — the payment API documentation, credentials, and UI mockups should be ready.

DOD – Definition of Done

Meaning:
The Definition of Done is a shared understanding of what it means for work to be completed and potentially shippable. It ensures the increment meets quality standards and is ready for release.

Purpose:

- Prevents partial or low-quality deliveries.

- Ensures consistent quality across the team.

Example in Scrum Food App:
For “Order Tracking” — the map works in real-time, location updates every 10 seconds, passes testing, and is deployed without bugs

Differences

| Aspect | DOR | DOD |
| --- | --- | --- |
| When | Before starting a story | After completing a story |
| Focus | Readiness for development | Quality and completeness |
| Goal | Ensure team can start work confidently | Ensure work meets release standards |

Question 15 – Explain Prioritization Techniques and MVP

Answer

Prioritization Techniques: Prioritization is deciding which Product Backlog Items (PBIs) or features to build first, based on business needs, value, and constraints. The Product Owner usually applies these techniques to ensure the most valuable work is done early.

Some of the techniques are-

a) MoSCoW Method

- M – Must Have (critical features for the product to work)

- S – Should Have (important but not critical)

- C – Could Have (nice to have, not urgent)

- W – Won’t Have (not planned for now)

Example (Food App):

- Must Have → Customer login, Order placement

- Should Have → Real-time order tracking

- Could Have → Theme customization in app

- Won’t Have → AI-based dish recommendations

b) 100 Dollar Test:

- Assign 100 points across different tasks, with more points indicating higher priority.

-Useful for collaborative prioritization where team members allocate points based on their assessment

c) Numerical Assignments: It emphasis on mandatory, very important, rather important, not important, does not matter.

MVP ( Minimum Viable Product)
An MVP is the smallest version of a product that can be released to real users to validate ideas and gather feedback.
It contains only core features necessary for the product to work and deliver value.

Purpose:

- Reduce time to market.

- Test business ideas before full investment.

- Learn from actual user feedback.

Example in Food Delivery App:
MVP Features:

- Customer registration & login.

- Restaurant listing.

- Menu display.

- Order placement.

- Payment option (1 method).

- Order status tracking (basic).

Not in MVP:

- Multiple payment methods.

- Live chat support.

- Advanced personalization.

Question 16 – Difference between Business Analyst n Product Owner

Product Owner

Role:

- Gathers, analyzes, and documents business requirements from stakeholders.

- Acts as a bridge between business and technical teams.

- Focuses more on understanding the problem and solution scope.

Key Responsibilities:

- Elicit requirements using interviews, workshops, surveys.

- Create Business Requirement Documents (BRDs), Use Cases, Process Flows.

- Ensure requirements are clear, complete, and testable.

- Support QA in requirement validation.

Product Owner (PO)

Role:

- Owns the product vision and Product Backlog in Scrum.

- Prioritizes features based on business value.

- Works closely with the development team to maximize product value.

Key Responsibilities:

- Define user stories and acceptance criteria.

- Prioritize the backlog using business value & ROI.

- Make quick decisions to unblock development.

- Represent customer needs in every sprint.

| Aspect | Business Analyst | Product Owner |
| --- | --- | --- |
| Focus | Understanding & documenting requirements | Delivering value & managing backlog |
| Scope | Broader — can work in Agile, Waterfall, Hybrid | Scrum-specific role |
| Decision Power | Suggests requirements but may not have final say | Has authority to decide priorities |
| Deliverables | BRD, FRD, Use cases, Process flows | Product backlog, User stories, Acceptance criteria |
| Stakeholder Interaction | Deep involvement in requirement gathering | Deep involvement in product decision-making |
| Ownership | Owns the requirement analysis process | Owns the product vision & backlog |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner

Name: Umakant Thawali |Location: Pune|Email-ut@gmail.com|Mobile No: XXXXXXXXXX| LinkedIn:

PROFESSIONAL SUMMARY

Results-driven Product Owner with 3 years of experience in Agile/Scrum environments, skilled at managing product backlogs, defining user stories, and prioritizing features to maximize business value. Adept at collaborating with cross-functional teams, gathering customer feedback, and delivering high-quality product increments within committed timelines. Strong communicator with proven ability to align product vision with business goals.

CORE SKILLS

- Agile & Scrum Framework

- Product Backlog Management

- User Story Writing & Acceptance Criteria

- Stakeholder Management

- Sprint Planning & Grooming

- Prioritization Techniques (MoSCoW)

- MVP Planning & Delivery

- Jira, Confluence

- Data Analysis & Reporting

- UX/UI Collaboration

- Wireframing & Prototyping (Balsamiq)

PROFESSIONAL EXPERIENCE

Product Owner
ABC Pvt. Ltd, Pune
Jan 2024 – Present

Key Responsibilities:

- Defined and prioritized product backlog in alignment with the product vision and stakeholder needs.

- Created clear, concise user stories with acceptance criteria, ensuring development team clarity.

- Facilitated Sprint Planning, Daily Standups, Sprint Reviews, and Retrospectives with Scrum Master.

- Collaborated with UI/UX designers to create user-friendly product interfaces.

- Coordinated with QA teams to ensure features met Definition of Done (DoD).

- Managed product releases and gathered user feedback for continuous improvement.

Associate Product Owner
XYZ Pvt Ltd, Pune
Jun 2022 – Dec 2023

Key Responsibilities:

- Assisted the Product Owner in backlog refinement and prioritization using MoSCoW

- Documented business requirements and translated them into actionable user stories.

- Conducted user acceptance testing (UAT) with stakeholders.

- Supported release planning and coordinated with development teams.

Key Achievements:

- Helped launch a payment gateway integration that improved checkout conversion rate by 12%.

- Streamlined communication between development and business teams, reducing clarification delays by 30%.

EDUCATION

Masters in Business Administration (Finance)
XYZ University, 2020

CERTIFICATIONS

- Certified Business Analyst (IIBA)