## Slide 1: Project Title: Talon Promotion engine
Prepared by: Shruthi Somangoudar

## Slide 2: Situation/Problem/Opportunity:
Current Challenges:
Telecom providers often struggle with manual, static discounting methods that may not be effectively personalized or dynamic.
Customers expect real-time, customized promotions tailored to their usage and preferences.
Marketing teams face challenges in efficiently managing and automating promotional campaigns.
Problem:
Lack of personalization decreases customer engagement and retention.
High operational costs due to manual intervention in setting up promotions.

## Slide 3: Situation/Problem/Opportunity:
Opportunity:
Talon, a rule-based promotion engine, enables dynamic campaign creation with:
Personalized discounts tailored to specific customer profiles.
Automated execution of promotions without requiring continuous manual intervention.
Real-time rule application, enhancing customer experience and operational efficiency.

## Slide 4: Purpose Statement (Goals):
Implement Talon to streamline campaign creation and discount rule management.
Enhance the ability to offer personalized, rule-based promotions.
Improve customer satisfaction and competitive edge in the telecom market.

## Slide 5: Project Objectives:
Integrate Talon into the telecom application to enable seamless campaign creation and automation.
Ensure rule-based promotions are aligned with business objectives to maximize customer value.
Implement a scalable solution that can adapt to evolving business requirements.
Reduce manual workload in marketing operations.
Ensure compatibility with existing telecom infrastructure while allowing flexibility for future modifications.

## Slide 6: Success Criteria:
Reduction in manual effort for promotion setup by 90%.
Increase in customer acquisition/retention due to effective discount strategies.
Seamless API integration with minimal downtime for implementation.
Efficient rule execution verified through test cases and user acceptance testing.
Improved customer satisfaction and engagement.
Enhanced decision-making based on analytical insights from the promotion engine.

## Slide 7: Methods/Approach:
Scrum can be effectively applied to the integration of Talon into a telecom project, e

## Slide 8: Methods/Approach:
Scrum can be effectively applied to the integration of Talon into a telecom project, ensuring agility, collaboration, and iterative progress. Here’s how Scrum principles align with this integration:
1. Scrum Roles in Talon Integration
• Product Owner: Defines the integration goals, ensuring Talon’s features align with telecom business needs.
• Scrum Master: Facilitates the process, removes obstacles, and ensures smooth collaboration between telecom engineers and Talon specialists.
• Development Team: Includes telecom engineers, software developers, and Talon integration experts working together to implement the solution.

## Slide 9: Methods/Approach:
2. Scrum Events for Talon Integration
Sprint Planning: The team selects integration tasks, such as API setup, authentication, and data synchronization.
Daily Stand-ups: Developers discuss progress on integrating Talon’s API with telecom systems.
Sprint Review: Demonstrates completed integration features, such as customer session tracking or campaign automation.
Sprint Retrospective: Evaluates challenges faced during integration and improves future sprints.

## Slide 10: Methods/Approach:
3. Scrum Artifacts in Telecom-Talon Integration
Product Backlog: It is a prioritized list of all features, enhancements, and fixes required for the product. It is maintained by the Product Owner and evolves throughout the project. Items in the backlog are refined and selected for development in upcoming sprints.
Sprint Backlog: The Sprint Backlog is a subset of the Product Backlog, containing tasks selected for completion in the current sprint
Sprint: A Sprint is a time-boxed development cycle (typically 1-4 weeks) where a specific set of tasks is completed.

## Slide 11: Methods/Approach:
User Story: Describes a feature from the user's perspective.
Acceptance Criteria: Defines conditions for completions.
Business Value: Measures the impact of integration on business.
Complexity Points: Estimates development effort.

## Slide 12: Resources:
Technology & Infrastructure
Cloud-based hosting for scalability and security.
Database management system to store insights efficiently.
User-friendly interface for seamless navigation.

## Slide 13: Resources:
Human Resources:
Product Owner – Defines vision, prioritizes features, and ensures alignment with business goals.
Project Manager – Oversees development, timelines, and stakeholder coordination.
Business Analysts – Define requirements, success metrics, and optimize workflows.
Software Developers – Develop APIs.
QA Testers – Validate system functionality, usability, and security compliance.

## Slide 14: Resources:
Total resources: 10
Working hours a day = 8 hours
Duration = 18 months = 548 days
Exclude weekends: 156 days
Exclude public holidays: 12 days
Total working days: 380 days
Approx man hours: 8 hours * 10 resources * 380 days = 30400-man hours

## Slide 15: Risk:
Technical Failures – Downtime or system inefficiencies
Technical Risks: Compatibility challenges between Talon and existing telecom infrastructure.
Operational Risks: Inadequate user adoption due to lack of awareness or training.
Regulatory Risks: Compliance challenges in discounting frameworks.
Performance Risks: Slow response times due to heavy rule execution loads.

## Slide 16: Dependencies:
Stable API availability from Talon.
Alignment of telecom application architecture with Talon’s integration framework.
Coordination between business and technical teams for rule creation and execution.
Effective testing to prevent production errors.

## Slide 17
Thank you