Decode the case study

Project idea: To develop a website Online Agriculture Products Store. The application should be available in Website and Mobile application.

Current needs: Easy to navigate, have a contemporary look, and process payments quickly. 
Overview of the project: It's an e-Commerce-based project. There is a existing application present but the current project would like to take the inputs from the current one and work on the new one. 
Current problems: Decline of sales, Nonuser friendly, unable to handle the competition Know the team.

Question 1 – Functional Requirements

Below complete list of 20 Functional Requirements (FRs)

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Farmer Registration | Farmers should be able to register with the application using email and password | 8 |
| FR0002 | Farmer Search for Products | Farmers should be able to search for products in fertilizers, seeds, and pesticides | 8 |
| FR0003 | Manufacturer Registration | Manufacturers should be able to register using business details and contact information | 8 |
| FR0004 | User Login/Logout | Users (Farmers & Manufacturers) should be able to securely log in and log out | 10 |
| FR0005 | Product Catalog Browsing | Farmers should be able to browse categorized product catalogs | 9 |
| FR0006 | Add to Cart | Farmers should be able to add products to the shopping cart | 8 |
| FR0007 | Add to Buy-Later List | Farmers should be able to add products to a “Buy Later” or wish list | 7 |
| FR0008 | View Product Details | Users should be able to view detailed product info including name, description, price, etc. | 9 |
| FR0009 | Upload Product | Manufacturers should be able to upload products with necessary details and images | 9 |
| FR0010 | Edit/Delete Product | Manufacturers should be able to modify or delete their uploaded products | 7 |
| FR0011 | Place Order | Farmers should be able to place an order for selected products | 10 |
| FR0012 | Payment Gateway Integration | System should support UPI, Credit/Debit Card, and Cash on Delivery (COD) | 10 |
| FR0013 | Order Confirmation | System should send an order confirmation email after successful purchase | 9 |
| FR0014 | Order History | Farmers should be able to view their past orders and details | 7 |
| FR0015 | Delivery Tracking | Farmers should be able to track their order delivery status using tracking ID | 9 |
| FR0016 | Forgot Password | Users should be able to reset their password via email link | 8 |
| FR0017 | Product Filters | Farmers should be able to filter products by price, brand, type, and rating | 6 |
| FR0018 | Review & Rating (Optional) | Farmers should be able to rate and review purchased products (future enhancement) | 5 |
| FR0019 | Admin Panel | Admin should be able to manage users, orders, and moderate product listings | 6 |
| FR0020 | Role-Based Access Control | System should enforce roles and permissions (Farmer vs Manufacturer vs Admin) | 6 |

Below complete list of 10 Non-Functional Requirements (NFRs)

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| NFR0101 | Page Loading Time | Each page in the application should load within 2 seconds under normal network conditions | 9 |
| NFR0102 | WCAG 2.1 Compliance | The application must comply with Web Content Accessibility Guidelines (WCAG) 2.1 for accessibility | 8 |
| NFR0103 | Availability | The system should be available 99.9% of the time (excluding planned maintenance) | 9 |
| NFR0104 | Scalability | The system should be able to scale to handle 10,000+ concurrent users during peak times | 8 |
| NFR0105 | Data Security | All user data (including passwords and payments) must be stored securely with encryption | 10 |
| NFR0106 | Backup and Recovery | The system must perform daily backups and support data recovery within 4 hours of data loss | 7 |
| NFR0107 | Mobile Responsiveness | The application must be fully responsive and accessible on smartphones and tablets | 9 |
| NFR0108 | Browser Compatibility | The platform must support major browsers (Chrome, Firefox, Safari, Edge) in their last 2 versions | 7 |
| NFR0109 | Transaction Logging | All transactions (product uploads, orders, payments) must be logged with timestamps | 8 |
| NFR0110 | Session Timeout | User sessions should timeout after 15 minutes of inactivity for security purposes | 8 |

Question 2–Minimum 5 page designs

Page 1: Homepage

Page 2: Product Listing Page

Page 3: Product Details Page

Page 4.Login / Registration Page

Page 5: Checkout & Payment Page

Question 3 – Tools (Visio, Balsamiq)

Visio → Use Case Diagrams, Activity Diagrams, Flow Diagrams

Balsamiq → Home page, product listing, login, product detail, and checkout

For creating the wireframes, use case diagrams, activity diagrams, and other BA deliverables for the Online Agriculture Products Store, the following tools are recommended:

| Tool Name | Purpose | Why Used |
| --- | --- | --- |
| Microsoft Visio | Creating UML diagrams like Use Case Diagrams, Activity Diagrams, and Flowcharts. | Industry-standard tool for visual modeling |
| Balsamiq Wireframes | Designing low-fidelity wireframes for the website/app UI. | Simple drag-and-drop interface to create mockups quickly |

The Above I used Balsamiq Tool, why because:

Fast and easy to use for quick prototyping

Ideal for brainstorming layout and UX ideas

Allows manufactures and farmers to understand functionality early

Question 4 – RTM

The Requirements Traceability Matrix (RTM) is a document that helps track and ensure that all business requirements are:

- Captured

- Mapped to design, development, testing, and deployment phases

- Not missed throughout the project lifecycle

It ensures alignment between requirements and deliverables

Sample RTM for Online Agriculture Products Store

| Req ID | Requirement Description | Design Spec Ref | Developer Assigned | Test Case ID | Status |
| --- | --- | --- | --- | --- | --- |
| BR001 | Farmer should be able to search products | UI-001 | Ms. Lucie | TC001 | In Progress |
| BR002 | Manufacturers upload their products | UI-002 | Mr. Bravo | TC002 | Completed |
| BR003 | Farmer login and registration | UI-003 | Ms. Juhi | TC003 | Completed |
| BR004 | Product catalog browsing | UI-004 | Mr. Tucker | TC004 | In Progress |
| BR005 | Payment gateway with UPI, COD, Cards | PAY-001 | Mr. Teyson | TC005 | Pending |
| BR006 | Email confirmation for order | EMAIL-001 | Mr. Bravo | TC006 | Pending |
| BR007 | Delivery tracking | TRACK-001 | Mr. Tucker | TC007 | Not Started |

| Req ID | Req Name | Req Description | Design | D1 | T1 | T2 | T3 | T4 | UAT | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Farmer Registration | Farmers should be able to register with the application | ✔️ UI-001 | ✔️ | ✔️ | ✔️ |  |  |  | ✅ Completed |
| FR0002 | Farmer Search for Products | Farmers should be able to search for available products in fertilizers, seeds, pesticides | ✔️ UI-002 | ✔️ | ✔️ |  |  |  |  | ⏳ In Progress |
| NFR0101 | Page Loading Time | Each page should load within 2 seconds | ✔️ PERF-001 |  |  |  |  |  |  | ⏳ Pending |
| NFR0102 | WCAG 2.1 Compliance | System must meet Web Content Accessibility Guidelines (WCAG 2.1) | ✔️ ACC-001 |  |  |  |  |  |  | ⏳ Pending |

- Design: Documented and approved design reference

- D1: Development Phase 1 complete

- T1–T4: Different levels of testing (unit, integration, system, regression)

- UAT: User Acceptance Testing

Question 5 – 10 Test Case Documents

A test case is a set of steps that tell you how to check if something works properly in an application

Test Case 1: Farmer Registration

| Test Case ID | TC001 |
| --- | --- |
| Description | Verify that a farmer can register with valid email and password |
| Preconditions | User is on the Registration Page |
| Test Steps | 1. Enter email, password, confirm password2. Select user type as Farmer3. Click Register |
| Expected Result | Registration is successful and a confirmation email is sent |
| Status | Pass / Fail |

Test Case 2: Farmer Login

| Test Case ID | TC002 |
| --- | --- |
| Description | Verify login functionality with valid credentials |
| Preconditions | User is registered |
| Test Steps | 1. Enter email and password2. Click Login |
| Expected Result | User is redirected to dashboard/home page |
| Status | Pass / Fail |

Test Case 3: Search Product by Name

| Test Case ID | TC003 |
| --- | --- |
| Description | Verify that the farmer can search for a product by keyword |
| Preconditions | User is logged in |
| Test Steps | 1. Type keyword in search bar2. Click Search |
| Expected Result | Matching product list is displayed |
| Status | Pass / Fail |

Test Case 4: Filter Products by Category

| Test Case ID | TC004 |
| --- | --- |
| Description | Verify product filters by category (Fertilizers, Seeds, Pesticides) |
| Preconditions | Products exist in the system |
| Test Steps | 1. Select a category filter2. Click Apply |
| Expected Result | Only products of selected category are displayed |
| Status | Pass / Fail |

Test Case 5: Add Product to Wishlist (Buy Later)

| Test Case ID | TC005 |
| --- | --- |
| Description | Verify that a product can be added to wishlist |
| Preconditions | User is logged in |
| Test Steps | 1. Browse a product2. Click “Add to Buy Later” |
| Expected Result | Product is added to wishlist |
| Status | Pass / Fail |

Test Case 6: Add Product to Cart

| Test Case ID | TC006 |
| --- | --- |
| Description | Verify that user can add a product to cart |
| Preconditions | User is logged in and viewing product |
| Test Steps | 1. Click on product2. Click “Add to Cart” |
| Expected Result | Product is added to shopping cart |
| Status | Pass / Fail |

Test Case 7: Place Order with UPI Payment

| Test Case ID | TC007 |
| --- | --- |
| Description | Verify that UPI payment method works during checkout |
| Preconditions | Product is in cart, user is logged in |
| Test Steps | 1. Go to cart2. Click Checkout3. Select UPI4. Enter UPI ID5. Confirm |
| Expected Result | Order is placed and confirmation is shown |
| Status | Pass / Fail |

Test Case 8: Page Load Time (Performance)

| Test Case ID | TC008 |
| --- | --- |
| Description | Verify that each page loads within 2 seconds |
| Preconditions | None |
| Test Steps | 1. Open home page2. Measure time using browser tools |
| Expected Result | Page loads within 2 seconds |
| Status | Pass / Fail |

Test Case 9: Email Confirmation After Order

| Test Case ID | TC009 |
| --- | --- |
| Description | Verify that confirmation email is sent after order |
| Preconditions | Order is placed successfully |
| Test Steps | 1. Place order2. Check email inbox |
| Expected Result | Email confirmation is received with order summary |
| Status | Pass / Fail |

Test Case 10: Accessibility – WCAG 2.1 Compliance

| Test Case ID | TC010 |
| --- | --- |
| Description | Verify key accessibility features (alt tags, keyboard navigation, contrast) |
| Preconditions | Page is loaded |
| Test Steps | 1. Use screen reader and keyboard only2. Try to navigate entire page |
| Expected Result | Page complies with WCAG 2.1 standards |
| Status | Pass / Fail |

Question 6 – DB Design

| Table Name | Key Fields |  |
| --- | --- | --- |
| Farmer | FarmerID (PK), Name, Email, Password |  |
| Manufacturer | ManufacturerID (PK), CompanyName, Email, Password |  |
| Product | ProductID (PK), Name, Price, Stock, CategoryID (FK), ManufacturerID (FK) |  |
| Order | OrderID (PK), FarmerID (FK), OrderDate, TotalAmount |  |
| OrderItem | OrderItemID (PK), OrderID (FK), ProductID (FK), Quantity, Price |  |
| Payment | PaymentID (PK), OrderID (FK), PaymentMethod, PaymentStatus |  |
| Delivery | DeliveryID (PK), OrderID (FK), Status, EstimatedDate |  |

Entity Relationships:

Question 7 – Data Flow Diagram

Data Flow Description:

- Farmer → [Login & Browse Products] → Product List ← Product Database

- Farmer → [Add to Cart]

- Farmer → [Place Order] → Order Details saved in → Order Database

- Farmer → [Make Payment] → Payment Info → Payment Database

- System → [Send Order Confirmation] → Email/SMS → Farmer

Question 8 – Change Request

Steps to Handle a Change Request – Tax Structure Update Example

1. Identify and Receive the Change Request

- Source: Government Notification or Regulatory Body

- Raised by: Stakeholder (e.g., Mr. Henry or Finance Head Mr. Pandu)

- Example: "Update GST from 12% to 18% for Pesticides category"

2. Document the Change Request

Prepare a formal Change Request document with:

- Change Request ID (e.g., CR-002)

- Description: "Revise tax logic in product billing module as per new government structure"

- Reason: "Compliance with new tax law"

3. Impact Analysis

As a BA, collaborate with:

- Tech Team: What modules are impacted? (e.g., Product, Order, Invoice)

- Testers: What test cases need updates?

- Finance Team: Any pricing or invoice format changes?

- PM: Timeline, cost, and delivery impact

4. Get Approval from the Change Control Board / Key Stakeholders

Present findings and get approval from:

- Client Stakeholders (e.g., Mr. Henry, Mr. Pandu)

- Project Manager (Mr. Vandanam)

- Financial compliance personnel (if needed)

5. Update Project Artifacts

- Update BRD/FRD to reflect new tax structure

- Modify RTM to include this as a new or updated requirement

- Update Test Case documents (e.g., new tax % validation)

6. Communicate to the Team

- Hold a short meeting or send official communication

- Inform developers, testers, and QA about changes

7. Track and Validate the Implementation

- Ensure the change is implemented as expected

- Verify using test cases

- Validate during UAT with stakeholders

Sample Entry in Change Request Log

| Field | Value |
| --- | --- |
| CR ID | CR-002 |
| Title | Update Tax Structure as per Government Changes |
| Raised By | Mr. Pandu (Financial Head) |
| Reason | Regulatory compliance |
| Impact | Affects billing, pricing, invoice generation |
| Effort Estimate | 16 hours (Dev), 8 hours (Testing) |
| Status | Approved |
| Implemented On | TBD (post testing) |

Question 9 – Change Request Vs an Enhancement

Change Request:

A Change Request refers to a modification in existing requirements or functionality

Enhancement:

An Enhancement refers to a new feature or functionality that was not originally planned in the project scope

Scenario: Ben & Kevin’s Request

Farmers should be able to sell their crop yields through the app, display them to the general public, and use an auction system

Step-by-step Professional Response:

- Acknowledge the Request

Thank you, Ben and Kevin, for your input. That’s an excellent idea to empower farmers further by letting them sell their yields directly

- Clarify the Nature of the Request

Since this functionality wasn’t part of the initial project scope, it will be treated as an enhancement

- Document the Enhancement Request

Prepare an Enhancement Request Form including: Description of the feature, Who requested it, Business justification, Expected outcome/benefits, Potential users (general public)

- Conduct Impact Analysis

- Technical impact: New modules needed (e.g., Seller Dashboard, Auction Engine)

- Database changes: New tables for Crop Listings, Bids, Buyer Info

- Timeline: Does it affect the 18-month delivery schedule?

- Budget: Additional cost (above the 2 Crore INR CSR budget)

- Present to Key Stakeholders

- Discuss with Mr. Henry, Mr. Pandu, Mr. Dooku

- PM (Mr. Vandanam) needs to assess feasibility with the dev team

- Decision Time
If stakeholders approve:

- Add as Phase 2 or create a separate mini-project

- Update BRD, RTM, and timelines accordingly

- Communicate and Track

- Inform all stakeholders

- Add enhancement to change/enhancement tracker

- Monitor development and testing progress

Enhancement Request

| Field | Description |
| --- | --- |
| Enhancement ID | ENH-001 |
| Title | Enable Farmers to Sell Crops & Use Auction System |
| Raised By | Ben and Kevin |
| Date | 18-Jul-25 |
| Description | Farmers can list their crop yields for sale and initiate online auctions |
| Impact | High – new module required, affects front-end, DB, and buyer user role |
| Recommendation | Move to Phase 2 or seek additional CSR funding |
| Status | Under Review / Approved / Deferred |

This is an Enhancement, not a Change Request

This is an enhancement because the original application was designed only for farmers to buy agricultural products. Adding features like selling crop yields and auctioning them to the public introduces entirely new modules, user roles, and workflows not covered in the initial requirements

Question 10 – Estimations

Effort Estimation Table (High-Level)

| Activity / Module |  | Role(s) Involved | Est. Hours |
| --- | --- | --- | --- |
| Requirements Gathering & Analysis |  | BA | 40 hrs |
| UI Design & Mockups |  | BA / Designer (wireframes) | 30 hrs |
| Use Case & UML Documentation |  | BA | 20 hrs |
| Frontend Development |  | Java Developers | 200 hrs |
| Backend Development (APIs) |  | Java Developers | 220 hrs |
| Payment Gateway Integration |  | Java Developer | 40 hrs |
| Email & Notification System |  | Java Developer | 20 hrs |
| Delivery Tracking Module |  | Java Developer | 30 hrs |
| Authentication & Security |  | Java Developer / Network Admin | 30 hrs |
| Database Schema Design |  | DB Admin | 40 hrs |
| Database Implementation |  | DB Admin | 40 hrs |
| Admin Panel (For Approval Mgmt.) |  | Java Developer | 40 hrs |
| Testing (Functional, UAT, etc.) |  | Testers | 80 hrs |
| Deployment |  | Network Admin / DevOps | 20 hrs |
| Project Coordination |  | Project Manager | 40 hrs |
| Buffer (10%) |  | All Roles | 90 hrs |

Question 11 – UAT

- Coordinate between the client (Mr. Henry, Peter, Kevin, Ben) and the project team

- Ensure all features work as per the approved Business Requirements

- Facilitate real-world testing by end-users (farmers, manufacturers)

UAT Acceptance Process

| Step | Activity | Owner |
| --- | --- | --- |
| 1 | Prepare UAT Plan & Test Cases | BA |
| 2 | Share Test Environment Access | Dev/PM |
| 3 | Execute Test Cases with End Users | BA + Client |
| 4 | Log Defects / Track Fixes | BA + QA |
| 5 | Retest (if needed) | QA |
| 6 | Prepare UAT Summary Report | BA |
| 7 | Client Signs UAT Document | Client (Mr. Henry) |

Project Closure Process

| Step | Task |
| --- | --- |
| 1 | Prepare UAT Sign-Off Document |
| 2 | Prepare Project Closure Report (what was done, delivered, final budget, lessons learned) |
| 3 | Conduct Final Client Meeting |
| 4 | Handover all project documents (BRD, FRD, Diagrams, Credentials) |
| 5 | Archive documents in your organization |
| 6 | Release resources from the project |
| 7 | Thank stakeholders & collect feedback/testimonials |
| 8 | Final invoice & payment processing (if applicable) |

Question 12 – Project Closure Document

The Project Closure Document is a formal report that confirms the completion of the project, summarizes the entire journey, and ensures all deliverables have been met as agreed

It is usually prepared by the Business Analyst or Project Manager and signed off by the client and internal stakeholders

Purpose of the Project Closure Document

- Confirms that the project is formally completed

- Lists what was delivered vs what was planned

- Records any pending issues or lessons learned

- Ensures all handover is complete

- Provides closure for billing, payments, and team offboarding

Contents of a Project Closure Document

| Section | Description |
| --- | --- |
| 1. Project Overview | Brief summary of the project goals, timeline, and budget |
| 2. Project Objectives & Scope | Restate the original objectives and scope of the project |
| 3. Deliverables Summary | List of final deliverables (BRD, software modules, documents, etc.) |
| 4. UAT Completion & Sign-Off | Confirm UAT was done and signed off by the client |
| 5. Outstanding Issues (if any) | Any unresolved issues or features moved to future phase |
| 6. Lessons Learned | What went well, challenges faced, improvements for next time |
| 7. Final Budget Summary | Cost estimate vs actual spending |
| 8. Project Team Release Plan | List of team members released from project duties |
| 9. Handover Details | Admin credentials, documents, user manuals, code repositories, etc. |
| 10. Client Sign-Off | Section for client’s signature to confirm project completion |

What Happens After Closure Document?

- All project documents are archived

- Team members are released

- Final invoices are processed

- Support/Maintenance phase begins (if applicable)