CASE STUDY

A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

- Manage the inventory

- Quickest delivery to the customers

Assignment 1:

Q1. Please make a BRD which can be presented to the client along with complete development and resource plan.

Business Requirements Document (BRD)

Project Name: Inventory & Delivery Management System (IDMS)
Project ID: IDMS-001
Version ID: 1.0
Author: Prem Kumar

Contents

- Document Revisions

- Approvals

- RASCI Chart for This Document

- Introduction

- 4.1 Business Goals

- 4.2 Business Objectives

- 4.3 Business Rules

- 4.4 Background

- 4.5 Project Objective

- 4.6 Project Scope

- Assumptions

- Constraints

- Risks

- Business Process Overview

  - 8.1 Legacy System (AS-IS)

  - 8.2 Proposed Recommendations (TO-BE)

- Business Requirements

- Appendices

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 25/08/2025 | 1.0 | Initial Draft |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | TBD | Director Operations | Ps | 25/08/2025 |
| Business Owner | TBD | COO | Bo | 24/08/2025 |
| Project Manager | TBD | PMO Lead | Pm | 23/08/2025 |
| System Architect | TBD | Architect | Sa | 23/08/2025 |
| Development Lead | TBD | Tech Lead | Dl | 22/08/2025 |
| UX Lead | TBD | UX Manager | Ul | 21/08/2025 |
| Quality Lead | TBD | QA Manager | Ql | 20/08/2025 |
| Content Lead | TBD | BA | Cl | 20/08/2025 |

3. RASCI Chart for This Document

Codes Used in RASCI Chart

- *   Authorize     – Has ultimate signing authority for any changes to the document

- R   Responsible – Responsible for creating the document

- A   Accountable - Accountable for accuracy of this document

- S    Supports       - Provides supporting services in the production of this document

- C    Consulted    – Those whose input is sought

- I    Informed      - Must be informed of any changes

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Manager | PMO |  |  | X |  |  |  |
| Business Owner | COO |  |  |  |  |  |  |
| System Architect | Architect |  | X |  |  |  |  |
| Development Lead | Tech Lead |  | X |  |  |  |  |
| QA Lead | QA Manager |  |  |  | X |  |  |

4.Introduction

4.1 Business Goals

- Optimize inventory management across warehouses.

- Enable fastest possible delivery of products to customers.

- Improve supply chain efficiency by integrating plants, warehouses, and distribution channels.

- Enhance customer satisfaction through timely and accurate deliveries.

4.2 Business Objectives

- Provide an IT solution that enables:

  - Centralized Inventory Management System (IMS).

  - Automated Order Processing & Tracking.

  - Integration with logistics partners for route optimization.

  - Mobile app access for delivery staff.

4.3 Business Rules

- Orders must be fulfilled from the nearest warehouse with stock availability.

- Inventory updates must be real-time across all plants and warehouses.

- Perishable items (ice-cream, milk products) must be prioritized for cold-chain logistics.

4.4 Background

Currently, the company manages stock using spreadsheets and manual tracking, leading to delays, stockouts, and inefficiencies. Customers face delivery delays due to lack of automated dispatch planning.

4.5 Project Objective

To implement a centralized Inventory & Delivery Management System that:

- Tracks stock across plants and warehouses.

- Automates order allocation and routing.

- Provides real-time dashboards for managers.

4.6 Project Scope

4.6.1 In Scope Functionality

- Inventory tracking (stock in/out, expiry tracking).

- Automated order allocation to nearest warehouse.

- Delivery route optimization.

- Mobile app for drivers & delivery staff.

- Customer order tracking portal.

4.6.2 Out Scope Functionality

- HR management.

- Manufacturing process automation.

- Integration with external e-commerce platforms (Phase 2).

5. Assumptions

- All warehouses will have internet connectivity.

- Delivery fleet is managed internally.

- Master product data is already standardized.

6. Constraints

- Budget limited to INR 1 crores.

- Project completion timeline: 10 months.

- Cold storage facilities must be integrated.

7. Risks

Technological Risks – Integration with existing ERP may be complex.
Skills Risks – Lack of expertise in AI-based route optimization.
Political Risks – None identified.
Business Risks – Delay may lead to loss of customers.
Requirements Risks – Incomplete requirements due to evolving needs.
Other Risks – Resistance from warehouse staff due to digital shift.

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Manual stock entry in spreadsheets.

- Delivery planning done manually.

- Manual tracking of stock → Over/Under-stocking.

- Delays in delivery due to lack of GPS/optimization.

- Paper-based confirmations → prone to errors.

- No real-time visibility for management.

8.2 Proposed Recommendations (TO-BE)

- Automated system for inventory and orders.

- Integration with GPS-based delivery routing.

- Customer portal for order tracking.

9. Business Requirements

| Req. ID | Requirement Description | Priority |
| --- | --- | --- |
| BR-01 | System should provide real-time visibility of stock across plants/warehouses | High |
| BR-02 | System should allocate customer orders to the nearest warehouse with available stock | High |
| BR-03 | Route optimization should suggest the fastest and most cost-effective delivery routes | High |
| BR-04 | Alerts for low stock, nearing expiry, or delayed delivery | Medium |
| BR-05 | Mobile app for delivery staff to receive assigned deliveries and update status | High |
| BR-06 | Portal for distributors/customers to place and track orders | High |
| BR-07 | Integration with ERP & payment gateways | Medium |

Functional Requirements

| Req ID | Req Description | Priority |
| --- | --- | --- |
| FR-01 | System should track stock levels, monitor expiry dates, and generate alerts. | High |
| FR-02 | Customers/Staff should be able to place orders through the system. | High |
| FR-03 | System should allocate stock automatically based on order requirements. | High |
| FR-04 | Generate invoices automatically after order confirmation. | Medium |
| FR-05 | Optimize delivery routes to reduce time and cost. | High |
| FR-06 | Enable real-time GPS tracking of delivery vehicles. | High |
| FR-07 | Capture delivery proof (digital signature/photo). | High |
| FR-08 | Generate reports for predicting demand trends. | Medium |
| FR-09 | Provide insights into stock turnover and warehouse efficiency. | Medium |
| FR-10 | Allow role-specific permissions (Admin, Warehouse Manager, Delivery Staff). | High |

Non- Functional Requirements

| Req ID | Req Description | Priority |
| --- | --- | --- |
| NFR-01 | System should handle up to 10,000 concurrent users without degradation. | High |
| NFR-02 | System should support seamless expansion to new warehouses and plants. | High |
| NFR-03 | Implement role-based access control and encrypt sensitive data. | High |
| NFR-04 | Ensure 99.9% uptime for business continuity. | High |
| NFR-05 | Provide an intuitive, simple UI for warehouse and delivery staff. | Medium |

10. Appendices

10.1 List of Acronyms

- IDMS – Inventory & Delivery Management System

- ERP – Enterprise Resource Planning

- GPS – Global Positioning System

- FEFO – First Expiry First Out

10.2 Glossary of Terms

- Warehouse Management – Tracking stock in central storage.

- Route Optimization – Algorithm to determine fastest delivery path.

10.3 Related Documents

- Feasibility Study Document

- System Architecture Document

- Project Plan

Development & Resource Plan

Project Name: Inventory & Delivery Management System
Client: CreamyDelights Pvt. Ltd.
Project Duration: 8–12 months (can be optimized with Agile sprints)

1. Project Goals

- Manage Inventory across multiple plants and warehouses (stock levels, expiry, replenishment).

- Quickest Delivery of orders (route optimization, GPS tracking, real-time updates).

2. Project Scope

- Inventory Module: Stock tracking, expiry management, auto-replenishment.

- Order Management: Order placement, allocation, invoicing.

- Delivery Management: GPS, route optimization, delivery confirmation.

- Reporting & Analytics: Demand forecasting, stock turnover, SLA performance.

- User Management: Role-based access (Admin, Plant Manager, Warehouse Staff, Delivery Staff).

3. Development Methodology

- Agile – Scrum Framework

- 2-week sprints

- Regular client demos & feedback

- Continuous integration & testing

- High-Level Timeline (Gantt-style)

| Phase | Duration | Deliverables |
| --- | --- | --- |
| 1. Requirement Gathering | 3 weeks | BRD, SRS, Use Cases, User Stories |
| 2. System Design | 3 weeks | Architecture, ERD, Process Flows, UI Mockups |
| 3. Development – Iteration 1 | 6 weeks | Inventory Module, Basic Order Placement |
| 4. Development – Iteration 2 | 6 weeks | Delivery Mgmt (GPS, Routing), Invoicing |
| 5. Development – Iteration 3 | 4 weeks | Reporting, Forecasting, User Management |
| 6. Testing & QA | 4 weeks | Unit Testing, Integration Testing, UAT |
| 7. Deployment & Training | 2 weeks | Production Deployment, User Training |
| 8. Support & Maintenance | Ongoing (AMC) | Bug fixes, Enhancements |

Total Duration: 28–30 weeks (7 months)

- Resource Plan

| Role | Responsibilities | Effort (FTEs) |
| --- | --- | --- |
| Project Manager | Overall planning, client coordination, progress tracking | 1 |
| Business Analyst | Requirement gathering, BRD, SRS, User Stories, UAT support | 1 |
| Solution Architect | System architecture, integrations, design reviews | 1 |
| UI/UX Designer | Wireframes, mockups, user-friendly UI | 1 |
| Frontend Developers | Web/Mobile UI development | 2 |
| Backend Developers | API, inventory, order, delivery, reporting modules | 3 |
| Mobile App Developer | Delivery staff application (Android/iOS) | 1 |
| Database Engineer | ERD, DB setup, optimization | 1 |
| QA/Test Engineers | Test cases, automation, performance testing | 2 |
| DevOps Engineer | CI/CD pipeline, server setup, cloud deployment | 1 |
| Support Engineers | Post-go-live support, maintenance | 2 |

Total Core Team: 16 resources

6. Technology Stack

- Frontend: React.js / Angular, Flutter (for Mobile)

- Backend: Java Spring Boot / Node.js

- Database: PostgreSQL / MySQL

- Hosting: AWS / Azure Cloud (for scalability & uptime 99.9%)

- Integrations: Google Maps API (GPS tracking & routing), Payment Gateway, SMS/Email notifications

- Security: Role-based access, SSL, Data encryption

7. Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Large data volumes across plants | Use scalable cloud DB + caching (Redis). |
| Delivery delays due to external factors | Real-time GPS + alternate route suggestions. |
| System downtime | Cloud-based failover + 99.9% uptime SLA. |
| Resistance to adoption (staff training) | Hands-on training, phased rollout by location. |

8. Estimated Effort & Cost

- Total Effort: 16 resources × 28 weeks = 448 person-weeks

- Approximate Cost: Depends on rates (e.g., at $30/hr average → $540,000 project budget)

Conclusion

The proposed Inventory & Delivery Management System (IDMS) will provide a robust, scalable, and future-ready solution to manage inventory effectively and ensure the fastest delivery of perishable products to customers.

Q2. Prepare process flow diagram using your imagination.

Assignment 2:

Q1. Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Looking forward to working with you

Hi Kevin George, Connect Airlines Pvt. Ltd,

I hope you are doing well.

My name is Prem Kumar, and I will be working with you as the Business Analyst for Online Ticketing System. I will be your point of contact as we begin the business understanding process and work together to shape the right solution for your needs.

To start with, my focus will be on listening and understanding learning more about your Business, your current challenges, and the outcomes you are aiming for. From there, I will work with your team to capture requirements and translate them into a clear plan that everyone can align with.

Over the next few days, I will set up some sessions with you and your team so we can dive deeper into your goals and expectations. Please feel free to share any initial thoughts or priorities beforehand I would love to hear them.

Please feel free to reach out to me anytime for any queries or information you would like to share before we begin. I look forward to a productive collaboration with you and your team.

Best regards,
Prem Kumar
Business Analyst
COEPD IT Solutions

e-mail: abprem421@gmail.com

Ph: +91 8074060865

Q2.Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Business Requirement Document (BRD) – Ticketing System

Project Name: Online Ticketing System
Project ID: OTS-001
Version: 1.0
Author: Prem Kumar

1. Business Objective

The purpose of this project is to design and implement an Online Ticketing System that enables customers to browse events, book tickets, and make payments online. The system aims to provide a seamless, user-friendly experience while ensuring transparency, security, and efficiency in managing ticket sales.

2. Business Needs

- Simplify ticket booking for events, movies, travel, and shows.

- Provide multiple payment options for user convenience.

- Reduce manual intervention by automating booking and confirmation.

- Ensure secure transactions and prevent duplicate bookings.

- Enable real-time availability and seat selection.

3. Key Stakeholders

- Customers/End Users – Book and manage tickets.

- Event Organizers/Service Providers – List events, set ticket prices, and monitor sales.

- Admin Team – Manage events, users, and system reports.

- IT Team – Maintain and support the system.

4. Business Requirements

- Customers should be able to search, view, and book tickets online.

- The system should support seat selection (for events with reserved seating).

- Users should be able to make payments via multiple channels (credit/debit card, UPI, net banking, wallets).

- The system should generate e-tickets and send them via email/SMS.

- Customers should be able to cancel or reschedule tickets based on event rules.

- Organizers should have access to dashboards for sales and attendance.

Software Requirement Specification (SRS) – Ticketing System

Project Name: Online Ticketing System
Version: 1.0
Author: Prem Kumar

1. Introduction

This document defines the functional and non-functional requirements for the Online Ticketing System. The system will allow users to browse events, book tickets, and make payments, while providing administrators with tools to manage events and generate reports.

2. Functional Requirements

- User Registration & Login

  - Users can register using email/phone or login via social accounts.

- Event Browsing & Search

  - Users can search by event type, date, or location.

- Ticket Booking

  - Select event, seat(s), and quantity.

  - Add to cart and proceed to checkout.

- Payment & Confirmation

  - Multiple payment gateways supported.

  - On success, system generates e-ticket and sends notification.

- Ticket Management

  - Cancel, reschedule, or transfer ticket (if rules allow).

- Admin Features

  - Add/edit events.

  - Manage pricing, discounts, and availability.

  - Generate sales and attendance reports.

3. Non-Functional Requirements

- Scalability: Must handle high traffic during peak booking times.

- Security: Ensure secure transactions (PCI-DSS compliance).

- Performance: Response time under 2 seconds for search and booking.

- Availability: System uptime of 99.9%.

- Usability: Mobile-first responsive design.

4. System Flow (High Level)

- User logs in → searches event → selects seat(s) → makes payment → receives confirmation.

- Admin logs in → creates/edits event → monitors sales → generates reports.

Q3.Make an ERD of creating a support ticket/Ticketing life cycle.

Q4.User story of shopping from ecommerce.

| User Story No: 1 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER AN ACCOUNT SO THAT I CAN START SHOPPING ONLINE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA - Customer clicks on “Register”. - Enters name, email, phone, and password. - System validates and creates an account. - Confirmation email/SMS sent. - If email/phone already exists → show error “Account already exists.” - If mandatory fields missing → prompt user to complete form |  |  |  |

| User Story No: 02 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO LOGIN TO MY ACCOUNT SO THAT I CAN ACCESS MY PROFILE AND ORDERS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: - Enter username/password → system validates → login successful. - Invalid credentials → error message; 3 failed attempts → lock account. |  |  |  |

| User Story No: 3 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE PRODUCTS BY CATEGORY SO THAT I CAN EASILY FIND ITEMS OF INTEREST |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: - Customer selects category → products displayed in grid view. - No products in category → show “No Results” message. |  |  |  |

| User Story No: 4 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR PRODUCTS SO THAT I CAN QUICKLY FIND A SPECIFIC ITEM |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria: - Enter keyword → results displayed → filter/sort applied. - No results → show recommendations or “No items found”. |  |  |  |

| User Story No: 5 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD PRODUCTS TO MY CART SO THAT I CAN PURCHASE THEM LATER |  |  |  |
| BV: 500 |  | CP: 2 |  |
| ACCEPTANCE CRITERIA - Select product → click “Add to Cart” → item saved in cart. - Out of stock → show notification. . |  |  |  |

| User Story No: 6 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO UPDATE QUANTITY IN CART SO THAT I CAN BUY MULTIPLE ITEMS |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - Update quantity → system recalculates total price. - Quantity exceeds stock → show error. |  |  |  |

| User Story No:7 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO REMOVE ITEMS FROM MY CART SO THAT I CAN MANAGE MY PURCHASES |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - Select item → click remove → cart updated. - Item already removed → show updated cart. |  |  |  |

| User Story No: 8 | Tasks:2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD ITEMS TO MY WISHLIST SO THAT I CAN SAVE THEM FOR FUTURE PURCHASE |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Click “Add to Wishlist” → product stored in wish list. - Item already exists → show “Already in Wishlist”. |  |  |  |

| User Story No: 9 | Tasks:2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHECKOUT AND PAY ONLINE SO THAT I CAN COMPLETE MY PURCHASE |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria: - Proceed to checkout → enter address → select payment → confirm order. - Payment failed → show retry option. |  |  |  |

| User Story No: 10 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER STATUS SO THAT I KNOW WHEN IT WILL BE DELIVERED |  |  |  |
| BV: 200 |  | CP: 03 |  |
| Acceptance Criteria: - Open “My Orders” → select order → view status. - Order not yet processed → show “Pending”. |  |  |  |

| User Story No: 11 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE ORDER CONFIRMATION EMAIL SO THAT I HAVE PURCHASE DETAILS |  |  |  |
| BV: 100 |  | CP: 03 |  |
| Acceptance Criteria: - Order placed → system sends email with invoice. - Email delivery failed → retry sending. |  |  |  |

| User Story No: 12 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL AN ORDER BEFORE SHIPPING SO THAT I CAN AVOID UNWANTED PURCHASES |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria: - Basic Flow: Click Cancel → system validates → order cancelled. - Alternate Flow: Already shipped → show error “Cannot Cancel”. |  |  |  |

| User Story No: 13 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO RETURN A PRODUCT SO THAT I CAN GET A REFUND OR REPLACEMENT |  |  |  |
| BV: 500 |  | CP: 03 |  |
| Acceptance Criteria: - Basic Flow: Select order → choose “Return” → submit request. - Alternate Flow: Return window expired → show error. |  |  |  |

| User Story No: 14 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO WRITE PRODUCT REVIEWS SO THAT I CAN SHARE MY EXPERIENCE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Basic Flow: Open product → click review → submit text/rating. - Alternate Flow: Review too short/invalid → show error. |  |  |  |

| User Story No: 15 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO RATE A PRODUCT SO THAT OTHER BUYERS CAN SEE MY FEEDBACK |  |  |  |
| BV: 100 |  | CP: 02 |  |
| Acceptance Criteria: - Select rating stars → submit → success message. - Duplicate rating → show error. |  |  |  |

| User Story No: 16 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY PURCHASE HISTORY SO THAT I CAN REFER TO PAST ORDERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Open profile → select order history → display list. - No orders → show “No history found”. |  |  |  |

| User Story No: 17 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER PRODUCTS BY PRICE SO THAT I CAN SHOP WITHIN MY BUDGET |  |  |  |
| BV: 1000 |  | CP: 03 |  |
| Acceptance Criteria: - Select price range → products filtered. - No products → show empty results. |  |  |  |

| User Story No: 18 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER PRODUCTS BY BRAND SO THAT I CAN CHOOSE PREFERRED BRANDS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Basic Flow: Select brand filter → display products. - Alternate Flow: No matching brand → show empty results. |  |  |  |

| User Story No: 19 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SORT PRODUCTS BY PRICE SO THAT I CAN SEE LOWEST OR HIGHEST FIRST |  |  |  |
| BV: 1000 |  | CP: 02 |  |
| Acceptance Criteria: - Select sort option → products sorted. - No products available → show message. |  |  |  |

| User Story No: 20 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SORT PRODUCTS BY RATINGS SO THAT I CAN SEE BEST PRODUCTS FIRST |  |  |  |
| BV: 1000 |  | CP: 02 |  |
| Acceptance Criteria: - Select “Sort by Rating” → display list. - No ratings available → show message. |  |  |  |

| User Story No: 21 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE MULTIPLE ADDRESSES SO THAT I CAN USE THEM DURING CHECKOUT |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Add new address → save successfully. - Invalid details → show error. |  |  |  |

| User Story No: 22 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHOOSE CASH ON DELIVERY OPTION SO THAT I CAN PAY AT DELIVERY |  |  |  |
| BV: 100 |  | CP: 02 |  |
| - Basic Flow: Select COD → order placed successfully. - Alternate Flow: COD unavailable → show “Not Supported”. |  |  |  |

| User Story No: 23 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE PAYMENT METHODS SO THAT I CAN CHECKOUT FASTER NEXT TIME |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Enter card → save securely. - Invalid card → show error. |  |  |  |

| User Story No: 24 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO GET PERSONALIZED RECOMMENDATIONS SO THAT I DISCOVER RELEVANT PRODUCTS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Basic Flow: Recommendations displayed on home page. - Alternate Flow: No data → show popular items. |  |  |  |

| User Story No: 25 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SUBSCRIBE TO PROMOTIONAL EMAILS SO THAT I GET DISCOUNTS AND OFFERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Select “Subscribe” → email added. - Already subscribed → show message. |  |  |  |

| User Story No: 26 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO REGISTER AND VERIFY MY ACCOUNT SO THAT I CAN SELL PRODUCTS |  |  |  |
| BV: 100 |  | CP: 02 |  |
| Acceptance Criteria: - Seller registers → submits KYC → approved. - Invalid documents → rejection notice. |  |  |  |

| User Story No: 27 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO ADD PRODUCTS SO THAT CUSTOMERS CAN SEE THEM ONLINE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Add product details → upload → visible in store. - Missing info → error message. |  |  |  |

| User Story No: 28 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO UPDATE PRODUCT DETAILS SO THAT CUSTOMERS SEE LATEST INFO |  |  |  |
| BV: 1000 |  | CP: 02 |  |
| Acceptance Criteria: - Edit product → save changes. - Product inactive → update restricted. |  |  |  |

| User Story No: 29 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO MANAGE INVENTORY SO THAT STOCK LEVELS ARE ACCURATE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Update stock → saved successfully. - Invalid entry → error message. |  |  |  |

| User Story No: 30 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO VIEW ORDER REQUESTS SO THAT I CAN PROCESS THEM |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Open dashboard → view orders. - No orders → empty state. |  |  |  |

| User Story No: 31 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO UPDATE ORDER STATUS SO THAT CUSTOMERS SEE REAL-TIME UPDATES |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Select order → mark shipped. - Already delivered → cannot change. |  |  |  |

| User Story No: 32 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO RESPOND TO CUSTOMER QUERIES SO THAT I CAN PROVIDE SUPPORT |  |  |  |
| BV: 1000 |  | CP: 03 |  |
| Acceptance Criteria: - Open query → respond → close ticket. - Query unresolved → escalate. |  |  |  |
| User Story No: 33 | Tasks: 02 |  | Priority: High |
| AS A SELLER I WANT TO VIEW SALES REPORTS SO THAT I CAN TRACK PERFORMANCE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Select time period → generate report. - No data → show “No Sales”. |  |  |  |

| User Story No: 34 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO OFFER DISCOUNTS SO THAT I ATTRACT CUSTOMERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Create coupon → publish successfully. - Invalid dates → show error. |  |  |  |

| User Story No: 35 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS A SELLER I WANT TO MANAGE RETURNS SO THAT I CAN HANDLE REFUNDS |  |  |  |
| BV: 100 |  | CP: 02 |  |
| Acceptance Criteria: - View return request → approve/refuse. - Outside policy → auto-reject. |  |  |  |

| User Story No: 36 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO APPROVE SELLERS SO THAT ONLY LEGITIMATE SELLERS OPERATE |  |  |  |
| BV: 500 |  | CP: 02 |  |
| Acceptance Criteria: - Review seller → approve/reject. - Missing docs → request resubmission. |  |  |  |

| User Story No: 37 | Tasks: 01 |  | Priority: High |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE CUSTOMERS SO THAT I CAN BLOCK FRAUDULENT USERS |  |  |  |
| BV: 500 |  | CP: 01 |  |
| Acceptance Criteria: - Open customer list → block user. - Already blocked → show status. |  |  |  |

| User Story No: 38 | Tasks: 01 |  | Priority: High |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW SALES ANALYTICS SO THAT I CAN MONITOR PLATFORM PERFORMANCE |  |  |  |
| BV: 500 |  | CP: 01 |  |
| Acceptance Criteria: - Select report → system generates graph. - No sales data → show empty graph. |  |  |  |

| User Story No: 39 | Tasks: 01 |  | Priority: High |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO CONFIGURE SITE SETTINGS SO THAT THE PLATFORM RUNS SMOOTHLY |  |  |  |
| BV: 500 |  | CP: 01 |  |
| Acceptance Criteria: - Edit setting → save successfully. - Invalid input → show error. |  |  |  |

| User Story No: 40 | Tasks: 01 |  | Priority: low |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO HANDLE DISPUTES SO THAT ISSUES BETWEEN SELLERS AND CUSTOMERS ARE RESOLVED |  |  |  |
| BV: 100 |  | CP: 01 |  |
| Acceptance Criteria: - Review complaint → mediate → close case. - No evidence → mark unresolved. |  |  |  |