# Document 1: Definition of Done

What is Definition of Done?

In Agile, the Definition of Done (DoD) is a shared agreement within the team that defines what it means for a backlog item like user story, sprint, or release to be considered truly done. It ensures there is no uncertainty, helps set a quality benchmark, and creates a shared understanding of completion across developers, testers, product owners, and stakeholders.

Levels of DoD in Agile: The DoD can exist at multiple levels in the project:

- User Story Level – Ensures an individual story meets acceptance and quality criteria.

- Sprint Level – Ensures all committed stories are integrated, tested, and shippable by sprint end.

- Release Level – Ensures the system is stable, integrated, documented, and deployable into production.

Why Definition of Done Matters in Agile

- Creates transparency between the team and stakeholders.

- Prevents half-done stories from being accepted.

- Ensures quality, usability, and maintainability are built into the process.

- Provides a consistent benchmark across sprints and releases.

Definition of Done (DoD) for HireSmart 360 ATS across the three Agile levels — User Story, Sprint, and Release

User Story: Each backlog item must meet the following:

Acceptance Criteria:

- Story meets all defined acceptance criteria and business rules.

- Candidate or recruiter can actually perform the intended action Example- apply for job, shortlist candidate.

- Notifications or confirmations are triggered correctly.

- Approved by Product Owner.

Quality Criteria

- Code written, reviewed, and merged into the main branch.

- Unit and functional tests pass.

- No critical bugs left unresolved.

- Deployed successfully in test environment.

- Documentation updated for the feature.

Sprint Level: At the end of every sprint, the increment should be potentially transferable.

Acceptance Criteria

- All sprint backlog stories are complete and integrated.

- Candidate → Recruiter → HR flows within the sprint work end-to-end.

- Sprint review/demo conducted and signed off by stakeholders.

Quality Criteria

- QA testing completed; no major defects remain.

- UX validated with design guidelines through Balsamiq mockups.

- Sprint documentation, release notes, and user guides updated.

Release Level: At release level, the system must be production-ready and deliver end-to-end value.

Acceptance Criteria

- End-to-end recruitment workflow works: Candidate → Recruiter → HR → Offer → Onboarding.

- UAT completed and approved by HR leadership.

- Sponsor and Product Owner approve the release for production.

Quality Criteria

- Performance testing completed.

- Security and compliance checks passed.

- Data migration completed and validated.

- Training delivered to recruiters, HR, and IT staff.

- Support processes in place for go-live.

- Monitoring set up for production environment.

# Document 2- Product Vision

HireSmart 360 – Agile Project Overview

Meeting Details

| Name | HireSmart 360 – Agile Sprint Planning & Vision Discussion |
| --- | --- |
| Venue | Client Office / Virtual (MS Teams) |
| Date | 25-Aug-25 |
| Start time | 10:00 AM |
| End time | 11:30 AM |
| Client | HR Leadership Team |
| Duration | 90 minutes |
| Stakeholder list | HR Director, Recruitment Manager, IT Manager, Change Manager, Business Analyst, Implementation Partner Lead |

Scrum Team

| Scrum Master | Utsav G |
| --- | --- |
| Product Owner | Chitresh Bhatia |
| Scrum Developer 1 | Prince B(UI Developer) |
| Scrum Developer 2 | Rajeev Patnaik(Backend Developer) |
| Scrum Developer 3 | Rahul Bhatia (Database Integration-HRIS, Email, Notifications) |
| Scrum Developer 4 | Saif Pathan(QA / Test Automation) |
| Scrum Developer 5 | Sanjeev Kumar(UX/UI Designer) |

# Vision

Our vision with HireSmart 360 is to create a modern, easy-to-use recruitment platform that makes hiring faster, smarter, and more transparent. We want to simplify the candidate journey, reduce manual work for recruiters, and give HR leadership real-time insights into hiring performance.

# Target Group and Needs

| Target Group | Recruiters, HR Teams, and Job searching Candidates |
| --- | --- |
| Needs | Centralized recruitment system, smooth candidate experience, dashboards for leadership |

# Market Segment, Users, and Customers

| Market Segment | Corporate HR departments, mid-to-large enterprises, scalable for hiring firms |
| --- | --- |
| Users and Customers | Users: Candidates, Recruiters, HR Managers ¦ Customers: HR Leadership |

# Problem & Benefits

| Problem Solved | Current hiring is slow, scattered, and manual. The ATS automates workflows, integrates screening, and provides visibility. |
| --- | --- |
| Benefits | For Candidates: smooth journey ¦ For Recruiters: one-stop dashboard ¦ For HR: transparency and reduced time-to-hire |

# Product Definition

| What Product Is It? | An Applicant Tracking System (ATS) designed for usability and intelligence in recruitment. |
| --- | --- |
| Why It’s Special | Candidate-centric design, resume parsing, recruiter workflows, analytics |

# Company Benefits & Business Goals

| Company Benefits | Reduced time-to-hire, lower drop-offs, increased recruiter productivity, better insights |
| --- | --- |
| Business Goals | Faster recruitment, improved candidate experience, standardization, data-driven HR decisions |

# Feasibility & Business Model

| Feasibility | Yes – scalable, cost-effective |
| --- | --- |
| Business Model | One-time implementation cost + optional add-ons |

3. Document 3: User stories

| User Story:1 | Tasks No. 1 | Priority: Highest |
| --- | --- | --- |
| As a candidate, I want to log in securely using email id/credentials so that I can access job listings and manage my profile. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 34 |  |  |
| ACCEPTANCE CRITERIA- Candidate can log in with valid credentials. -Invalid credentials show error message. -SSO option works with corporate login. |  |  |  |

| User Story:2 | Tasks No. 1 | Priority:Highest |
| --- | --- | --- |
| As an candidate, I want to view all open job positions. so that I can choose and apply for suitable roles. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 21 |  |  |
| ACCEPTANCE CRITERIA- Candidate sees a list of active jobs. Jobs can be filtered by location, department, role. Expired jobs are not displayed. |  |  |  |

| User Story:3 | Tasks No. 2 | Priority:Highest |
| --- | --- | --- |
| As a candidate I want to apply for a job online. so that I can submit my interest and details. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA- Candidate can click “Apply” and submit form. -Mandatory fields validated. -Success message displayed. |  |  |  |

| User Story:4 | Tasks No. 2 | Priority:Highest |
| --- | --- | --- |
| As a candidate I want to upload my resume in PDF/DOCX format. so that I can share my qualifications with recruiters. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 13 |  |  |
| ACCEPTANCE CRITERIA- -Only PDF/DOCX accepted. -File size max 5MB. -Error message for invalid files. |  |  |  |

| User Story:5 | Tasks No. 3 | Priority:Highest |
| --- | --- | --- |
| As a candidate, I want to receive a confirmation email after applying. so that I can be sure my application was received. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 34 |  |  |
| ACCEPTANCE CRITERIA- -Email sent within 2 minutes of application. -Contains job title and submission date. |  |  |  |

| User Story:6 | Tasks No. 3 | Priority:Highest |
| --- | --- | --- |
| As a recruiter, I want to view all applications in one dashboard. so that I can screen and manage them efficiently. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 21 |  |  |
| ACCEPTANCE CRITERIA- -Dashboard displays candidate name, job applied, status. -Recruiter can sort and filter applications. |  |  |  |

| User Story:7 | Tasks No. 4 | Priority:Highest |
| --- | --- | --- |
| As a recruiter, I want to shortlist candidates from dashboard. so that I can progress them to the interview stage. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA- -Recruiter can mark candidates as shortlisted. -Status updated in real time. |  |  |  |

| User Story:8 | Tasks No. 5 | Priority:Highest |
| --- | --- | --- |
| As a recruiter, I want to schedule interviews via ATS. so that I can avoid manual emails and errors. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA- -Recruiter selects date/time and invites candidate. -Calendar invite auto-sent to candidate and panel. |  |  |  |

| User Story:9 | Tasks No. 5 | Priority:Highest |
| --- | --- | --- |
| As a Recruiter, I want to generate an offer letter template. so that I can quickly send offers to selected candidates. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA- -Offer auto-populates candidate details. -Can be exported as PDF. |  |  |  |

| User Story:10 | Tasks No. 5 | Priority:Highest |
| --- | --- | --- |
| As a HR Leader, I want to view reports on time-to-hire, drop-offs, and recruiter productivity. so that I can optimize the hiring process. |  |  |
| Business Value (BV): 2000 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA- -Dashboard shows time-to-hire and drop-off rate. -Data can be filtered by department or job role. |  |  |  |

| User Story:11 | Tasks No. 4 | Priority: Medium |
| --- | --- | --- |
| As a candidate, I want to edit my profile details so that I can keep my information accurate. so that I can access job listings and manage my profile. |  |  |
| Business Value (BV): 50 | Complexity Points (CP): 3 |  |  |
| ACCEPTANCE CRITERIA- Candidate can update name, email, experience, and save changes successfully. |  |  |  |

| User Story:12 | Tasks No. 4 | Priority: Medium |
| --- | --- | --- |
| As an candidate, I want to filter jobs by location, skills, and experience so that I find relevant roles quickly. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA- Jobs displayed match filter criteria. |  |  |  |

| User Story:13 | Tasks No. 3 | Priority: Medium |
| --- | --- | --- |
| As a recruiter, I want to see all applications in one dashboard so that I can manage candidates efficiently. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA- Dashboard displays real-time data of applications. |  |  |  |

| User Story:14 | Tasks No. 4 | Priority: Medium |
| --- | --- | --- |
| As a candidate, I want email updates when my application status changes so that I stay informed. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA- Notifications triggered on status change. |  |  |  |

| User Story:15 | Tasks No. 5 | Priority: Medium |
| --- | --- | --- |
| As a system, I want to parse resumes into structured fields so that recruiters can quickly view candidate skills. |  |  |
| Business Value (BV): 50 | Complexity Points (CP): 2 |  |  |
| ACCEPTANCE CRITERIA- Resume details correctly mapped into fields. |  |  |  |

| User Story:16 | Tasks No. 2 | Priority:Highest |
| --- | --- | --- |
| As an admin, I want to approve job postings before they go live so that we maintain quality standards. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 13 |  |  |
| ACCEPTANCE CRITERIA- Posting remains pending until admin approves. |  |  |  |

| User Story:17 | Tasks No. 5 | Priority:Lowest |
| --- | --- | --- |
| As a recruiter, I want to view communication logs with candidates so that I avoid repeating questions. |  |  |
| Business Value (BV): 20 | Complexity Points (CP): 2 |  |  |
| ACCEPTANCE CRITERIA-All past emails and notes visible in candidate profile. |  |  |  |

| User Story:18 | Tasks No. 6 | Priority:Lowest |
| --- | --- | --- |
| As a candidate, I want to withdraw my application so that I can manage my job search. |  |  |
| Business Value (BV): 50 | Complexity Points (CP): 3 |  |  |
| ACCEPTANCE CRITERIA-Candidate can withdraw and recruiter is notified. |  |  |  |

| User Story:18 | Tasks No. 6 | Priority:Lowest |
| --- | --- | --- |
| As a recruiter, I want to add private notes to candidate profiles so that I can share insights with my team. |  |  |
| Business Value (BV): 50 | Complexity Points (CP): 3 |  |  |
| ACCEPTANCE CRITERIA-Notes remain private to recruiters only |  |  |  |

| User Story:19 | Tasks No. 5 | Priority:Medium |
| --- | --- | --- |
| As a user, I want two factor authentication while logging in so that my account is protected. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA-Login requires OTP verification. |  |  |  |

| User Story:20 | Tasks No. 2 | Priority:Highest |
| --- | --- | --- |
| As a recruiter, I want to schedule interviews from the ATS so that I don’t switch tools. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 2 |  |  |
| ACCEPTANCE CRITERIA-Calendar invites sent to both parties. |  |  |  |

| User Story:21 | Tasks No. 2 | Priority:Highest |
| --- | --- | --- |
| As a system, I want to detect duplicate resumes so that recruiter’s database remains clean. |  |  |
| Business Value (BV): 500 | Complexity Points (CP): 2 |  |  |
| ACCEPTANCE CRITERIA-Alerts shown for duplicate upload. |  |  |  |

| User Story:22 | Tasks No. 4 | Priority:Medium |
| --- | --- | --- |
| As an employee, I want to refer candidates so that I can help recruit talent. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA-Referral link generates and recruiter is notified. |  |  |  |

| User Story:23 | Tasks No. 5 | Priority:Medium |
| --- | --- | --- |
| As a recruiter, I want to see skill match scores so that I prioritize strong candidates. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA-Score shown against job requirements. |  |  |  |

| User Story:24 | Tasks No. 4 | Priority:Medium |
| --- | --- | --- |
| As a candidate, I want to apply via mobile so that I can apply on-the-go. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA-Portal works smoothly on mobile browsers. |  |  |  |

| User Story:25 | Tasks No. 2 | Priority: High |
| --- | --- | --- |
| As an admin, I want to assign different roles so that access is restricted appropriately. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA-Recruiter cannot perform admin tasks. |  |  |  |

| User Story:27 | Tasks No. 2 | Priority:Medium |
| --- | --- | --- |
| As a recruiter, I want an analytics dashboard so that I track time-to-hire and applicant trends. |  |  |
| Business Value (BV): 200 | Complexity Points (CP): 5 |  |  |
| ACCEPTANCE CRITERIA-Dashboard displays live recruitment metrics. |  |  |  |

| User Story:29 | Tasks No. 1 | Priority:Medium |
| --- | --- | --- |
| As a candidate, I want to view the portal in my preferred language so that I apply comfortably. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA-Language switch works for all screens. |  |  |  |

| User Story:30 | Tasks No. 3 | Priority:Medium |
| --- | --- | --- |
| As a candidate, I want to see my application status in real-time so that I know next steps. |  |  |
| Business Value (BV): 100 | Complexity Points (CP): 8 |  |  |
| ACCEPTANCE CRITERIA-Status updates reflect recruiter actions instantly. |  |  |  |

# Document 4: Agile PO Experience

Agile Product Owner Experience – Hire Smart 360 ATS*

1. Market & Business Analysis:

• Identified business need to streamline and automate recruitment workflows.

• Gap Analysis. Compared manual hiring processes with proposed ATS automation to highlight efficiency gaps.

• Understood compliance and reporting requirements to align with HR and industry standards.

2. Product Vision

• Established a vision of Hire Smart 360 as a one-stop automated recruitment platform reducing manual effort and improving candidate experience.

• Prepared product roadmap with phased deployments (3–4 releases) covering candidate application automation, job requisition approvals, AI-based resume screening, and analytics dashboards.

• Ensured the roadmap aligned with HR stakeholders’ strategic goals to hire faster, reduce costs, and improve candidate quality.

3. Managing Product Features:

• Gathered requirements for Hire Smart 360 from HR and recruitment teams.

• Prioritized automation features such as candidate shortlisting, job postings, and reporting dashboards.

• Balanced technical feasibility with urgent HR needs like reducing time-to-hire.

4. Product Backlog Management

• Created detailed user stories for Hire Smart 360.

• Assigned Business Value (BV) and Complexity Points (CP) for each user story to guide sprint planning.

• Continuously updated the backlog based on feedback from HR stakeholders and market needs.

5. Iteration Progress

• Planned iterative releases focusing on delivering high-value features in early sprints. Conducted sprint planning to deliver features incrementally.

• Conducted sprint reviews and sprint progress with HR and IT stakeholders to showcase working increments like the candidate portal and recruiter dashboard.

• Participated in retrospectives to capture lessons learned and improve delivery.

• Shared progress updates regularly with stakeholders to maintain alignment.

6. Agile Practices Handled

• Sprint Planning – Broke features into manageable user stories.

• Daily Scrum – Discussed blockers, progress, and clarifications on tasks.

• Sprint Review – Showcased product increments (e.g., job posting automation).

• Retrospective – Captured lessons learned for continuous improvement.

• Backlog Refinement – Updated and refined stories based on HR and stakeholder feedback.

7. Learning & Contributions

• Hands-on experience in automating end-to-end recruitment processes.

• Successfully managed multi-stage ATS deployment.

• Enhanced expertise in user story writing, prioritization, and backlog grooming.

• Strengthened collaboration with HR stakeholders, developers, and Scrum team.

• Ensured measurable business value by improving hiring efficiency, reducing manual work, and enhancing compliance.

# Document 5: Product and sprint backlog and product and sprint burndown charts

# Product Backlog:

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Candidate Login | Design login page, build authentication API, enable SSO, test cases | High | 500 | 3 | 1 |
| 2 | View Job Listings | Create job listing UI, integrate job DB, filters (location/role), QA | High | 500 | 2 | 1 |
| 3 | Apply for Job | Build application form, mandatory field validation, success message | High | 500 | 3 | 2 |
| 4 | Upload Resume | Resume upload UI, backend storage, file validation, error messages | High | 50 | 2 | 2 |
| 5 | Application Confirmation Email | Email service setup, template design, trigger on apply, test email | High | 100 | 2 | 2 |
| 6 | Recruiter Dashboard | Dashboard UI, candidate list integration, filtering, sorting | High | 1000 | 5 | 3 |
| 7 | Shortlist Candidate | Add shortlist button, status update workflow, recruiter validation | High | 500 | 3 | 3 |
| 8 | Schedule Interviews | Calendar integration, scheduling form, email invites, reminders | High | 50 | 4 | 4 |
| 9 | Generate Offer Letter | Offer template builder, auto-fill candidate details, export to PDF | Medium | 500 | 3 | 4 |
| 10 | Reports & Analytics | Dashboard charts, filters by dept/role, recruiter productivity view | Medium | 2000 | 5 | 5 |

# Sprint Backlog – Sprint 1 (Candidate Onboarding)

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| 1 | Candidate Login | Create login UI, backend API, SSO integration, write unit tests | Dev 1, Dev 2 | In Progress | 20 hrs |
| 2 | View Job Listings | Build job listing page, integrate job DB, implement filters, QA test | Dev 3, QA | Not Started | 18 hrs |

# Sprint Backlog – Sprint 2 (Application Submission)

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| 3 | Apply for Job | Application form UI, validation rules, backend API, unit tests | Dev 1, Dev 2 | Not Started | 22 hrs |
| 4 | Upload Resume | Resume upload UI, backend storage, file validation, error checks | Dev 3, Dev 4 | Not Started | 20 hrs |
| 5 | Application Confirmation Email | Setup email service, design templates, test triggers | Dev 2, QA | Not Started | 15 hrs |

# Sprint burndown chart:

# Document 6: Sprint meetings

# Meeting Type 1: Sprint Planning Meeting

| Date | 25th Aug 2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Virtual (MS Teams) |
| Prepared By | Product Owner |
| Attendees | Scrum Master, Product Owner, Scrum Developers, HR Stakeholder |

# Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint Goal Overview | Product Owner | 30 min |
| Review prioritized backlog items (User Story ID 1, 2, 3) | Scrum Master + PO | 60 min |
| Technical discussion (login API, job listing DB) | Dev 2, Dev 3 | 60 min |
| Task breakdown & estimation | Scrum Developers | 30 min |
| Final sprint commitment | Scrum Team | 30 min |

# Other Information

| Observers | HR Director (for initial feedback) |
| --- | --- |
| Resources | Jira backlog, Figma mockups, technical architecture doc |
| Special Notes | Focus on Candidate login, Job Listings, Apply for Job (User Story ID 1–3) |

# Meeting Type 2: Daily Scrum Meeting

Date: 26th Aug 2025

Time: 10:00 AM – 10:45 AM

Location: Virtual (MS Teams)

Prepared By: Scrum Master

Attendees: Scrum Master, Product Owner, Scrum Developers

| Topic | Presenter | Time Alloted |
| --- | --- | --- |
| Yesterday’s progress update on candidate login module & job listing page | Scrum Master, Developers | 15mins |
| Today’s planned tasks: Resume upload testing, integration of job search filter, API testing for Apply Now button | Scrum Master, Developers, QA Testers | 15mins |
| Issues in candidate registration form validation | Scrum Master | 15mins |

# Meeting Type 3: Sprint Review Meeting

| Date | 26th Aug 2025 |
| --- | --- |
| Time | 10:00 AM – 11:00 AM |
| Location | Virtual (MS Teams) |
| Prepared By | Scrum Master |
| Attendees | Scrum Team, Product Owner, HR Stakeholders |

| Sprint Status | Things to Demo | Quick Updates | What’s Next |
| --- | --- | --- | --- |
| Completed Candidate login(Id-1), View Job Listings (id-2) Partial Apply for Job(id-3) | Login with email/SSO, Job listings with filters. | API delays, DB schema updates done, validation pending. | Next sprint: Resume Upload, Confirmation Email, finish Apply for Job. |

# Meeting Type 4: Sprint Retrospective Meeting

Date: 30th Aug 2025

Time: 4:00 PM – 5:30 PM

Location: Virtual (MS Teams)

Prepared By: Scrum Master

Attendees: Scrum Master, Product Owner, Scrum Developers, HR Stakeholder

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Review of Sprint achievements: Candidate login & profile creation completed, Job listing integrated, Basic application flow tested | Product Owner | 20 min |
| What went well: Collaboration on login API, successful integration of candidate profile page with DB | Scrum Developers | 20 min |
| What could be improved: UI design in job listing | Scrum Master | 20 min |
| Action items for next sprint: Automate resume screening, improve error handling in job application submission, prepare demo for HR stakeholders | Scrum Team | 20 min |
| Agreement on improvements and closure | Scrum Master | 10 min |