Capstone Project - 1 Part - 1

Question 1 – BPM - 5 Marks

Answer:

Business Process Model for Online Agriculture Products Store, BPM is a practice of a business process using a visual representation of how work gets done within an organization.

Goal:

Enable farmers in remote villages to easily purchase agriculture products (seeds, pesticides, fertilizers) online, enhancing accessibility and efficiency.

Input:

- Decision by Mr. Henry to create an online store.

- Project details: budget ₹2 crores, 18 months duration under CSR initiative via SOONY Company and APT IT SOLUTIONS.

Output:

- Functional online agriculture products store (web/mobile app).

- Farmers able to browse, select, request, and receive products.

- Enhanced accessibility for remote area farmers.

Resources:

- Human Resources: Mr. Henry, Mr. Pandu (Financial Head), Mr. Dooku (Project Coordinator), farmers Peter, Kevin, Ben (stakeholders).

- Financial Resources: Budget ₹2 crores.

- Technical Resources: Web/mobile application development by APT IT SOLUTIONS.

Activities:

- Problem Identification: Mr. Henry identifies issues faced by farmers.

- Decision to Develop Online Store: Mr. Henry decides to create the online platform.

- Project Setup: Formation of project committee with Mr. Pandu and Mr. Dooku.

- Development: APT IT SOLUTIONS develops the online store.

- Stakeholder Involvement: Peter, Kevin, Ben provide requirements.

- Launch and Delivery: Enable farmers to order and receive products.

Value Added:

- Accessibility: Farmers in remote areas can order products online.

- Support to Farmers: Addresses difficulties in procuring essential products.

- CSR Initiative: Project aligns with corporate social responsibility goals.

Question 2 – SWOT - 5 Marks

Answer:

SWOT Analysis for Online Agriculture Products Store

Strengths:

- Accessibility Enhancement: Online platform enables farmers in remote villages to purchase agriculture products easily.

- Streamlined Procurement: Efficient process for ordering seeds, pesticides, fertilizers.

- Alignment with CSR: Project supports corporate social responsibility goals of SOONY Company.

- Stakeholder Involvement: Farmers (Peter, Kevin, Ben) contribute to requirements, ensuring relevance.

- Budget and Timeline Defined: ₹2 crores budget with 18-month timeline for focused execution.

Weaknesses:

- Limited Digital Literacy: Farmers in remote areas might face challenges using web/mobile apps.

- Connectivity Issues: Internet access in remote villages could hinder usage.

- Dependence on Technology: Technical glitches in the app could impact operations.

Opportunities:

- Market Expansion: Potential to reach more remote farmers, increasing customer base.

- Partnerships with Manufacturers: Direct ties with manufacturers could improve supply chain efficiency.

- Customization and Feedback: Gathering farmer feedback could enhance app features and offerings.

- Scalability: Successful model could be scaled to other regions or sectors.

Threats:

- Competition: Other online platforms or local suppliers might compete for farmers' business.

- Logistical Challenges: Delivery to remote areas could be difficult and costly.

- Changing Farmer Needs: Shifts in agriculture practices or preferences might require app adjustments.

- Technology Risks: Security vulnerabilities or downtimes could impact user trust.

Question 3 – Feasibility study - 5 Marks

Answer:

Feasibility refers to the practicality or possibility of achieving something, often assessed in the context of project, plans & ideas

Feasibility Aspects:

- Hardware Feasibility - Cloud servers for scalability.

- Software Feasibility - Java Spring Boot, React.js, MySQL

- Trained Resources Feasibility - Development Team: APT IT SOLUTIONS has skilled developers.

- Budget Feasibility - Allocated Budget: ₹2 crores.

- Time Frame Feasibility - Project Duration: 18 months.

Question 4 – Gap Analysis - 5 Marks

Answer:

Gap Analysis for Online Agriculture Products Store

AS-IS (Current State) :

- Farmers face difficulties procuring agriculture inputs (seeds, pesticides, fertilizers) in remote villages.

- Manual/traditional methods of procurement are problematic.

- SOONY Company via APT IT SOLUTIONS plans to launch an online store with ₹2 crores budget, 18 months’ timeline under CSR.

- Key stakeholders involved include Mr. Henry, Mr. Pandu, Mr. Dooku, and farmers.

TO-BE (Desired State) :

- Farmers in remote villages can easily purchase agriculture products online.

- Efficient, accessible procurement process enhancing farmers' productivity.

- Online platform is user-friendly for farmers, supports delivery in remote areas.

Gaps Identified:

- Accessibility Gap: Farmers lack easy access to online procurement channels currently.

- Digital Literacy Gap: Farmers might need training to use web/mobile app effectively.

- Connectivity Gap: Internet access in remote areas could be limited.

- Logistics Gap: Delivery mechanisms to remote villages need establishment.

- Product Awareness Gap: Farmers might need info on suitable products for their needs.

Question 5 – Risk Analysis - 10 Marks

Answer:

Risk analysis is the process of identifying potential negative events that could impact a company's operations, projects, or financial stability, and then evaluate the likelihood and potential impact of those events and help businesses understand potential threats and develop strategies to mitigate or avoid them

BA Risks:

- Improper Information Gathering: Inadequate requirements elicitation might lead to missing critical farmer needs.

- Choosing Wrong Elicitation Techniques: Selecting unsuitable methods for understanding farmer requirements could impact project relevance.

- Change Requests by Stakeholders: Late-stage changes by farmers or other stakeholders might affect timelines and budget.

- Coordination with Developers: Effective collaboration between business analysts and tech teams (like coding and Java developers) is vital.

Project Risks:

- Digital Adoption Risk: Farmers, especially in remote areas, might struggle with digital platforms.

- Connectivity Issues: Low internet speed in rural areas could hinder app usage.

- Logistical Challenges: Delivering products to remote locations might be difficult and costly.

- Adoption and Acceptance: Farmers might prefer traditional purchasing methods.

- External Competition: Competition from other e-commerce platforms or local sellers.

Risk Mitigation Strategies:

- Training and Support: Conduct workshops for farmers on app usage.

- Partnerships: Collaborate with logistics providers for better delivery.

- User-Friendly Design: Ensure app is simple and supports local languages.

- Feedback Mechanisms: Gather farmer feedback for improvements.

Question 6 – Stakeholder Analysis (RACI Matrix) - 8 Marks

Answer:

RACI (Responsible, Accountable, Consulted, Informed) matrix for the online agriculture products store project.

RACI is a tool used to clearly define roles and responsibilities within the project. It clarifies who is responsible, accountable, consulted and informed for task ensuring everyone knows their part in the project.

Responsible individual who does the work to complete the task. Mr. Karthik (Delivery Head), Mr. Vandanam (Project Manager), Ms. Juhi (senior developer), Mr. Tyson, Ms. Lucie, Mr. Tucker, Mr. Bravo (Developers), Mr. Mike (Network Admin)

Accountable individual who is ultimately answerable for the successful completion of the task. Mr. Henry (Sponsor)

Consulted individual whose opinion are sought and who provide input before a decision. (Farmers (Peter, Kevin, Ben))

Informed individual who are kept in the loop about the progress and outcome of the task. (Manufacturers and farmers)

Question 7 – Business Case Document - 8 Marks

Answer:

Business Case Document: Online Agriculture Products Store

Project Title: Enhancing Accessibility for Farmers via Online Agriculture Products Store

Executive Summary:

SOONY Company, under its CSR initiative, proposes launching an online platform for farmers in remote villages to purchase agriculture products (seeds, pesticides, fertilizers) easily. The project aims to improve accessibility and efficiency for farmers like Peter, Kevin, and Ben, addressing procurement challenges. Budget: ₹2 crores; Duration: 18 months; Partner: APT IT SOLUTIONS for development.

Business Objectives:

  - Improve Accessibility: Enable remote farmers to procure agriculture inputs online.

  - Enhance Efficiency: Streamline procurement process.

  - Support Farmers: Address difficulties in obtaining essential products.

  - CSR Alignment: Fulfil SOONY Company’s corporate social responsibility.

Problem Statement:

Farmers in remote areas face challenges procuring agriculture products, impacting their productivity.

Solution Overview:

- Online Platform: Web/mobile app for farmers to browse, order agriculture products.

- Development Partner: APT IT SOLUTIONS.

- Key Features: User-friendly interface, local language support, logistics integration.

Stakeholders:

- SOONY Company: Initiator (CSR).

- APT IT SOLUTIONS: Development partner.

- Farmers (Peter, Kevin, Ben): End-users.

- Mr. Henry: Key decision-maker.

- Mr. Pandu (Financial Head): Budget oversight.

- Mr. Dooku (Project Coordinator): Coordination.

Benefits:

  - Accessibility: Remote farmers can order products online.

  - Efficiency: Streamlined procurement.

  - Farmer Support: Addresses procurement difficulties.

  - CSR Fulfilment: Aligns with SOONY’s CSR goals.

Costs:

    - Budget: ₹2 crores.

    - Development Costs: APT IT SOLUTIONS engagement.

    - Operational Costs: Logistics, marketing.

Risks:

- Technical Risks: Integration challenges with payment gateways, cybersecurity threats.

  - Mitigation: Secure coding practices, regular audits.

- Business Risks: Low farmer adoption due to digital illiteracy.

  - Mitigation: Training programs, multilingual support, and onsite assistance.

- Project Risks: Scope creep or delays.

  - Mitigation: Agile practices, change control board, and phased deliveries.

Timeline:

- Duration: 18 months.

- Key Milestones: Development, testing, launch, farmer training.

Recommendation:

Proceed with the project given alignment with CSR goals, potential benefits for farmers, and defined budget (₹2 crores) and timeline (18 months).

Question 8 – Four SDLC Methodologies - 8 Marks

Answer:

The Software Development Life Cycle (SDLC) provides a structured framework for planning, designing, building, testing, and deploying software systems. Mr. Karthik has rightly categorized the methodologies into four broad types: Sequential, Iterative, Evolutionary, and Agile. Below is a clarity on these methodologies, with a focus on how the Sequential approach fits into this classification:

1. Sequential Methodology

- Description: This is a linear, phase-by-phase approach where each stage must be fully completed before the next one begins. The Waterfall model is the classic example, and the V-Model is an extension that emphasizes validation and verification at each stage.

- Characteristics

    - Predictable: Clear structure and milestones.

    - Rigid: Changes can be costly and difficult mid-cycle.

    - Sequential Flow: One phase follows another.

- Best For: Projects with well-defined, stable requirements where the scope is unlikely to change (e.g., regulatory compliance systems, projects with fixed constraints).

- Drawback: Inflexible; not suitable for projects where requirements may evolve.

2. Iterative Methodology

- Description: This approach breaks the project into smaller cycles (iterations). Each iteration goes through a mini-SDLC cycle, producing a working version of the product that is improved upon in subsequent cycles. The Rational Unified Process (RUP) is a well-known iterative framework.

- Characteristics

    - Iterations: Development done in multiple cycles.

    - Incremental Refinement: Product evolves through iterations.

    - Flexibility: More adaptable than purely sequential models.

- Best For: Large projects where requirements are partially known but may need refinement.

- Drawback: Requires careful planning to manage iterations and dependencies.

3. Evolutionary Methodology

- Description: This model focuses on developing a system through continuous refinement based on user feedback and changing requirements. The Spiral model is a prime example, combining iterative development with risk analysis.

- Characteristics

    - Evolutionary Prototypes: Often involves building prototypes that evolve.

    - User Feedback: Feedback drives evolution of product.

    - Adaptive: Accommodates changes as understanding grows.

- Best For: High-risk projects with uncertain requirements (e.g., innovative products or research-based projects).

- Drawback: Can be complex and expensive due to continuous evolution and risk management.

4. Agile Methodology

- Description: Agile is a lightweight, flexible, and collaborative approach that emphasizes incremental delivery, customer feedback, and adaptability. Frameworks like Scrum and Kanban fall under Agile.

- Characteristics

    - Sprints: Short time-boxed iterations (e.g., 2-4 weeks).

    - User Stories: Requirements often captured as user stories.

    - Continuous Feedback: Regular feedback loops.

    - Cross-Functional Teams: Encourages collaborative teams.

- Best For: Projects with rapidly changing requirements where customer involvement is critical (e.g., startups, customer-facing applications).

- Drawback Requires highly collaborative teams and active customer involvement; may lack formal documentation.

Question 9 – Waterfall RUP Spiral and Scrum Models – 8 Marks

Answer:

The Software Development Life Cycle (SDLC) encompasses various models that guide the process of developing software, each possessing distinct characteristics attuned to different project needs.

            - Waterfall Model

- How it works: Think of phases like steps in a straight line - you gather requirements, do design, build it, test it, launch it, and then maintain it.

- Key thing: Each step finishes before the next starts. It's like following a recipe strictly.

- Good for: Projects where you know exactly what you want upfront and things aren't likely to change much.

- Catch: If you need changes later, it can get costly and tricky.

- V-Model (Verification and Validation Model)

- Shape: It's like a "V" where development steps on one side match testing steps on the other.

- Focus: Lots of emphasis on testing linked to each development step.

- Good for: Critical systems like medical or aerospace stuff where reliability is super important.

- Like Waterfall: It's pretty structured and not super flexible.

- RUP (Rational Unified Process)

- How it works: Development happens in cycles, bit by bit.

- Focus: Looks at how users will use the system (use-cases) and focuses on the system's architecture.

- Phases: Has steps like Inception, Elaboration, Construction, Transition.

- Good for: Complex systems needing some balance of structure and flexibility.

- Spiral Model

- Key thing: Revolves around managing risks in cycles (like spirals).

- Does what: Each cycle looks at risks, does planning, develops stuff, tests - helps handle high-risk projects.

- Cost: Can be pricey because of focusing on risks and doing cycles.

- Good for: Projects where managing risk is a big deal.

- Scrum (Agile)

- How it works: Works in short bursts called "sprints" (like 2-4 weeks).

- Teamwork: Collaboration is key; has roles like Product Owner and Scrum Master.

- Flexible: Great for environments where things change often; embraces change.

- Ceremonies: Has meetings like Sprint Planning, Daily Stand-ups.

Question 10 – Waterfall Vs V-Model – 5 Marks

Answer:

Waterfall Model

- Linear sequential model with phases happening one after another

- Emphasizing upfront planning and documentation

- Having late testing typically after development completion

- Being relatively rigid and less flexible to changes

- Following a straightforward structure

- Requiring clear requirements upfront

V-Model

- Has a V-shaped representation linking development phases with corresponding testing phases

- Emphasizes verification and validation

- Involves early test planning corresponding to development stages

- Focuses on testing activities for each development step

- Is structured and relatively inflexible like Waterfall

- Associates testing closely with development phases

- Suits systems needing high reliability

Question 11 – Justify your choice – 3 Marks

As a BA, state your reason for choosing one model for this project

Answer:

Justification for Choosing an SDLC Model for Online Agriculture Products Store

Case Study Context:

SOONY Company’s CSR initiative involves developing an online platform for farmers in remote villages to purchase agriculture products (seeds, pesticides, fertilizers). Budget: ₹2 crores; Duration: 18 months; Partner: APT IT SOLUTIONS.

Chosen SDLC Model: Agile

I recommend the Agile methodology for this project.

Reasons for Choosing Agile:

- Flexibility: Agile accommodates changing requirements, crucial given evolving farmer needs.

- Iterative Development: Allows incremental delivery and feedback incorporation.

- Stakeholder Involvement: Farmers (Peter, Kevin, Ben) can provide feedback in sprints.

- Risk Management: Early identification of risks like connectivity issues, digital literacy.

Agile Aspects Relevant to Case Study:

- Sprints: 2-4 week iterations for development, feedback.

- User Stories: Can capture farmer needs (e.g., “As a farmer, I want to order seeds online”).

- Daily Stand-ups: Help track progress with APT IT SOLUTIONS team.

- Demo/Feedback Loops: Involve farmers, SOONY team for validation.

Addressing Project Challenges with Agile:

- Digital Literacy: Iterative training modules can be built.

- Connectivity: Agile allows adjustments for offline capabilities if needed.

- Changing Requirements: Agile accommodates scope adjustments.

Alternatives Considered:

- Waterfall: Less suitable due to potential requirement changes.

- Spiral: Could work but Agile’s adaptability often fits modern projects better.

Key Success Factors with Agile:

- Stakeholder Engagement: Involve farmers, Mr. Henry, Mr. Dooku.

- Clear Sprints: Drive incremental delivery.

- Feedback Incorporation: Enhance app relevance.

Question 12 – Gantt Chart – 5 Marks

Answer:

Gantt Charts

A Gantt chart is a type of bar chart that illustrates a project schedule, showing the dependency relationships between activities and the current schedule status.

| RESOURCES | 1 – 3 Month | 4 – 6 Month | 7 – 9 Month | 10 – 12 Month | 13 – 15 Month | 16 – 18 Month |
| --- | --- | --- | --- | --- | --- | --- |
| PM |  |  |  |  |  |  |
| BA |  |  |  |  |  |  |
| Developer |  |  |  |  |  |  |
| Tester |  |  |  |  |  |  |
| DB Admin |  |  |  |  |  |  |
| NW Admin |  |  |  |  |  |  |

Figure: Gantt Chart

Question 13 – Fixed Bid Vs Billing - 5 Marks

Answer:

Fixed Bid

A fixed bid project is one in which the service provider agrees to deliver specific scope of work for a fixed price the scope of work deliverables, and timeline agreed upon upfront and service provider assumes the risk for any cost occurrence or delay.

- Agreement on Price: Fixed bid typically means agreeing on a fixed total price for a project or scope of work upfront.

- Scope Definition: Often involves defining scope clearly; changes might impact price.

- Risk Allocation: Client might bear risk of scope changes; vendor bears delivery risk within agreed scope.

- Payment Terms: Payment can be tied to milestones or completion.

- Examples: Client pays ₹10 lakhs for developing a specific software module (fixed scope, fixed price).

Billing

A billing project is one in which the service provider bills the client for the actual time and materials expended on the project the client pays for the service providers time and expenses and the scope of work can be adjusted as needed throughout the project.

- Charges for Work Done: Billing usually involves charging for actual work done or resources used.

- Time & Material (T&M): Common billing model based on hours worked, resources used.

- Flexibility: Can accommodate scope changes; billing adjusts based on actual effort.

- Invoices: Regular invoices based on work done (e.g., monthly).

- Examples: Consulting services billed hourly (₹X per hour); cloud services billed based on usage.

Question 14 – Preparer Timesheets of a BA in various stages of SDLC - 20 marks

Answer:

Timesheets for a Business Analyst (BA) in Various SDLC Stages

Project: Online Agriculture Products Store for SOONY Company

BA: Suhel Masarguppi

Duration: 18 months

- Design Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Requirements Elicitation | 40 | Conducted sessions with Peter, Kevin, Ben |
| Business Process Modeling | 30 | Created BPMN diagram for procurement flow |
| Use Case Development | 25 | Defined use cases for ordering, payment |
| Wireframe Review | 20 | Collaborated on UI wireframes with APT IT SOLUTIONS |
| Functional Specification Doc | 35 | Documented functional specs for app feature |
| Stakeholder Workshops | 15 | Conducted workshop with Mr. Henry, Mr. Dooku |
| Total Design Phase Hours | 165 |  |

- Development Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Requirements Clarification with Dev Team | 30 | Interacted with APT IT SOLUTIONS developers |
| User Story Creation | 40 | Wrote user stories for Agile sprints |
| Sprint Planning Participation | 25 | Attended sprint planning with tech team |
| Acceptance Criteria Definition | 35 | Defined criteria for features like search, cart |
| Change Request Handling | 20 | Manage scope changes with stakeholders |
| Progress Monitoring | 40 | Tracked development via JIRA/Agile tools |
| Coordination With Project Coordinator (Mr. Dooku) | 15 | Ensured alignment with project goals |
| Total Development Phase Hours | 205 |  |

- Testing Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Test Scenario Development | 30 | Created scenarios for ordering flows |
| Test Case Review | 25 | Reviewed test case with QA team |
| Defect Tracking | 20 | Logged defects in JIRA for resolution |
| Collaboration With Testers | 15 | Supported QA on functionality checks |
| Business Logic Validation | 20 | Checked app logic aligns with business rules |
| Farmer Persona Testing | 15 | Validate flows for farmer personas |
| Total Testing Phase Hours | 125 |  |

- UAT (User Acceptance Testing) Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| UAT Planning With Stakeholders | 20 | Coordinated UAT with farmers |
| Test Case Prep For UAT | 25 | Prepare UAT scenarios with farmers in mind |
| Farmer UAT Sessions | 30 | Conducted UAT with Peter, Kevin, Ben |
| Feedback Collection & Incorporation | 20 | Addressed feedback on app usability |
| Sign-Off Coordination | 10 | Obtained sign-off from key stakeholders |
| Total UAT Phase Hours | 105 |  |

- Deployment n Implementation Timesheet of a BA

| Activity | Hours | Description |
| --- | --- | --- |
| Deployment Planning | 20 | Collaborated on deployment strategy with APT IT SOLUTIONS |
| Go-Live Prep with Stakeholders | 15 | Coordinated with Mr. Henry, Mr. Dooku |
| Farmer Training Sessions | 30 | Conducted training for farmers on app use |
| Post-Launch Support Planning | 20 | Defined support structure for issues |
| Hypercare Monitoring | 25 | Monitored initial app performance post-launch |
| Feedback Loop Establishment | 15 | Set up mechanisms for ongoing farmer feedback |
| Total Deployment Phase Hours | 125 |  |