- Functional and non-functional requirement.

Ans-   Functional requirement- Functional requirement means what the system or application should do, the necessary tasks, actions or activities it must perform to achieve its objective.

| Req ID | Req Name | Req Description |
| --- | --- | --- |
| RF001 | Register and create account | User should be able to register with the application |
| RF002 | Login using user name password | User should be able to login using username and password |
| RF003 | Browse product by category | User should be able to browse products by category |
| RF004 | Search for product by name | User should be able to search products by its name |
| RF005 | Add to cart list | User should be able to add products to the cart |
| RF006 | Remove items form the cart | User should be able to remove items from the cart |
| RF007 | Calculate the total price | User should be able to calculate the total price |
| RF008 | Place an order | User should be able to place an order |
| RF009 | Send an order confirmation email | User should be able to send an email confirmation |
| RF0010 | Make payment through multiple options | User should be able to make payment through multiple source |
| RF0011 | Generate an invoice | User should be able to generate an invoice |
| RF0012 | Track an order | User should be able to tack an order |
| RF0013 | Cancel an order | User should be able to cancel an order |
| RF0014 | View the order history | User should be able to view the order history |
| RF0015 | Add, edit or delete product | User should be able to add, delete products |
| RF0016 | Add to wish list | User should be able to add items to Wishlist |
| RF0017 | Total number of products added in Wishlist | User should be able to calculate total number of products added in the Wishlist |
| RF0018 | Total amount of Wishlist items | User should be able to see total amount of Wishlist |
| RF0019 | Logout user automatically | User should be able to logout automatically |
| RF0020 | Validate user input | User should be able to validate user input |

Non-Functional requirement- It will describe how the system should work. It defines qualities and characteristics, attributes of the system.

| Req ID | Req Name | Req Description |
| --- | --- | --- |
| NFR001 | Performance | The system shall load the home page within 2 seconds |
| NFR002 | Security | The system shall lock the account after 5 failed login attempts |
| NFR003 | Usability | The system shall be easy to use for new farmers |
| NFR004 | Reliability | The system shall be available 99.9% of the time |
| NFR005 | Maintainability | The system shall have be less maintainable cost |
| NFR006 | Portability | The application shall run on windows, mac, Android |
| NFR007 | Compatibility | The web app shall be compatible with chrome, Edge etc |
| NFR008 | Backup | The system should backup every few hours |
| NFR009 | Availability | The system shall provide 24/7 availability for the users |
| NFR0010 | Scalability | The system should increase users without performance loss |

- Wireframes and Prototype.

Ans- Wireframe is a simple visual blueprint or sketch of a web page or app screen without any colour and functionality. Like how elements will be arranged like buttons, menu, images. It can be designed on paper with pen or pencil and it is done by BA in almost every projects.

Prototype- It is a sample, model of a product that is built to test a process. It helps to understand how the final system or product will look and how it works.

- Note on Tools

Ans-  Microsoft Visio

Microsoft visio is diagramming and graphics tools developed by Microsoft. It is used to create UML diagrams, flowcharts like activity diagram easily and visually.

Balsamiq

Balsamiq is used to create wireframes and prototype for user interfaces. It helps BA and developers to create quick focusing on layout and functionality rather then colours and detailed design.

Asure

Asure is advanced prototyping tool used to create interactive wireframes and prototypes for web and mobile application.

- RTM

Ans-  RTM is a Requirement Traceability Matrix It is a document which is used by the BA to track the requirements throughout the project lifecycle ensuring that all requirements are covered and no requirements are missed.

| Req ID | Req Name | Req Desc | Design | Code | Unit Testing | Component testing | System Testing | SIT | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | User registration | User should be able to register with the application | Complete | Complete | Complete | Complete | Complete | In progress | In-Com |
| FR002 | Login using user name password | User should be able to login using username and password | Complete | Complete | Complete | Complete | Complete | In progress | In-Com |
| FR003 | Browse product by category | User should be able to browse products by category | Complete | Complete | Complete | Complete | Complete | Complete | In-Com |
| FR004 | Search for product by name | User should be able to search products by its name | Complete | Complete | Complete | Complete | Complete | In progress | In-Com |
| FR005 | Add to cart list | User should be able to add products to the cart | Complete | Complete | Complete | Complete | In progress | In-Com | In-Com |
| FR006 | Remove items form the cart | User should be able to remove items from the cart | Complete | Complete | Complete | Complete | In progress | In-Com | In-Com |
| FR007 | Calculate the total price | User should be able to calculate the total price | Complete | Complete | Complete | In progress | In progress | In-Com | In-Com |
| FR008 | Place an order | User should be able to place an order | Complete | Complete | Complete | In progress | In progress | In-Com | In-Com |
| FR009 | Send an order confirmation email | User should be able to send an email confirmation | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0010 | Make payment through multiple options | User should be able to make payment through multiple source | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0011 | Generate an invoice | User should be able to generate an invoice | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0012 | Track an order | User should be able to tack an order | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0013 | Cancel an order | User should be able to cancel an order | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0014 | View the order history | User should be able to view the order history | Complete | Complete | In progress | In progress | In-Com | In-Com | In-Com |
| FR0015 | Add, edit or delete product | User should be able to add, delete products | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0016 | Add to wish list | User should be able to add items to Wishlist | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0017 | Total number of products added in Wishlist | User should be able to calculate total number of products added in the Wishlist | Complete | Complete | In progress | In progress | In-Com | In-Com | In-Com |
| FR0018 | Total amount of Wishlist items | User should be able to see total amount of Wishlist | Complete | Complete | Complete | In progress | In-Com | In-Com | In-Com |
| FR0019 | Logout user automatically | User should be able to logout automatically | Complete | Complete | In progress | In progress | In-Com | In-Com | In-Com |
| FR0020 | Validate user input | User should be able to validate user input | Complete | Complete | In progress | In-Com | In-Com | In-Com | In-Com |

- Test Case Document

Ans- The test case document is prepared by the testers or testing department to ensure that application or system is working as expected and BA will be tracking this.

Test 1

| Test Case ID |  | TC001 |  |  |  | Test case name |  | Registration |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P001 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM001 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS001 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP001 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS001 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | User registration |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 User name |  | Set 2 User email |  | Set 3 Mobile no. |  | Set 4 Nickname |  | Set 5 |
| Expected behaviour | User account created |  |  |  |  |  |  |  |  |
| Actual behaviour | User account created |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 2

| Test Case ID |  | TC002 |  |  |  | Test case name |  | Login |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P002 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM002 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS002 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP002 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS002 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | User Login |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Email ID |  | Set 2 Password |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Logged-in successfully |  |  |  |  |  |  |  |  |
| Actual behaviour | Logged-in successfully |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 3

| Test Case ID |  | TC003 |  |  |  | Test case name |  | Product catlog |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P003 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM003 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS003 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP003 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS003 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Product catlog |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Seeds |  | Set 2 Fertilizers |  | Set 3 Pesticides |  | Set 4 |  | Set 5 |
| Expected behaviour | Display products |  |  |  |  |  |  |  |  |
| Actual behaviour | Display products |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 4

| Test Case ID |  | TC004 |  |  |  | Test case name |  | Invalid Login |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P004 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM004 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS004 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP004 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS004 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Invalid Login |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Wrong email ID |  | Set 2 Wrong password |  | Set 3 Wrong email id and password |  | Set 4 |  | Set 5 |
| Expected behaviour | Invalid login |  |  |  |  |  |  |  |  |
| Actual behaviour | Invalid login |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 5

| Test Case ID |  | TC005 |  |  |  | Test case name |  | Add to cart |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P005 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM005 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS005 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP005 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS005 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Add to cart |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 List of products added to cart |  | Set 2 Total amount |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Display add to cart page |  |  |  |  |  |  |  |  |
| Actual behaviour | Displaying payment page |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Fail |  |  |  |  |  |  |  |  |

Test 6

| Test Case ID |  | TC006 |  |  |  | Test case name |  | Remove from cart |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P006 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM006 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS006 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP006 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS006 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Remove from cart |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 |  | Set 2 |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Product removed from cart |  |  |  |  |  |  |  |  |
| Actual behaviour | Product not removed from cart |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Fail |  |  |  |  |  |  |  |  |

Test 7

| Test Case ID |  | TC007 |  |  |  | Test case name |  | Wishlist |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P007 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM007 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS007 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP007 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS007 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Add to wish list |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Seeds added to wishlist |  | Set 2 |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Product added to wishlist |  |  |  |  |  |  |  |  |
| Actual behaviour | Product added to wishlist |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 8

| Test Case ID |  | TC008 |  |  |  | Test case name |  | Checkout |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P008 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM008 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS008 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP008 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS008 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Checkout process |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 User logged in |  | Set 2 Products in cart |  | Set 3 Address |  | Set 4 Payment method |  | Set 5 |
| Expected behaviour | Order confirmation |  |  |  |  |  |  |  |  |
| Actual behaviour | Order confirmation |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 9

| Test Case ID |  | TC009 |  |  |  | Test case name |  | Payment |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P009 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM009 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS009 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP009 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS009 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Payment successful |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Address |  | Set 2 Payment method |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Verify successful payment |  |  |  |  |  |  |  |  |
| Actual behaviour | Verify successful payment |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

Test 10

| Test Case ID |  | TC0010 |  |  |  | Test case name |  | History |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | P0010 |  |  |  | Project name |  | SOONY |  |
| PM ID |  | PM0010 |  |  |  | PM name |  | Mr Vandanam |  |
| Test strategy ID |  | TS0010 |  |  |  | Tester ID |  | T12345 |  |
| Test plan ID |  | TP0010 |  |  |  | Tester name |  | Jason, Alekya |  |
| Test schedule ID |  | TS0010 |  |  |  | Date of test |  | 01/01/2025 |  |
| Scenario |  |  |  | Order history |  |  |  |  |  |
| Link |  |  |  |  |  |  |  |  |  |
| Input date | Set 1 Payment confirmation |  | Set 2 |  | Set 3 |  | Set 4 |  | Set 5 |
| Expected behaviour | Order shown with date and status |  |  |  |  |  |  |  |  |
| Actual behaviour | Order shown with date and status |  |  |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |  |  |
| Result | Pass |  |  |  |  |  |  |  |  |

- DB schema and ER diagram

Ans- Database scheme is the structure or blueprint of a database. If defines how data is organised, how the tables are related and how constraints apply to the data.

Entity Relationship diagram is a visual representation of the relationship between entities in the database

DB Schema + Entity Relationship diagram = DB Design

- Data flow diagram

Ans- It is graphical representation of the flow of data within a system. It visually shows how data flows from one process to another, how it is stored and where its ends up.

- Change request

Ans  Change request is formal way of changing the system or product requested by the stakeholders. It is a process of adding one more feature to an existing feature.

Firstly BA should understand the scope of change request and he should document the change request

Then he should do the analysis like budget, scope, resources, risks.

Then he should prioritize the change request based on the urgency and importance.

Then he should take the approval from the project spencers for the change request

Then communicate the change request and its impact to all relevant stakeholders including project team.

- Change request or enhancement

Ans  In this case, adding crops in the application from formers and auction system for their crops yields would be considered as enhancement as it involves adding new features to the system.

As a BA, I should document the requirement and work with the development team to implement the new feature. I should also consider potential benefits, risks, costs associated with it.

- Estimations

Ans  There are 3 types of projects

Small- Upto 500 hours

Medium- Upto 1000 hours

Large- Upto 1500 hours

Analysis

As per case study, the duration of the project is 18 months and the team size is 11 members. This will come under medium project.

Manhours calculation

18 months project = 547 days

After excluding weekends and holidays total will be 430 days

8 hours in a day so 430*8= 3440 hours

So per person will work 3440 hours to finish the project.

- Explain UAT process

Ans  UAT is User Acceptance Test. Once Design, code, UT, CT, ST, SIT is completed UAT process will happen. Here there will be multiple process, they are.

Planning Here, blueprints are made to implement UAT for every feature that needs to test.

Designing Here test cases are designed to hide all the possibilities of software

UAT Tester The end users meet the criteria for implementing testing. They should know how the test case will run and they should know their functionalities

Bug Fixing When the bugs are found Here, whatever bugs are found in the UAT testing it should be fixed by development team and make it error free.

Sign off After all the above process, the stakeholder comes to a conclusion that the software is ready to GO LIVE.

- Project Closure document

Ans  It is also known as project closure report. It is a formal document that summarizes outcomes, lessen learned, and final details of a completed project. It serves a record of the projects challenges, overall performance, providing valuable insights for stakeholders and future projects.

Points to be included in the project closure document:

Project overview: Creating the online application for formers to help them with their needs

Achievements: Helping formers with seeds, fertilizers, pesticides at their door step

Lessons learned: We would have finished the project with less time and with less budget.

Quality assurance: The application will run smoothly without any problem and with less maintenance.

Resources utilization: Testes, Developers, DB admins, Network admins

Risk management: No risk

Challenges: No challenges faced.

| SL NO | Points to include | Details | Ref link |
| --- | --- | --- | --- |
| 1 | Did the client signoff on the UAT testing |  |  |
|  | Date of the4 signoff | 12/10/2024 |  |
|  | Name of the resources | Mr. Henry |  |
| 2 | Objective of the project |  |  |
|  | User friendly | Achieved |  |
|  | Customer satisfaction | ROI in 6 months |  |
|  | More categories | Achieved |  |
|  | Fast delivery | Achieved |  |
|  | Budget friendly products | Achieved |  |
| 3 | Functionalities worked on |  |  |
|  | Secure payment processing | Achieved |  |
|  | Categories | Achieved |  |
| 4 | Infrastructure |  |  |
|  | software’s installed | Achieved |  |
|  | Laptops purchased | Achieved |  |
| 5 | Funding |  |  |
|  | Amount proposed | 2 crore |  |
|  | Amount used | 1.5 crore |  |
| 6 | Overall project information |  |  |
|  | Escalations | 10 |  |
|  | Customer satisfaction | High |  |
| 7 | Value to the company |  |  |
|  | Positive/Negative | Positive Increased clients Trained employees New project in pipeline |  |