## Slide 1
Project title: Jifflenow
Prepared By: Rohith menon Date:
Situation/Problem/Opportunity: Currently the users are not able to join the meeting directly from the calendar as they don’t see a Join button on the meeting slot. The users have to manually open the email link and join the meeting through the link provided in the meeting email which they find it very tedious.

## Slide 2
Project Goals: The goal of the project is to
Improve the overall user experience of the meeting calendar.
Achieve a 10% reduction in help desk tickets related to calendar usage
Increase User Engagement: Encourage more users to actively utilize the meeting calendar.
Reduce the average time to join a meeting by 20% within the first quarter
Increase Meeting Participation
Streamline the "Join Meeting" process so users can join with minimal clicks.
Project objectives:
Implement a 'Join Meeting' button: This should be clearly visible and accessible within the calendar event details.
Seamless integration with video conferencing platforms: The button should automatically launch the appropriate meeting platform (e.g., Zoom, Google Meet, Microsoft Teams) when clicked.
Support for various meeting types: The functionality should work for recurring meetings, one-time meetings, and meetings with different join methods (e.g., direct link, meeting ID).
User-friendly interface: The button should be intuitive and easy for users to find and use.

## Slide 3
Accessibility: Ensure the "Join Meeting" button and functionality are accessible to users with disabilities
Success Criteria :
Low Average Join Time: The time it takes to join a meeting after clicking the "join" button should be minimal. A target might be an average join time of under 5 seconds.
No Critical Errors: The system should not experience any critical errors that prevent users from joining, such as crashes or unexpected behavior.
Cross-Platform Compatibility: The "join meeting" functionality should work seamlessly across different devices and operating systems (Windows, macOS, iOS, Android, etc.).
Methods/Approaches:
i). Unique Meeting Links:
Functionality: Each meeting instance should have a unique, persistent URL that allows users to join. This link should be generated when the meeting is created and embedded within the calendar event details.
Implementation: Use a meeting service API (e.g zoom, teams) to generate and retrieve these links. The calendar application should store and display this link alongside the meeting details.
Example: A user clicks on a meeting in their calendar, and the system redirects them to the meeting platform with the correct meeting ID and password

## Slide 4
ii). Lobby Functionality:
Functionality: For enhanced security and control, implement a lobby system. When a user clicks "Join Meeting," they are placed in a waiting area (lobby) until admitted by the meeting host or an authorized participant.
Implementation: Integrate with the meeting service's lobby features or build a custom lobby system within the calendar application.
Example: A user clicks "Join Meeting" but needs to wait for the host to allow them entry. The calendar application might display a message like "Waiting for host to admit you.“
iii). Calendar Integration:
Functionality: Seamlessly integrate the "Join Meeting" functionality with the calendar application's existing interface.
Implementation: Make the "Join Meeting" option easily accessible from the meeting details view. It should be clear where and how to join the meeting from the calendar.
Example: When a user views a meeting in their calendar, the "Join Meeting" button is prominently displayed, and clicking it initiates the joining process

## Slide 5
iv). Meeting Type Awareness:
Functionality: Ensure the system can handle different meeting types (e.g., video conference, audio conference, screen sharing).
Implementation: The "Join Meeting" option should adapt to the specific meeting type, providing the appropriate join method.
Example: For a video conference, the "Join Meeting" button might launch the video conferencing application. For a screen-sharing session, it might direct the user to a specific screen-sharing interface
Resources :
People – project team members from client community and ITS.
Time – implementation within <30> months.
Budget – hardware, software, training and services not to exceed Rs. 200000.00

## Slide 6
Risks and dependencies:
User Adoption: Current systems is in Place for almost 5 years and its intuitive to all the users whoever is using it
Lack of Awareness: Users might not know about the new join meeting feature, leading to under utilization and missed opportunities for collaboration.
Complexity: If the feature is difficult to use, users may avoid it, preferring older methods of joining meetings.
Technical Issues:
Platform Compatibility: The join meeting feature might not work seamlessly across all devices, operating systems, or web browsers, potentially excluding some users.
Network Connectivity: Poor internet connections could prevent users from joining or disrupt the meeting, leading to frustration and missed information.
Audio/Video Issues: Problems with microphone, camera, or speakers could hinder participation, especially for users with accessibility needs

## Slide 7
Dependencies:
User Training: Successful adoption of the feature requires adequate user training and documentation to guide users on how to effectively use it.
Integration with other system: If the calendar is integrated with other systems (e.g., email clients, CRM), the join meeting feature needs to work seamlessly with these integrations
Time Zones: Handling time zones correctly is essential for users in different locations to join meetings at the appropriate time.
Device Compatibility: The join meeting feature needs to be compatible with a wide range of devices, including computers, tablets, and smartphones