Capstone Project 2

Case Study Topic:

Q1. Write agile manifesto.

Answer – The agile manifesto is a document that outlines the four core values and twelve principle of agile software development. It was created in 2001 by a group of 17 software developers seeking a more flexible and efficient alternative to traditional heavy processes like waterfall methodology.

The core values are-

- Individual and interaction over process and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

The principles are-

- Satisfy the customer through early and continues delivery of valuable software.

- Welcome changing requirements, even late in development. Agile process harness for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build project around motivated individuals. Give them the environment and support they need and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity- the art of maximizing the amount of work not done-is essential.

- The best architectures, requirements and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Q2. Write minimum 40 User stories and their acceptance criteria along with their BV and CP.

Answer –

User Story-

A user story is a concise, plain language description of a software feature from an end user’s perspective, outlining what they want to do and why. It serves as a starting point for conversation about requirements and is a key tool in agile development for keeping focus on user value and prioritizing work in small, manageable increments.

Components of User Story-

Business Value (BV) – This is not the cost of development or the complexity of the feature. Business value is how important is this feature (user story) to the business. This is estimated by Scrum Currency Notes. They provide Rupees 1000, 500, 100, 50, 20 and 10 denominations. These estimations are done by stakeholders (Clients). If different values are selected by stakeholders, then discussion will happen, and they agree to one BV value to that user story.

Complexity Point (CP) – CP is also known as Story Point (SP). CP is effort required by scrum developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and write the code. CP is estimated by scrum developers by using poker cards. They provide Pokers with value “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. If the entire project development taken 200 points, then this user story coding effort will be how many points? Thinking in this way, scrum developers will give CP to the user stories. If different values are selected by scrum developers, then discussion will happen, and they agree to one CV value to that user story.

Priority – In agile, user story priority is the process of ranking user stories in a backlog to determine which one should be developed first, based on factors like business value, user impact, risk and cost. The goal is to ensure the team is working on most valuable feature to satisfy the customer through early and continuous delivery of valuable software.

Task – In agile, a task is a specific, actionable piece of work that a development team performs to complete a user story. Unlike a user story, which describes a feature from the user’s perspective, a task represent the “how” the technical implementation steps needed to make the story reality. Task are not user facing and are often created by the development team itself during planning, including code writing, performing test and creating database table.

Acceptance Criteria – These are the specific, testable conditions that must be met for a user story to be consider complete and accepted. They define what “done” looks like from user’s perspective by providing a checklist of requirements and desired outcomes.

Some examples of user stories with user story format are listed below:

| User Story No: 1 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA Registration Screen Text boxes for user name, Password, Nation ID, Mobile no, Email, Address, Phone number. Click on register button. Send successful notification to the user. |  |  |
| User Story No: 2 | Tasks: 2 | Priority: HIGHEST |
| AS A RESTAURANT OWNER I WANT TO I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA View orders, Display list of orders in tabular form. |  |  |
| User Story No: 3 | Tasks: 2 | Priority: HIGHEST |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA Text box to enter. Business rules: Within the radius of 5km |  |  |
| User Story No: 4 | Tasks: 2 | Priority: HIGHEST |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business rule: Can select only one payment mode. |  |  |
| User Story No: 5 | Tasks: 2 | Priority: HIGHEST |
| AS A ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 |  | CP: 02 |
| ACCEPTANCE CRITERIA List of restaurants, select restaurants, verify restaurants details, approve button, reject button, notification to restaurant. |  |  |
| User Story No: 6 | Tasks: 2 | Priority: LOW |
| AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Display price in the list of menu items |  |  |
| User Story No: 7 | Tasks: 2 | Priority: LOW |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Display delivery boy mobile number Display delivery boy name in tracking field Display delivery boy picture |  |  |
| User Story No: 8 | Tasks: 2 | Priority: MEDIUM |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOT SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Click on restaurant dashboard Add from time to time Click on submit Display updated successfully |  |  |
| User Story No: 9 | Tasks: 2 | Priority: HIGH |
| AS A BUSINESS OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN EVALUATE RESTAURANT'S PERFORMANCE |  |  |
| BV: 200 |  | CP: 03 |
| ACCEPTANCE CRITERIA Select reports Select revenue report Select to and from date Select region (can select all) Generate report Download report in excel |  |  |
| User Story No: 10 | Tasks: 3 | Priority: HIGH |
| AS A REGIONAL ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS |  |  |
| BV: 200 |  | CP: 03 |
| ACCEPTANCE CRITERIA Click on performance of restaurants Select from date to date Click on generate report which include restaurants ID, Name and Revenue. Click on download button (report should be in excel). |  |  |
| User Story No: 11 | Tasks: 2 | Priority: MEDIUM |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 100 |  | CP: 03 |
| ACCEPTANCE CRITERIA Text box fields Display order ID Text box for request description Submit button Generate Issue ID Display Successful |  |  |
| User Story No: 12 | Tasks: 2 | Priority: HIGH |
| AS A CUSTOMER I WANT TO DO REGISTRATION SO THAT I CAN CREATE ACCOUNT |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Text box fields for Email ID Text box field for Password Text box for phone number Submit Button Successful account created |  |  |
| User Story No: 13 | Tasks: 1 | Priority: HIGH |
| AS A CUSTOMER I WANT TO LOGIN SO THAT I CAN ORDER FOOD |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Open the application for account already created user List of restaurants List of foods Show Menu Select button for order |  |  |
| User Story No: 14 | Tasks: 3 | Priority: MEDIUM |
| AS A CUSTOMER I WANT SEARCH SO THAT I CAN ORDER SPECIFIC FOOD |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Text box for search Search list for restaurants, food choices Show result for the selection made |  |  |
| User Story No: 15 | Tasks: 3 | Priority: LOW |
| AS A CUSTOMER I WANT TO VIEW RESTAURANTS SO THAT I CAN ORDER FROM PARTICULAR RESTAURANT |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Text box for search Search list for restaurants Show food menu for the selected restaurant |  |  |
| User Story No: 16 | Tasks: 2 | Priority: MEDIUM |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I CAN PREDICT TIME OF DELIVERY |  |  |
| BV: 100 |  | CP: 01 |
| ACCEPTANCE CRITERIA Text box for track your orders Show the live location of the delivery boy Provide delivery boy details like contact number, name and photo. Show ETA |  |  |
| User Story No: 17 | Tasks: 3 | Priority: LOW |
| AS A CUSTOMER I WANT TO CANCEL MY ORDER SO THAT I CAN ORDER SOMETHING ELSE |  |  |
| BV: 50 |  | CP: 02 |
| ACCEPTANCE CRITERIA Text box for track your orders Business rule: Order needs to be cancelled before 5 min of placing order. Show the time of order placed Cancel order Send notification to restaurant for cancelation Send notification to delivery boy for cancelation Send confirmation of order cancelled to customer |  |  |
| User Story No: 18 | Tasks: 1 | Priority: LOW |
| AS A CUSTOMER I WANT TO GIVE FEEDBACK AND RATING SO THAT I CAN IMPROVE MY EXPERIENCE |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA After delivery option for FEEDBACK AND RATING Text box for FEEDBACK Radio button for RATING (Can select only one) Send Appreciation for feedback |  |  |
| User Story No: 19 | Tasks: 1 | Priority: LOW |
| AS A CUSTOMER I WANT TO LOGOUT SO THAT I EXIT FROM THE APPLICATION |  |  |
| BV: 10 |  | CP: 01 |
| ACCEPTANCE CRITERIA Option from profile Select logout Exit from application |  |  |
| User Story No: 20 | Tasks: 2 | Priority: HIGH |
| AS A DELIVERY BOY I WANT TO VIEW ORDERS SO THAT I CAN DELIVER THE FOOD |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Option for Orders List order details like pick up from restaurant, deliver to address, map for best route. Completion of order delivery |  |  |
| User Story No: 21 | Tasks: 2 | Priority: MEDIUM |
| AS A DELIVERY BOY I WANT TO PICKUP ORDERS SO THAT I CAN DELIVER THE FOOD |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Option for Orders List order details like pick up from restaurant, deliver to address, map for best route. Show a confirmation code(order code) to restaurant pick up the order |  |  |
| User Story No: 22 | Tasks: 3 | Priority: MEDIUM |
| AS A DELIVERY BOY I WANT TO UPDATE STATUS SO THAT CUSTOMER CAN VIEW ORDER STATUS |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Radio button for way to pick up, picked up order, way to delivery and delivered.(All need to select one by one) GPS tracker for live location sharing |  |  |
| User Story No: 23 | Tasks: 2 | Priority: MEDIUM |
| AS A DELIVERY BOY I WANT TO ACCEPT COD SO THAT I CAN COMPLETE MY ORDER DELIVERY |  |  |
| BV: 500 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show payment is due Option QR code or Cash Select the option through with payment done by customer Confirm the payment done Submit Button |  |  |
| User Story No: 24 | Tasks: 1 | Priority: LOW |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN IMPROVE MY SERVICE |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show the customer rating report Show the delivery reports Show overall performance report |  |  |
| User Story No: 25 | Tasks: 2 | Priority: LOW |
| AS A DELIVERY BOY I WANT TO RAISE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show option as Late due to traffic, rush at restaurant, customer not attending call, wrong address etc. Show text box for the issues apart from above SUBMIT BUTTON |  |  |
| User Story No: 26 | Tasks: 3 | Priority: HIGH |
| AS A RESTAURANT I WANT TO VERIFY DELIVERY BOY SO THAT I CAN GIVE HIM ORDER |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Show delivery boy details like name, contact number and photo Ask for authentication/delivery/order code to the delivery boy Verify code Handover the order |  |  |
| User Story No: 27 | Tasks: 1 | Priority: LOW |
| AS A RESTAURANT I WANT TO VIEW FEEDBACK SO THAT I CAN IMPROVE MY SERVICE |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show the customer rating report Show the delivery reports Show overall performance report Show revenue generated report from application Select from date to date |  |  |
| User Story No: 28 | Tasks: 2 | Priority: LOW |
| AS A RESTAURANT I WANT TO RAISE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show option as Delivery boy not arrived, order code not matched, delivery boy photo not matched, rush at restaurant, order request not received Show text box for the issues apart from above SUBMIT BUTTON |  |  |
| User Story No: 29 | Tasks: 2 | Priority: MEDIUM |
| AS A RESTAURANT I WANT TO VIEW REVENUE GENERATED THROUGH SCRUM FOOD APP SO THAT I WILL CONTINUE MY SUBSCRIPTION |  |  |
| BV: 100 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show option for a revenue generated by application Select from date to date Submit |  |  |
| User Story No: 30 | Tasks: 1 | Priority: LOW |
| AS A RESTAURANT I WANT TO LOGOUT SO THAT I EXIT FROM THE APPLICATION |  |  |
| BV: 10 |  | CP: 01 |
| ACCEPTANCE CRITERIA Option from profile Select logout Select reason for logout Exit from application |  |  |
| User Story No: 31 | Tasks: 1 | Priority: MEDIUM |
| AS A REGIONAL ADMIN I WANT TO TRACK STATUS OF DELIVERIES SO THAT I CAN MANAGE DELIVERIES |  |  |
| BV: 100 |  | CP: 02 |
| ACCEPTANCE CRITERIA Option for track deliveries as per region Show successful deliveries, number of deliveries, issues reported |  |  |
| User Story No: 32 | Tasks: 1 | Priority: MEDIUM |
| AS A REGIONAL ADMIN I WANT TO MANAGE REGIONAL DELIVERY BOY AND RESTAURANT SO THAT I CAN IMPROVE REGIONAL DELIVERIES |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Show reports of restaurants and delivery boy revenue Show issues caused log Share contact number of restaurants and delivery boy |  |  |
| User Story No: 33 | Tasks: 3 | Priority: HIGH |
| AS A REGIONAL ADMIN I WANT TO INITIATE REFUND SO THAT REFUND WILL BE PROCEEDED |  |  |
| BV: 500 |  | CP: 03 |
| ACCEPTANCE CRITERIA Chat option for a the issue occurred Share contact number of the person who raised issue Initiate refund button |  |  |
| User Story No: 34 | Tasks: 1 | Priority: LOW |
| AS A REGIONAL ADMIN I WANT TO VIEW PAYMENT MADE TO REGIONAL RESTAURANT SO THAT I CAN TRACK THE PAYMENTS |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Share the list of restaurants in the region Share the reports of the deliveries made Show report of payment made per order to restaurant Select start date and end date Submit |  |  |
| User Story No: 35 | Tasks: 1 | Priority: HIGH |
| AS A ADMIN I WANT TO APPROV OR REJECT PRIVILEGES ON RESTAURANT SO THAT I MANAGE MOST EFFECTIVE RESTAURANTS ON APPLICATION |  |  |
| BV: 1000 |  | CP: 01 |
| ACCEPTANCE CRITERIA Share the list of restaurants in the region Share the contract made, the deals running, the subscription ongoing Select start date and end date Approve or Reject Button |  |  |
| User Story No: 36 | Tasks: 1 | Priority: HIGH |
| AS A BUSINESS OWNER I WANT TO LOGIN SO THAT I MANAGE BUSINESS |  |  |
| BV: 50 |  | CP: 01 |
| ACCEPTANCE CRITERIA Text Box for Password(For owner password is must for every login) Submit Button Successfully login |  |  |
| User Story No: 37 | Tasks: 2 | Priority: MEDIUM |
| AS A BUSINESS OWNER I WANT TO SEE ISSUES RAISED SO THAT I CAN RESOLVE THEM |  |  |
| BV: 100 |  | CP: 01 |
| ACCEPTANCE CRITERIA Show reports of issues raised by customer, delivery boy and restaurant Show the status of issues resolved Show the chat done for resolving issue. |  |  |
| User Story No: 38 | Tasks: 2 | Priority: HIGH |
| AS A BUSINESS OWNER I WANT TO UPDATE PAYMENT FOR RESTAURANT SO THAT I CAN COMPLETE PAYMENT PROCESS |  |  |
| BV: 200 |  | CP: 03 |
| ACCEPTANCE CRITERIA Show approval from regional admin and admin for payments to restaurants Show button to Approve or Reject Submit |  |  |
| User Story No: 39 | Tasks: 2 | Priority: HIGH |
| AS A ADMIN I WANT TO RESOLVE ISSUES SO THAT I CAN IMPROVE EFFICIENCY OF APPLICATION |  |  |
| BV: 200 |  | CP: 03 |
| ACCEPTANCE CRITERIA Show the issue reported log Give the option to Chat or Call Text box to Chat Share contact number for call Solve Issue and update Status of Issue as resolve |  |  |
| User Story No: 40 | Tasks: 1 | Priority: LOW |
| AS A BUSINESS OWNER I WANT TO LOGOUT SO THAT I EXIT FROM THE APPLICATION |  |  |
| BV: 10 |  | CP: 01 |
| ACCEPTANCE CRITERIA Ensure all reports are closed Option in Profile Select LOGOUT |  |  |

Q3. What is epic? Write two epics.

Answer –

Epic – An epic is a large body of work or high level business goal that is too big to be completed in one iteration (sprint). It serves as a placeholder for a feature or initiative and is broken down into smaller, more manageable user stories for the development team.

Ex. 1 As a delivery boy I want to view deliveries report and revenue generated.

As a delivery boy I want to view deliveries report.

As a delivery boy I want to view revenue generated.

Ex. 2 As a regional admin I am managing delivery boys and restaurant.

As a regional admin I am managing delivery boys.

As a regional admin I am managing restaurant.

Q4. What is difference between BV and CP?

Answer –

| Feature | Business Value | Complexity Point |
| --- | --- | --- |
| Measures | Business value measures the benefit an initiative provides to users and organization. | Complexity point measure the effort and difficulty required by development team to implement it. |
| Example | Revenue, user satisfaction, cost saving. | Development hours, technical challenges, operational cost. |
| Estimated by | Product owner, Business stakeholder and marketing team. | The development team and technical team. |
| Purpose | To ensure the team is building the right things that align with strategic goals. | To help the team plan their work, forecast delivery and manage their capacity and resources. |
| Measurement | Often a numeric scale (ex. 1, 10, 20) or relative terms (high, low). | Typically uses abstract, relative units like story points (often using the Fibonacci sequence). |

Q5. Explain about sprint.

Answer –

Sprint - A sprint in agile methodology is a fixed length, time boxed period (typically one to four week) during which a development team works to complete a set amount of work.

Sprint Characteristics –

Time boxed- Each sprint has a predetermined duration, usually two week, which is constant for a project.

Goal oriented- A specific goal is set for each sprint to provide focus for the team.

Iterative and incremental- The project is broken down into smaller, manageable parts and new working piece of the product is delivered at the end of every sprint.

Focus on sprint backlog- The team selected a subset of items from the main product backlog for the sprint, creating a specific list of tasks to complete.

Event within a sprint –

Spring planning- The team collaborate to select work from the product backlog and defines the sprint goal.

Daily scrum- During the sprint, the team holds brief daily meetings to discuss progress and any obstacles.

Sprint review- At the end of the sprint, the team demonstrates the complete work to stakeholders to get feedback.

Sprint retrospective- The team then holds a private meeting to discuss what went well and how to improve their process for next sprint.

Q6. Explain product backlog and sprint back log.

Answer –

Product Backlog-

What it is- A long-term, prioritized list of all features, requirements and tasks for an entire product.

Purpose- To guide the development of the entire product and serves as the single source of truth what needs to be built.

Duration- Dynamic and ever evolving reflecting the products long term vision.

Ownership- The product owner is responsible for its contents and prioritization.

Sprint Backlog-

What it is- A short term, focused subset of the product backlog, containing the specific task the development team commits to complete in a single sprint.

Purpose- To provide a clear and focused plan for the team during the sprint.

Duration- Fixed for the duration of sprint 2 to 4 weeks.

Ownership- The development team owns and manages the sprint backlog, as they are the ones who will be completing the work.

Sprint Backlog Sample-

| Product Backlog Item | Tasks | Work in Progress | Done |
| --- | --- | --- | --- |

Task- Unit of work done by 1 developer in 1 scrum.

Q7. What is impediments log? Write 2 impediments.

Answer –

Impediment Log- It is a tool used in agile and scrum to document, track and resolve obstacles that blocks or slow down a team’s progress. It serves as a centralized and transparent record of issues like technical problems, dependencies on other teams or resources constraints, ensuring they are not forgotten and are actively worked on.

It Includes-

Impediment description- A clear explanation of obstacle.

Importance/priority- A rating of the impediment impact.

Action- The specific step to be taken to resolve the issue.

Owner- The person responsible for resolving the impediment.

Due Date- The dead line to resolve the issue.

Status- Whether the impediment is open, in progress or resolved.

Ex 1. Missing or inadequate software licenses, tools or hardware.

Ex 2. Poorly written or unclear user stories and acceptance criteria.

Q8. Explain velocity of the team.

Answer –

Velocity of the team- It is a metric in agile methodologies, like scrum, that measures the total amount of user story points a team completes in a single sprint. It represents the team productivity and is used for planning future work by providing a baseline.

Q9. Draw sprint burn chart and product burn down chart.

Answer –

Sprint burndown chart-

A sprint burndown chart tracks the work remaining within a single sprint, showing daily progress towards the sprint goal.

Product burndown chart-

Product burndown chart tracks the total work left for the entire project to visualize long term progress toward product goal.

Q10. Explain about product grooming.

Answer –

Product Grooming- It is an ongoing agile process where a product owner and development team review, organize and refines items in product backlog. This ensures the backlog remains up to date, prioritized.

Key Activities includes adding, removing, prioritizing and splitting user stories as well as providing details and estimates.

Q11. Explain role of Scrum Master and Product Owner.

Answer –

Role of Product Owner-

-Is solely accountable for managing the product backlog.

-Orders product backlog

-Clearly communicates the product goal and backlog item.

-Make decision on what to build and ensure the backlog is transparent and understood.

-Inform stakeholder and client about the project progress.

Role of Scrum Master-

-Act as a leader who coaches the team and ensure the scrum framework.

-Facilitates scrum events like daily stand-up, sprint planning and retrospective.

-Removes impediments

-Coaches the team in agile principles and values to improve performance.

Q12. Explain all meetings conducted in Scrum Project.

Answer –

Below listed are the meetings conducted in scrum project.

Sprint Planning-

Purpose- To plan the work for the upcoming sprint by defining the sprint goal and selecting the backlog items to be completed.

Participants- The entire scrum team (Product Owner, Scrum Master and developers)

Timing- At the start of each sprint.

Daily Scrum-

Purpose- To synchronized activities and create a plan for the next 24 hours. Each team members shares what they did yesterday, what they will do today and any obstacle they face.

Participants- The entire scrum team

Timing- 15 minutes time boxed meeting every day.

Sprint Review-

Purpose- To inspect the outcome of the sprint and determine if the work is completed. The team demonstrates and get feedback from the stakeholders.

Participants- The scrum team and stakeholders

Timing- At the end of sprint after daily sprint and before the sprint retrospective.

Sprint Retrospective-

Purpose- To reflect on the past sprint to identify and plan ways to improve its quality and effectiveness.

Participants- Entire scrum team

Timing- After the sprint review and before the next sprint planning.

Backlog refinement (backlog grooming)-

Purpose- To add details, estimates and order to items in the product backlog.

Participants- The product Owner, developers and potentially the scrum master.

Timing- During the sprint, between the sprint review and next sprint planning.

Q13. Explain Sprint size and Scrum size.

Answer –

Sprint Size- Refers to the fixed length of development cycle, typically one to four weeks, during which the team works to complete a set of goals. Most often one to four weeks.

Scrum Size- The number of people in the scrum team, which is typically between 3 to 8 people. This size is considered optimal for efficient communication and productivity.

Q14. Explain DOR and DOD.

Answer –

Definition of Ready (DOR)-

Purpose- To ensure that a task or user story is well understood and has all the necessary prerequisites before development work begins.

Function- Acts as a gatekeeper to prevent incomplete work from entering a sprint, which can lead to delay.

Criteria- Typically include things like, the requirements are clear and fully documented. User stories meet specific criteria, such as (independent, small, and testable)

Definition of Done (DOD)-

Purpose- Is a checklist to confirm a complete task meets all quality criteria before it is considered done.

Function- Ensures consistency and quality by providing a checklist of criteria that must be met for a task to be considered truly finished.

Criteria- Can include, all necessary test are passed and document is ready and up to date.

Q15. Explain prioritization techniques and MVP.

Answer – Prioritization techniques are methods for deciding the order in which to complete tasks, based on factors like urgency and effort.

Below maintain are some techniques used by BA-

100 Dollars Test technique-

It is also known as “cumulative voting” is a group prioritization method where each participant gets a hypothetical $100 to allocate among the list of requirements. Participants spend their dollars on the requirement they deem most important, with the total dollar a feature receives determining its priority rank after all allocation are tallied.

| Requirements/ Stakeholders | Requirement 1 | Requirement 2 | Requirement 3 | Requirement 4 |
| --- | --- | --- | --- | --- |
| Stakeholder 1 | 50 | 20 | 10 | 30 |
| Stakeholder 2 | 40 | 30 | 20 | 10 |
| Stakeholder 3 | 30 | 20 | 40 | 10 |

Top 10 requirements technique-

The top 10 requirement prioritization technique is not a single, define method but a strategic approach where a team identifies the most critical requirements first. This can be achieved by focusing on a concise list of the 10 most important features to guide immediate development. It is often combine with other prioritization technique as MoSCoW.

Numerical Assignment technique-

This technique uses number to rank task based on criteria. Common method is ranking all items with unique number or grouping them on the basis of Mandatory, optional and then ranking them.

MoSCoW technique-

A prioritization technique used in software development to reach a common understanding with stakeholders on the importance they place on the delivery of each requirement.

MoSCoW stands for must, should, could and would.

M- Must have this requirement to meet the business needs.

S- Should have this requirement if possible, but project success does not rely on it.

C- Could have this requirement if it does not affect anything else in the project.

W- Would like to have this requirement later, but it won’t be delivered this time.

Minimum Viable Product (MVP) –

MVP is a product with just enough features to satisfy early customers and provide feedback for future development. An MVP is the most basic version of a new product that has enough features to be usable by early customer.

Q16. Difference between Business Analyst and Product Owner.

Answer –

Business Analyst-

-Focuses on detailed requirements, technical functionality and process efficiency.

-Analyses data and business processes.

-Document and refines technical and non-technical requirements.

-Break down large requirements into smaller tasks for development team.

-Ensure the technical aspects of product are correct and feasible.

-Identify gaps between project needs and technical solutions.

Product Owner-

-Focuses on business strategies, vision and values.

-Defines product features and goal.

-Prioritizes the product backlog to maximize business value.

-Acts as a voice of customer and stakeholder liaison.

-Manages product’s market performance and revenue.

Q17. Prepare a sample resume of 3 year experienced Product Owner.

Answer –

Thank You!