## Slide 1: Project Proposal – The Agile project: Optimization of Ticket Management System Prepared By: Kirty Sharma Date: 15th September 2025 Project Sponsor: COEPD Project Manager: KIRTY

## Slide 2: Situation
Current ticket management system faces delays, downtime, and poor user experience.
Manual ticket assignment causes inefficiencies.
Lack of real-time visibility into ticket progress.
Stakeholders have limited transparency on performance metrics.
Growing demand for faster resolution, automation, and integration.

## Slide 3: Problem
Inefficient workflows → longer ticket resolution times.
Frequent downtime affects business continuity.
Limited scalability to handle increased ticket volume.
Lack of automation leads to manual errors.
Difficulty integrating with tools like email, LDAP, and reporting systems.
User dissatisfaction due to poor dashboard and tracking features.

## Slide 4: Opportunity
Adopt Agile methodology to iteratively optimize the system.
Introduce automation for ticket assignment and escalation.
Build real-time dashboards for transparency and faster decision-making.
Reduce downtime through continuous integration & testing.
Empower stakeholders with incremental improvements and early feedback.
Deliver cost-effective, scalable, and user-friendly solution.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to optimize and modernize the Ticket Management System using Agile practices, ensuring scalability, reduced downtime, and improved user experience while aligning with organizational goals.

## Slide 6: Project Objectives
Prioritize and implement features using product backlog and sprints.
▪ Automate ticket assignment and escalation.
▪ Develop dashboards and reporting for transparency.
▪ Improve user experience with intuitive interfaces.
▪ Reduce downtime and improve SLA compliance.

## Slide 7: Deliverables
Optimized ticket workflow
Automation & escalation process
Dashboards & reporting modules
Training manuals & user adoption support
Post-implementation support plan

## Slide 8: Success Criteria:
Reduce resolution time by 30% within 3 months
SLA compliance ≥ 95%
Downtime reduced by 40%
User adoption ≥ 90%

## Slide 9: Methods / Approach (Agile)
Form Scrum Team: Product Owner, Scrum Master, Developers, QA
Collect requirements as user stories & prioritize backlog
Iterative sprints (~2–3 weeks each): Planning → Daily Standups → Review → Retrospective
Continuous testing & integration for quality assurance
Incremental go-live at end of each sprint
Stakeholder demos for transparency & feedback

## Slide 10: Resources
People: Agile team (1 PO, 1 SM, 5 Devs, 2 QA, Business Analyst, Stakeholders) Time: ~5 sprints (12 weeks) Budget:
Agile tools (Jira, Confluence): Rs. 80,000
Development & Testing: Rs. 2,50,000
Training & Support: Rs. 70,000
Cloud Hosting & Licenses: Rs. 1,00,000 Total Estimate: Rs. 5,00,000
Other: Site visits, 3rd-party integration testing, research reports – Rs. 50,000

## Slide 11: Risks & Dependencies
Risks:
User resistance to new system
Scope creep if backlog not controlled
Cost justification for management
Dependencies:
Integration with LDAP & email
Availability of skilled Agile team
Continuous stakeholder participation
Mitigation: Regular backlog grooming, stakeholder demos, Agile change management

## Slide 12: Executive Summary
The current Ticket Management System struggles with inefficiencies, frequent downtime, and lack of automation, resulting in longer resolution times and lower stakeholder satisfaction. This project aims to optimize the system using Agile methodology, delivering improvements iteratively to ensure faster results and continuous stakeholder feedback.
The importance of this project lies in its ability to reduce ticket resolution times, improve SLA compliance, and enhance transparency through real-time dashboards and automation. By addressing these challenges, the organization will not only improve employee and customer satisfaction but also achieve cost efficiency and scalability for future growth.

## Slide 13
Through Agile practices—short sprints, continuous integration, and stakeholder collaboration—the optimized system will provide:
30% faster resolution times within 3 months
95% SLA compliance with reduced downtime
Greater adoption and satisfaction from users and stakeholders
Incremental ROI through early and frequent delivery of value
In short, this project represents an opportunity to transform the Ticket Management System into a flexible, scalable, and efficient solution that supports the organization’s business goals while ensuring measurable, sustained success.