# Business Requirements Document (BRD)

Dairy Inventory & Delivery Management System

Client: Milk Mist Dairy Pvt Ltd

Project ID: MM-DIDMS-2025

Version ID: BRD-MM-DIDMS-v1.0

Author: Samuel John – Business Analyst

Table of Contents

1. Document Revisions..............................................................................................................3

2. Approvals...............................................................................................................................3

3. RASCI Chart for this Document..............................................................................................3

Codes Used in this Chart.......................................................................................................3

RASCI Chart............................................................................................................................4

4. Introduction

4.1 Business Goals...................................................................................................................4

4.2 Business Objectives...........................................................................................................4

4.3 Business Rules...................................................................................................................5

4.4 Background.......................................................................................................................6

4.5 Project Objective...............................................................................................................6

4.6 Project Scope.....................................................................................................................7

4.6.1 In Scope Functionality.................................................................................................7

4.6.2 Out Scope Functionality..............................................................................................8

5. Assumptions............................................................................................................................8

6. Constraints..............................................................................................................................9

7. Risks........................................................................................................................................9

Technological Risks.................................................................................................................9

Skill Risks.................................................................................................................................9

Political Risks..........................................................................................................................9

Business Risks.........................................................................................................................10

Requirements Risks.................................................................................................................10

Other Risks..............................................................................................................................10

8. Business Process Review.........................................................................................................10

8.1 Legacy System (AS-IS)........................................................................................................11

8.2 Proposed Recommendations (TO-BE)................................................................................12

9. Business Requirements............................................................................................................13

10. Appendices............................................................................................................................14

10.1. List of Acronyms..............................................................................................................14

10.2. Glossary of Terms............................................................................................................15

10.3. Related Documents.........................................................................................................15

1. Document Revisions:

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/11/2025 | v1.0.0 | Initial draft of BRD created with project background, scope, high-level requirements, and stakeholder details. |
| 07/11/2025 | v1.1.0 | Added detailed financial estimates, resources, and risk management section. |

2. Approvals:

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Milk Mist |  |  |  |
| Business Owner | Anil Kumar | CEO & Director |  |  |
| Project Manager | Kranthi Kumar | Manager |  |  |
| Development Lead | Suneetha Reddy | Sr Developer |  |  |
| QA Lead | Arvind Jami | Tester |  |  |
| Content Lead | Samuel John | Business Analyst |  |  |

3. RACI Chart for the Document:

Codes Used in RACI Chart

- * - Authorize

- R – Responsible

- A – Accountable

- S – Supports

- C – Consulted

- I – Informed

RACI Chart:

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Anil Kumar | Business Owner | ✔ |  |  |  | ✔ | ✔ |
| Kranthi Kumar | Delivery Head |  | ✔ |  |  | ✔ | ✔ |
| Srikanta Gude | Project Manager |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Samuel John | Business Analyst |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Suneetha Reddy | Sr Development Lead |  | ✔ |  |  |  |  |
| Nagendra Sharma | Developer |  | ✔ |  |  |  |  |
| Kiran Kumar | Developer |  | ✔ |  |  |  |  |
| Aravind Jami | Tester |  | ✔ |  |  |  |  |
| Rajesh | Network Admin |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Ravindra | Warehouse Manager |  |  |  | ✔ | ✔ | ✔ |
| Sailaja | Logistics Manager |  |  |  | ✔ | ✔ | ✔ |

4. Introduction:

4.1 Business Goals:

Milk Mist Dairy Pvt. Ltd. aims to achieve digital transformation by automating inventory management across all manufacturing units and warehouses and ensuring fastest delivery routes to customers.

Key business goals:

- Improve supply chain visibility and efficiency

- Minimize manual data entry and reduce errors

- Enhance on-time delivery performance

- Increase customer satisfaction through transparency

4.2 Business Objectives:

The key business objectives are to:

- Establish a single, unified platform to monitor stock levels across all manufacturing plants, warehouses, and distribution centers in real time.

- Implement intelligent route optimization and vehicle scheduling to ensure the fastest, most cost-efficient delivery to customers.

- Utilize historical sales data and consumption trends to predict demand accurately and plan production accordingly by reducing wastage.

- Enable barcode or batch tracking to ensure every item is traceable throughout the supply chain and reduce stock discrepancies.

- Provide real-time order status and delivery tracking, ensuring greater transparency and customer satisfaction.

- Generate analytics and KPI dashboards for management to make data-driven decisions related to inventory, sales, and delivery performance.

- Ensure all operations comply with FSSAI standards, product traceability norms, and temperature control requirements for perishable dairy products.

- Build a scalable system architecture that supports the addition of new warehouses, product lines, or regional operations with minimal reconfiguration.

4.3 Business Rules:

- Each manufacturing plant and warehouse must maintain a minimum reorder level for every product SKU.

- When stock quantity reaches or falls below the reorder level, the system shall automatically generate a replenishment alert.

- Expired or near-expiry products must be automatically flagged and excluded from dispatch.

- Stock transfers between warehouses require manager-level approval before execution.

- Every batch of finished products must have a unique batch ID with production and expiry dates recorded.

- Stock adjustments (due to wastage, damage, or audit corrections) can only be made by authorized users with proper justification.

- The system shall not allow order confirmation if sufficient stock is not available in the assigned warehouse.

- Each order must generate a unique order ID for tracking and reporting.

- Once an order is confirmed, it cannot be cancelled without managerial approval.

- All delivery routes must be optimized using GPS integration for shortest delivery time and fuel efficiency.

- Drivers must log delivery status updates in real time (departed, in transit, delivered, delayed, etc.).

- Each delivery must include a digital dispatch note and delivery confirmation receipt.

- If delivery exceeds expected time, the system must notify the logistics manager and customer automatically.

- All dairy products must comply with FSSAI and ISO 22000 standards for storage and transportation.

- Temperature-controlled products (ice-cream, milk, yogurt, etc.) must include a temperature log during dispatch and delivery.

- Inventory, sales, and delivery data must be updated in real time across all modules.

- Daily and monthly reports must be auto generated and emailed to management stakeholders.

- Data shall be stored securely and retained for a minimum of five years for audit and compliance.

- Customers must receive automated order confirmation and delivery tracking links upon order placement.

- Customers must receive automated order confirmation and delivery tracking links upon order placement.

- Customer feedback must be collected automatically post-delivery to measure satisfaction KPIs.

4.4 Background:

Milk Mist Dairy Pvt. Ltd., a leading producer of milk and ice-cream products, operates multiple manufacturing plants and warehouses across the country. As the business expanded, manual and disconnected systems created challenges in inventory visibility, production planning, and timely delivery. The perishable nature of dairy products further increased the need for real-time coordination.

To overcome these challenges, the company aims to implement the Dairy Inventory & Delivery Management System (DIDMS) a centralized digital platform that streamlines inventory management, optimizes logistics, and ensures quick, efficient delivery to customers while maintaining quality and compliance standards.

4.5 Project Objective:

The objective of the Dairy Inventory & Delivery Management System (DIDMS) project is to design and implement a unified digital platform that connects Milk Mist Dairy’s manufacturing plants, warehouses, and distribution channels.

The system aims to:

- Centralize inventory management to provide real-time visibility of stock levels across all locations.

- Automate order processing and warehouse allocation to improve efficiency and accuracy.

- Optimize delivery routes using GPS and data analytics to ensure the fastest and most cost-effective customer deliveries.

- Enhance decision-making through data-driven dashboards and performance insights.

- Maintain compliance and quality standards for perishable dairy products in accordance with FSSAI regulations.

4.6 Project Scope:

The Dairy Inventory & Delivery Management System (DIDMS) will serve as an integrated digital platform connecting Milk Mist Dairy’s manufacturing units, warehouses, and logistics network. The system will automate core business functions related to inventory tracking, order management, delivery scheduling, and performance reporting, enabling end-to-end visibility and operational efficiency.

4.6.1. In Scope Functionality:

The following functionalities are included within the scope of this project:

- Real-time tracking of raw materials and finished goods across plants and warehouses.

- Automated stock replenishment alerts when inventory levels fall below defined thresholds.

- Batch-level tracking, including production and expiry dates.

- Stock transfer requests and approvals between warehouses.

- Creation, modification, and processing of sales orders.

- GPS-enabled route optimization for efficient delivery scheduling.

- Vehicle assignment based on load, location, and route.

- Real-time delivery tracking and status updates.

- Automatic notifications for delayed or failed deliveries.

- Comprehensive dashboards for management and operational insights.

- Reports on inventory, order fulfillment, sales performance, and delivery KPIs.

- Role-based access control (Admin, Plant Manager, Warehouse Manager, Logistics Team).

- Secure data handling and encrypted communication.

- Online order tracking for retailers and distributors.

- Digital delivery confirmation and feedback mechanism.

4.6.2. Out Scope Functionality:

The following functionalities are not included in the current project phase:

- Integration with third-party e-commerce or retail platforms (e.g., BigBasket, Amazon Fresh).

- Mobile application for end-consumers

- Procurement of hardware devices, such as GPS trackers, barcode scanners, or temperature sensors.

- Implementation of payment gateway or billing system, beyond existing ERP integration.

- Third-party logistics (3PL) integrations for external transport providers.

5. Assumptions:

The following assumptions have been identified for the successful planning and execution of the project:

- All existing stock, product master data, and warehouse details will be provided in a clean, structured format suitable for migration.

- The client will provide access to the current systems (ERP, inventory logs, etc.) for data extraction and integration.

- All manufacturing plants and warehouses have stable internet connectivity to support real-time data updates.

- The client will provision required cloud or server infrastructure (e.g., AWS or Azure) for hosting the application.

- Key stakeholders (warehouse managers, logistics team, plant supervisors) will actively participate during requirement gathering, testing, and UAT phases.

- Adequate user training and onboarding will be conducted before system go-live.

- All necessary project approvals will be provided by the designated client sponsor within agreed timelines.

- The client’s existing ERP supports basic API or data exchange mechanisms for integration.

- GPS data and route optimization will leverage Google Maps or equivalent APIs approved by the client.

- The system will comply with FSSAI, ISO 22000, and company-level data security standards.

- All confidential business and customer data will remain the property of Milk Mist Dairy Pvt. Ltd.

- Downtime for maintenance or updates will be planned outside of critical business hours.

6. Constraints:

The following constraints may affect the scope, timeline, and delivery of the project. These must be considered during planning and execution:

- The complete project, from requirements gathering to deployment, must be delivered within 8 months as per the approved project plan.

- Any delays in stakeholder approvals or data readiness may impact project timelines.

- The project budget has predefined limits, which may restrict additional customizations or new feature requests outside initial scope.

- Limited availability of client-side technical and operational resources may affect timely decision-making.

- Development and QA teams will operate under fixed resource allocation as defined in the resource plan.

- The solution must align with the existing ERP’s integration capabilities and data formats.

- Connectivity limitations in remote warehouse locations may affect real-time data synchronization.

- Hardware dependencies (GPS devices, barcode scanners) are external to this project’s scope.

- The perishable nature of dairy products requires continuous system uptime to avoid delivery or inventory delays.

7. Risks:

- Technological Risks:

  - Difficulty integrating DIDMS with existing ERP systems.

  - Poor internet connectivity in remote warehouse locations.

  - System may slow down during high transaction volumes.

  - GPS or route optimization services may face temporary outages.

- Skill Risks:

  - Warehouse and logistics staff may lack experience with new systems.

  - Managers may not fully understand revised digital workflows.

  - Small development or QA team may delay deliverables.

- Political Risks:

  - Employees accustomed to manual processes may resist automation.

  - Disagreements between production, logistics, and IT teams over ownership.

  - Organizational focus may shift away from project execution.

- Business Risks:

  - Late stakeholder approvals may impact timelines.

  - Management may lack defined performance metrics.

  - Seasonal fluctuations or transport issues may impact delivery.

- Requirements Risks:

  - Missing or unclear details during requirement gathering.

  - Technical outputs may not meet business expectations.

  - Multiple approval layers may slow down progress.

  - New requests after design sign-off can delay delivery.

- Other Risks:

  - Weather or transport disruptions may affect logistics.

  - Client-side delays in providing accurate data for setup.

  - New dairy industry rules or reporting requirements.

  - Risk of unauthorized access to sensitive data.

8. Business Process Overview:

- Production & Procurement Planning Phase:

  - Analyze historical sales and seasonal trends to plan daily and weekly production volumes.

  - Procure milk, cream, sugar, and other raw materials from approved suppliers.

  - Record supplier details, purchase orders, and delivery schedules in the system.

  - Log quality checks for raw materials as per food safety standards (FSSAI).

  - Create production batches with unique batch IDs, production date, expiry date, and storage temperature requirements.

  - Move finished products to warehouse storage locations within the system.

- Inventory & Warehouse Management Phase

  - Receive finished products into warehouse stock with batch details.

  - Update stock levels in real time across all locations.

  - Set minimum reorder levels for each SKU and enable auto-replenishment alerts.

  - Transfer stock between warehouses based on demand and expiry proximity.

  - Track cold storage compliance and expiry timelines to reduce wastage.

- Order Management & Fulfillment Phase

  - Customers or distributors place orders through the ERP integration.

  - The system validates product availability and assigns the nearest warehouse automatically.

  - Generate order confirmations, invoices, and dispatch notes.

  - Pick, pack, and label products at the warehouse for dispatch.

  - Update order status in real time for tracking and customer visibility.

- Delivery & Logistics Management Phase

  - Assign delivery vehicles based on delivery type (milk, ice-cream, bulk orders).

  - The system automatically generates optimal delivery routes using GPS and traffic data.

  - Dispatch teams load products as per route sequence and update dispatch time.

  - Real-time tracking of vehicles and estimated delivery time available to customers.

  - Record delivery status and proof of delivery (POD) in the system.

  - Capture any delivery exceptions (delays, rejections, temperature deviations).

- Reporting & Analytics Phase

  - Collect real-time data from production, inventory, order, and delivery modules.

  - Display metrics and KPIs on customizable dashboards.

  - Generate daily, weekly, and monthly reports for management review.

  - Use predictive analytics for demand forecasting and stock planning.

  - Identify inefficiencies and monitor performance across regions.

- Post-Delivery & Customer Service Phase

  - Customers receive automated notifications post-delivery requesting feedback.

  - Feedback and complaints are logged into the customer support module.

  - Support team reviews issues (e.g., delivery delay, product quality) and resolves them within SLA.

  - Record customer satisfaction scores and service quality KPIs.

  - Use feedback data to refine production, delivery, and logistics processes.

8.1 Legacy System (AS-IS):

- Inventory Management:

  - Inventory is maintained in Excel sheets or physical registers at each warehouse.

  - Updates are delayed and often inconsistent between locations.

  - Each warehouse operates independently; no consolidated view of total stock across the company.

  - Reorder levels are manually monitored, often discovered only after stockouts occur.

  - Lack of real-time synchronization leads to mismatched or outdated stock counts.

  - Expired or near-expiry products are identified late, leading to wastage and losses.

  - Warehouse transfers are tracked manually through calls or paper logs.

  - Inventory updates do not automatically reflect new production batches orders.

  - Physical verification and manual reconciliation take significant time and effort.

- Delivery Management:

  - Delivery routes are created manually using static maps or driver experience.

  - No GPS Tracking: Vehicle locations and delivery status are unknown once the product leaves the warehouse.

  - Dispatch lists, invoices, and delivery confirmations are handled on paper.

  - Customers and logistics teams have no visibility into delivery progress.

  - Lack of optimized routing and monitoring leads to late deliveries and higher fuel costs.

  - PODs are collected manually and entered later, delaying payment and tracking.

  - Delivery times, driver performance, and route efficiency are not measured or analyzed.

  - Customers are informed manually about delivery times, often after delays occur.

8.2 Proposed Recommendations (TO-BE):

- Inventory Management:

  - Real-time inventory visibility across all plants and warehouses from a single dashboard.

  - Inventory auto-updates when production batches are completed or orders are dispatched.

  - The system triggers reorder notifications when stock reaches defined threshold levels.

  - Each product batch is tagged with production, expiry, and storage details; system auto-flags expiring stock.

  - Digital stock transfer requests and approvals replace manual coordination.

  - Instant synchronization between production output, sales orders, and available stock.

  - Enables accurate tracking, faster audits, and product traceability.

  - Dashboards display stock turnover, wastage, and demand patterns to optimize planning.

- Delivery Management:

  - The system calculates the fastest and most fuel-efficient delivery routes using GPS and traffic data.

  - Each delivery vehicle is tracked live with estimated time of arrival (ETA) visible to managers and customers.

  - Dispatch lists, invoices, and delivery notes are generated and managed electronically.

  - System automatically updates delivery progress (dispatched, in-transit, delivered).

  - Drivers capture electronic confirmation (signature or photo) through mobile interface.

  - Customers receive automated SMS/email notifications for dispatch, ETA, and delivery confirmation.

  - System tracks on-time delivery rates, driver performance, and route efficiency metrics.

  - Real-time alerts for delays, rejected deliveries, or temperature deviations allow immediate corrective actions.

9. Business Requirements:

- BR001: The system shall provide centralized visibility of inventory, orders, and deliveries across all manufacturing plants and warehouses.

- BR002: The system shall automate inventory updates based on production output and order fulfillment.

- BR003: The system shall generate automatic low-stock and expiry alerts to prevent shortages and wastage.

- BR004: The system shall optimize delivery routes using GPS and real-time traffic data for faster and cost-effective deliveries.

- BR005: The system shall enable real-time tracking of delivery vehicles and display live order status to logistics teams and customers.

- BR006: The system shall support digital proof of delivery (POD) with customer acknowledgment and time stamp.

- BR007: The system shall integrate all core business functions — production, warehouse, order management, and logistics — into a single platform.

- BR008: The system shall generate real-time reports and dashboards for stock movement, order status, and delivery performance.

- BR009: The system shall allow customers and distributors to view order details, dispatch updates, and delivery tracking information online.

- BR010: The system shall maintain full product traceability from production batch to delivery for regulatory and quality compliance.

- BR011: The system shall provide role-based access control (RBAC) for different user types such as Admin, Warehouse Manager, and Driver.

- BR012: The system shall store and analyze historical data to enable forecasting and trend analysis.

- BR013: The system shall send automated notifications (email/SMS) for key events such as order confirmation, dispatch, and delivery completion.

- BR014: The system shall integrate seamlessly with existing ERP or accounting systems for data synchronization.

- BR015: The system shall ensure high performance and uptime to support continuous operations across all locations.

- BR016: The system shall comply with food safety, FSSAI, and ISO 22000 traceability standards for dairy products.

- BR017: The system shall allow management to monitor KPIs such as stock turnover, delivery accuracy, wastage, and on-time performance.

- BR018: The system shall maintain detailed audit logs for all inventory and delivery-related transactions for accountability.

- BR019: The system shall provide data backup and disaster recovery mechanisms to protect critical business information.

- BR020: The system shall enhance customer satisfaction through transparency, on-time deliveries, and efficient service management.

10. Appendices:

10.1 List of Acronyms:

- ERP – Enterprise Resource Planning

- DIDMS – Dairy Inventory & Delivery Management System

- RACI – Responsible, Accountable, Consulted, Informed

- SKU – Stock Keeping Unit

- POD – Proof of Delivery

- GPS – Global Positioning System

- 3PL – Third Party Integrations

- ETA – Estimated Time of Arrival

- UAT – User Acceptance Testing

- KPI – Key Performance Indicator

- API – Application Programming Interface

- RBAC – Role-Based Access Control

- FSSAI – Food Safety and Standards Authority of India

- ISO – International Organization for Standardization

- QA – Quality Assurance

- DBMS – Database Management System

- BRD – Business Requirements Document

- PDF – Portable Document Format

- SLA – Service Level Agreement

- OTP – One-Time Password

10.2 Glossary of Terms:

10.3 Related Documents:

# Process Flow Diagram for Dairy Inventory and Delivery Management System

Assignment – 2

# Question – 1: Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Introduction – Business Analyst for Dairy Inventory & Delivery Management System (DIDMS) Implementation

Dear Venkat,

I hope this message finds you well.

My name is Samuel John, and I am the Business Analyst assigned to work with you and your team on the Dairy Inventory & Delivery Management System (DIDMS) initiative. I will be your primary point of contact for understanding business processes, gathering requirements, and ensuring that the proposed solution aligns perfectly with your organizational goals.

Over the coming days, I will be coordinating with key stakeholders from your team to conduct business discovery sessions, process walkthroughs, and requirement workshops. The objective of these sessions is to gain a detailed understanding of your current (AS-IS) operations and collaboratively define the future (TO-BE) processes that the new system will support.

My role will also include:

- Documenting functional and non-functional requirements.

- Bridging communication between your business users and the technical team.

- Ensuring all requirements are accurately captured, validated, and aligned with your business objectives.

I am looking forward to working closely with you and your team to deliver a robust and efficient solution that adds real value to your operations.

Please let me know your availability for an initial kick-off discussion this week, so we can outline our next steps and finalize the workshop schedule.

Thank you for your time and collaboration in advance. I’m excited to begin this engagement and contribute to a successful project together.

Warm regards,
Samuel John Edupuganti
Business Analyst - COEPD
Email: johnsamuel977@gmail.com
Contact Number: 8639964612

# Question – 2: Prepare a brief BRD and SRS for an online store.

## Business Requirements Document (BRD)

Online Retail Store

Client: EarthCart Pvt Ltd

Project ID: EC-ORS-2025

Version ID: BRD-EC-ORS-v1.0

Author: Samuel John – Business Analyst

Table of Contents

1. Document Revisions.............................................................................................................21

2. Approvals..............................................................................................................................21

3. RASCI Chart for this Document.............................................................................................

Codes Used in this Chart.......................................................................................................21

RASCI Chart...........................................................................................................................22

4. Introduction

4.1 Business Goals..................................................................................................................22

4.2 Business Objectives..........................................................................................................23

4.3 Business Rules..................................................................................................................23

4.4 Background......................................................................................................................25

4.5 Project Objective..............................................................................................................25

4.6 Project Scope....................................................................................................................26

4.6.1 In Scope Functionality................................................................................................26

4.6.2 Out Scope Functionality.............................................................................................27

5. Assumptions...........................................................................................................................27

6. Constraints.............................................................................................................................28

7. Risks........................................................................................................................................29

Technological Risks.................................................................................................................29

Skill Risks................................................................................................................................29

Political Risks..........................................................................................................................30

Business Risks.........................................................................................................................30

Requirements Risks................................................................................................................30

Other Risks..............................................................................................................................30

8. Business Process Review.........................................................................................................31

8.1 Legacy System (AS-IS)........................................................................................................33

8.2 Proposed Recommendations (TO-BE)................................................................................33

9. Business Requirements............................................................................................................34

10. Appendices............................................................................................................................36

10.1. List of Acronyms..............................................................................................................36

10.2. Glossary of Terms............................................................................................................36

10.3. Related Documents.........................................................................................................36

1. Document Revisions:

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 06/11/2025 | v1.0.0 | Initial draft of BRD created with project background, scope, high-level requirements, and stakeholder details. |
| 08/11/2025 | v1.1.0 | Added detailed financial estimates, resources, and risk management section. |

2. Approvals:

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | EarthCart |  |  |  |
| Business Owner | Anil Kumar | CEO & Director |  |  |
| Project Manager | Kranthi Kumar | Manager |  |  |
| Development Lead | Suneetha Reddy | Sr Developer |  |  |
| QA Lead | Arvind Jami | Tester |  |  |
| Content Lead | Samuel John | Business Analyst |  |  |

3. RACI Chart for the Document:

Codes Used in RACI Chart

- * - Authorize

- R – Responsible

- A – Accountable

- S – Supports

- C – Consulted

- I – Informed

RACI Chart:

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Anil Kumar | Business Owner | ✔ |  |  |  | ✔ | ✔ |
| Kranthi Kumar | Delivery Head |  | ✔ |  |  | ✔ | ✔ |
| Srikanta Gude | Project Manager |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Samuel John | Business Analyst |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Suneetha Reddy | Sr Development Lead |  | ✔ |  |  |  |  |
| Nagendra Sharma | Developer |  | ✔ |  |  |  |  |
| Kiran Kumar | Developer |  | ✔ |  |  |  |  |
| Aravind Jami | Tester |  | ✔ |  |  |  |  |
| Rajesh | Network Admin |  | ✔ | ✔ | ✔ | ✔ | ✔ |
| Ravindra | Retailer |  |  |  | ✔ | ✔ | ✔ |
| Sailaja | Retailer |  |  |  | ✔ | ✔ | ✔ |

4. Introduction:

4.1 Business Goals:

EarthCart Pvt. Ltd is an online retail platform dedicated to offering organic and natural food products including dry fruits, nuts, seeds, and fruits. The platform focuses on delivering quality, transparency, and convenience to customers while supporting sustainable sourcing practices. EarthCart’s mission is to create a trusted digital marketplace that promotes healthy living and environmental responsibility.

Key business goals:

- Establish a robust e-commerce platform to digitize the sales and distribution of organic and healthy food products.

- Expand the customer base by offering a convenient, accessible, and user-friendly online shopping experience for organic products.

- Automate manual processes such as order management, inventory tracking, supplier coordination, and payment processing to enhance efficiency and reduce errors.

- Build customer trust by ensuring product authenticity, transparent sourcing, and consistent quality of organic food items.

- Increase overall sales volume and profitability through online sales channels, digital marketing, and loyalty programs.

- Utilize analytics and reporting tools to gain insights into customer behavior, sales trends, and inventory performance for strategic planning.

4.2 Business Objectives:

The key business objectives are to:

- Launch a fully functional online retail platform within 6 months for organic food and dry fruit sales.

- Enable customers to browse, order, and pay online 24/7 from both web and mobile interfaces.

- Achieve 99% order accuracy through real-time inventory management and supplier coordination.

- Integrate secure payment gateways to support multiple modes of payment and ensure transaction safety.

- Reduce manual order processing time by 50% through process automation.

- Implement order tracking and delivery status updates for 100% of shipped orders.

- Introduce loyalty and promotional programs to improve customer retention by 25% within the first year.

- Provide analytical dashboards for sales, revenue, and customer feedback to support business decision-making.

- Maintain at least 95% system uptime to ensure an uninterrupted online shopping experience.

- Ensure compliance with data protection, payment security, and e-commerce regulatory standards.

4.3 Business Rules:

- All users must register and be authenticated before accessing the EarthCart system.

- Only approved and active products shall be visible for customer purchase.

- Product prices, stock levels, and details must always remain accurate and synchronized.

- Automatic email and SMS notifications must be sent for order placement, shipment, and delivery updates.

- The system must comply with data protection, payment security, and e-commerce regulations.

- Admin shall have complete authority to add, edit, or delete products and categories.

- Admin must approve all new supplier and retailer accounts before they become active.

- Admin defines and manages all product pricing, tax rules, discounts, and delivery charges.

- Admin can suspend or deactivate customer or retailer accounts in case of misuse or policy violation.

- Admin is responsible for generating and reviewing sales, inventory, and customer activity reports.

- Expired or recalled products must be immediately deactivated by the admin.

- Retailers or suppliers must regularly update product stock levels and pricing details.

- Retailers must ensure all product information, including certification and expiry date, is accurate.

- Retailers can view purchase orders, confirm dispatches, and update delivery timelines.

- Retailer payments shall be processed only after successful delivery confirmation.

- Retailers must comply with EarthCart’s quality, packaging, and labeling standards.

- Retailers cannot alter customer order information once the order has been processed.

- Management users shall have access to dashboards and key performance indicators for business monitoring.

- Management shall monitor operational, financial, and compliance performance.

- Management approval is required for new supplier onboarding, promotions, or partnerships.

- Delivery partners must update every delivery milestone, including Picked, In Transit, and Delivered.

- Delivery partners shall access only limited customer data required for order delivery.

- Successful deliveries must be confirmed through customer acknowledgment or OTP verification.

- Failed deliveries must be reported in the system with a valid reason.

- Customers can add, modify, or remove items from the shopping cart before checkout.

- Orders must be confirmed only after successful payment authorization.

- Customers can cancel or modify orders only before they are marked as Dispatched.

- The system must automatically update inventory after every sale, cancellation, or return.

- The system must prevent purchase of expired or out-of-stock items.

- Coupon codes must be validated for expiry date, usage limit, and eligibility before checkout.

- Reports and dashboards must display only verified and approved transaction data.

- Automated alerts must be triggered for low stock, payment failures, and delayed deliveries.

4.4 Background:

EarthCart is an innovative online organic food retail platform designed to promote a healthier lifestyle through easy access to organic, natural, and sustainably sourced products. The platform enables customers to purchase a wide range of organic food, dry fruits, nuts, seeds, and fresh fruits from the comfort of their homes.

With a focus on authenticity, quality, and customer convenience, EarthCart bridges the gap between organic farmers and health-conscious consumers, ensuring that every product delivered is pure, chemical-free, and environmentally responsible. By combining technology, transparency, and trust, EarthCart aims to become a one-stop digital marketplace for organic living.

4.5 Project Objective:

The system aims:

- To design and develop a fully functional online retail platform for selling organic food, dry fruits, nuts, seeds, and fruits.

- To enable secure and user-friendly online shopping through web and mobile interfaces.

- To implement a centralized inventory management system that tracks real-time stock levels across all products.

- To provide automated order processing and tracking, from placement to final delivery.

- To integrate multiple secure payment gateways ensuring smooth and safe transactions.

- To create a role-based access system for Admin, Retailers, Customers, and Delivery Partners with defined permissions.

- To implement automated notifications and alerts for orders, payments, inventory updates, and deliveries.

- To develop analytics dashboards and reports for monitoring sales, performance, and customer behavior.

- To ensure system scalability and performance optimization to handle high user traffic and concurrent orders.

- To maintain data security and regulatory compliance as per e-commerce and privacy standards.

- To deliver a user experience that promotes trust, ease, and satisfaction for all customers.

- To ensure smooth integration with external systems such as logistics, payment, and supplier APIs.

- To provide an efficient return, refund, and feedback management system for better customer service.

- To enable marketing and promotional functionalities, including discount codes, loyalty points, and seasonal offers.

- To conduct comprehensive testing and UAT to ensure product stability before go-live.

4.6 Project Scope:

The EarthCart project aims to design and implement a comprehensive Online Food Retail Management System that facilitates the digital purchase and sale of organic food, dry fruits, nuts, seeds, and fresh fruits.

The system will support end-to-end retail operations, including product management, inventory control, order processing, payment integration, delivery tracking, and reporting. It will provide role-based access for Admin, Retailers, Customers, and Delivery Partners, ensuring a secure and seamless shopping experience.

4.6.1. In Scope Functionality:

The following functionalities are included within the scope of this project:

- User registration, authentication, and profile management for all roles (Admin, Retailer, Customer, Delivery Partner).

- Role-based access control to ensure appropriate feature visibility and permissions.

- Password recovery, two-factor authentication, and account security features.

- Creation, modification, and categorization of products (organic foods, dry fruits, nuts, seeds, fruits).

- Uploading product details such as images, price, nutritional information, and expiry date.

- Automated product availability updates based on inventory stock.

- Product search and filtering options for customers.

- Real-time tracking of stock levels and automatic updates after every sale or return.

- Low-stock alerts and supplier restock notifications.

- Batch tracking for perishable items and expiry management.

- End-to-end order workflow: order placement, confirmation, packing, dispatch, and delivery tracking.

- Order modification and cancellation before dispatch.

- Order summary, invoices, and downloadable receipts for customers.

- Integration with multiple secure payment gateways (credit/debit card, UPI, net banking, wallet).

- Automated invoice generation and payment confirmation notifications.

- Refund and return management based on company policies.

- Integration with third-party logistics or internal delivery systems.

- Real-time delivery tracking and status updates.

- Customer delivery confirmation through OTP or acknowledgment.

- Product review and rating system (only for verified purchases).

- Feedback submission and complaint tracking.

- Integration with email or chatbot-based customer support.

- Dashboard for sales trends, product performance, and customer analytics.

- Reports for daily/weekly/monthly sales, top-selling items, and supplier performance.

- Export of reports in Excel, PDF, or CSV formats.

- Multi Language Support

- SSL/TLS encryption for secure data transmission.

- Role-based access control and audit logs.

- Compliance with data protection and e-commerce regulations.

4.6.2. Out Scope Functionality:

The following functionalities are not included in the current project phase:

- Mobile application (native Android/iOS) – only responsive web version included initially.

- Integration with third-party marketplaces (e.g., Amazon, Flipkart).

- Advanced AI-based product recommendation engine.

- Warehouse automation and IoT-based stock tracking.

- Integration with external ERP or CRM systems beyond basic reporting APIs.

- Chatbot-based full-scale customer support automation (basic feedback only in scope)

5. Assumptions:

The following assumptions are considered true during the planning, design, and implementation of the EarthCart’s project:

- All users (Admin, Retailers, Customers, Delivery Partners) will have stable internet access to use the system effectively.

- Required data such as product details, prices, categories, and stock quantities will be provided accurately by suppliers and verified by the Admin.

- The project will be implemented using a responsive web-based application (mobile browser accessible).

- The payment gateway provider will support all major payment modes (credit/debit card, UPI, wallet, and net banking).

- Integration with logistics or courier services will be done through available APIs.

- The development team will have timely access to business inputs, feedback, and clarifications from stakeholders.

- The scope, schedule, and deliverables will remain stable after formal approval of the BRD.

- Any new or changed business requirements after sign-off will follow the change management process.

- All third-party integrations (payment, logistics, SMS gateway, etc.) will provide proper documentation and testing environments.

- The hosting and infrastructure setup will be provided and managed by the organization’s IT team or a chosen cloud provider.

- The Admin team will be trained before system go-live to handle product listings, pricing, and inventory operations.

- Users will provide valid contact details (email, phone number) for notifications and authentication.

- System uptime and performance will depend partly on third-party service reliability (e.g., payment, SMS, logistics).

- The QA and UAT phases will have sufficient test data and time allocated for validation.

- Maintenance and support for the platform will be handled post go-live under an agreed SLA.

6. Constraints:

The following limitations or restrictions apply to the EarthCart project and may impact scope, schedule, or performance:

- The project timeline and budget are fixed as per management approval.

- Development will be limited to a web-based platform only in Phase 1; native mobile apps are out of scope.

- Integration with external ERP or CRM systems is not included in the initial release.

- The system must comply with applicable data protection laws and e-commerce regulations (e.g., payment security, privacy).

- Performance targets are limited to handling up to 500 concurrent users during the initial phase.

- All integrations depend on the availability and stability of third-party APIs (e.g., payment, SMS, delivery).

- Content management and product data accuracy depend on suppliers and admin inputs.

- The project will use pre-approved technology stacks, and major technology changes are not allowed mid-project.

- Any delays in stakeholder feedback, UAT sign-off, or API access may affect the project schedule.

- The platform will support transactions in one currency (INR) during the first phase.

- System enhancements or new features beyond defined scope will be treated as Phase 2 enhancements.

- User training and documentation delivery will occur only after system deployment and UAT approval.

- Hosting environment resources (servers, bandwidth, SSL certificates) will be limited as per the initial budget allocation.

- Legal compliance and product certification are the responsibility of suppliers, not the system.

- EarthCart operations will be limited to domestic (India-based) orders in the initial rollout phase.

7. Risks:

- Technological Risks:

  - Integration issues may occur with third-party APIs (payment gateways, SMS, logistics).

  - Server downtime or hosting issues could lead to temporary service unavailability.

  - Version updates or maintenance downtime may affect live operations.

  - Data loss risk during backup or migration processes.

  - System performance may degrade under heavy user load or concurrent transactions.

- Skill Risks:

  - Limited availability of skilled developers or technical experts may delay development timelines.

  - Inexperienced team members may lead to poor implementation quality or rework.

  - Lack of training for Admin or Retail users may result in operational errors post go-live.

  - Insufficient QA expertise could lead to missed bugs or performance issues.

  - Inadequate business domain knowledge may result in misinterpretation of requirements.

  - Dependency on specific individuals for critical tasks may create knowledge gaps.

- Political Risks:

  - Changes in government e-commerce or data privacy regulations could impact compliance.

  - New taxation policies (e.g., GST, import/export changes) could affect pricing or operations.

  - Licensing or certification rules for organic products may change during the project.

  - Regional restrictions or trade regulations could limit supplier participation.

  - Payment gateway restrictions due to financial policy updates could disrupt transactions.

  - Legal disputes related to supplier contracts or product authenticity could affect business continuity.

  - Policy changes in logistics and transport laws may affect delivery operations.

- Business Risks:

  - Competition from established e-commerce platforms (Amazon, BigBasket, etc.) may affect market share.

  - Inaccurate pricing or product information may cause customer dissatisfaction.

  - Failure to attract sufficient customers may lead to poor sales performance.

  - Supplier delays or inventory shortages may impact order fulfillment.

  - Payment failures or refund delays could damage customer trust.

  - Poor marketing and visibility could lead to reduced customer acquisition.

  - Seasonal fluctuations in organic product availability may disrupt sales.

  - Supply chain disruptions (weather, transportation issues) could delay deliveries.

- Requirements Risks:

  - Incomplete or unclear requirements may lead to scope gaps.

  - Frequent change requests may increase cost and delay project timelines.

  - Miscommunication between stakeholders could result in incorrect functionality development.

  - Delay in requirement sign-off could postpone subsequent project phases.

  - Conflict between business priorities and technical feasibility may arise.

- Other Risks:

  - Delay in payment settlements between retailers and management may cause financial strain.

  - Logistics partner failure or service unavailability may impact delivery performance.

  - Delays in UAT approval or stakeholder feedback could postpone go-live.

  - Lack of proper project communication and reporting may lead to misunderstandings.

  - Infrastructure limitations (e.g., low bandwidth or server storage) could restrict system performance.

  - Insufficient budget allocation for maintenance or upgrades may impact long-term stability.

8. Business Process Overview:

- Supplier Onboarding and Product Setup

  - Retailers or suppliers register on EarthCart and submit product details including certifications, pricing, and packaging information.

  - The admin reviews and approves supplier profiles before activation.

  - Approved suppliers upload their products under relevant categories (organic foods, nuts, seeds, fruits, etc.).

  - Admin verifies product information (authenticity, expiry date, images) and publishes them on the live catalog.

- Inventory Management

  - Suppliers maintain product stock quantities and update inventory regularly.

  - The system automatically adjusts inventory after each order (sale, cancellation, or return).

  - Low-stock alerts notify suppliers and Admin to restock items.

  - Expired or out-of-stock items are automatically hidden from the storefront.

- Customer Registration and Browsing

  - Customers sign up on EarthCart using their email, mobile number, or social account.

  - They can browse the online catalog, view product details (price, nutritional info, expiry date), and filter items by category or brand.

  - Customers can add products to their cart or Wishlist for later purchase.

- Order Placement and Checkout

  - Customers proceed to checkout after selecting products.

  - The system validates product availability and calculates total cost (including tax, discount, and delivery charges).

  - Customers choose a payment method (credit/debit card, UPI, wallet, or net banking).

  - Upon successful payment authorization, the system confirms the order and generates an invoice.

  - Customers receive email/SMS notifications with the order summary.

- Order Processing and Fulfillment

  - The admin or warehouse team receives the new order in the system.

  - The order is marked for packaging and assigned to the respective supplier.

  - Once packed, the order is handed over to a designated delivery partner.

  - Inventory automatically updates to reflect the sale.

  - The customer is notified when the order is dispatched.

- Delivery Management

  - Delivery partners pick up the order from the warehouse or supplier.

  - The delivery process is tracked in real-time (Picked, In Transit, Delivered).

  - Customers can track delivery status through their EarthCart account.

  - Upon successful delivery, the customer confirms receipt via OTP or acknowledgment.

  - Delivery confirmation triggers automatic payment release to the supplier.

- Returns, Refunds, and Feedback

  - Customers can request returns within the defined return policy period.

  - Admin verifies the return request and processes a refund upon approval.

  - Refunds are credited back to the original payment method within the SLA timeline.

  - Customers can rate products and delivery experiences.

  - Admin monitors feedback and addresses complaints for service improvement.

- Reporting and Analytics

  - Admin and management users access dashboards for sales, revenue, and performance metrics.

  - Reports include product-wise sales, top customers, supplier efficiency, and customer retention rates.

  - Data analytics support informed business decisions, demand forecasting, and promotional planning.

- System Maintenance and Compliance

  - Admin ensures all system users follow data protection and operational policies.

  - Regular backups, updates, and audits are performed to maintain security and stability.

  - Compliance with e-commerce, payment, and consumer protection laws is monitored continuously.

8.1 Legacy System (AS-IS):

- Product catalog and inventory are maintained manually using Excel sheets or basic software.

- Customer orders are received through phone calls, WhatsApp, or social media pages.

- There is no centralized online platform for browsing, purchasing, or tracking products.

- Payment collection happens mostly through cash and UPI

- Inventory updates and stock levels are not synchronized in real time.

- Delivery tracking is manual customers must contact the seller for delivery status.

- Customer feedback and ratings are collected informally (via messages or calls).

- Reporting and analytics are limited or non-existent, leading to poor decision-making.

- Supplier coordination and restocking are done through manual communication (calls/emails).

- Errors occur frequently in order fulfillment, stock updates, and payment tracking.

8.2 Proposed Recommendations (TO-BE):

- A unified online platform where customers can browse, purchase, and track organic products 24/7.

- Automated inventory management with real-time stock updates and low-stock alerts.

- End-to-end order processing system from placement to dispatch, delivery, and payment confirmation.

- Integration with secure payment gateways for instant and safe digital transactions.

- Delivery tracking integrated with logistics partners, providing real-time status updates to customers.

- Automated notifications and alerts for order confirmation, shipment, delivery, and feedback.

- Centralized product catalog with verified data (images, prices, expiry, nutritional info).

- Analytics dashboards and reports for management to monitor performance, sales trends, and profitability.

- Simplified supplier management with order visibility and payment tracking.

- Customer feedback and rating system for continuous improvement and service quality.

- Compliance with data protection and e-commerce regulations (SSL, privacy, tax).

- Reduced manual intervention — most processes are automated and monitored via dashboards.

9. Business Requirements:

- BR001: The system shall allow customers to register, log in, and manage their profiles securely.

- BR002: The system shall allow customers to browse products by category (organic foods, dry fruits, nuts, seeds, fruits).

- BR003: The system shall provide a search feature to quickly locate products using keywords or filters.

- BR004: The system shall display complete product details including name, price, nutritional information, expiry date, and origin.

- BR005: The system shall allow customers to add, update, or remove products from the shopping cart.

- BR006: The system shall support checkout functionality with multiple payment methods (credit/debit cards, UPI, wallet, net banking).

- BR007: The system shall validate stock availability before confirming an order.

- BR008: The system shall generate a unique order ID and invoice for every confirmed order.

- BR009: The system shall send automated notifications via email/SMS for order confirmation, shipment, and delivery.

- BR010: The system shall allow customers to track their order status in real time.

- BR011: The system shall allow users to cancel or modify an order before dispatch.

- BR012: The system shall support refunds and returns as per defined company policy.

- BR013: The system shall allow registered users to submit product ratings and feedback after delivery.

- BR014: The system shall provide role-based access control for Admin, Retailer, Customer, and Delivery Partner.

- BR015: The system shall allow Admin to add, edit, delete, and categorize products in the catalog.

- BR016: The system shall allow Admin to manage supplier profiles, contracts, and performance.

- BR017: The system shall maintain real-time inventory updates after every sale, return, or cancellation.

- BR018: The system shall automatically generate low-stock alerts and notify the Admin and Retailer.

- BR019: The system shall allow Retailers to update stock quantities, pricing, and availability of their products.

- BR020: The system shall allow Admin to create and manage promotional campaigns, discount codes, and loyalty programs.

- BR021: The system shall validate coupon codes for eligibility, expiry, and usage limits during checkout.

- BR022: The system shall calculate applicable taxes and discounts automatically at checkout.

- BR023: The system shall support integration with third-party payment gateways for secure online transactions.

- BR024: The system shall encrypt all sensitive data such as passwords and payment details using SSL/TLS.

- BR025: The system shall integrate with logistics partners to enable order shipment and delivery tracking.

- BR026: The system shall update delivery status automatically at each stage (Picked, In Transit, Delivered).

- BR027: The system shall allow Admin to view, monitor, and manage all orders from a centralized dashboard.

- BR028: The system shall generate sales, revenue, and inventory reports for specific periods.

- BR029: The system shall provide analytical dashboards for management to monitor KPIs and business trends.

- BR030: The system shall provide an audit log for all major system activities (orders, payments, product updates).

- BR031: The system shall restrict access to sensitive modules based on user roles and permissions.

- BR032: The system shall allow Admin to deactivate or suspend users violating company policies.

- BR033: The system shall maintain supplier payment records and order fulfillment history.

- BR034: The system shall allow Management to download reports in Excel, PDF, and CSV formats.

- BR035: The system shall automatically remove or hide expired and out-of-stock products from the storefront.

- BR036: The system shall send periodic newsletters, offers, and updates to subscribed customers.

- BR037: The system shall provide a secure password recovery and reset mechanism for users.

- BR038: The system shall comply with data protection, e-commerce, and payment security regulations.

- BR039: The system shall support multilingual capability in future phases (Phase 2).

- BR040: The system shall maintain 99.9% uptime and high performance under concurrent user load.

10. Appendices:

10.1 List of Acronyms:

- ERP – Enterprise Resource Planning

- KPI – Key Performance Indicator

- OTP – One-Time Password

- SSL – Secure Socket Layer

- TLS – Transport Layer Security

- SMS – Short Message Service

- PDF – Portable Document Format

- UPI – Unified Payments Interface

- URL – Uniform Resource Locator

- DBMS – Database Management System

- RACI – Responsible, Accountable, Consulted, Informed

- UAT – User Acceptance Testing

- SOP – Standard Operating Procedure

- RACI – Responsible, Accountable, Consulted, Informed

10.2 Glossary of Terms:

10.3 Related Documents:

## Sofware Requirement Specification Document

Client: EarthCart Pvt Ltd

Project Name: EarthCart – Online Food Retail Management System

Project ID: EC-SRS-2025

Date: 06/11/2025

Record of Revisions

| Version | Date of Release / Revision | Prepared / Revised | Reviewed By |  | Approved By |  | Reason for Revision |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Name | Date | Name | Date |  |
| 1.0 | 06/11/2025 | Samuel John |  |  |  |  | Initial draft of SRSnitial draft of SRS |
| 1.1 | 08/11/2025 | Samuel John |  |  |  |  |  |

Table of Contents

1. Introduction..........................................................................................................................40

1.1 Overview.........................................................................................................................40

1.2 Acronyms & Definitions...................................................................................................41

1.3 Operational Requirements..............................................................................................43

1.3.1 Software Requirements................................................................................................43

1.3.2 Hardware Requirements...............................................................................................44

1.4 Functional Requirements.................................................................................................44

1.5 Non-Functional Requirements.........................................................................................46

1.6 Design & Implementation Constraints.............................................................................48

1.7 Assumed Factors That Could Affect the Requirements Stated In the SRS.......................50

2. System Overview....................................................................................................................51

2.1 Current System.................................................................................................................51

2.2 Proposed System..............................................................................................................52

2.3 Benefits of the Proposed System......................................................................................52

3. UI Requirements.....................................................................................................................53

3.1 Project Contents...............................................................................................................53

4. Other Parameters....................................................................................................................54

4.1. Acceptance.......................................................................................................................54

1. Introduction:

The purpose of this Software Requirements Specification (SRS) document is to describe the functional and non-functional requirements for the EarthCart – Online Food Retail Management System (OFRMS).

This system aims to provide customers with an online platform to browse, purchase, and receive organic food, dry fruits, nuts, seeds, and fruits, while enabling administrators, suppliers, and delivery partners to manage their respective processes efficiently.

The document serves as a foundation for the design, development, testing, and deployment phases of the EarthCart application.

1.1 Overview:

The EarthCart project focuses on creating a centralized digital ecosystem that automates and streamlines all aspects of the organic food retail process — from product procurement to final customer delivery.

It is designed as a web-based e-commerce system accessible to customers, administrators, suppliers, and delivery partners, ensuring a seamless flow of information, transactions, and operations.

Key Highlights:

- A robust and secure online retail platform dedicated to organic and natural food products.

- Comprehensive role-based access control for Admins, Retailers, Customers, and Delivery Partners.

- End-to-end order management, including product browsing, checkout, payment, dispatch, and delivery tracking.

- Automated inventory management with real-time stock updates and low-stock alerts.

- Integration with secure payment gateways and logistics APIs for smooth financial and delivery operations.

- Built-in promotion and loyalty program management to enhance customer retention.

- Feedback and review system to promote transparency and quality improvement.

- Analytics and reporting dashboards for management to make data-driven decisions.

- Compliance with e-commerce security and data protection regulations.

1.2 Acronyms & Definitions:

| Term | Definition |
| --- | --- |
| OFRMS | Online Food Retail Management System – the name of the system being developed for EarthCart. |
| BRD | Business Requirements Document – defines the high-level business needs and objectives of the project. |
| SRS | Software Requirements Specification – detailed document defining functional and non-functional requirements. |
| UI | User Interface – the visual layout and interaction screens seen by users. |
| UX | User Experience – the overall usability, satisfaction, and feel of the system for the end user. |
| UAT | User Acceptance Testing – testing phase where end-users validate that the system meets business needs. |
| API | Application Programming Interface – allows integration and communication between EarthCart and third-party services (e.g., payment, logistics). |
| DB | Database – the structured storage system that holds all data (products, users, orders, payments, etc.). |
| ERP | Enterprise Resource Planning – an external system that may be integrated in future phases for managing business operations. |
| CRM | Customer Relationship Management – system used to manage customer interactions and support (future enhancement). |
| SLA | Service Level Agreement – defines the expected service standards, such as uptime and response time. |
| KPI | Key Performance Indicator – measurable value used to evaluate business or system performance. |
| OTP | One-Time Password – a temporary security code used for authentication during transactions or logins. |
| SSL | Secure Socket Layer – a security technology for encrypting communication between the browser and server. |
| TLS | Transport Layer Security – an updated version of SSL used for secure online communication. |
| SMS | Short Message Service – text messaging service used for notifications and order updates. |
| QA | Quality Assurance – process to ensure the system meets required quality and performance standards. |
| BA | Business Analyst – professional responsible for gathering, analyzing, and documenting business requirements. |
| CSV | Comma-Separated Values – a common file format for exporting reports or data. |
| PDF | Portable Document Format – a file format used for generating invoices, reports, and downloadable content. |
| UPI | Unified Payments Interface – a digital payment system allowing instant money transfers via mobile. |
| URL | Uniform Resource Locator – the web address of the EarthCart application or its pages. |
| HTML | Hypertext Markup Language – standard language used to create and design web pages. |
| HTTPS | Hypertext Transfer Protocol Secure – a a secure version of HTTP used for encrypted communication. |
| DBMS | Database Management System – software for managing and interacting with structured data. |
| GDPR | General Data Protection Regulation – DData privacy regulation governing user data protection. |
| TAT | Turnaround Time – the total time taken to complete a specific process (e.g., order delivery). |
| PWA | Progressive Web Application – a web app that provides a mobile-like experience (future enhancement). |
| SOP | Standard Operating Procedure – defined set of instructions to ensure consistency in processes. |
| SDK | Software Development Kit – A set of tools used by developers to build or integrate system features. |
| JSON | JavaScript Object Notation – data format used for exchanging information between systems. |
| RACI | Responsible, Accountable, Consulted, Informed – a model used to define project roles and responsibilities. |
| SQL | Structured Query Language – language used for managing and querying data in relational databases. |
| AWS | Amazon Web Services – a a cloud computing platform used for hosting the application. |
| SOP | Standard Operating Procedure – guidelines defining consistent work processes. |
| KYC | Know Your Customer – process of verifying customer identity for regulatory compliance. |

1.3 Operational Requirements:

1.3.1 Software Requirements:

Server-Side Requirements:

- Operating System: Linux (Ubuntu 22.04) or Windows Server 2022

- Web Server: Apache or NGINX

- Application Server: Node.js / Java Spring Boot / Python Django

- Database: MySQL 8.0

- Programming Languages: JavaScript (React.js, Node.js), HTML5, CSS3

- Frameworks: React.js for frontend, Express.js or Spring Boot for backend

- Deployment: Cloud-based (AWS)

- Security: SSL/TLS encryption, HTTPS protocol, OAuth 2.0 authentication

- Notification Services: SMTP (Email), SMS Gateway APIs

- Backup & Monitoring: Automated cloud backup (AWS S3), CloudWatch / New Relic

- Version Control: Git / GitHub / GitLab

- Testing Tools: Selenium, Postman, JMeter

- CI/CD: Jenkins / GitHub Actions

Client-Side Requirements:

- Supported Browsers: Chrome, Edge, Firefox, Safari (latest versions)

- Supported OS: Windows 10+, macOS, Linux, Android, iOS (mobile browsers)

- Technologies: HTML5, CSS3, JavaScript enabled

- Internet: Minimum 2 Mbps stable connection

Development Environment:

- IDE: Visual Studio Code

- Project Tools: JIRA,

- Documentation: Confluence or MS Word / Google Docs

1.3.2 Hardware Requirements:

Server Requirements:

- Processor: Quad-Core 2.5 GHz (Minimum), Octa-Core 3.0 GHz (Recommended)

- RAM: 8 GB (Minimum), 16 GB or more (Recommended)

- Storage: 250 GB HDD (Minimum), 500 GB SSD (Recommended)

- Bandwidth: 100 Mbps minimum, scalable up to 1 Gbps

- Backup Storage: Minimum 250 GB (1 TB recommended for cloud backup)

- Hosting: Cloud server (AWS EC2)

- Power: Redundant UPS or generator backup

Client Requirements:

- Processor: Dual-Core 1.6 GHz (Minimum), Quad-Core 2.4 GHz (Recommended)

- RAM: 4 GB (Minimum), 8 GB (Recommended)

- Storage: 100–500 MB free space for browser cache and operations

- Display: Minimum 1024×768, Recommended Full HD (1920×1080)

- Connectivity: Stable interet (2 Mbps minimum, 4G/5G preferred)

- Input Devices: Keyboard, Mouse, or Touchscreen

- Browser: Latest version of Chrome, Edge, Firefox, or Safari

1.4 Functional Requirements:

| Req ID | Req Name | Req Description | Priority (1–10) |
| --- | --- | --- | --- |
| FR001 | User Registration & Login | The system shall allow users (Admin, Retailer, Customer, Delivery Partner) to register, log in, and manage their profiles securely. | 10 |
| FR002 | Authentication & Authorization | The system shall implement role-based access control ensuring users access only authorized modules. | 10 |
| FR003 | Password Recovery | The system shall allow users to recover or reset forgotten passwords through email or SMS verification. | 9 |
| FR004 | Product Catalog Management | Admin and Retailers shall be able to add, edit, delete, and categorize products with details like price, description, and expiry. | 10 |
| FR005 | Product Search & Filter | Customers shall be able to search for products by keywords, categories, price range, or brand. | 9 |
| FR006 | Product Details View | The system shall display complete product information including name, price, nutrition, expiry date, and images. | 9 |
| FR007 | Inventory Management | The system shall maintain real-time stock levels and automatically update inventory after every sale, return, or cancellation. | 10 |
| FR008 | Low-Stock & Expiry Alerts | The system shall generate alerts for low-stock or soon-to-expire products and notify Admin/Retailers. | 8 |
| FR009 | Shopping Cart | The system shall allow customers to add, update, or remove products from their shopping cart. | 10 |
| FR010 | Checkout Process | The system shall enable customers to proceed to checkout and review their order before payment. | 10 |
| FR011 | Payment Gateway Integration | The system shall integrate with payment gateways to accept payments via UPI, credit/debit cards, wallets, and net banking. | 10 |
| FR012 | Order Confirmation | The system shall generate a unique order ID and invoice after successful payment confirmation. | 9 |
| FR013 | Order Tracking | The system shall allow customers to track their order status in real time from dispatch to delivery. | 10 |
| FR014 | Order Modification & Cancellation | Customers shall be able to cancel or modify orders before dispatching. | 8 |
| FR015 | Refund & Return Management | The system shall process refunds and returns based on the defined company policy and return window. | 9 |
| FR016 | Delivery Integration | The system shall integrate with logistics partners to manage shipment, delivery updates, and status tracking. | 9 |
| FR017 | Delivery Status Updates | Delivery partners shall update the order status (Picked, In Transit, Delivered) in real time. | 8 |
| FR018 | Notifications & Alerts | The system shall send automated email/SMS notifications for registration, order confirmation, dispatch, and delivery. | 9 |
| FR019 | Customer Feedback & Ratings | Customers shall be able to rate products and provide feedback after delivery. | 7 |
| FR020 | Promotions & Discount Management | Admin shall be able to create, manage, and deactivate promotional offers, coupons, and loyalty programs. | 8 |
| FR021 | Coupon Code Validation | The system shall validate coupon codes for eligibility, expiry date, and usage limit during checkout. | 7 |
| FR022 | Loyalty Points System | The system shall allow customers to earn and redeem loyalty points during purchases. | 7 |
| FR023 | Supplier Management | The system shall allow Admin to onboard, approve, and manage supplier details and product associations. | 8 |
| FR024 | Report Generation | The system shall generate sales, inventory, and customer reports for Admin and Management. | 9 |
| FR025 | Analytics Dashboard | The system shall provide visual dashboards for sales trends, top products, and performance metrics. | 8 |
| FR026 | User Activity Logs | The system shall record all key user actions (logins, purchases, updates) for audit and security purposes. | 8 |
| FR027 | Data Backup & Restore | The system shall perform scheduled automatic backups of the database and allow restore in case of data loss. | 9 |
| FR028 | Security & Data Encryption | The system shall encrypt sensitive information (passwords, payment data) using SSL/TLS protocols. | 10 |
| FR029 | Compliance Management | The system shall comply with applicable data protection and e-commerce regulations. | 9 |
| FR030 | System Performance Monitoring | The system shall monitor uptime, response time, and concurrent user sessions in real time. | 8 |

1.5 Non-Functional Requirements:

| Req ID | Req Name | Req Description | Priority (1–10) |
| --- | --- | --- | --- |
| NFR001 | System Performance | The system shall support at least 500 concurrent users without performance degradation. | 10 |
| NFR002 | Availability | The system shall maintain 99.9% uptime to ensure uninterrupted access for users. | 10 |
| NFR003 | Scalability | The system shall be easily scalable to handle increased users, transactions, and product data in future phases. | 9 |
| NFR004 | Security | All user data and transactions shall be encrypted using SSL/TLS, and role-based access control shall be enforced. | 10 |
| NFR005 | Data Privacy & Compliance | The system shall comply with data protection and e-commerce regulations such as GDPR and PCI-DSS. | 9 |
| NFR006 | Reliability | The system shall ensure consistent and error-free operations through automated backups and recovery mechanisms. | 9 |
| NFR007 | Usability | The user interface shall be intuitive, responsive, and user-friendly across all devices and browsers. | 9 |
| NFR008 | Maintainability | The system shall be modular and maintainable, allowing quick updates and bug fixes without major downtime. | 8 |
| NFR009 | Portability | The system shall operate across multiple browsers (Chrome, Firefox, Edge, Safari) and OS platforms (Windows, macOS, Android, iOS). | 8 |
| NFR010 | Response Time | The system shall respond to user actions (page load, checkout, order view) within 3 seconds under normal load. | 9 |
| NFR011 | Backup & Recovery | Automated backups shall be taken daily with recovery capability within 4 hours (RTO ≤ 4 hours). | 8 |
| NFR012 | Audit & Logging | The system shall maintain an audit log of all key transactions and user activities for at least 90 days. | 8 |
| NFR013 | Error Handling | The system shall provide meaningful error messages and handle unexpected failures gracefully without data loss. | 8 |
| NFR014 | Interoperability | The system shall integrate seamlessly with third-party payment, SMS, and logistics of APIs through standard RESTful services. | 9 |
| NFR015 | Accessibility | The system shall follow accessibility standards (WCAG 2.1) to support all users, including differently abled users. | 7 |
| NFR016 | Session Management | User sessions shall time out automatically after 15 minutes of inactivity for security reasons. | 8 |
| NFR017 | Data Integrity | The system shall ensure data consistency and prevent duplication or corruption during transactions. | 9 |
| NFR018 | Load Management | The system shall maintain stability under peak loads (e.g., sales campaigns, festive offers). | 8 |
| NFR019 | Localization (Future) | The system shall be designed to support multilingual and multi-currency features in future releases. | 6 |
| NFR020 | Documentation | Complete technical, user, and operational documentation shall be provided before go-live. | 8 |

1.6 Design & Implementation Constraints:

- Issues Restricting Options:

- Third-Party API Dependence: Payment/SMS/Logistics SLAs, rate limits, and sandbox prod parity limit how we design retries, batching, and timeouts.

- Fixed Budget/Timeline: No experimental stacks or large rewrites. prefer proven, well-supported OSS components.

- Compliance Scope: PCI-DSS (SAQ-A), data-privacy (GDPR-like) requires strict data flows, card data must never hit our servers; tokenization only.

- Ops Footprint: Small team, Infra must be IaC and automated (CI/CD) to avoid manual drift.

- Content Authenticity: Organic certifications must be stored & auditable, immutable logs and document storage required.

- Technologies, Tools, Languages, Database (Must Use / Avoid):

Must Use

- Frontend: React + TypeScript, HTML5, CSS/Tailwind.

- Backend: Node.js (LTS) with Express.

- API Style: RESTful over HTTPS; OpenAPI 3.0 spec must be maintained.

- Auth: OAuth2.1 / OIDC (for staff) and JWT (short-lived) for customers; MFA for Admins/Retailers.

- DB: PostgreSQL 14+ (primary OLTP); Redis (caching, sessions, rate-limits).

- Queue/Async: Lightweight job queue for emails/SMS/order events.

- CI/CD & VCS: GitHub + GitHub Actions; trunk-based GitFlow (see conventions).

- Cloud: AWS EC2, S3 for assets & backups, CloudWatch for logs/metrics.

- Observability: Centralized logs (JSON), metrics, alerts; Health and readiness endpoints.

Avoid

- Deprecated browsers (IE) and non-LTS runtimes.

- Storing raw card data (use payment gateway tokens only).

- Tight vendor lock-ins where open alternatives exist (e.g., proprietary DBs).

- Server-side sessions with sticky load balancing (prefer stateless + Redis).

- Development Conventions & Standards:

- Coding Standards: TypeScript strict mode, ESLint + Prettier enforced; commit lint + conventional commits; semantic versioning.

- Branching: GitFlow (feature/, release/, hotfix/*) or trunk-based with short-lived branches; protected main.

- API Standards: OpenAPI-first, versioned routes (/v1), idempotent POST where applicable, correlation-id in headers.

- Security: OWASP ASVS L2, OWASP Top 10, dependency scanning (Dependabot), SAST/DAST in CI, secret scanning.

- Accessibility: WCAG 2.1 AA for customer-facing pages.

- Privacy & Retention: PII minimization; data retention policy documented; right-to-erasure implemented.

- Testing: Unit (≥80% critical paths), contract tests for APIs, e2e smoke on each release; performance tests for checkout.

- Subcontractors: Must follow repo templates, CI checks, code review 2-eyes rule, and project ADR (Architecture Decision Records).

- Hardware & Operational Limitations:

- Server Sizing (Phase-1): ≥4 vCPU / 8–16 GB RAM per app node; autoscaling configured; DB on provisioned IOPS SSD.

- Latency Targets: p95 page load ≤3s on 4G; API p95 ≤500ms under normal load; checkout p95 ≤1.5s excluding gateway round-trip.

- Payload & Media Caps: API response ≤2 MB; image upload ≤5 MB per file; supported types: JPG/PNG/WebP, PDF for docs.

- Memory/CPU Guards: Per-pod/container limits set; circuit breakers & timeouts (client: 5–10s; server: 2–5s).

- Availability: 99.9% target; blue/green or rolling deploys; zero-downtime migrations where possible.

- Standard Data Interchange Formats:

- External & Internal APIs: JSON (UTF-8); error schema standardized; pagination via RFC 5988 or cursor.

- Batch/Exports: CSV (RFC 4180) and XLSX for reports; gzip compression for large downloads.

- Docs/Invoices: PDF (invoice, shipment label); QR/Barcode in PDF where needed.

- Schema Contracts: OpenAPI 3.0 (REST), JSON Schema for validation; Postman collections auto generated from OpenAPI.

- Auth Tokens & Sessions: JWT (JWS); short TTL, refresh rotation; all tokens sent via Authorization header (no query params).

1.7 Assumed Factors That Could Affect the Requirements Stated In the SRS

- The project depends on third-party payment gateway integrations. Any delay, API change, or outage can affect payment and refund features.

- SMS and Email notification services are external; interruptions or rate limits can impact OTPs and notifications.

- Logistics partner APIs are required for delivery tracking; API failures or downtime can affect order visibility.

- The system relies on cloud hosting services; infrastructure outages may cause temporary downtime.

- Dependence on database and storage services for backups and operations could impact performance during outages.

- The platform uses open-source and licensed components (React.js, Node.js, PostgreSQL); version updates or deprecations may cause rework.

- Renewal or lapse of SSL/TLS certificates can affect secure access to the website.

- Domain and DNS management must be consistent; misconfiguration may cause accessibility issues.

- External analytics tools depend on service policies and API availability.

- Stable access to development tools (GitHub, JIRA, CI/CD pipelines) is required throughout the project.

- Resource availability of developers, testers, and DevOps engineers must remain consistent to meet deadlines.

- Stable internet connectivity is required for development, deployment, and API testing.

- Any inconsistency between development, staging, and production environments can cause deployment issues.

- Accurate and complete initial product and supplier data are assumed to be available during setup.

- Changes in government e-commerce, tax, or data privacy regulations may require system modification.

- Updates to organic certification standards could affect product documentation requirements.

- The system assumes that all partnership agreements (payment, logistics, supplier) remain valid during the project.

- Future integration with ERP or accounting systems depends on timely delivery of external APIs.

- Subcontracted components must be delivered on schedule for integration.

- Server hardware or bandwidth limitations may affect scalability and response times.

- Backup and disaster recovery success depends on cloud infrastructure reliability.

- External dependency updates or library changes may introduce compatibility or security issues.

- End-user training and adoption are essential; lack of training could affect usability and feedback accuracy.

2. System Overview:

2.1 Current System

The current business process for selling organic food and related products is largely manual or semi-digital, relying on offline sales channels such as retail stores, phone orders, or social media inquiries. Product information, stock levels, and pricing are typically managed using spreadsheets or basic desktop tools, with minimal integration across operations.

Key limitations of the current system include:

- No centralized platform for customers to browse and purchase organic products online.

- Inventory is updated manually, often leading to stock mismatches and order delays.

- Order tracking and delivery status are communicated through calls or messages, lacking automation.

- Payment processing is handled manually through cash and UPI.

- Customer feedback is collected informally, limiting the ability to improve product quality and service.

- Reporting and analytics are unavailable, making it difficult for management to make data-driven decisions.

- Supplier coordination is inefficient due to fragmented communication and lack of system visibility.

Overall, the current system is time-consuming, error-prone, and inefficient, resulting in reduced productivity, lower customer satisfaction, and limited business scalability.

2.2 Proposed System

The proposed system EarthCart is a web-based online retail management platform designed to automate and integrate all business operations involved in selling organic food, dry fruits, nuts, seeds, and fruits. It will replace the manual processes with a centralized, secure, and user-friendly e-commerce system that provides real-time data visibility and control across all stakeholders.

Key features of the proposed EarthCart system:

- Online platform for customers to browse, purchase, and track orders 24/7.

- Role-based access for Admin, Retailer, Customer, Delivery Partner, and Management.

- Automated inventory management with real-time stock tracking and low-stock alerts.

- Integration with secure payment gateways for instant and safe online payments.

- Integration with logistics APIs for automated order shipment and delivery tracking.

- Centralized dashboard for Admin to manage products, pricing, suppliers, and promotions.

- Customer support features like feedback, ratings, and return management.

- Data analytics and reporting modules for sales, performance, and supplier insights.

- Multi-layer security with SSL encryption, role-based access, and data protection compliance.

- Scalable architecture allowing future extensions such as mobile apps and multi-currency support.

The proposed system thus provides a complete digital transformation of the EarthCart business model, improving transparency, efficiency, and customer engagement.

2.3 Benefits of the Proposed System:

- Centralized platform integrating all business operations and users.

- Streamlined workflows reduce manual tasks and operational delays.

- Increased revenue through online sales and wider customer reach.

- Reduced human errors in inventory, pricing, and order processing.

- Enhanced supplier coordination and faster stock replenishment.

- Improved marketing through digital promotions and loyalty programs.

- Easy 24/7 access to a wide range of organic products online.

- Transparent pricing, product details, and quality assurance.

- Secure online payment options with instant confirmation.

- Real-time order tracking and timely delivery updates.

- Simplified return, refund, and feedback process for better customer satisfaction.

- Real-time inventory visibility and automated updates.

- Automated report generation for sales, customers, and suppliers.

- Quick decision-making is supported by analytics and dashboards.

- Reduced dependency on manual labor and offline communication.

- Scalable system architecture for future growth and enhancements.

- Encrypted data transmission ensuring payment and user data safety.

- Compliance with data protection and e-commerce regulations.

- Role-based access control prevents unauthorized system use.

- Regular automated backups to ensure data availability and recovery.

3. UI Requirements

3.1 Project contents

The EarthCart UI is composed of the following modules (high-level list — each module’s UI details follow):

- Public / Customer-Facing

  - Home / Landing

  - Product Catalog & Search

  - Product Details

  - Shopping Cart

  - Checkout & Payment

  - Order Tracking

  - Account / Profile

  - Wishlist

  - Help & Support / FAQ

- Seller / Retailer Portal

  - Seller Dashboard

  - Product Management

  - Inventory Management

  - Orders Received

  - Payments & Settlements

- Admin Portal

  - Admin Dashboard

  - User Management

  - Catalog Approval / Supplier Onboarding

  - Promotions & Offers Management

  - Reports & Analytics

  - System Configuration

- Delivery Partner Portal

  - Delivery Dashboard

  - Today’s Deliveries / Route List

  - Delivery Update Screen

- Shared / Cross-cutting UI

  - Notifications & Alerts

  - Search & Filters components

  - Global Header, Footer, Navigation

  - Modals, Toasts, Validation messages, Error pages

  - Accessibility & Localization hooks

4. Other Parameters

4.1 Acceptance

The client will review, test, and accept the EarthCart application only after all required deliverables are received, verified, and validated against the agreed business and functional requirements. Acceptance will be based on successful demonstration of system functionality, usability, and compliance with the scope defined in the SRS and BRD documents.

The following deliverables must be provided for acceptance:

4.1.1 Prototypes

- Interactive UI prototypes and wireframes showing screen layouts, navigation flow, and key user interactions.

- Demonstration of user interface elements for main modules (Customer, Admin, Retailer, Delivery Partner).

- Visual confirmation that all key use cases, workflows, and accessibility standards are met.

- Approval of the prototype design will serve as a baseline for UI and functional development.

4.1.2. Application

- Fully functional and deployed EarthCart web application with all modules operational as per the requirements document.

- Integration with payment gateway, inventory management, and logistics APIs.

- Successful execution of User Acceptance Testing (UAT) scenarios without critical or high-severity defects.

- Performance benchmarks met (response time, uptime, and load capacity).

- Verified compliance with data protection, security, and accessibility standards.

- Application should be hosted on the approved environment (e.g., AWS / Azure / GCP) and accessible for client validation.

4.1. 3. Documentation

Comprehensive documentation must be delivered for client review and operational readiness. It shall include:

a. Installation Guide

- Step-by-step instructions for setting up the application on the target environment.

- Configuration details for the database, APIs, hosting, and SSL certificates.

- Information on dependencies, software versions, and required third-party components.

- Backup and recovery setup details.

b. User Manual

- Detailed instructions on how to use each module (Customer, Admin, Retailer, Delivery Partner).

- Screenshots and workflow examples to assist end users.

- Troubleshooting section for common issues and error messages.

- Support contact details and escalation procedure.

c. Technical Documentation

- Architecture diagrams, module descriptions, and API specifications.

- Database schema and entity relationship diagram (ERD).

- Deployment process and CI/CD workflow documentation.

- Security, compliance, and data flow details.

4.1.4. Acceptance Criteria

The system will be accepted when:

- All deliverables (Prototypes, Application, Documentation) are submitted and reviewed.

- All functional and non-functional requirements are successfully validated during UAT.

- No critical or high-severity defects remain unresolved.

- Performance, usability, and data integrity criteria are met.

- The client provides formal User Acceptance Sign-off confirming satisfaction with deliverables.

# Question – 3: Make an ERD of creating a support ticket/Ticketing life cycle.

# Question – 4: User story of shopping from ecommerce.

| User Story No: 01 | Task: 01 | Priority: HIGHEST |
| --- | --- | --- |
| AS A NEW USER I WANT TO CREATE MY ACCOUNT USING MY EMAIL OR MOBILE NUMBER SO THAT I CAN ACCESS MY ACCOUNT SECURELY |  |  |
| BV: ₹500 | CP: 5 |  |
| Acceptance Criteria: Registration with valid credentials, confirmation email/SMS sent, and user redirected to login page. |  |  |

| User Story No: 02 | Task: 01 | Priority: HIGHEST |
| --- | --- | --- |
| AS A REGISTERED USER I WANT TO LOG IN USING MY USER ID & PASSWORD SO THAT I CAN ACCESS MY PROFILE |  |  |
| BV: ₹500 | CP: 3 |  |
| Acceptance Criteria: Login accepts valid credentials and shows error messages for invalid ones. |  |  |

| User Story No: 03 | Task: 01 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO RESET MY PASSWORD SO THAT I CAN REGAIN ACCESS IF I FORGET IT |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Reset link sent to registered email, allowing password update. |  |  |

| User Story No: 04 | Task: 02 | Priority: LOW |
| --- | --- | --- |
| AS A USER I WANT TO LOG OUT FROM MY ACCOUNT SO THAT I CAN ENSURE ACCOUNT SECURITY |  |  |
| BV: ₹50 | CP: 1 |  |
| Acceptance Criteria: Logout ends the session and redirects to the homepage. |  |  |

| User Story No: 05 | Task: 02 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE PRODUCTS BY CATEGORY SO THAT I CAN FIND ITEMS EASILY |  |  |
| BV: ₹500 | CP: 4 |  |
| Acceptance Criteria: Category filter displays relevant products correctly. |  |  |

| User Story No: 06 | Task: 02 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR PRODUCTS BY NAME OR KEYWORD SO THAT I CAN QUICKLY LOCATE SPECIFIC ITEMS |  |  |
| BV: ₹500 | CP: 5 |  |
| Acceptance Criteria: Search bar returns relevant and accurate results. |  |  |

| User Story No: 07 | Task: 02 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER PRODUCTS BY PRICE, BRAND, AND CERTIFICATION SO THAT I CAN SELECT MY CHOICES |  |  |
| BV: ₹500 | CP: 6 |  |
| Acceptance Criteria: Filters apply dynamically and refresh results instantly. |  |  |

| User Story No: 08 | Task: 03 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SORT PRODUCTS BY POPULARITY, NEWEST, OR PRICE SO THAT I CAN CHOOSE EFFICIENTLY |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Sorting options are functional and correct. |  |  |

| User Story No: 09 | Task: 03 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW DETAILED PRODUCT DESCRIPTIONS SO THAT I CAN MAKE INFORMED BUYING DECISIONS |  |  |
| BV: ₹500 | CP: 3 |  |
| Acceptance Criteria: Product detail page includes all necessary information. |  |  |

| User Story No: 10 | Task: 03 | Priority: HIGH |
| --- | --- | --- |
| AS A MANAGEMENT USER I WANT TO SEE CUSTOMER REVIEWS AND RATINGS SO THAT I CAN EVALUATE PRODUCT QUALITY |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Ratings visible and correctly calculated. |  |  |

| User Story No: 11 | Task: 04 | Priority: HIGH |
| --- | --- | --- |
| AS A RETAILER I WANT TO VIEW PRODUCT AVAILABILITY SO THAT I KNOW IF IT’S IN STOCK BEFORE ORDERING |  |  |
| BV: ₹200 | CP: 2 |  |
| Acceptance Criteria: Stock status displayed accurately. |  |  |

| User Story No: 12 | Task: 04 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW RELATED OR RECOMMENDED PRODUCTS SO THAT I CAN DISCOVER SIMILAR ITEMS |  |  |
| BV: ₹100 | CP: 4 |  |
| Acceptance Criteria: Suggestions displayed based on browsing behavior. |  |  |

| User Story No: 13 | Task: 04 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD PRODUCTS TO MY CART SO THAT I CAN PURCHASE THEM LATER |  |  |
| BV: ₹500 | CP: 3 |  |
| Acceptance Criteria: Products add successfully and cart updates instantly. |  |  |

| User Story No: 14 | Task: 04 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REMOVE OR EDIT QUANTITIES IN MY CART SO THAT I CAN ADJUST MY ORDER EASILY |  |  |
| BV: ₹500 | CP: 4 |  |
| Acceptance Criteria: Cart updates reflect accurate totals. |  |  |

| User Story No: 15 | Task: 05 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE ITEMS TO A WISHLIST SO THAT I CAN BUY THEM LATER |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Wishlist persists across sessions. |  |  |

| User Story No: 16 | Task: 05 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT MY CART ITEMS SAVED IF I LEAVE AND RETURN SO THAT I DON’T LOSE MY SELECTIONS |  |  |
| BV: ₹500 | CP: 6 |  |
| Acceptance Criteria: Cart persistence achieved via cookies or account data. |  |  |

| User Story No: 17 | Task: 05 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ENTER MY DELIVERY ADDRESS DURING CHECKOUT SO THAT MY ORDER REACHES THE CORRECT LOCATION |  |  |
| BV: ₹500 | CP: 3 |  |
| Acceptance Criteria: Address form allows multiple entries. |  |  |

| User Story No: 18 | Task: 05 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHOOSE A PREFERRED DELIVERY SLOT SO THAT I CAN RECEIVE MY ORDER CONVENIENTLY |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Delivery slot selection works correctly. |  |  |

| User Story No: 19 | Task: 06 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO MAKE PAYMENT VIA MULTIPLE MODES SO THAT I CAN CHOOSE MY PREFERRED OPTION |  |  |
| BV: ₹500 | CP: 6 |  |
| Acceptance Criteria: UPI, card, COD options integrated and secure. |  |  |

| User Story No: 20 | Task: 06 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY COUPONS OR PROMO CODES SO THAT I CAN AVAIL DISCOUNTS |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Valid coupons apply discounts; invalid ones show errors. |  |  |

| User Story No: 21 | Task: 06 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE AN ORDER CONFIRMATION EMAIL SO THAT I CAN VERIFY MY PURCHASE |  |  |
| BV: ₹200 | CP: 2 |  |
| Acceptance Criteria: Confirmation email sent automatically post-order. |  |  |

| User Story No: 22 | Task: 07 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER STATUS SO THAT I CAN STAY INFORMED ABOUT DELIVERY |  |  |
| BV: ₹500 | CP: 5 |  |
| Acceptance Criteria: Status visible (Processing, Shipped, Delivered). |  |  |

| User Story No: 23 | Task: 07 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL MY ORDER BEFORE DISPATCH SO THAT I CAN CHANGE MY DECISION |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Cancel button available until order is shipped. |  |  |

| User Story No: 24 | Task: 08 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REORDER PAST PURCHASES SO THAT I CAN SAVE TIME |  |  |
| BV: ₹100 | CP: 2 |  |
| Acceptance Criteria: Reorder button works correctly. |  |  |

| User Story No: 25 | Task: 08 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REQUEST A RETURN OR REFUND SO THAT I CAN HANDLE WRONG OR DAMAGED ITEMS |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Return policy visible, request form functional. |  |  |

| User Story No: 26 | Task: 09 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT SUPPORT VIA CHAT OR EMAIL SO THAT I CAN RESOLVE ISSUES QUICKLY |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Support ticket or live chat functional. |  |  |

| User Story No: 27 | Task: 09 | Priority: MEDIUM |
| --- | --- | --- |
| AS A FREQUENT BUYER I WANT TO EARN REWARD POINTS SO THAT I GET BENEFITS ON FUTURE PURCHASES |  |  |
| BV: ₹100 | CP: 4 |  |
| Acceptance Criteria: Reward points accumulate and redeem correctly. |  |  |

| User Story No: 28 | Task: 09 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO SUBSCRIBE FOR WEEKLY DELIVERY BOXES SO THAT I GET FRESH PRODUCE REGULARLY |  |  |
| BV: ₹100 | CP: 5 |  |
| Acceptance Criteria: Subscription options available and manageable. |  |  |

| User Story No: 29 | Task: 09 | Priority: LOW |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE EMAIL NOTIFICATIONS FOR DEALS SO THAT I DON’T MISS NEW OFFERS |  |  |
| BV: ₹50 | CP: 2 |  |
| Acceptance Criteria: Promotional emails sent as per preferences. |  |  |

| User Story No: 30 | Task: 10 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO UPDATE MY PROFILE DETAILS SO THAT MY INFORMATION REMAINS CURRENT |  |  |
| BV: ₹200 | CP: 2 |  |
| Acceptance Criteria: Profile updates save successfully. |  |  |

| User Story No: 31 | Task: 10 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO MANAGE MY SAVED ADDRESSES SO THAT I CAN SELECT THEM DURING CHECKOUT |  |  |
| BV: ₹200 | CP: 3 |  |
| Acceptance Criteria: Add/Edit/Delete addresses work correctly. |  |  |

| User Story No: 32 | Task: 10 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO ADD AND UPDATE PRODUCTS SO THAT THE CATALOG REMAINS CURRENT |  |  |
| BV: ₹500 | CP: 5 |  |
| Acceptance Criteria: Admin can add/update products with validation. |  |  |

| User Story No: 33 | Task: 11 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE INVENTORY SO THAT STOCK LEVELS ARE ACCURATE |  |  |
| BV: ₹500 | CP: 5 |  |
| Acceptance Criteria: Stock level updates and alerts trigger automatically. |  |  |

| User Story No: 34 | Task: 11 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW DAILY AND MONTHLY SALES REPORTS SO THAT I CAN ANALYZE PERFORMANCE |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Reports generate correctly with filters. |  |  |

| User Story No: 35 | Task: 11 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE USERS AND PERMISSIONS SO THAT THE PLATFORM IS SECURE |  |  |
| BV: ₹100 | CP: 5 |  |
| Acceptance Criteria: Role-based access control implemented. |  |  |

| User Story No: 36 | Task: 12 | Priority: HIGHEST |
| --- | --- | --- |
| AS A USER I WANT MY PERSONAL AND PAYMENT DATA ENCRYPTED SO THAT I CAN SHOP SAFELY |  |  |
| BV: ₹500 | CP: 6 |  |
| Acceptance Criteria: SSL encryption enabled for all transactions. |  |  |

| User Story No: 37 | Task: 12 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO MONITOR FAILED LOGIN ATTEMPTS SO THAT I CAN DETECT SUSPICIOUS ACTIVITY |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Failed login attempts logged and viewable. |  |  |

| User Story No: 38 | Task: 12 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO VIEW ECO-SCORES OR SUSTAINABILITY RATINGS SO THAT I CAN BUY RESPONSIBLY |  |  |
| BV: ₹100 | CP: 4 |  |
| Acceptance Criteria: Eco-score displayed on each product card. |  |  |

| User Story No: 39 | Task: 13 | Priority: MEDIUM |
| --- | --- | --- |
| AS A USER I WANT TO CHOOSE ECO-FRIENDLY PACKAGING SO THAT I CAN REDUCE WASTE |  |  |
| BV: ₹100 | CP: 3 |  |
| Acceptance Criteria: Eco-packaging option visible at checkout. |  |  |

| User Story No: 40 | Task: 13 | Priority: LOW |
| --- | --- | --- |
| AS AN ADMIN I WANT TO TRACK CARBON SAVINGS PER ORDER SO THAT WE CAN PROMOTE GREEN IMPACT |  |  |
| BV: ₹50 | CP: 4 |  |
| Acceptance Criteria: Analytics dashboard shows sustainability metrics. |  |  |

| User Story No: 41 | Task: 13 | Priority: HIGH |
| --- | --- | --- |
| AS A USER I WANT THE WEBSITE TO LOAD QUICKLY ON MOBILE SO THAT I CAN SHOP EFFICIENTLY |  |  |
| BV: ₹200 | CP: 5 |  |
| Acceptance Criteria: Mobile load time under 3 seconds. |  |  |

| User Story No: 42 | Task: 14 | Priority: HIGH |
| --- | --- | --- |
| AS A USER I WANT A RESPONSIVE DESIGN SO THAT I CAN NAVIGATE EASILY ON ANY DEVICE |  |  |
| BV: ₹200 | CP: 4 |  |
| Acceptance Criteria: Layout adjusts for all screen sizes. |  |  |

| User Story No: 43 | Task: 14 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW USER ACTIVITY ANALYTICS SO THAT I CAN IMPROVE ENGAGEMENT |  |  |
| BV: ₹100 | CP: 4 |  |
| Acceptance Criteria: User activity dashboard functional. |  |  |

| User Story No: 44 | Task: 15 | Priority: LOW |
| --- | --- | --- |
| AS A USER I WANT TO SUBMIT FEEDBACK OR RATE MY SHOPPING EXPERIENCE SO THAT THE STORE CAN IMPROVE |  |  |
| BV: ₹50 | CP: 3 |  |
| Acceptance Criteria: Feedback saved successfully. |  |  |

| User Story No: 45 | Task: 15 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO ANALYZE TOP-SELLING PRODUCTS SO THAT I CAN ADJUST INVENTORY |  |  |
| BV: ₹100 | CP: 3 |  |
| Acceptance Criteria: Top products displayed accurately. |  |  |