LIVE PROJECT IDENTIFICATION

WATERFALL PROJECT

QUESTION-1 Business Case Document Template.

- Why is this project initiated?

- Addressing the current Users challenges.

- Supporting the CSR goals.

- Improving technology for Provider Management.

2) What are the current problems?

1- Manual data entry

2- Delayed Updates

3-Compliance Risks

4- Communication Gaps

- With this project how many problems could be saved?

- Manual Data Entry

- Delayed Updates

- Communication Gaps

- Compliance Risks

- Poor Searchability

- What are the sources required?

1-Human Resources

2- Compliance & Security

3 Development Costs

4-   Infrastructure Costs

5- Marketing & Launch

6-Legal & Compliance

- What are the changes to adopt this technology?

Organizational Changes

- Digital Mindset Shift: Encourage staff to embrace digital workflows over

manual processes.

- Leadership Buy-In: Secure support from senior management to

prioritize adoption and allocate resources.

Process Transformation

- Standardize Provider Data Collection: Create uniform templates for

provider details and credentials.

- Automate Approval Workflows: Replace manual review with digital

dashboards and notifications.

- Onboarding Protocols: Update onboarding procedures to include digital

profile setup.

Infrastructure & IT Changes

- Integration Planning: Prepare for future integration with EMR, HR, or

scheduling systems.

- Security Enhancements: Implement encryption, access controls, and

audit trails to meet compliance standards.

Training & Support

- Staff Training: Conduct workshops for providers and admins on how to

use the tool.

- Helpdesk Setup: Establish a support system for troubleshooting and user

assistance.

- Documentation: Provide user manuals, FAQs, and video tutorials.

5.Data Governance

- Data Quality Checks: Introduce validation rules to ensure accuracy and

completeness.

- Compliance Monitoring: Regular audits to ensure HIPAA/GDPR

compliance.

- Role-Based Access: Define who can view, edit, or approve provider data.

6.  Communication & Change Management

- Internal Campaigns: Promote the benefits of the tool across

departments.

- Feedback Loops: Create channels for users to suggest improvements or

report issues.

- What is the time frame to recover ROI?

- ROI Return on Investments depends on the initial investments,

Operating costs.

Around 2.5 to 3 years it can be recovered if the adoption is

faster. If its low it might take 3 to 4 years.

7)How to identify the stake holders?

Identifying the stake holders are done by using RACI

Matrix (Responsible, Accountable, Consulted, Informed)

Document 2: BA Strategy

## Business Analyst Approach Strategy

## Initiation & Planning

Understand Business Objectives

  - Review business case, goals, KPIs

  - Identify scope boundaries

Stakeholder Analysis

  - Use RACI Matrix

  - Categorize stakeholders by role, influence, and decision power

Elicitation Techniques

| Technique |  |
| --- | --- |
| Interviews |  |
| Document Analysis |  |
| Workshops |  |
| Surveys/Questionnaires |  |
| Observation |  |
| Prototyping |  |

### 3.  Documentation to Prepare

| Document Type | Purpose |
| --- | --- |
| Business Requirements Document (BRD) | High-level business needs |
| Functional Requirements Document (FRD) | Detailed system behaviour |
| Use Case & User Stories | Agile-friendly requirement breakdown |
| Process Flow Diagrams / DFDs | Visualize system interactions |
| ER Diagrams / Data Models | Define data structure and relationships |
| Traceability Matrix | Map requirements to test cases |
| Change Request Log | Track scope changes |

### Sign-Off & Approval Process

Internal Review: Circulate drafts for feedback

Client Review: Present documents in walkthrough sessions

Formal Sign-Off:

Use e-signature tools or approval emails

Attach sign-off sheet with version control

### 5. Communication Channels

| Channel | Purpose |
| --- | --- |
| Email | Formal updates, approvals |
| Slack/Teams | Daily coordination, quick queries |
| Jira/Confluence | Requirement tracking, documentation |
| Weekly Reports | Progress updates to stakeholders |
| Workshops/Demos | Stakeholder alignment |

### 6. Handling Change Requests

- Log request in Change Request Tracker

- Analyse impact on scope, timeline, cost

- Update documentation and notify teams

### 7. Progress Reporting

- Use Burndown Charts, Sprint Reports, or Dashboard KPIs

Share updates via:

Weekly stakeholder emails

Sprint review meetings

Monthly executive summaries

### 8. UAT & Client Acceptance

Prepare UAT Test Cases mapped to requirements

Coordinate UAT sessions with client

Capture feedback and defects

Finalize Client Project Acceptance For

Include sign-off, version, and scope confirmation

Document 3- Functional Specifications

| Fields | Details |
| --- | --- |
| Project Name Customer Name Project Version Project Sponsor Project Manager Project Initiation Date | First source Provider Management Tool Sangeetha V.22 Krithika Riya 04-10-2026 |

Functional Requirement specifications:

| Requirement ID | Requirement Name | Description | Priority |
| --- | --- | --- | --- |
| BR 001 | Login | Users should be able to login | 9 |
| BR 002 | Upload Inventory | Uploading Provider Information | 8 |
| BR 003 | View Inventory | Current Inventory Levels | 10 |
| BR 004 | Add Inventory Item | Add New provider Information in the portal | 6 |
| BR 005 | Update the Inventory | Update the details of the providers and their licenses | 9 |
| BR 006 | Notifications | Email Alerts | 8 |
| BR 007 | Delete the Inventory | Delete an item from the Inventory | 7 |
| BR 008 | Search The details | Able to search the details of the provider | 10 |
| BR 009 | Generate the payments | Able to do accurate payments to the providers | 7 |
| BR 10 | Local Language | Multilingual Support | 6 |

Document 4- Requirement Traceability Matrix

A business analyst’s key responsibilities are to keep track of the

requirements and make sure that no requirement is missed.

RTM- RTM stands for Requirement Traceability Matrix.

It is a document to track the requirements throughout the project

lifecycle, ensuring that they are met and that no requirements are over

looked.

| Requirement ID | Requirement Name | Requirement Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | Enable login page | Enable secure access to the system | Complete | Complete | Complete | Complete | Incomplete | Incomplete |
| FR 002 | Provider Form, Validation | System should allow users to create and validate provider profiles | Complete | Complete | Incomplete | Complete | Complete | In complete |
| FR003 | Automate provider payment calculation | System should calculate provider payments based on contract terms | Complete | Incomplete | Incomplete | Incomplete | Incomplete | Incomplete |
| FR004 | Provide real-time dashboards and reporting | System should display dashboards for provider status and payment | Complete | Complete | Complete | Complete | Complete | Complete |

Document 5- BRD Template

<Project Name >

<Project ID>

<Version ID>

<Author>

Document Revisions .............................................................................................................8

2. Approvals .............................................................................................................................8

3. RASCI Chart for This Document ............................................................................................8

Codes Used in RASCI Chart ...................................................................................................9

RASCI Chart ..........................................................................................................................9

4. Introduction .........................................................................................................................9

4.1. Business Goals ..............................................................................................................9

4.2. Business Objectives .......................................................................................................9

4.3. Business Rules ............................................................................................................. 10

4.4. Background ................................................................................................................. 10

4.5. Project Objective......................................................................................................... 10

4.6. Project Scope .............................................................................................................. 10

4.6.1. In Scope Functionality .......................................................................................... 10

4.6.2. Out Scope Functionality ....................................................................................... 10

5. Assumptions ...................................................................................................................... 10

6. Constraints ......................................................................................................................... 10

7. Risks ................................................................................................................................... 10

Technological Risks ................................................................................................................ 11

Skills Risks .............................................................................................................................. 11

Political Risks ......................................................................................................................... 11

Business Risks ........................................................................................................................ 11

Requirements Risks ............................................................................................................... 11

Other Risks ............................................................................................................................ 1

8. Business Process Overview ................................................................................................ 11

8.1. Legacy System (AS-IS) .................................................................................................. 11

8.2. Proposed Recommendations (TO-BE) ......................................................................... 11

9. Business Requirements ...................................................................................................... 11

10. Appendices ..................................................................................................................... 12

10.1. List of Acronyms ...................................................................................................... 12

10.2. Glossary of Terms .................................................................................................... 12

10.3. Related Documents ................................................................................................. 12

    - Document Revisions

| DATE | VERSION NO | DOCUMENT CHANGES |
| --- | --- | --- |
| 04-10-2025 07-10-2025 10-10-2025 15-10-2025 20-10-2025 25-10-2025 | 0.1 1.1 1.2 1.3 1.4 1.5 | Initial draft – Defined project scope, objectives, and stake holders’ roles. Added detailed provider data fields (contact details). Incorporated feedback from finance team on payment workflows. Finalized requirements document for development handoff. Included test cases for provider data accuracy and payment triggers. Revised based on UAT feedback: streamlined approval flow. |

2. Approvals

| ROLE | NAME | TITLE | SIGNATURE | DATE |
| --- | --- | --- | --- | --- |
| Project Sponsor Business Owner Project Manager System Architect Development Lead | Sangeetha Manisha Meera Viranshu Salar | Business Analyst Product Manager Finance Lead IT delivery Manger Compliance Officer | Sangeetha Manisha Meera Viranshu Salar | 04-10-2025 05-10-2025 07-10-2025 10-10-2025 15-10-2025 |

3 – RACI MATRIX

The RACI chart identifies the persons who need to be

contacted whenever changes are made to this document.

RACI stands for responsible, accountable, consulted, and

informed. These are the main codes that appear in a RACI

chart, used here to describe the roles played by team

members and stakeholders in the production of the BRD.

They are adapted from charts used to assign roles and

responsibilities during a project. (RACI Can be made for IT

side [Project stakeholder] as mentioned above, apart from

that Can also Be made for Client side [Business Stakeholder]).

| NAME | POSITON | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Provider Master Table Provider Master table Payment Trigger Table Payment Quality Lead | Business Analyst Product owner IT developer QA Lead | * |  |  |  |  |  |

4. Introduction

4.1 Business Goals

The primary objective of this initiative is to enhance the

digital platform used for managing provider information,

with a focus on improving data accuracy, streamlining

workflows, and ensuring timely payments. This aligns with

the broader organizational goals and operational needs as

outlined below:

  - Improve Organisation Efficiency

  - Ensure Timely Payments to the providers

  - Boosting stake holders Confidence

  - Enhancing Data Quality and Governance

Business Needs –

 A centralized digital repository for provider master data.

 Real-time integration with finance and payment systems.

 Role-based access control for data entry, approval, and audit.

 Automated alerts for missing or outdated provider information.

4.2 Business Objectives

Business Objectives for Mobile LMS (Android & iOS)

  - Expand Access to Learning

  - Enhance Learning Experience

  - Streamline Course Delivery

  - Support Multilingual and Inclusive Learning.

  - Generate Revenue and Insights.

4.3

Business Rules

[List Organization Policies, Procedures]

Organisational Policies-

Data Privacy Policy

Information Security Policy

Acceptance Policy

Management Policy

Procedures -

User Onboarding Procedure

Assessment and Grading Procedure

Payment Procedure

Feedback and support Procedure

Rules and Regulations –

Code of Conduct

Copy Right Compliance

Age Restrictions

4.4 Background

### Origin of the Proposal

The project was proposed following a strategic review of

current operations and customer feedback, which revealed

inefficiencies in service delivery and data fragmentation

across platforms. Stakeholders from operations, customer

support, and IT flagged recurring issues that were impacting

user experience and business performance.

- Business Issues Identified.

- Expected Benefits of Implementation

- Limited Visibility

- Customer Complaints

Expected Benefits

- Unified Platform

- Automation

- Improved Data Accuracy

- Scalability

Project Objective

The primary objective of this project is to develop a unified

digital platform that streamlines customer engagement,

order management, and backend operations for improved

business efficiency and user experience. The product will

serve as a scalable, modular solution that integrates

seamlessly with existing systems while addressing current

operational bottlenecks.

Project Scope

In the current project, we are developing a centralized digital

platform that streamlines customer interactions, order

management, and backend operations. The solution is

designed to enhance user experience, improve operational

efficiency, and support scalable business growth.

In Scope Functionality

- Search the provider

- Tracking the details

- Payment Gateway Integration

- Dashboard & Reporting

- Notification System

- Inventory Management

- API Integration Layer

- Admin Panel

- UAT & Feedback Capture.

- Change Request Logging

Out Scope Functionality

Multi-language Support

AI-Based Recommendation Engine

Advanced Loyalty or Rewards Program

Multi-Tenant Architecture

Constraints

Fixed Timelines

Limited Budget

Resource Availability

Technology

Change Management Process

Data Migration Scope

Risks

A risk is something that could affect the success or

failure of a project. Analyse risks regularly as the

project progresses. While you may not be able to avoid

every risk, you can limit each risk’s impact on the

project by preparing for it beforehand. For each risk,

you’ll note the likelihood of its occurrence, the cost

the project if it does occur, and the strategy for

handling the risk.

 Avoid: Don’t store unnecessary personal data.

 Mitigate: Implement encryption, access controls, and

regular security audits.

 Transfer: Use third-party cybersecurity services with

liability coverage.

 Accept: Accept minor risks for low-sensitivity data with

proper monitoring.

Technological Risks

System Downtime or Outages

Integration Failures

Scalability Limitations

Data Loss or Corruption

Requirements Risks

Incomplete or Ambiguous Requirements

Incomplete or Ambiguous Requirements (Scope Creep)

Lack of End-User Involvement

Other Risks

Organizational Change Resistance

Vendor Reliability and Dependency

Legal and Intellectual Property Risks

Business Process Overview

This section describes the overall process flow across each

phase of the digital insurance claims and provider

management system. It ensures clarity for stakeholders,

developers, and analysts by mapping how data and actions

move through the system.

Initiation Phase

Provider Details Management Phase

Claim Submission Phase

Resolution and Payment Phase

Legacy System (AS-IS)

Legacy systems in U.S. healthcare payment processing are often fragmented, manual, and paper-based, leading to delays, errors, and inefficiencies. Here's how the process typically works:

Patient Visit

- Provider delivers care and documents services.

Manual Coding

- Medical coders assign ICD/CPT codes manually.

 Claim Creation

- Claims are created using outdated software or paper forms.

 Claim Submission

- Claims are submitted via fax, mail, or legacy clearinghouses.

 Payer Review

- Insurance companies manually review claims.

 Payment Decision

- Claims are approved, denied, or returned for correction.

 Remittance Advice

- Providers receive paper-based remittance notices.

 Reconciliation

- Staff manually reconcile payments with services rendered.

Proposed Recommendations (TO-BE)

 HIPAA-compliant data handling

 Integration with EHR systems

Real-time claim tracking

   Dashboard for reconciliation and analytics

   AI-powered coding and error detection

   Secure API-based claim submission

 Automated remittance and payment alerts

Faster payment cycles → Improved provider satisfaction

Lower operational costs → Reduced manual intervention

Improved compliance → Adherence to HIPAA, CMS, and

payer regulations

Scalability → Easily onboard new providers and adapt to

policy changes

9. Business Requirements

Functional Requirements

These describe what the system must do:

- Provider Onboarding

  - Capture provider credentials, contracts, and

payment preferences.

  - Validate against NPPES and CAQH databases.

- Claims Submission & Adjudication

  - Accept claims in X12 837 format.

  - Apply payer-specific adjudication rules.

  - Flag incomplete or erroneous claims for correction.

- Payment Processing

  - Automate EFT and check disbursement.

  - Support multiple payment cycles (weekly, bi-

weekly, monthly).

  - Generate 835 remittance advice for reconciliation.

- Dispute Resolution

  - Enable providers to raise payment disputes.

  - Track resolution status and provide audit trail.

- Reporting & Analytics

  - Dashboards for payment trends, denial rates, and

turnaround times.

  - Exportable reports for compliance and audits.

- User Roles & Access

  - Role-based access for payers, providers, and

admins.

Secure login with MFA and audit logging

.

### Non-Functional Requirements

These define system qualities:

Performance

  - Process 10,000+ claims per hour with <2s response

time.

- Scalability

  - Support onboarding of 1000+ new providers per

month.

- Security

  - HIPAA-compliant encryption for data at rest and in

transit.

  - Role-based access control and audit logging.

- Availability

  - 99.9% uptime with disaster recovery and failover

support.

- Interoperability

  - FHIR and HL7 support for integration with EMRs

  - and clearinghouses.

### Regulatory & Compliance Requirements

  - HIPAA for privacy and security.

  - CMS guidelines for Medicare/Medicaid payments.

  - CAQH CORE operating rules for EFT and ERA.

### 4. Key Stakeholders

- Providers: Physicians, hospitals, clinics

- Payers: Insurance companies, Medicare/Medicaid

- Clearinghouses: Data intermediaries

- IT & Compliance Teams: Platform governance

Acronym; Full Form. HIPAA; Health Insurance Portability and Accountability Act. CMS; Centers for Medicare & Medicaid Services. EFT; Electronic Funds Transfer. ERA; Electronic Remittance Advice. EDI; Electronic Data Interchange. FHIR; Fast Healthcare Interoperability Resources. NPPES; National Plan and Provider Enumeration System. CAQH; Council for Affordable Quality Healthcare. BRD; Business Requirements Document. TAT; Turnaround Time. MFA; Multi-Factor Authentication. ### 10.2 Glossary of Terms Term; Definition. Provider; A healthcare professional or organization delivering medical services (e.g., physician, hospital).. Payer; An entity responsible for reimbursing providers for healthcare services (e.g., insurance company, CMS).. Claim; A formal request for payment submitted by a provider to a payer for services rendered.. Adjudication; The process by which a payer reviews and determines the validity and reimbursement of a claim.. Remittance Advice; A document detailing the payment made to a provider, including any adjustments or denials.. Clearinghouse; A third-party intermediary that facilitates the exchange of healthcare data between providers and payers.. Smart Contract; A digital agreement that automatically enforces payment terms based on predefined rules.. Interoperability; The ability of different systems and organizations to exchange and use healthcare data seamlessly.. ### 10.3 Related Documents - Provider Payment Platform Architecture Overview - HIPAA Compliance Checklist - CMS Payment Guidelines (Latest Edition) - CAQH CORE Operating Rules for EFT & ERA - User Journey Maps for Provider Portal - SLA Agreement for Payment Processing - Stakeholder Analysis & Engagement Plan