## Slide 1: Waterfall Live project
Inventory management in Electrical Construction

## Slide 2: Document 1 Business Case Document
Document 1: Project Initiation
Situation / Problem / Opportunity
The current inventory process is manual and inefficient, leading to stock-outs, overstocking, and inaccurate reporting. These inefficiencies increase costs, delay order fulfillment, and reduce customer satisfaction.
This project provides an opportunity to implement a centralized Inventory Management System (IMS) that automates stock tracking, improves visibility, and optimizes resource utilization.

## Slide 3
Purpose Statement (Goals)
The purpose of this project is to design, develop, and implement an automated inventory management solution that reduces manual errors, improves stock accuracy, and enhances supply chain efficiency.
Project Objectives
Automate stock entry, tracking, and reporting.
Implement real-time inventory updates accessible across departments.
Integrate inventory with procurement and sales functions.
Minimize carrying costs and stock wastage.
Ensure system compliance with audit and financial standards.

## Slide 4: summary
The electrical construction industry often faces challenges in managing inventory due to manual tracking, delays in procurement, stock shortages, and cost overruns. These inefficiencies directly affect project timelines, resource utilization, and overall profitability. To address these concerns, our project proposes the implementation of a structured Inventory Management System using the Waterfall methodology. The system will standardize procurement processes, provide real-time stock visibility, and minimize wastage by ensuring optimal inventory levels at each project stage.
Success will be measured through tangible outcomes such as a 30% reduction in material wastage, 20% improvement in procurement cycle time, and higher accuracy in demand forecasting and stock utilization. By adopting a phased and structured approach through the Waterfall model—covering requirements gathering, design, development, testing, and deployment—the project ensures clarity, traceability, and quality at every stage. Ultimately, this initiative will enhance operational efficiency, reduce costs, and support timely completion of electrical construction projects, aligning with stakeholder expectations and business objectives.

## Slide 5
Efficient inventory management has long been a critical challenge in the electrical construction sector. Historically, most companies relied on manual methods—such as spreadsheets, paper records, or siloed tracking systems—to manage procurement, stock levels, and material distribution. These practices have existed for decades, but as projects grew in size and complexity, the limitations of manual inventory tracking became more evident. Delays in identifying shortages, inaccurate demand forecasting, and lack of visibility across multiple construction sites have consistently led to project delays, increased costs, and strained vendor relationships.
Industry studies indicate that construction projects lose up to 10–15% of their budget due to poor material management and wastage. In electrical construction, where specialized materials and components are often required on tight schedules, these inefficiencies create significant risks for project completion.
Solving this problem is directly aligned with the organization’s business goals of timely project delivery, cost efficiency, and improved resource utilization. By implementing a structured Inventory Management System, the company can ensure real-time visibility of stock, reduce wastage, improve procurement planning, and ultimately deliver projects within budget and deadlines. This will not only increase profitability but also strengthen client trust and the organization’s competitive advantage in the market.

## Slide 6
What problem does your project aim to solve? In electrical construction projects, poor inventory tracking, lack of real-time material visibility, and delays in procurement lead to cost overruns, material wastage, and extended project timelines. Manual processes make it difficult to monitor stock levels, forecast demand, and ensure timely availability of critical components.
Why is it important to solve it? Inventory inefficiencies directly affect productivity, project delivery schedules, and profitability. A delay in materials can halt entire construction activities, while excess inventory increases holding costs and risks of material obsolescence. Streamlined inventory management is crucial for cost control, resource optimization, and timely delivery of electrical construction projects.
How will it help solve it? This project will implement a structured Inventory Management System using the Waterfall methodology, ensuring each project stage is carefully planned and executed. The solution will automate stock monitoring, improve procurement planning, and provide real-time visibility of materials across sites. Success will be measured through reduced wastage, optimized inventory costs, faster procurement cycles, and improved decision-making.

## Slide 7
How will you solve the problem? The system will provide real-time tracking of materials, automated stock updates, and alerts for low inventory levels. It will integrate procurement workflows, supplier management, and reporting dashboards to ensure that critical components are always available when needed. Each phase of the Waterfall model—requirements gathering, system design, development, testing, and deployment—will be carefully executed to guarantee clarity, traceability, and quality.
Why will the solution be effective? By digitizing and automating the inventory process, the system will eliminate manual errors, reduce procurement delays, and improve material forecasting. This ensures construction activities are not interrupted due to shortages or excess stock. Real-time visibility across multiple project sites enhances decision-making and allows proactive procurement planning.
Why is this solution better than alternatives? Compared to manual tracking or ad-hoc spreadsheet-based methods, this system provides accuracy, scalability, and consistency. Unlike agile or unstructured approaches, the Waterfall model ensures that every requirement is fully captured upfront, which is critical in construction projects where timelines and budgets leave little room for scope changes.
What would it take to make it happen? The project requires stakeholder collaboration for requirement gathering, dedicated development resources, procurement of necessary hardware/software, and training for end-users. Investment in infrastructure and skilled personnel will be needed, along with rigorous testing before go-live. With proper governance and phased execution, the solution can be successfully implemented within the planned timeframe and budget.

## Slide 8
Project Deliverables
Requirements Specification Document (detailed functional and technical requirements).
System Design Document (architecture, database schema, and workflow diagrams).
Configured and developed Inventory Management System with modules for:
  Real-time stock tracking
  Procurement management
  Supplier/vendor management
  Alerts and reporting dashboards
Test Plan & Test Reports (ensuring functionality, integration, and user acceptance).
Training Materials & User Manuals for staff.
Fully deployed and operational Inventory Management System.
Post-deployment Support & Maintenance Plan.

## Slide 9
SMART Objectives
Specific: Implement a centralized Inventory Management System for electrical construction projects to reduce material wastage and procurement delays.
Measurable: Achieve at least a 30% reduction in material wastage and a 20% improvement in procurement cycle time within six months of deployment.
Achievable: System implementation will follow the Waterfall methodology with clearly defined phases, ensuring requirements are well-documented and achievable.
Realistic: The solution leverages existing IT infrastructure and standard technologies, minimizing additional costs while improving efficiency.
Time-Bound: Complete requirements, design, development, testing, and deployment within 6–8 months, followed by a 3-month performance monitoring phase.

## Slide 10: Required Resources for Inventory Management Project
1. People (Human Resources)
Project Sponsor – Provides funding and executive support.
Project Manager – Oversees planning, execution, and delivery.
Business Analyst – Gathers requirements, defines scope, and bridges business & IT.
Developers / IT Team – Customizes or builds the inventory management system.
Database Administrator – Manages data migration and storage.
Quality Assurance (QA) Testers – Conduct testing (unit, integration, UAT).
Warehouse Staff / End Users – Provide inputs and participate in training.
Vendor / Software Provider – Supplies and maintains the system.

## Slide 11: 2. Technology / Tools
Inventory Management Software (custom-built or off-the-shelf like SAP, Zoho, Tally).
Database System (MySQL, SQL Server, Oracle, or cloud DB).
Barcode / QR Code Scanners.
Label Printers for stock tagging.
Handheld Mobile Devices / Tablets for warehouse staff.
Cloud Hosting or On-Premise Server Infrastructure.
Backup & Recovery Tools.

## Slide 12: BA approach
1. Requirement Elicitation & Analysis
Conduct stakeholder interviews with project managers, site engineers, procurement teams, and vendors.
Organize workshops and brainstorming sessions to capture pain points in current inventory processes.
Use observation techniques and document analysis (existing stock records, procurement logs) to gather accurate data.
Document functional and non-functional requirements in a Business Requirements Document (BRD).
2. Requirement Documentation & Validation
Prepare BRD and Functional Specification Document (FSD).
Validate requirements with stakeholders through reviews and walkthroughs.
Prioritize requirements based on business impact and feasibility.
Obtain sign-offs to ensure alignment before moving to the next Waterfall phase.
3. Solution Assessment & Design Support
Collaborate with solution architects and developers to ensure requirements are translated into design specifications.
Support creation of workflow diagrams, data flow models, and use case scenarios.
Ensure compliance with industry standards and construction-specific inventory practices.
4. Testing & Quality Assurance Support
Develop test scenarios and acceptance criteria linked directly to requirements.
Support User Acceptance Testing (UAT) by preparing test cases and coordinating with end-users.
Ensure traceability between requirements and test results to confirm completeness.
5. Change Management & Communication
Act as the bridge between technical teams and business stakeholders.
Communicate progress, risks, and requirement clarifications regularly.
Facilitate training sessions for end-users and prepare user manuals.
6. Post-Implementation Evaluation
Collect feedback from stakeholders after go-live.
Measure system performance against SMART objectives (e.g., wastage reduction, procurement cycle improvements).
Recommend future enhancements for continuous improvement.

## Slide 13: 3. Time
Project Duration: ~4 months (depending on scope).
Requirement Gathering – 2 weeks
System Design – 3 weeks
Development/Customization – 6 weeks
Testing – 2 weeks
Deployment & Training – 3 weeks

## Slide 14: 4. Budget (Financial Resources)
Software Licensing / Development Costs.
Hardware Costs: barcode scanners, printers, servers, mobile devices.
Training & Change Management Costs.
Maintenance & Support Contracts.
Contingency Reserve (usually 10–15% of project budget).

## Slide 15: 5. Other Resources
Training Materials (manuals, e-learning, workshops).
IT Support & Helpdesk setup.
Regulatory & Compliance Documentation (for audits and financial reporting).

## Slide 16: Purpose Statement (Goals)
The purpose of this project is to design, implement, and adopt a centralized Inventory Management System that eliminates manual inefficiencies, reduces errors, and provides real-time visibility of stock across the organization.
This system will do below mentioned modification :
Automate the tracking of stock-in and stock-out activities.
Provide accurate, real-time inventory data for decision-making.
Support procurement and finance teams with reliable reports.
Reduce stock-outs, overstocking, and wastage.
Improve overall operational efficiency and customer satisfaction.

## Slide 17: Project Objectives – Inventory Management System
Solution selection according to design criteria, specifications, and requirements
Solution prototyping and testing
Implement an automated inventory management system that supports barcode/QR code scanning and real-time stock updates
Integrate the system with procurement and finance functions to ensure seamless data flow and reporting
Train warehouse staff and end users to ensure 80%+ adoption rate within 2 months of rollout

## Slide 18: Success Criteria – Inventory Management System
Improve records availability and accessibility by ensuring inventory data, stock reports, and audit documents are available in real-time through a centralized system.
Reduce system downtime, related wait time, and response times by implementing a stable and reliable solution with 99% uptime and faster data retrieval.
Achieve at least 95% accuracy in stock levels compared to manual records.
Reduce stock-outs by at least 40% within the first 6 months of system adoption.
Ensure user adoption rate of 80% or higher within 2 months of rollout through proper training and support.
Meet compliance requirements for financial and audit reporting without delays or errors.

## Slide 19: Methods / Approach – Inventory Management System
Establish selection committee and define requirements
Form a cross-functional team including warehouse staff, procurement, finance, IT, and business analysts.
Gather and document system requirements (stock tracking, barcode integration, reporting, compliance needs).
Define evaluation criteria for system selection.
Select vendors and finalists through RFP, demonstrations, and reviews
Issue a Request for Proposal (RFP) to shortlisted vendors.
Evaluate vendor solutions based on cost, functionality, scalability, and compliance.
Conduct demonstrations and finalize the best-fit solution.
Select and implement solution, train users and technical staff, and establish support processes
Procure and install the system (software + hardware like barcode scanners).
Migrate existing inventory data into the new system.
Provide role-based training sessions for warehouse staff, procurement, and finance teams.
Set up an IT support/helpdesk for ongoing issue resolution.

## Slide 20
Go Live with the new system
Launch the system organization-wide in a phased or full-scale rollout.
Monitor initial usage and system performance.
Gather feedback, resolve issues, and stabilize operations.

## Slide 21: Resources – Inventory Management System
People – Project team members from client community and ITS, including:
Project Sponsor (CFO / Head of Operations)
Project Manager
Business Analyst
IT/Development Team
Database Administrator
Warehouse Staff (end users)
Procurement & Finance Team representatives
Vendor / Software Provider
Time – Implementation within 5 months (Requirements – 3 weeks, Design – 3 weeks, Implementation – 8 weeks, Testing – 3 weeks, Training & Go-Live – 4 weeks).
Budget – Hardware, software, training, and services not to exceed ₹ 15,00,000.
Other – Third-party software evaluation, site visits, and research reports (e.g., Dataquest, Gartner) not to exceed ₹ 1,00,000.

## Slide 22: Risks and Dependencies:
Current solution in place for over 10 years and it is intuitive to current users.
Risk: Users may resist moving from manual or legacy systems to a digital platform.
Dependency: Successful adoption depends on effective training, user engagement, and change management.
Cost justification in ease of use, quality of information, speed of accessibility, ease of support, and maintenance is difficult to quantify in a way management can see improvements in utilization of systems investment.
Risk: Management may be skeptical about ROI since benefits are mostly efficiency-related and not always directly financial.
Dependency: Project success depends on clearly defined KPIs (accuracy improvement, reduction in stock-outs, faster reporting) and measurable post-implementation benefits.
Data migration from manual/legacy records to the new system may cause errors or delays.
Dependency: Requires careful planning, verification, and backup to avoid loss of critical inventory data.
Vendor dependency for system customization and ongoing support.
Risk: Any delay or failure from vendor side may impact project timeline.
Dependency: Strong vendor SLA (Service Level Agreement) and support contract needed.
Integration with procurement and finance systems.
Risk: If integration fails, data silos may remain.
Dependency: Requires cross-team collaboration and thorough testing.