Waterfall Project Documents for Monthly Financial Operations Tracker

Document 1: Business Case Document Template

1. Why is this project initiated?
To streamline and digitize monthly financial tracking, reduce manual errors, and provide real-time visibility into financial operations for effective decision-making.

2. What are the current problems?

- Disjointed financial data stored in multiple Excel files.

- Manual reconciliation leading to delays.

- Lack of timely insights into budget utilization and departmental spending.

3. With this project how many problems could be solved?

- Reduces reconciliation errors by 90%

- Cuts month-end reporting time by 40%

- Enables data-driven financial decisions

4. What are the resources required?

- Human: BA, 2 Developers, 1 QA, 1 SME

- Tech: Hosting platform, Backend framework, BI tools

- Financial: INR 8 Lakhs budget

5. How much organizational change is required to adopt this technology?
Moderate; staff need to be trained on the new system and transition from manual to automated processes.

6. Time frame to recover ROI?
Estimated within 6 months due to improved efficiency and reduced manual hours.

7. How to identify Stakeholders?
Via stakeholder analysis involving department heads, finance team, IT, and senior management.

Document 2: BA Strategy

- Approach: Follow the Waterfall methodology, proceeding through Requirements, Design, Development, Testing, and Deployment in a sequential and structured manner.

- Elicitation Techniques:

  - Stakeholder Interviews (Finance, IT, Management)

  - Document Analysis (Existing financial reports & logs)

  - Brainstorming Workshops

  - Process Walkthroughs with finance teams

- Stakeholder Analysis:

  - Use RACI matrix for roles (Responsible, Accountable, Consulted, Informed)

  - Maintain an Interest-Influence Grid to prioritize stakeholders based on their power and interest

- Documents to Prepare:

  - Business Case Document

  - Business Requirements Document (BRD)

  - Functional Specification Document

  - Requirement Traceability Matrix (RTM)

  - User Stories (if required for dev clarity)

  - Change Request Form (CRF)

  - UAT Test Case and Sign-off Document

- Document Sign-off Process:

  - Conduct a formal review walkthrough of each document with stakeholders

  - Track comments and revisions

  - Capture final sign-off via email or digital signature

  - Store version-controlled signed documents in a centralized repository

- Client Approval Process:

  - Share completed deliverables through email and document management system

  - Host a review meeting/demo with client stakeholders

  - Capture formal written approval through a Client Acceptance Form

- Communication Channels:

  - Weekly email status reports to stakeholders

  - MS Teams/Zoom for internal and client meetings

  - Shared documentation via Google Drive/SharePoint

  - Use Jira/Excel Tracker for issue logging and resolution tracking

- Change Request Handling:

  - Log change requests using a standardized CRF

  - Analyze impact (time, cost, effort) and get it approved by the Change Control Board (CCB)

  - Update project documents (BRD, RTM) and communicate changes to stakeholders

- Progress Updates to Stakeholders:

  - Weekly progress updates through emails and review meetings

  - Maintain and share project status dashboards (including % completion, pending items)

  - Use traffic light (RAG) indicators to highlight project health

- UAT and Project Acceptance Sign-off:

- Prepare UAT Test Plan and Scenarios

- Coordinate UAT execution with finance and client teams

- Log test results and resolve defects

- Once all test cases are passed, submit a Client Project Acceptance Form

- Obtain formal sign-off from the client sponsor indicating project closure

Document 3: Functional Specifications

Project Name: Monthly Financial Operations Tracker
Customer Name: Broadridge Financial Solution
Project Version: 1.0
Project Sponsor: Mr. Karthik
Project Manager: Mr. Vandanam
Project Initiation Date: 05/06/2025

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR001 | Login | Users must log in securely to access the application. | 10 |
| FR002 | Department Entry | Departments must submit monthly expenses and revenues. | 9 |
| FR003 | Approval Workflow | Approvers can review and approve submissions. | 8 |
| FR004 | Report Generation | System should auto-generate financial reports each month. | 10 |
| FR005 | Dashboard Analytics | Dashboards display budget vs actuals, top expenses, trends. | 7 |
| FR006 | Alerts & Notifications | Users receive alerts for pending approvals, over-budget items. | 6 |
| FR007 | Export Options | Reports can be exported in Excel and PDF format. | 5 |
| FR008 | Audit Logs | Maintain audit trail of all financial entries and actions. | 8 |

Document 4: Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR001 | Login | User must be able to login to access the application | Yes | Y | Y | Y | Y | Yes |
| FR002 | Dept Entry | Submit monthly transactions | Yes | Y | Y | Y | P | Yes |
| FR003 | Approval Flow | Approvers validate submissions | Yes | Y | Y | Y | P | Yes |
| FR004 | Reports | Auto-generate financial reports | Yes | Y | Y | P | P | Yes |
| FR005 | Dashboard | Financial insights dashboard | Yes | P | P | P | P | P |
| FR006 | Alerts | Notify users for actions and anomalies | Yes | Y | P | Y | P | P |
| FR007 | Export | Download reports in Excel and PDF | Yes | Y | Y | Y | P | Y |
| FR008 | Audit Logs | Record all financial activities and changes | Yes | Y | Y | Y | Y | Y |

Document 5: Business Requirements Document (BRD)

Project Name: Monthly Financial Operations Tracker
Project ID: FIN-OPS-2025
Version ID: v1.0
Author: Amandeep Singh

2. Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Karthik | Delivery Head |  | 05/02/2025 |
| Business Owner | Mr. Henry | Founder |  | 05/02/2025 |
| Project Manager | Mr. Vandanam | Project Manager |  | 05/02/2025 |
| System Architect | Ms. Juhi | Sr. Java Developer |  | 05/02/2025 |
| Development Lead | Mr. Dooku | Tech Lead |  | 05/02/2025 |
| User Experience Lead | TBD | UX Specialist |  | TBD |
| Quality Lead | TBD | QA Analyst |  | TBD |
| Content Lead | TBD | BA |  | TBD |

3. RACI Chart for This Document

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [Your Name] | Business Analyst |  | X |  | X |  |  |
| Mr. Vandanam | Project Manager |  |  | X |  |  | X |
| Mr. Karthik | Delivery Head | * |  |  |  | X |  |
| Mr. Dooku | Tech Lead |  |  |  | X |  |  |
| Mr. Henry | Client (Sponsor) | * |  |  |  | X | X |

4. Introduction

4.1 Business Goals
To modernize and digitize financial reporting systems by replacing manual and Excel-based monthly operations with a centralized web-based solution that ensures data accuracy, transparency, and efficiency.

4.2 Business Objectives
To provide an IT solution for:

- Monthly department-wise financial entry

- Centralized approval system

- Report generation and dashboard visualizations

4.3 Business Rules

- Submissions must be completed by the 3rd working day.

- Reports should be auto-generated by the 7th of every month.

- Only authorized users can approve, reject, or escalate financial submissions.

4.4 Background
Currently, financial data is maintained manually through spreadsheets and email-based workflows. These practices have led to delays, data loss, and lack of visibility. A digital transformation initiative has been proposed to resolve these issues and improve operational performance.

4.5 Project Objective
Build and implement a Monthly Financial Operations Tracker that collects department-level financial data, automates approvals, generates reports, and provides dashboards for management review, all aligned to APT IT Solutions’ financial compliance and visibility needs.

4.6 Project Scope

4.6.1 In Scope Functionality

- Secure login module

- Departmental data entry forms

- Approval workflows

- Financial reporting engine

- Dashboard analytics

- Notifications and reminders

- Export and audit log functionality

4.6.2 Out Scope Functionality

- Payroll processing

- Yearly budget planning

- Tax return submissions

5. Assumptions

- All departments will cooperate with timely data input.

- Internet and internal network access will be available during implementation.

- Stakeholders are available for UAT and feedback.

6. Constraints

- 3-month delivery timeline

- Limited financial resources (INR 8 Lakhs max)

- Existing ERP systems must permit integration

7. Risks

- Technological Risks: Compatibility issues with legacy ERP during integration (Mitigate)

- Skills Risks: Users may not adapt easily to new system (Mitigate via training)

- Political Risks: Resistance to organizational change (Mitigate via management support)

- Business Risks: If delayed, reporting timelines may be missed (Avoid with clear timeline)

- Requirements Risks: Unclear expectations from departments (Mitigate with thorough elicitation)

- Other Risks: Delay in UAT sign-offs or user feedback loops (Accept but monitor closely)

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Department prepares monthly Excel files

- Submits via email to Finance team

- Finance consolidates manually

- Reports created manually in Excel

8.2 Proposed Recommendations (TO-BE)

- Departments enter data directly into the Tracker portal

- Auto-routing to approvers

- Monthly reports and dashboards generated automatically

- Alert system for overdue tasks and variances

9. Business Requirements

The business requirements listed below are elicited from departmental heads, finance leads, and project stakeholders. They are categorized by functionality and prioritized for implementation.

| Req ID | Requirement Name | Description | Priority | Functional Area |
| --- | --- | --- | --- | --- |
| FR001 | User Login | Users must log in securely with role-based access. | High | Security & Access Control |
| FR002 | Departmental Data Entry | Each department submits monthly expenses and revenue details. | High | Data Entry |
| FR003 | Approval Workflow | Review and approval of departmental submissions. | High | Workflow Management |
| FR004 | Report Generation | Generate monthly summary and detailed financial reports. | High | Reporting & Compliance |
| FR005 | Dashboard Analytics | Visualizations of trends, KPIs, and financial health. | Medium | Business Intelligence |
| FR006 | Alerts and Notifications | Auto-alerts for missed deadlines, over-expenditure, and pending approvals. | Medium | Communication & Alerts |
| FR007 | Export Functionality | Allow exporting reports in Excel and PDF formats. | Low | Reporting & Output |
| FR008 | Audit Logging | Maintain an audit trail of all user activity and financial edits. | High | Audit & Compliance |

Link to Use Case Documentation: Refer to "Functional Specification Document" – Section: FR001 to FR008.

Use cases have been elaborated for Login, Data Entry, Approvals, Report Generation, and Notifications.

Traceability Matrix: Functional and non-functional requirements are mapped in the Requirement Traceability Matrix (RTM) provided in Document 4. This includes mapping to design (D1, D2), test cases (T1, T2), and UAT validation.

Non-Functional Requirements (NFRs):

- NFR001: System uptime should be at least 99.5% monthly.

- NFR002: Response time for dashboard loading must be under 2 seconds.

- NFR003: Application must be accessible from all departments over internal intranet.

- NFR004: Role-based data visibility and access control must be enforced.

10. Appendices

10.1 List of Acronyms: FR – Functional Requirement, UAT – User Acceptance Testing, SME – Subject Matter Expert
10.2 Glossary of Terms: Dashboard – Visual summary of KPIs; CRF – Change Request Form
10.3 Related Documents: Business Case, Functional Specifications, RTM, UAT Test Plan