## Slide 1: TRANSACTION TESTING MODEL
Prepared By : Mugdha Vijay Borhade
Date : 12/07/2025

## Slide 2: Situation/Problem/Opportunity
SITUATION
Online banking involves multiple transaction types such as Authorization, Settlement, ATM, Cardholder-Initiated, and Refunds
Current testing processes are fragmented and lack standardization across transaction types
There is no centralized model to simulate and validate various financial transactions effectively
Test data and environment setup are repetitive and time-consuming
Functional and regression testing rely heavily on manual effort, increasing risk and turnaround time

## Slide 3: Situation/Problem/Opportunity
PROBLEM
No centralized platform to test and validate different transaction types like Authorization, Settlement, ATM, etc.
Manual testing increases the chances of human error, especially for edge and negative test scenarios
Test cases are often not reusable across different transaction modules, reducing efficiency
Lack of visibility into which transaction types are fully validated and which are at risk
Absence of a real-time, traceable simulation model delays early defect detection

## Slide 4: Situation/Problem/Opportunity
OPPORTUNITY
Build a unified, reusable test model covering all critical transaction types in online banking
Enable simulation of financial transaction flows, reducing dependency on external systems
Provide real-time test reporting, enhancing transparency and control over validation efforts
Enable scalable test scenarios to support future transaction types with minimal effort
Accelerate regression and functional testing, shortening release cycles
Automate testing improving accuracy and coverage

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement a centralized test model for validating online banking transaction types such as Authorization, Settlement, ATM, Cardholder-Initiated Transactions, and Refunds
The goal is also to ensure test Automation, improved test coverage, and faster, reliable validation across development cycles.
It will Provide a consistent and reusable testing framework for multiple transaction types
Reducing manual efforts and improve test data management
Enable quick turnaround during sprint cycles and minimize post-release defects

## Slide 6: Project Objectives
Identify and document functional requirements for each transaction type.
Design a modular test model that simulates transaction workflows and message structures
Implement automation to reduce test execution time and manual efforts
Enable end-to-end validation with input, processing, and output checkpoints
Support seamless integration with test pipelines for continuous testing
Provide dashboards for test results, coverage analysis, and traceability

## Slide 7: Success Criteria
Achieve ≥95% test coverage across all selected transaction types
Reduce test cycle time by at least 60% through automation
Early detection of defects in sprint cycles
Full traceability between requirements, test cases, and execution results
Positive feedback from stakeholders and testers on usability and impact

## Slide 8: Methods / Approach
1. Requirement Discovery & Backlog Creation
Conduct stakeholder discussions (SMEs, QA, Dev)
Identify transaction types and corresponding test requirements
Break requirements into Epics and User Stories
Prioritize stories in the Product Backlog

## Slide 9: Methods / Approach
2. Sprint Planning
Select stories for the sprint based on priority and team capacity
Define Acceptance Criteria for each user story
Assign tasks and estimate effort (story points)
3. Design & Development
Define flow for each transaction type (e.g., Authorization, ATM, Refunds)
Develop components of the test model (simulation engine, data handling, validations)
Set up test data and stubs/mock systems as needed

## Slide 10: Methods / Approach
4. Test Case Design & Automation
Create manual and automated test cases for selected stories
Implement automation scripts and integrate with test execution tools
Ensure alignment with ISO message structure and real-time transaction logic
5. Daily Standups & Sprint Monitoring
Track progress and resolve blockers
Collaborate across BA, Dev, and QA to align deliverables

## Slide 11: Methods / Approach
6. Sprint Review & Demo
Demonstrate completed features (e.g., new transaction type simulation)
Collect feedback from stakeholders and incorporate into future sprints
7. Sprint Retrospective
Reflect on what went well and areas of improvement
Update practices for better collaboration and velocity in the next sprint

## Slide 12: Methods / Approach
8. UAT & Deployment Readiness
Conduct UAT with key users for major releases
Prepare training material and deployment documentation
Perform dry-run or pilot testing of the full model

## Slide 13: Resources
Team: Project Owner, Business analyst, QA Automation Engineer, Backend Developers, DevOps Engineer,Test Data SME.
Technology used: Java/Python, Selenium/PyTest(Automation Framework), Postman,Jenkins/Docker(For CI/DC Pipeline), Git, GitHub,Jira.
License for : Selenium/Pytest, Jira, Postman, Confluence.
Hardware: 10 laptops,10 headphones
Time:
Total Duration: 5 months
Delivery Model: Agile (2-week sprints)

## Slide 14: Resources
Key Milestones:
▪ Sprint 1-2: Discovery & Architecture ▪ Sprint 3-6: Feature Implementation ▪ Sprint 7-8: Testing & Optimization ▪ Sprint 9-10: UAT & Go-Live
Budget: Up to Rs. 15 lacs for model development, platform design, and deployment.
Other: Sample transaction logs, sandbox environments, reusable components

## Slide 15: Risks and Dependencies
Risks
Complex financial message formats may lead to inconsistent parsing or validation errors
Incomplete or insufficient test data can reduce coverage of edge and negative scenarios
Resistance from teams accustomed to manual testing or legacy scripts
Possible scope creep if transaction types or business flows are not locked early
Limited automation experience within the current QA team may slow progress
Unforeseen changes in API contracts or transaction processing rules could affect test logic

## Slide 16: Risks and Dependencies
Dependencies
Access to UAT environments, backend APIs, and stubs for simulating transaction flows
Availability of SMEs for each transaction type to validate test cases and flows
Timely support from DevOps team for CI/CD integration and test environment setup
Coordination with external vendors/tools (if integrated) for sandbox/test credentials
To be Completed by Manager : Mr. Rohit M
Project Sponsor : PayNexus Project Manager : Mr. Arnav S