## Slide 1: Digital Wealth Management Platform (DWMP)
Prepared by: [Your Name]
Date: [XX/XX/2025]
Transforming traditional banking into smart, AI-driven wealth management.

## Slide 2: Executive Summary
ABC Bank plans to launch a Digital Wealth Management Platform inspired by WeInvest's modular architecture. The system automates advisory, investment, and reporting processes using AI-driven personalization and API-based integration.
Expected Impact:
- Reduce manual work by 60%
- Enable goal-based investment journeys
- Complete within 12 months using Waterfall.

## Slide 3: Situation
ABC Bank currently manages wealth services manually. Clients rely on branches or basic portals for portfolio updates.
Key Observations:
- No unified client/advisor dashboard
- Manual reports via spreadsheets
- Slow compliance tracking
- Lack of automation causing delays.

## Slide 4: Problem
Challenges Identified:
1. Fragmented systems
2. Manual advisory limiting productivity
3. Data inaccuracies
4. Limited customer engagement
5. Compliance bottlenecks
Impact:
- High costs
- Reduced satisfaction
- Missed business opportunities.

## Slide 5: Opportunity
The bank can modernize operations by building a WeInvest-inspired digital platform.
Opportunities:
- Unified system integrating investments, compliance, and advisory
- AI automation for strategy recommendations
- Modular API-based scalability
- Competitive differentiation and improved client loyalty.

## Slide 6: Purpose Statement
To design and implement a secure, scalable, and intelligent digital wealth platform that enhances efficiency, enables personalized investment journeys, and supports ABC Bank's digital transformation.

## Slide 7: Project Objectives
1. Create modular Client, Advisor, and Compliance layers
2. Integrate AI for goal-based investing and portfolio rebalancing
3. Automate KYC, onboarding, and reporting
4. Support discretionary and advisory models
5. Implement 100+ strategy templates
6. Ensure data security and compliance
7. Deliver within 12 months (Waterfall).

## Slide 8: Proposed Solution
A Digital Wealth Management Platform inspired by WeInvest's structure:
Client Layer: AI-driven portfolio dashboard
Advisor Layer: Analytics, alerts, automation
Integration Layer: API connectivity for banking, CRM, and market data
Analytics Engine: Goal tracking and visualization.

## Slide 9: Success Criteria
✔ Improve reporting accuracy by 50%
✔ Reduce onboarding from 2 days to 30 mins
✔ Maintain 99.5% uptime
✔ Automate 80% back-office operations
✔ Ensure full audit traceability
✔ Increase client engagement by 30%.

## Slide 10: Methodology (Waterfall Model)
Phases:
1. Requirement Gathering → BRD, FRS
2. System Design → SRS, SDD
3. Development → Core modules
4. Testing → UAT & compliance
5. Deployment → Rollout
6. Maintenance → Optimization
Why Waterfall:
Predictable, auditable, and compliance-ready.

## Slide 11: Resources
People:
- PM, BA, 4 Developers, 2 Testers, UI/UX, Compliance, Architect
Tech:
- Cloud (AWS/Azure), APIs, AI Engine, Secure DB
Timeline: 12 months
Budget: ₹1.2 Crore.

## Slide 12: Risks and Dependencies
Risks:
- Integration complexity
- Security breaches
- User adoption challenges
- Vendor delays
Dependencies:
- Data feed availability
- Regulatory approval
- Infrastructure readiness
- Stakeholder involvement.

## Slide 13: Deliverables
- BRD
- FRS
- SRS
- SDD
- Test Reports
- User Manual
- Deployment Plan.

## Slide 14: Conclusion
This project transforms ABC Bank into a digital-first wealth institution. With Waterfall methodology, it ensures structured, transparent, and compliant delivery.
Empowering the future of digital wealth management.

## Slide 15: Sign-off
Project Sponsor: [Director] ✓
Project Manager: [Your Name] ✓
Business Analyst: [Your Name] ✓
Go-Live Date: 25 Dec 2025