## Slide 1: Project Hydrogen Reach. P2X
Prepared by Yamini Chavhan
Business Analyst
Date: 03/07/2025

## Slide 2: Situation
Situation:
The global shift towards clean and sustainable energy has accelerated investments in hydrogen and Power-to-X (P2X) technologies. Project HydroReach aims to support this transition by building a scalable and intelligent system that enables real-time monitoring, efficient control, and optimized use of hydrogen energy assets. The organization has initiated this Agile project to support innovation and digital transformation in its hydrogen infrastructure.

## Slide 3: Problem
Problem:
Current systems lack integration and automation, resulting in manual operations, limited visibility, and slower response times.
Existing features/modules are outdated, lack scalability, and do not support real-time data processing or mobile responsiveness.
Operational inefficiencies, data silos, and limited analytics reduce the ability of stakeholders to make informed decisions quickly.
There is no centralized platform that enables intelligent monitoring, predictive maintenance, or proactive issue resolution.

## Slide 4: Opportunity
Opportunity:
Build a new digital platform from scratch that supports end-to-end hydrogen monitoring and management.
Enhance 4–5 existing modules to meet modern performance, UX/UI, and automation standards.
Leverage Agile to deliver incrementally, incorporate real-time stakeholder feedback, and ensure early value realization.
Enable real-time dashboards, mobile support, and predictive analytics to empower faster, smarter decision-making.
Position the organization as a technology leader in the hydrogen space, aligned with global energy transition goals.

## Slide 5: Purpose Statement (Goals):
The purpose of this project is to analyze, design, develop, and enhance digital solutions that enable efficient monitoring, management, and optimization of hydrogen production and usage as part of the Power2X expansion initiative.
This initiative aims to:
Develop new features and dashboards from scratch to support real-time data tracking, operational control, and system alerts.
Enhance 4–5 existing modules to improve performance, scalability, user experience, and automation capabilities.
Support the organization’s transition toward clean energy through digital innovation and Agile delivery.
Deliver incremental value to stakeholders by prioritizing business needs and enabling informed decision-making through data-driven insights.

## Slide 6: Project Objectives (Project Hydrogen Reach):
▪ Solution selection according to design criteria, specifications, and requirements
- Identify and finalize the most suitable solution architecture and components based on defined technical, operational, and business requirements for the hydrogen monitoring and control system.
▪ Solution prototyping and testing
- Develop functional prototypes and conduct iterative testing (unit, integration, UAT) to validate user stories and ensure solution viability, usability, and performance.
▪ Develop new digital features for real-time hydrogen data tracking and alerting
- Build core modules from scratch that allow stakeholders to monitor hydrogen production, storage, and system health in real time via a web and/or mobile interface.

## Slide 7: Project Objectives (Project Hydrogen Reach):
▪ Enhance 4–5 existing features for improved efficiency, user experience, and automation
- Redesign or extend current system functionalities to optimize workflows, reduce manual intervention, and align with updated performance standards.
▪ Ensure solution compliance with safety, environmental, and data security regulations
- Incorporate required compliance measures (e.g., emissions reporting, audit logging, user access controls) as per industry standards and local energy laws.
▪ Deliver business value through Agile methodology
- Use iterative delivery (Scrum sprints) to prioritize high-value features, incorporate stakeholder feedback continuously, and ensure that the solution meets evolving business needs.

## Slide 8: Success Criteria
▪ Improve data availability and accessibility
- Ensure hydrogen-related operational data (production levels, pressure, storage, flow rates) is available in real-time through centralized dashboards and accessible via web/mobile platforms for all authorized users.
▪ Reduce system downtime, wait time, and response time
- Enhance platform stability and scalability to minimize unplanned downtime; optimize data load and system response times to improve user experience and reduce delays in monitoring and decision-making.
▪ Enable proactive alerting and faster issue resolution
- Implement intelligent alert mechanisms and escalation workflows to ensure that any operational anomalies or safety risks are reported and acted upon within defined SLA timelines.

## Slide 9: Success Criteria
▪ Enhance usability and user satisfaction
- Deliver a clean, intuitive user interface and streamlined workflows that improve user productivity and satisfaction, verified through usability testing and post-implementation user feedback.
▪ Ensure delivery of prioritized features with high business value
- Successfully implement all planned new features and enhancements identified in the backlog, within the targeted sprints, and aligned with stakeholder priorities.
▪ Maintain compliance with safety and energy regulations
- Ensure the solution adheres to environmental, safety, and industry-specific regulatory standards (e.g., ISO, H2 safety protocols, data protection).

## Slide 10: Methods / Approach
▪ Establish cross-functional Agile team and define roles
Form a Scrum team consisting of Product Owner, Business Analyst, Developers, QA/Testers, and SMEs. Clearly define roles and responsibilities using a RACI matrix.
▪ Define business and technical requirements through stakeholder collaboration
Conduct workshops, interviews, and document reviews with stakeholders to elicit and validate business needs. Translate these into epics, user stories, and acceptance criteria.
▪ Develop and prioritize product backlog using Agile practices
- Collaboratively create a prioritized product backlog. Use MoSCoW or WSJF for prioritization, and estimate complexity points for sprint planning.

## Slide 11: Methods / Approach
▪ Iterative development and sprint-based delivery
- Follow Scrum framework with sprint planning, daily standups, sprint reviews, and retrospectives. Deliver functional features incrementally, enabling early feedback and course correction.
▪ Enhance existing features based on usage feedback and performance data
- Identify bottlenecks or user-reported issues in current modules. Redesign or optimize them based on performance benchmarks and updated business needs.
▪ Train users and support staff
- Conduct training sessions and create user manuals for end users and technical support staff. Provide hands-on walkthroughs and sandbox access.

## Slide 12: Methods / Approach
▪ Establish post-launch support and monitoring process
- Set up helpdesk or support workflow for issue tracking. Define SLAs for resolution. Monitor system performance, uptime, and usage for continuous improvement.
▪ Go Live with the solution and conduct post-implementation review
- Transition the solution into production with change control. Validate Go Live readiness with checklists, data migration validation (if applicable), and stakeholder sign-off. Conduct a retrospective after deployment to capture lessons learned.

## Slide 13: Resources
People
Project team members from the client’s energy operations and IT Services (ITS) departments.
Key roles include:
- Product Owner (from business)
- Business Analyst (requirement gathering, backlog grooming)
- Scrum Master
- Solution Architects & Developers
- QA/Testers
- DevOps & Support Engineers
- Subject Matter Experts (SMEs) from hydrogen/power domain
- End Users for UAT and feedback

## Slide 14: Resources
Time
Project to be implemented within 12 months
Time allocated for:
- Requirement gathering and prioritization
- Iterative development (5–6 sprints)
- Testing and user feedback
- Training, deployment, and stabilization
Budget
- Total project budget allocated for:
- Hardware (if applicable)
- Software licensing or subscriptions
- Training programs for users and technical staff
- Professional services (BA, development, QA, Agile coaching)
- Estimated not to exceed Rs. 2crore

## Slide 15: Resources
Other Resources
- Budget allocation for:
- Third-party software/vendor evaluations
- Site visits to hydrogen plants or partner facilities
- Dataquest/industry research reports to support solution selection and benchmarking
- Not to exceed Rs. 1000000

## Slide 16: Risk & Dependencies
Risk: Existing system familiarity and user resistance
The current system has been in place for over N years, and users are highly familiar with its workflows, even if outdated.
Risk Impact: Users may resist adopting the new system due to comfort with the legacy interface.
Mitigation: Involve users early through demos, feedback loops, and tailored training sessions to promote buy-in.
Risk: Difficulty in cost justification
Quantifying the ROI in terms of usability improvements, quality of data, speed of accessibility, and support simplification may be challenging.
Risk Impact: Senior management may question the value of investment if benefits are not clearly measurable.
Mitigation: Use clear metrics (e.g., reduction in manual effort, faster issue response, reduced downtime) and compare pre/post-implementation KPIs to demonstrate improvement

## Slide 17: Risk & Dependencies
Dependency: Timely involvement of SMEs and stakeholders
Project success depends on regular availability of subject matter experts and business users for requirements validation, testing, and reviews.
Mitigation: Schedule stakeholder availability upfront and assign backup reviewers where possible.
Dependency: Integration with existing energy infrastructure systems
New modules must interface with legacy platforms, sensors, or SCADA systems.
Mitigation: Involve technical architects early to assess feasibility, define APIs, and manage data flow dependencies.
Risk: Vendor performance and third-party software readiness
Dependencies on third-party tools or APIs (e.g., analytics dashboards, alerting engines) may cause delays.
Mitigation: Perform early vendor evaluations, set clear SLAs, and conduct readiness checks in parallel with internal development.

## Slide 18
To Be Completed by Mr. Pandit
Project Sponsor: Mr. Nishad
Project Manager: Mr. Kalicharan