Question 1 -  Audis:

Answer :-

| Stage | Q1 Audit - Requirement gathering phase |
| --- | --- |
| timeframe | 1st to 4th month |
| Key focus areas | Requirement gathering & documentation. Stakeholder identification & analysis Business case validation & scope definition. Initial risk & feasibility assessments |

| Stage | Q2 Audit - Design & early development phase |
| --- | --- |
| timeframe | 5th to 9thmonth |
| Key focus areas | System design alignment with business needs. Traceability from requirements to system design. Mid - term risk assessment. Provide updates RTM ( requirements traceability matrix). Support project manager by updating any change requests in scope or features. |

| Stage | Q3 Audit - Development & early testing phase |
| --- | --- |
| timeframe | 10th to 13th month |
| Key focus areas | Development progress against plan. Unit testing results. User acceptance planning. Data flow, integration validations. |

.

| Stage | Q4 Audit - Final Testing |
| --- | --- |
| timeframe | 14th to 18th month |
| Key focus areas | Final testing & validation. Training of end - users (farmers & company reps). Deployment & go - live readiness. CSR impact reporting. |

-

Question 2 - BA Approach Strategy: -

Answer :- 1 - What Elicitation Techniques to apply ?

Workshop - with committee & farmer representative to understand product pain points.

Interviews -  One on one with Mr. Henry, manufacturers & tech team.

Observation - Farming processes to understand workflows & seasonal needs.

Questionnaires/Survey -  Together broader farmer feedback.

Prototyping - Low-fidelity UI mock-ups to validate usability for rural users.

2 - how to do Stakeholder Analysis ?

Stakeholder analysis can be done by using the RACI matrix involves identifying stakeholders & defining their roles & responsibility within a project.

3 - What documents to write ?

BRD - business requirement document

FRS - functional requirement specification.

NFR - non functional requirements

Use case/ user stories

Change request log.

4 - What process to follow to Sign off on the Documents ?

Share drafts with stakeholders via email or document repository.

Conduct walk through sessions to explain documents.

Gather feedback & update accordingly.

Obtain sign - off through formal email confirmation or digital signature.

Approves: Mr. Henry , Mr. Pandu & Mr. Dooku.

Maintain version control for every document update.

5 -  How to take Approvals from the Client ?

To get a continuous feedback & to keep them informed, organize a formal meeting with the clients.

6 - What Communication Channels to establish n implement ?

Tools: email, zoom/ms team, watsapp for farmers(if needed).

Stand-ups - Daily or alternate day  sync with development/ testing teams.

Weekly reports - Progress reports shared with Mr. Henry & stakeholders.

Monthly committee meetings - for stategic review & budget tracking.

Communication log - to track all major discussions & decisions.

7 - How to Handle Change Requests ?

Maintain a change request form.

Assess impact on scope, time,& budget.

Review with PM, technical lead, & sponsor.

Update BRD/RTM & get revised approval.

Communicate approved changes to all stakeholders.

8 - How to update the progress of the project to the Stakeholders ?

RTM updates - map implemented  features to original requirements.

Sprint reviews - demo to committee & end users.

Risk register - highlight issues & mitigation plans.

Status reports - share weekly status reports covering:

Completed tasks, pending items, risk & mitigation, next steps.

9 - How to take signoff on the UAT- Client Project Acceptance Form )

Develop UAT test cases with client input.

Conduct UAT in the presence of stakeholders.

Capture feedback, report defects, & manage fixes.

Final round of testing post - fix.

Obtain sign-off.

Question - 3-Tier Architecture:

Answer - Presentation Layer - also known as application layer.

Purpose -  Interact directly with user.

Technology example - web browser, mobile app.

In this case - the farmers & manufacturers use a web/mobile app to browse & interact with the online agriculture store.

Business Logic layer - Processes user inputs, enforces business rules, handles data flow between UI & database.

Technology ex. - java, spring boot, NET, node.js.

In this case -  this layer will contain all logic for - registering farmers & companies, product listings, order processing, notifications, validations.

Database layer - Purpose- stores, retrieves & manage data.

Technology ex - My SQL, Oracle, PostgreSQL.

Question 4 - BA Approach Strategy for Framing Questions

Answer -  5W1H - Apply 5W1H - who, when, why , where, what, How)

SMART - Stakeholder expectations should be translated into SMART requirements - Specific, measurable,achievable, relevant & time bound.

RACI -  Keep RACI roles in mind, know who is responsible accountable, consulted & informed.

Target questions according to the stakeholder’s RACI role.

3 tier architecture - Is the question tied to UI, logic or data ?

Use Cases & use case specifications  - what is the user’s goal, what are the main steps & alternate flows.

Activity diagrams & models - Can I visualize this  process clearly ?

Qustion 5 - Elicitation Techniques:BDRFOWJIPQU

Answer:- Brainstorming - Generating ideas in a group setting to explore possibilities.

Document analysis - Reviewing existing documentation to understand systems, processes, or history.

Reverse engineering- analyzing an existing system, product, or process to infer its design, functionality, and requirements

Focus group- Facilitated group discussion to gather opinions and perceptions.

Observation - Watching users in their environment to understand tasks and behaviors.

Workshop - Interactive sessions for collaborative discussion and decision-making.

JAD - (Joint Application Development) JAD is a structured, facilitated workshop that brings together business stakeholders, end users, and IT professionals to define and refine system requirements or solutions — in real time.

Interview - One-on-one or group conversations to gather detailed information.

Prototype- Using mockups to visualize requirements and gather feedback.

Questionnaire - Structured forms to collect quantitative or qualitative data.

Use case specification - Descriptions of user interactions with a system to clarify requirements.

Question 6 - This project Elicitation Techniques

Answer - 1 -Prototyping - Encourage feedback from non-technical stakeholders like peter, kevin & ben who may struggle to explain needs verbally.

2 - Use case specifications - Clarifies functional requirements & sysytem behaviour for developers, testers, & stakeholders.

3 - Documents Analysis - Save time & ensures that the new application align with industry standards & existing frameworks.

4 - Brainstorming - Encourage collaborative idea generation & helps prioritize key funtionalities for MVP (minimum viable product).

Question 7 - Business Requirements

Answer - BR001 - product listing by manufacturers

BR002 - product browsing by farmers

BR003 - Multi- language interface.

BR004 - order placement by farmers.

BR005 - order management by manufacturers.

BR006 - notification & alerts

BR007 - product review & rating

BR008 - Admin dashboard & reports

BR009 - secure login & user management.

BR010 - support for CSR tracking

Question 8 - Assumptions:

Answer - Assumption 1 - The primary users of the system are farmers & manufacturing companies dealing in seed, fertilizers & pesticides.

Assumption 2 - Internet access in rural areas may be low- bandwidth or intermittent, so the application will be lightweight & mobile-friendly

Assumption 3  - Both web & mobile platforms will be developed for max. Reach.

Assumption 4 - Farmers & manufacturers will be responsible for registering themselves on the platform, with  basic verification by  admin.

Question 9 - This project Requirements Priority

Answer -

| Req ID | Req name | Req description | Priority |
| --- | --- | --- | --- |
| BR001 | User regis & login sys | Should allow farmers & manufacturers to register & securely login | 10 |
| BR002 | Product listing | manufacturers can list seds, fertilizer & pesticides with details. | 9 |
| BR003 | Product browsing | Farmers can search & filter products y name, category, price etc | 9 |
| BR004 | Order placement | Farmers can place an order for selected products with quantity & address. | 10 |
| BR005 | Delivery tracking | Farmers can view the current status of their order. | 7 |
| BR006 | Multilingual interface | UI should support regional language for brtter accessibility in rural areas. | 8 |
| BR007 | Admin dashboard | SOONY admin can view reports, manage users & monitor platform usage. | 6 |
| BR008 | Notification | SMS/email/app alerts for order status & system messages. | 8 |
| BR009 | Product rating | Farmers can give rating & review after purchase. | 5 |
| BR010 | Csr impact report | Report & metrics for CSR tracking(region wise usage, product distribution, etc. ) | 4 |

Question 10 - Use case daigram

Answer -

Qusestion 11 - Use case specification -

Answer -

| Use case name | Use Case 1: Register User |
| --- | --- |
| Actor | Customer |
| Description | A customer registers by providing required personal information. |
| Pre-conditions | Customer must have a valid email ID. |
| Post-conditions | Customer is successfully registered and receives login credentials. |
| Basic flow | 1 Customer clicks on the “Register” button. 2 System displays the registration form. 3.Customer enters details (name, email, phone, address, password). 4.System validates input. 5.System creates a new account. 6.Confirmation message is displayed. |
| Alternative flow | A1: Email already exists → Display error and prompt for a different email. |
| Exception | E1: System error while saving data → Show error message and ask to try again later. |

| Use case name | Use Case 2: Login |
| --- | --- |
| Actor | Customer, Admin |
| Description | Allows users to access their respective dashboards. |
| Pre-conditions | User must be registered |
| Post-conditions | User is directed to the appropriate dashboard. |
| Basic flow | 1.User enters username and password. 2.System validates credentials. 3.If valid, system redirects to dashboard. |
| Alternative flow | A1: Invalid credentials → Prompt error message and allow retry. |
| Exception | E1: Too many failed attempts → Lock account temporarily. |

| Use case name | Use Case 3: Search and View Products |
| --- | --- |
| Actor | Customer |
| Description | Customer searches and views available agriculture products. |
| Pre-conditions | User is logged in. |
| Post-conditions | Search results are displayed |
| Basic flow | 1.Customer enters keywords or selects category/filter. 2.System retrieves matching products. 3.System displays products with price, description, and availability. |
| Alternative flow | A1: No matching product found → Display “No results” message. |
| Exception | E1: System timeout while fetching results → Show error message. |

| Use case name | Use Case 4: Place Order |
| --- | --- |
| Actor | Customer |
| Description | Customer places an order for selected products. |
| Pre-conditions | Customer is logged in and has selected products. |
| Post-conditions | Order is created and confirmation is sent. |
| Basic flow | 1.Customer reviews cart and clicks “Checkout”. 2.Enters shipping and payment details. 3.System validates and processes order. 4.Order ID is generated. 5.Confirmation message is shown |
| Alternative flow | A1: Payment failed → Prompt user to retry or select another method |
| Exception | E1: Product goes out of stock during checkout → Inform user and update cart. |

| Use case name | Use Case 5: Manage Inventory |
| --- | --- |
| Actor | Admin |
| Description | Admin adds, updates, or deletes product listings. |
| Pre-conditions | Admin is logged in. |
| Post-conditions | Inventory is updated successfully |
| Basic flow | 1.Admin accesses the inventory module. 2.Selects action: Add / Edit / Delete. 3.Enters or updates product details. 4.System validates input. 5.Changes are saved and reflected on the customer side. |
| Alternative flow | A1: Admin tries to delete a product with pending orders → System denies action. |
| Exception | E1: Database error → Inform admin and log the issue. |

Question 12 - Activity diagram

Answer -  Add to cart

Payment -

Delivery boy

Registered customer login

Product retuen