Document – 1 : Business Case Document Template

- Why is this project initiated?

- The Project is initiated for the follow reasons:

- Identify and Assess Health Risk Efficiency : The project aims to develop a system that can classify individuals or patients based on their Health risk levels. This helps healthcare providers to prioritize care and interventions effectively

- Improve Preventive Care: By identifying high risk patients early, the system enables timely preventive measures, reducing the chances of serious health complications

- Support Clinical Decision Making: Healthcare professionals often deal with large amounts of patient data. This classifier will assist by automating risk assessment making the decision making process faster and more accurate

- Optimize Resource Allocation: Hospitals and clinics can better allocate resources ( staff, equipment, attention) based on risk classifications, improving overall healthcare efficiency

- Comply with Healthcare Standards and Regulations: There may be a regulatory or organizational requirements to monitor and manage patient risk levels systematically

- Data Driven Insights: Use available health data to generate insights that were previously difficult or time consuming to obtain

- What are the current problems?

- Current problems in Health Risk Assessment is follows:

- Manual and Time consuming Risk Evaluation: Health professionals often rely on manual assessment of patient data, which can be slow and prone to human error, delaying critical interventions

- Inconsistent Risk Classification: Different clinical may classify risk levels differently due to subjective judgment, leading to inconsistent patient care

- Large Volume of Patient data: Increasing amounts of patient data make it difficult for healthcare providers to analyze and interpret all relevant information quickly

- Delayed Identification of High Risk Patients without automated Tools, high risk patients may be identified too late, increasing the chance of complications of hospital readmissions

- Inefficient Resource Allocation: Without accurate risk classification, healthcare resources may not be optimally allocated, potentially neglecting patients who need urgent care

- Lack of Standardized Tools: Many healthcare facilities lack standardized data driven tools to support clinical decision making regarding patient risk

- Privacy and Security Concerns: Handling sensitive health data manually increases the risk of breaches or non compliance with healthcare regulations

- With this project how many problems could be solved?

- Problems that solved by this Project is follows:

- Automation of Risk Assessment: The classifier automates health risk evaluation, drastically reducing manual effort and human errors

- Consistent and objective Classification: Using a standardized algorithm or model ensures consistent risk classification across all patients

- Efficient Data Handling: The system can analyze large volumes of patient data quickly, enabling timely insights

- Early Identification of High Risk Patients Automated alerts and classifications help healthcare providers act promptly to prevent complications

- Better Resource Allocation: Accurate risk levels help hospitals prioritize resources like staff attention and equipment for those who need it most

- Standardized Decision Support: The classifier acts as a reliable tool supporting clinicians in their decisions, improving overall care quality

- Improved Data Security and Compliance: With built in data privacy and security features, the system helps ensure compliance with healthcare regulations

- What are the resources required?

- Human Resources:

- Project Manager: To oversee the project phases and coordinate activities

- Business Analyst: To gather and document requirements

- Data Scientists/ Machine Learning Engineers: To develop and train the Health risk classification model

- Software Developers: To build the application/ system around the classifier

- Health Care Domain Experts: To provide domain knowledge and validate risk criteria

- Quality Assurance/ Testers: To design and execute test cases

- UI/UX Designers: To create user friendly interfaces for clinicians

- Data Privacy & Security Experts: To ensure compliance with healthcare regulations

- Maintenance Team: For ongoing support after development

Technical Resources:

- Computing Infrastructure : Servers or cloud services for data storage, model training and hosting the application

- Development Tools: IDESs, version control(Git), frameworks for ML (like Tensor flow), and software development

- Databases: For storing patient data and risk classification results securely

- Testing Tools: For automated and manual testing

- Security Tools: Encryption, access control and monitoring tools

Data Resources:

- Patient Medical Resources: Access to historical and real time patient data for training and testing

- Health Risk Guidelines: Clinical guidelines or rules that define risk levels

- Anonymized Datasets: For initial model training if live data is restricted

Financial Resources:

- Budget for staff salaries, software licenses, cloud computing costs, and any external consultations

- Time Resources: Adequate project timeline allocated for each Waterfall phase: Requirements, design, development, testing, deployment and maintenance

- How much organizational change is required to adopt this technology?

- Organizational Change Required to Adopt the Health Risk Classifier:

Process Changes:

- Shift from Manual to Automated Risk Assessment: Clinicians and staff will need to adjust workflows to rely on the classifier’s output rather than manual evaluations

- Integration with existing systems: Processes may need modifications to incorporate data exchange between the classifier and electronic health records or other hospital systems

- New Reporting Procedures: Staff will have to adapt to using generated risk reports for decision making

People and Culture Changes:

- Training and Skill Development: Healthcare providers and staff will require training on how to interpret and use the classifier’s results effectively

- Change Management: Some resistance may occur, as staff adapt to new tools and automated decisions. Clear communication and involvement are key.

- Role Adjustment: Certain roles may shift, for example, data analysts or IT support will play a bigger part in system maintenance

Technical Infrastructure Changes:

- Upgrading or Implementing IT Systems: The organization may need to upgrade hardware, software, or network infrastructure to support the new system.

- Data Governance Enhancements: Implement stricter data privacy and security policies to comply with regulations when using patient data in the classifier.

Policy and Compliance Adjustments:

- Updating Standard Operating Procedures (SOPs): Document new procedures around risk classification and response.

- Regulatory Compliance: Ensure the classifier meets healthcare regulations (HIPAA, GDPR, etc.), possibly requiring audits or certifications.

Overall Level of Change:

- If organization currently uses mostly manual processes, the change will be moderate to high, involving process re-engineering, training, and infrastructure upgrades.

- If some automation or digital tools already exist, the change might be low to moderate, mostly focusing on integration and staff adaptation.

- Time frame to recover ROI?

- Estimating ROI Recovery Time for Health Risk Classifier:

Initial Investment Costs:

- Development costs (salaries, tools, infrastructure)

- Training and change management expenses

- Deployment and integration costs

Operational Savings and Benefits:

- Reduced time for risk assessment: saves clinician hours (translate to salary cost savings)

- Fewer adverse health events: reduce hospital readmissions, complications (cost savings)

- Better resource allocation: optimize staff and equipment use, reducing waste

- Improved compliance: avoid regulatory fines or penalties

For most healthcare IT projects, ROI recovery ranges from 1 to 3 years, depending on scale and impact.

- How to identify Stakeholders?

- To identify Stakeholders:

Understand the Project Scope and Objectives:

- Review what your Health Risk Classifier will do and who it will affect

List Who Uses or Is Impacted by the System:

- Direct users (e.g., doctors, nurses, healthcare staff who will use the classifier)

- Indirect users (e.g., patients, data analysts)

- System owners (e.g., hospital administration, IT department)

Identify Who Provides Input or Resources:

- Those who supply patient data (health records departments)

- Developers and data scientists building the system

- Compliance officers ensuring regulatory adherence

Consider External Stakeholders:

- Regulatory bodies (HIPAA, GDPR enforcers)

- Vendors or third-party service providers (if using external data or tools)

Engage with Key People for Interviews or Workshops:

- Talk to department heads, clinical leaders, and IT managers to discover all relevant stakeholders.

Classify Stakeholders by Influence and Interest:

- High influence, high interest: project sponsors, healthcare directors

- High influence, low interest: hospital executives

- Low influence, high interest: nurses, patients

- Low influence, low interest: support staff

Typical Stakeholders for Health Risk Classifier:

- Healthcare providers (doctors, nurses)

- Hospital administration

- IT and data teams

- Data privacy and compliance officers

- Patients (indirect beneficiaries)

- External auditors or regulatory bodies

- Project team (developers, testers, project manager)

Document 2: BA Strategy

- BA Approach Strategy Overview:

- As a BA, our role is to bridge between stakeholders and the development team, ensuring clear requirements, smooth communication, and project success

- Steps to complete the Project:

- Requirement Gathering & Analysis:

Understand business goals, scope and constraints

Gather detailed requirements from stakeholders

- Elicitation Techniques:

Interviews: One – on – one or group discussions with doctors, health experts, and client stakeholders

Workshops: Collaborative sessions to brainstorm and validate requirements

Surveys/ Questionnaires: For larger groups or end – users to gather opinions and expectations

Document Analysis: Review existing health data, policies and previous reports

Observation: Observe current health risk assessment processes to identify gaps

Prototyping: Develop early models to clarify requirements

- Stakeholder Analysis & RACI/ILS:

- Identify all stakeholders( e.g., client, end users, health experts, developers, testers)

- Perform Stakeholders Analysis to assess influence, interest and communication needs

- Define RACI Matrix:

Responsible: Who executes the tasks? (e.g., Developers, testers)

Accountable: Who owns the project outcomes? (e.g., project manager, Client)

Consulted: Who provides input(e.g., Health experts, business users)

Informed: Who needs updates? (e.g., executives, other teams)

- Use ILS( Information Life Cycle Strategy) to track documentation and communication flow

- Process to Sign Off Documents:

- Prepare clear, concise documents( Requirements Specification, Functional Specs)

- Review documents with stakeholders in meetings/ workshops

- Collect feedback and update documents accordingly

- Use formal approval workflows ( via email or project management tools)

- Obtain signatures or formal email approvals from key stakeholders

- Store signed documents in a shared repository (e.g., SharePoint)

- Taking Approvals from the Client:

- Schedule regular review sessions aligned with project milestones

- Present deliverables( requirements, design, test plans) for client review

- Collect formal approval through:

Signed Documents

Approval emails

Official client sign – off forms

- Maintain an approval log for audit and tracking purposes

- Communication Channels to Establish & Implement:

- Kick – off Meeting: Set expectations and communication protocols

- Regular Status Meetings: Weekly or Bi – Weekly calls/ meetings

- Email: For formal communications and documentation sharing

- Instant Messaging ( MS Teams): Quick clarifications and informal communication

- Project Management Tool( JIRA): Track tasks, progress, and issues.

- Reports: Weekly Status reports and milestone updates

- Client Portal or Shared Drives: Centralized document access

- Handling Change Requests: Establish a change Process:

- Document change request in a formal Change Request Form

- Analyze impact on scope, timeline, cost, and quality

- Review and approve/ reject changes via Change Control Board ( including Client)

- Update requirements and project plans if Change approved

- Communicate changes to all stakeholders

- Updating Project Progress to Stakeholders:

- Provide status reports highlighting:

Completed Tasks

Upcoming Milestones

Issues and Risks

Budget and timeline status

- Use dashboards or project management tools for real – time updates

- Hold regular review meetings to discuss progress and address concerns

- Tailor communication detail according to stakeholder role

- Sign – off on UAT & Client Project Acceptance:

- Prepare User Acceptance Testing (UAT) Plan with clear test cases aligned with requirements

- Co ordinate UAT execution with client users

- Collect UAT feedback, log defects, and track resolution

- After successful UAT, prepare Client Project Acceptance Form

- Present final deliverables and get formal Sign off

- Store signed acceptance as project closure documentation

Document 3- Functional Specifications

Functional Specifications:

| Project Name | Hearth Risk Classifier |
| --- | --- |
| Customer Name | XYZ Organization |
| Project Version | 1.0 |
| Project Sponsor | Daniel |
| Project Manager | Beneath |
| Project Initiation date | 12 – 08 – 2025 |

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to do inventory operations | 10 |
| FR0002 | Patient Data Input | The system shall provide a form to input patient health parameters ( age, weight, medical history etc.,) | 10 |
| FR0003 | Health Risk Classification | The system shall classify patients into health risk categories ( low, medium, high) based on input data | 10 |
| FR0004 | Risk calculation Algorithm | The system shall apply a defined algorithm to calculate risk scores from patient data | 10 |
| FR0005 | Report Generation | The system shall generate detailed health risk reports for each patient, including recommendations | 8 |
| FR0006 | Data Storage | The System shall store patient data and classification results securely in a database | 10 |
| FR0007 | User Role Management | The system shall support multiple user roles (admin, doctor, analyst) with role based access control | 8 |
| FR0008 | Data Export | The system shall allow exporting patient reports in PDF and CSV formats | 6 |
| FR0009 | Audit Trail | The system shall maintain an audit log of all user activities and changed to patient data | 7 |
| FR0010 | Notifications | The system shall send alerts/ notifications to doctors when a high risk patient is identified | 9 |
| FR0011 | Search & Filter | The system shall provide search and filter functionality for patient records and reports | 7 |
| FR0012 | UAT support | The system shall provide a testing environment for client user to validate health risk classifications | 9 |

Document 4- Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to do inventory operations | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0002 | Patient Data Input | The system shall provide a form to input patient health parameters ( age, weight, medical history etc.,) | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0003 | Health Risk Classification | The system shall classify patients into health risk categories ( low, medium, high) based on input data | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0004 | Risk calculation Algorithm | The system shall apply a defined algorithm to calculate risk scores from patient data | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0005 | Report Generation | The system shall generate detailed health risk reports for each patient, including recommendations | Yes | Pending | No | Yes | Yes | Yes |
| FR0006 | Data Storage | The System shall store patient data and classification results securely in a database | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0007 | User Role Management | The system shall support multiple user roles (admin, doctor, analyst) with role based access control | Yes | Pending | No | Yes | Yes | Yes |
| FR0008 | Data Export | The system shall allow exporting patient reports in PDF and CSV formats | Yes | Pending | No | Yes | No | Yes |
| FR0009 | Audit Trail | The system shall maintain an audit log of all user activities and changed to patient data | Yes | Complete | Yes | ?No | No | Yes |
| FR0010 | Notifications | The system shall send alerts/ notifications to doctors when a high risk patient is identified | Yes | Pending | No | Yes | Yes | Yes |
| FR0011 | Search & Filter | The system shall provide search and filter functionality for patient records and reports | Yes | Pending | No | Yes | Yes | Yes |
| FR0012 | UAT support | The system shall provide a testing environment for client user to validate health risk classifications | Yes | Complete | Yes | No | Yes | Yes |

Document 5- BRD Template

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 12 – 08 – 2025 | 1.0 | Initial Draft |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor |  |  |  |  |
| Business Owner |  |  |  |  |
| Project Manager |  |  |  |  |
| System Architect |  |  |  |  |
| Development Lead |  |  |  |  |
| User Experience Lead |  |  |  |  |
| Quality Lead |  |  |  |  |
| Content Lead |  |  |  |  |

- RACI Chart for This Document

Authorize Has ultimate signing authority for any changes to the document.

- R(Responsible):  Responsible for creating this document.

- A(Accountable):  Accountable for accuracy of this document (for example, the project manager)

- S(Supports): Provides supporting services in the production of this document

- C(Consulted): Provides input (such as an interviewee).

- I(Informed): Must be informed of any changes

RACI Chart:

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Alice | Project Manager | Project Planning, Change Management | Overall Project Delivery | Resource Coordination | Client Updates | Development, Testing, Deployment |
| Mohan | Business Analyst | BRD Creation, Requirement Gathering | BRD Approval | Requirement Certification | Design, Testing | Development, Deployment |
| Clara | Software Architect | System Design | Design Approval | Technical Guidance | Development | Project Manager |
| David | Developer | Code Development | Code Quality | Unit Testing | QA Team | Project Manager |
| Eva | QA Engineer | Testing Execution | Test Sign - Off | Test Planning | Developers, Business Analyst | Project Manager |
| Frank | Client Representative | Provide Business Requirements | Requirement Validation | Feedback on BRD and Design | Change Requests | Project Manager |
| Grace | Client Subject Matter Expert | Provide Domain Expertise | N/A | Support Business Analysis | Testing Feedback | Project Manager |
| Helen | Change Control Board | N/A | Change Approval | Support Change Process | Client & IT Teams | Project Manager |

- Introduction:

- Business Goals:

Organizational Goal: The primary goal of the organization is to improve public health outcomes by leveraging data-driven technologies to identify individuals at potential risk of health complications. By classifying health risks proactively, the organization aims to:

- Enhance early detection and prevention of diseases.

- Reduce healthcare costs by minimizing emergency treatments and hospitalizations.

- Support healthcare professionals with decision-making tools that aid in risk assessment.

- Promote personalized healthcare strategies for individuals based on risk classification.

Organizational Need: With the increasing burden on healthcare systems, there is a critical need for intelligent systems that can analyze patient data and predict health risks effectively. The organization needs a Health Risk Classifier that can:

- Automatically analyze patient data (e.g., age, blood pressure, glucose level, BMI, etc.) to classify them into different risk levels (e.g., low, medium, high).

- Provide accurate and explainable predictions that can be trusted by medical practitioners.

- Integrate with existing healthcare management systems to provide real-time risk alerts.

- Ensure data privacy and compliance with health regulations (such as HIPAA or local equivalents).

- Business Objectives:

The objective of this project is to provide a comprehensive IT solution that includes a Health Risk Classifier integrated with a mobile application, an E-Learning Management System, and a Human Resource Management System (HRMS) to support organizational operations and user engagement. These three components together provide a robust digital ecosystem to manage health risk detection, education, and organizational workflows.

Mobile Application (Android & IOS): The mobile app will allow users (patients, healthcare providers, and administrators) to interact with the Health Risk Classifier system conveniently. It will offer the following functionalities:

- User Registration & Login (with role-based access: patient, doctor, admin)

- Input Health Parameters (e.g., age, BMI, blood pressure, cholesterol, glucose level, etc.)

- Risk Classification Output (display whether the user is at Low, Medium, or High health risk)

- Health Report Generation (visual summary and downloadable report)

- Push Notifications (e.g., health check reminders, risk alerts)

- Integration with Wearable Devices (optional, for real-time data collection)

- Doctor Consultation Booking (schedule appointments based on risk level)

- Data Privacy & Secure Access (with encryption and compliance to health data regulations)

E-Learning Management System (LMS): The E-Learning system will educate both users and healthcare staff about health risks, prevention strategies, and system usage.

- Course Management (create, upload, and manage educational content)

- User Enrollment & Progress Tracking

- Quizzes & Assessments (to test understanding)

- Certification Generation (after successful completion)

- Interactive Modules (videos, animations, infographics)

- User Feedback & Rating System

- Role-Based Content Access (e.g., patients see general courses, doctors see advanced clinical modules)

Human Resource Management System (HRMS): The HRMS component will be designed for managing the internal staff involved in the project (e.g., developers, doctors, trainers).

- Employee Database Management

- Attendance & Leave Tracking

- Payroll Management

- Performance Appraisals

- Recruitment Module (manage job openings and applications)

- Role & Access Control (assign permissions based on job role)

- Training & Development Tracking (linked with LMS progress)

- Business Rules:

The development and deployment of the Health Risk Classifier system must comply with the following organizational policies, procedures, and rules & regulations to ensure security, consistency, and legal compliance across all operations.

Data Privacy and Security Policies:

- All user data must be stored and transmitted securely using encryption(e.g., SSL/TLS, AES-256).

- Access to health data is restricted based on user roles (patient, doctor, admin).

- Compliance with regional and international data protection laws (e.g., HIPAA, GDPR, or local data privacy laws).

- Users must provide explicit consent before their data is processed.

- Regular security audits must be conducted to detect and mitigate vulnerabilities.

User Access and Authentication Rules:

- All users must register with unique credentials (email/phone + password).

- Multi-factor authentication (MFA) is required for admin and healthcare provider access.

- Role-based access control (RBAC) must be enforced across all modules.

- Inactive user accounts will be automatically deactivated after a predefined period (e.g., 90 days).

Data Input & Usage Procedures:

- Only authorized users (patients or clinicians) can input or modify health data.

- Any health prediction output must be accompanied by a disclaimer stating it is for informational purposes and not a medical diagnosis.

- Health predictions should not be stored indefinitely; retention policies must be defined (e.g., delete after 2 years unless legally required).

HRMS Rules:

- Employees must follow organizational code of conduct, working hours, and leave policies.

- HR data is accessible only by HR managers and department heads.

- Payroll processing must be done on a monthly cycle and comply with local tax and labor laws.

- All employee training and certification records (linked with LMS) must be retained in the HRMS.

E-Learning Management Rules:

- Courses must be approved by a certified healthcare professional before being published.

- Learners must complete all mandatory training assigned to their role within a specified time (e.g., 30 days).

- Certification is valid for a specific period (e.g., 1 year), after which re-certification is required.

- Feedback and assessment data must be archived for continuous improvement and auditing.

Compliance and Legal Regulations:

- System must adhere to medical device/software regulations if classified as such (based on country).

- All third-party integrations (e.g., wearable devices, cloud storage) must meet organizational compliance standards.

- Regular audits must be conducted to ensure system integrity and compliance with regulatory bodies.

Backup and Disaster Recovery Policy:

- Automated daily backups of all critical data must be scheduled.

- A disaster recovery plan must be in place to restore services within a defined Recovery Time Objective (RTO), e.g., 4 hours.

- All systems must maintain uptime of 99.5% or higher.

- Background:

In recent years, the healthcare industry has seen an exponential increase in patient data generated from various sources such as electronic health records, wearable devices, and routine check-ups. Despite this wealth of information, healthcare providers face challenges in efficiently analyzing and interpreting these data to identify patients at risk of developing serious health conditions.

The Health Risk Classifier project was proposed to address this critical business problem: the lack of an automated, reliable system to classify patients’ health risks based on available data. Currently, risk assessment is often manual, time-consuming, and prone to errors, leading to delayed interventions and increased healthcare costs.

The initiative was driven by the need to improve preventive care by enabling early identification of high-risk patients. This project aims to develop a robust classification system that leverages clinical guidelines and advanced algorithms to accurately assess health risks, helping healthcare providers prioritize care and allocate resources more effectively.

Expected benefits of implementing the Health Risk Classifier include:

- Improved patient outcomes through timely intervention.

- Enhanced decision-making capabilities for clinicians and care managers.

- Reduced operational costs by focusing resources on high-risk cases.

- Compliance with healthcare regulations through standardized and auditable risk assessments.

This project aligns with the organization’s strategic goal to leverage technology for improving patient care quality and operational efficiency.

- Project Objective:

The objective of this project is to develop a Health Risk Classifier system that accurately assesses and categorizes individuals’ health risks based on input data such as medical history, lifestyle factors, and biometric measurements. The product will provide clear risk stratifications (e.g., low, medium, high) to support healthcare providers and individuals in making informed decisions about preventative care and treatment plans.

- This system aligns with business objectives by:

- Enhancing patient outcomes through early detection and risk awareness.

- Reducing healthcare costs by enabling targeted interventions.

- Improving operational efficiency by automating risk assessment processes.

The product will be designed to interact with existing healthcare systems such as Electronic Health Records (EHR), lab information systems, and patient management software to ensure seamless data exchange and holistic risk evaluation. These integrations will support accurate, real-time risk assessments and facilitate coordinated care across healthcare providers.

- Project Scope

Project Scope: The scope of this project is to develop a Health Risk Classifier system that evaluates and categorizes health risks based on user data to assist healthcare professionals and users in understanding their health status and potential risks. This project will focus on designing, developing, testing, and deploying the core risk classification functionality while ensuring integration with existing health data systems.

In-Scope Functionality:

- Collecting and processing patient data including demographics, medical history, lifestyle factors, and biometric data.

- Applying risk assessment algorithms to classify patients into predefined risk categories (e.g., low, medium, high).

- Providing user-friendly dashboards and reports displaying risk levels and recommendations.

- Integrating with Electronic Health Records (EHR) systems to retrieve and update patient data securely.

- Generating alerts or notifications for high-risk cases to healthcare providers.

- User authentication and role-based access control for data security.

- Logging and audit trails for all system interactions to comply with regulatory standards.

Out-of-Scope Functionality:

- Developing new diagnostic or treatment recommendation algorithms beyond risk classification.

- Real-time patient monitoring or data collection from wearable devices.

- Direct communication tools such as chat or video consultations between patients and healthcare providers.

- Integration with insurance claim systems or billing platforms.

- Extensive patient lifestyle coaching or personalized health intervention plans.

- Mobile application development (focus is on web-based or desktop systems in this project).

- Managing patient appointments or scheduling functionalities.

- Assumptions:

- Accurate and complete patient data (medical history, lifestyle, biometric info) will be available from integrated systems.

- Electronic Health Records (EHR) and other external systems will provide data through standard APIs or data exchange formats.

- Users (healthcare providers and patients) have basic digital literacy to interact with the system.

- The risk classification algorithms used are validated and clinically approved.

- The system environment will comply with relevant healthcare data security and privacy regulations (e.g., HIPAA).

- Network connectivity will be stable for integration and data retrieval from external systems.

- The project team has access to domain experts for validating health risk categories and criteria.

- The project timeline and resources are sufficient to complete all planned development phases in the waterfall model.

- No major changes to healthcare regulations or technology platforms will occur during the project duration.

- All hardware and software required for deployment and testing are available and compatible.

- Constraints:

- Regulatory Compliance: The system must comply with healthcare data protection regulations such as HIPAA, GDPR, or local laws, limiting how data can be stored, processed, and shared.

- Technology Stack: Development must use predefined technologies or platforms approved by the organization, which may limit flexibility in tools or frameworks.

- Integration Limitations: The system must integrate with existing EHR and other healthcare systems that may have fixed APIs or data formats, restricting customization.

- Fixed Timeline: The project must follow the waterfall model with strict phase deadlines, allowing limited scope for iterative changes or flexibility.

- Budget Restrictions: The project budget is fixed, limiting resources for additional features or extensive testing beyond the defined scope.

- Data Availability: Reliance on the availability and quality of external data sources, which may not always be consistent or complete.

- User Training: Limited time and resources are available for extensive user training, requiring the system to be intuitive and user-friendly from the start.

- Hardware and Infrastructure: The solution must operate within existing IT infrastructure constraints, such as server capacity and network bandwidth.

- Security Constraints: High security standards must be maintained, potentially impacting system performance and design choices.

- No Real-Time Processing: The project scope excludes real-time monitoring or instant feedback, limiting the system to batch or on-demand risk assessments.

- Risks:

Technical Risks:

- Data Quality Issues: Inaccurate, incomplete, or inconsistent patient data can lead to incorrect risk predictions.

- Model Accuracy and Bias: The classifier may produce biased or unreliable outputs due to poor training data or over fitting.

- Integration Challenges: Difficulties in integrating with third-party systems like wearable devices, hospital EMRs, or cloud storage.

- Platform Compatibility: Bugs or crashes when running on specific Android or iOS versions due to poor cross-platform support.

- Security Vulnerabilities: Potential for data breaches if encryption and access controls are not properly implemented.

Project Management Risks (Waterfall Model Specific):

- Requirement Freezing: Changes to requirements after the design phase are difficult in the Waterfall model, leading to scope mismatch.

- Delayed Testing Feedback: Testing comes late in the Waterfall lifecycle, which might delay the discovery of critical bugs.

- Schedule Slippage: If one phase (e.g., requirement gathering or design) is delayed, it impacts the entire timeline.

- Underestimated Complexity: Misjudging how difficult the machine learning model or mobile features will be can lead to time/cost overruns.

Operational Risks:

- User Resistance: Healthcare staff or patients may be hesitant to adopt a new technology due to lack of trust or training.

- Training Burden: High training demand for users to understand the LMS and HRMS systems.

- Dependency on Key Personnel: Losing key developers, data scientists, or domain experts can stall the project

Compliance & Legal Risks:

- Non-compliance with Data Privacy Laws: Mishandling personal health data could result in legal penalties (HIPAA, GDPR, etc.).

- Misuse of Classifier Output: If patients rely solely on predictions without professional advice, it may lead to health risks and liability issues.

- Licensing Issues: Use of third-party tools or libraries without proper licensing can cause legal problems.

Financial Risks:

- Budget Overruns: Underestimating the cost of model development, hosting, or maintenance.

- Long-term Sustainability: Not budgeting for continuous updates, retraining of the model, or system upgrades.

Deployment & Maintenance Risks:

- Downtime During Release: Problems during the deployment phase may cause system unavailability.

- Lack of Maintenance Plan: Without proper support, the app and systems may become obsolete or unusable.

- No Plan for Model Retraining: Classifier performance may degrade over time without updates to reflect new data.

Mitigation Strategies:

- Early data validation and cleaning.

- Regular model evaluations.

- Prototyping before full-scale development.

- Legal compliance audits.

- User training programs.

- Business Process Overview:

Business Process Overview:

The Health Risk Classifier project follows a structured process flow aligned with the waterfall model. The process begins with gathering and validating patient data, followed by risk assessment using predefined algorithms. The output risk classifications are then reviewed and communicated to healthcare providers for further action. The system interacts with external healthcare databases to ensure up-to-date and comprehensive information is used throughout. The flow includes phases of requirements gathering, system design, development, testing, deployment, and maintenance, ensuring systematic progression and quality control.

Legacy System (AS-IS):

Currently, health risk assessments are conducted manually by healthcare professionals relying on patient interviews, paper records, and disconnected digital systems. The process is time-consuming, prone to errors, and lacks standardization. Integration between patient records and risk evaluation is limited, leading to delays in identifying high-risk patients.

Proposed Recommendations (TO-BE)

The proposed Health Risk Classifier system will automate and standardize the risk assessment process by leveraging integrated patient data and advanced algorithms. This will reduce manual effort, improve accuracy, and accelerate risk detection. The system will integrate seamlessly with existing Electronic Health Records (EHR) and other healthcare databases to ensure real-time, consistent data usage. Alerts for high-risk patients will facilitate timely intervention by healthcare providers. Additionally, a user-friendly interface and audit logging will enhance usability and compliance.

Key Improvements:

- Automation of risk classification reduces human error.

- Seamless data integration eliminates delays and fragmentation.

- Standardized risk categories improve clarity and consistency.

- Real-time alerts support proactive healthcare management.

- Secure access controls and audit trails ensure data privacy and accountability

- Business Requirements:

Functional Requirements:

| Req ID | Req Name | Req Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to do inventory operations | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0002 | Patient Data Input | The system shall provide a form to input patient health parameters ( age, weight, medical history etc.,) | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0003 | Health Risk Classification | The system shall classify patients into health risk categories ( low, medium, high) based on input data | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0004 | Risk calculation Algorithm | The system shall apply a defined algorithm to calculate risk scores from patient data | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0005 | Report Generation | The system shall generate detailed health risk reports for each patient, including recommendations | 8 | Yes | Pending | No | Yes | Yes | Yes |
| FR0006 | Data Storage | The System shall store patient data and classification results securely in a database | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| FR0007 | User Role Management | The system shall support multiple user roles (admin, doctor, analyst) with role based access control | 8 | Yes | Pending | No | Yes | Yes | Yes |
| FR0008 | Data Export | The system shall allow exporting patient reports in PDF and CSV formats | 6 | Yes | Pending | No | Yes | No | Yes |
| FR0009 | Audit Trail | The system shall maintain an audit log of all user activities and changed to patient data | 7 | Yes | Complete | Yes | ?No | No | Yes |
| FR0010 | Notifications | The system shall send alerts/ notifications to doctors when a high risk patient is identified | 9 | Yes | Pending | No | Yes | Yes | Yes |
| FR0011 | Search & Filter | The system shall provide search and filter functionality for patient records and reports | 7 | Yes | Pending | No | Yes | Yes | Yes |
| FR0012 | UAT support | The system shall provide a testing environment for client user to validate health risk classifications | 9 | Yes | Complete | Yes | No | Yes | Yes |

Non Functional Requirements

| NFR ID | NFR Name | NFR Description | Priority | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR0001 | Performance | The system must classify health risk within 3 seconds of data input submission | 9 | Yes | Complete | Yes | Yes | Yes | Yes |
| NFR0002 | Availability | The system must maintain 99% uptime annually, excluding, scheduled maintenance | 8 | Yes | Complete | No | Yes | No | No |
| NFR0003 | Security | All sensitive data must be encrypted in storage (AES – 256 ) and transit ( TLS 1.3) | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| NFR0004 | Data Privacy Compliance | The app must comply with GDPR and HIPAA for data handling and access control | 10 | Yes | Complete | Yes | Yes | Yes | Yes |
| NFR0005 | Scalability | System should scale to support 10,000 concurrent users without performance drop | 7 | Yes | Pending | No | No | No | No |
| NFR0006 | Platform Compatibility | App must run on Android 9+ and IOS 13+ without major issues | 8 | Yes | Complete | Yes | Yes | Yes | Yes |
| NFR0007 | Usability | User interface must be intuitive and require <10 minutes training for end users | 6 | Yes | Complete | Yes | Yes | Yes | Yes |
| NFR0008 | Maintainability | System must be easily maintainable with documented code and modular design | 7 | Yes | Pending | No | No | No | No |
| NFR0009 | Offline Functionality | App should support offline data entry and sync once reconnected | 5 | Yes | Pending | No | No | No | No |
| NFR0010 | Logging & Monitoring | App must log all system events and errors for admin monitoring | 6 | Yes | Complete | Yes | Yes | Yes | Yes |

- Appendices:

List of Acronyms

- API: Application Programming Interface

- EMR: Electronic Model Record

- GDPR: General Data Protection regulation

- HIPAA: Health Insurance Portability and Accountability Act

- RBAC: Role Based Access Control

- SRS: Software Requirements Specifications

Glossary of Terms:

- Health Risk Classifier:  system that uses health data to classify individuals into risk levels ( Low, Medium, High)

- Patient Profile: A digital record containing personal and health data of a patient

- Risk Prediction Model: The machine learning model used to estimate the probability of health risk

- Encryption: The process of encoding information to prevent unauthorized access

- Traceability Matrix: A document that maps and traces user requirements with design, development and testing

Related Documents:

- Software Requirements Specification: Details functional and non-functional requirements for the system

- Use Case Document: Defines specific user interactions with the system

- System Design Document (SDD): Technical design of the architecture and modules

- Test Plan Document: Outlines the test cases, strategies, and testing phases.

- Data Flow Diagram (DFD): Shows how data flows through the system at various levels

- Project Plan (Gantt Chart): Timelines and milestones of the project phases

- User Manual / Guide: Instructions for end users (patients, doctors, admin).

- Compliance Checklist: Documents the system’s alignment with data privacy regulations