## Slide 1: “Trade Settlement Automation – WSO and MCH Integration”
Prepared by: Arjun Raut
Date: 2023-05-03
Project Sponsor: Hemant Phaporekar

## Slide 2: Executive Summary
Current trade settlement process is manual and time-intensive.
Goal: automate trade settlements via dashboard directly on WSO and MCH applications.
Expected benefit: faster settlement, accuracy in fee direction handling, and reduced manual errors.

## Slide 3: Situation / Problem Statement
Trades currently received in dashboard, settled manually in two systems.
Manual intervention causes delays, inconsistencies, and risk of errors.
No automatic update between WSO and MCH post-settlement.

## Slide 4: Project Background
The manual process has existed since initial dashboard implementation.
Business growth has increased trade volume, making manual updates unsustainable.
Automating will align with the organization’s goal of operational efficiency and accuracy.

## Slide 5: Project Objectives
Automate settlement of trades on both WSO and MCH.
Ensure correct fee direction handling for buy and sell trades.
Update MCH automatically once settlement is complete in WSO.
Improve accuracy, timeliness, and transparency of trade processing.

## Slide 6: Proposed Solution
Integrate the dashboard with WSO and MCH through automation APIs.
Automate data flow for trade amount, counterparties, fees, and settlement details.
Apply business logic for buy/sell fee direction within automation rules.

## Slide 7: Success Criteria
100% reduction in manual settlement effort.
Improved accuracy in fee application.
Trade settlement turnaround time reduced by 50%.
Real-time synchronization between WSO and MCH confirmed via dashboard logs.

## Slide 8: Methods / Approach
Conduct requirement analysis and design automation logic.
Develop integration APIs between dashboard, WSO, and MCH.
Test buy/sell trade scenarios and fee direction handling.
Deploy automation and monitor settlement logs
Agile Methodology
Java

## Slide 9: Resources / Dependencies
People: Business Analyst, Developer, QA, System Admin.
Time: 6–8 months estimated for design, development, and UAT.
Budget: ₹2,00,00,000.00 (includes API development and testing).
Dependency: Access to WSO & MCH APIs and test environments.

## Slide 10: Risks & Mitigation
Risk | Impact | Mitigation
API access delay | High | Secure early API access approval
Data mapping errors | Medium | Conduct pre-deployment validations
Fee logic complexity | High | Document logic and test both trade directions