Question 1 – Write Agile Manifesto

Ans:

Agile :

Agile is lightweight and can be implemented where faster delivery is required.

Agile requires no documentation.

Customer retention is easier since there is no documentation.

Agile does not support scalability and extensibility.

Four Main Values of Agile :

1. Individuals and interactions over processes and tools

2. Working software over comprehensive documentation

3. Customer collaboration over contract negotiation

4. Responding to change over following a plan

Twelve Principles of Agile Software

1. Satisfy the customer through early and continuous delivery of valuable software.

2. Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.

3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference for the shorter timescale.

4. Business people and developers must work together daily throughout the project.

5. Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.

6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

7. Working software is the primary measure of progress.

8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

9. Continuous attention to technical excellence and good design enhances agility.

10. Simplicity—the art of maximizing the amount of work not done—is essential.

11. The best architectures, requirements, and designs emerge from self-organizing teams.

12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

Question 2 – Write 40 User stories?

Answer-

| User Story No: 1 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for Username, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User Story No: 2 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA View Order, Display List of orders in the tabular Form |  |  |

| User Story No: 3 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA Text Box to enter. Business Rules: Within the radius of 5 km |  |  |

| User Story No: 4 | Tasks: 2 | Priority: Highest |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 | CP: 3 |  |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User Story No: 5 | Tasks: 1 | Priority: Highest |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 | CP: 2 |  |
| ACCEPTANCE CRITERIA Register in the platform with the details |  |  |

| User Story No: 6; Priority: Low. AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |
| --- |
| BV: 50 | CP: 1 |
| ACCEPTANCE CRITERIA Display price in the list of menu items |  |

| User Story No: 7 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 1 |  |
| ACCEPTANCE CRITERIA - Display delivery boy mobile number - Display delivery boy name in tracking field - Display delivery boy picture |  |  |

| User Story No: 8 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |  |

| User Story No: 9 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |
| BV: 200 | CP: 3 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story No: 10; Tasks: 3; Priority: High. AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |
| --- |
| BV: 200 | CP: 3 |
| ACCEPTANCE CRITERIA CLICK ON THE PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLICK ON GENERATE REPORT WHICH INCLUDES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |

| User Story No: 11 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PD |  |  |

| User Story No: 12 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - BR-ALL MANDATORY - TEXT BOX FIELDS - DISPLAY ORDER ID - TEXT BOX, FOR DESCRIPTION - SUBMIT BUTTON - GENERATE ISSUE ID DISPLAY SUCCESSFUL |  |  |

| User Story No: 13 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A HUNGRY USER I WANT TO BROWSE NEARBY RESTAURANTS SO THAT I CAN ORDER THE FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Each restaurant entry displays its name, cuisine type, and rating - This list can be sorted by distance or rating |  |  |

| User Story No: 14 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE DIFFERENT RESTAURANTS AND MENUS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - The menu includes dishes, prices and descriptions - Show the restaurant is open or closed |  |  |

| User Story No: 15 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE FOR SPECIFIC DISHES AND CUISINES SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)App displays relevant restaurant and dishes matching the query |  |  |

| User Story No: 16 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS SO THAT I CAN FIND A PLACE TO ORDER FOOD |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Filter restaurants by cuisine type and dietary options (vegan, veg, non-veg, egg) |  |  |

| User Story No: 17 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I KNOW THE TIME OF DELIVERY |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - App shows real time update on the order status - Display estimated delivery time |  |  |

| User Story No: 18 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO SAVE FAVOURITE RESTAURANTS AND DISHES SO THAT I CAN ORDER FROM MY FAVOURITES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Access my list of favorites easily for future orders |  |  |

| User Story No: 19 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO VIEW PAST ORDER HISTORY SO THAT I CAN ORDER AGAIN |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Can see the details such as order items, total cost and order date |  |  |

| User Story No:20 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Notifications for order confirmation - Notification for dispatch 3) Notification for delivery |  |  |

| User Story No:21 | Tasks: 1 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story No:22 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE AND MANAGE ORDERS SO THAT I CAN UPDATE ORDER STATUS |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Manage order status - Notify restaurants about incoming orders |  |  |

| User Story No:23 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ACCESS TO CUSTOMER REVIEWS SO THAT I CAN VIEW AND RESPOND TO CUSTOMER REVIEWS |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Owners can address feedback - Owners can improve their services |  |  |

| User Story No:24 | Tasks: 1 | Priority: Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |
| BV: 100 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Active Promo codes |  |  |

| User Story No:25 | Tasks: 1 | Priority: Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY PROMOCODES AND DISCOUNTS SO THAT I CAN ORDER AT LOWER PRICE |  |  |
| BV: 100 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Active Promo codes |  |  |

| User Story No:26 | Tasks: 7 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I CAN ACCEPT THE ORDERS |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA 1)Order visibility 2) Real-time updates - Order details - Order filtering and sorting - Order map view - Order navigation - Order completion and confirmation |  |  |

| User Story No:27 | Tasks: 5 | Priority: HIGH |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN SO THAT I CAN ACCEPT THE ORDER |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - User Authentication - Error Handling - Password security Multi-factor Authentication 5) Compatibility and Usability |  |  |

| User Story No:28 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMER FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:29 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:30 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - Response Mechanism - User Support |  |  |

| User Story No:31 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV:100 | CP: 3 |  |
| ACCEPTANCE CRITERIA - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |  |

| User Story No:32 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |  |

| User Story No:33 | Tasks: 6 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVENUE GENERATED SO THAT I CAN VIEW RESTAURANTS REVENUE |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User Story No:34 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO KNOW DELIVERY BOY SO THAT I CAN VERIFY THE DELIVERY BOY |  |  |
| BV: 200 | CP: 4 |  |
| ACCEPTANCE CRITERIA ID proof Punctuality and reliability |  |  |

| User Story No: 35 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 50 | CP: 1 |  |
| ACCEPTANCE CRITERIA - Display delivery boy mobile number - Display delivery boy name in tracking field - Display delivery boy picture |  |  |

| User Story No: 36 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 100 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |  |

| User Story No:37 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| AS A USER I WANT TO RECEIVE NOTIFICATIONS SO THAT I CAN RECEIVE UPDATES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA - Notifications for order confirmation - Notification for dispatch 3) Notification for delivery |  |  |

| User Story No:38 | Tasks: 1 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES |  |  |
| BV: 200 | CP: 2 |  |
| ACCEPTANCE CRITERIA 1)Customer support section with contact information |  |  |

| User Story No:39 | Tasks: 4 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE ORDER SO THAT I CAN CANCEL IT |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Order status Method of cancellation Refund policy Time frame |  |  |

| User Story No:40 | Tasks: 4 | Priority: HIGH |
| --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK THE DELIVERY SO THAT I CAN VIEW THE STATUS OF THE DELIVERY |  |  |
| BV: 100 | CP: 3 |  |
| ACCEPTANCE CRITERIA Real time tracking Security and data privacy User friendly Interface |  |  |

Question-03-

Answer -

Epic -

Epic is a large user story or a collection of related user stories that represents a significant feature or functionality. Epics are high level, often spanning multiple sprints or iterations, and they provide a way to organize and prioritize work in a product backlog.

User Stories:

- As a user, I want to view ratings and reviews for restaurants on Scrum Foods so that I can make informed decisions about where to order from.

- As a user, I want to provide ratings and reviews for restaurants on Scrum Foods so that I can share my experiences with others and contribute to the community.

Acceptance Criteria:

  - Restaurant Rating Display: Users can view average ratings and reviews for each restaurant on the restaurant details page.

  - Review Content: Users can read detailed reviews, including comments left by other customers.

  - Sorting and Filtering: Users can sort, and filter reviews based on criteria such as rating, relevance, and recency.

  - Post-Order Review: Users can rate the restaurant and leave a review only after completing an order.

  - Review Editing and Deletion: Users can edit or delete their reviews within a specified time frame (e.g., within 24 hours).

  - Helpful Insights: Reviews should be displayed in a way that highlights helpful insights for other users.

  - Integrity and Authenticity: The rating and review system should include safeguards to ensure the integrity and authenticity of user feedback (e.g., preventing fake or spam reviews).

Epic No.2: Real-Time Order Tracking for Food Delivery App Description:

The real-time order tracking epic is designed to provide users with a transparent and seamless experience by allowing them to track their food orders in real-time. This feature is intended to increase customer satisfaction, reduce inquiries to support teams, and enhance overall user engagement.

User Stories:

- As a customer, I want to see the live status of my order so that I know the current stage of my food delivery (e.g., preparing, out for delivery, etc.).

- As a customer, I want to track the location of my delivery so that I can see the delivery partner’s real-time location on a map.

- As a customer, I want to receive notifications for order updates so that I stay informed about the status of my order.

- As a customer, I want to contact the delivery partner directly if needed, for any clarification or changes in delivery details.

- As a customer, I want to view the delivery route so that I can see the exact path my delivery partner is taking.

- As a customer, I want to provide feedback on the delivery experience so that I can rate the service and share my experience.

- As a customer, I want to see estimated delivery time adjustments based on real-time traffic or other factors.

- As a customer, I want to have seamless tracking experience across all platforms (iOS, Android, Web).

- As an admin, I want to monitor order tracking performance and gather insights to improve delivery efficiency.

Acceptance Criteria:

- Real-Time Order Updates:

The app should provide real-time updates on the status of the user's order (e.g., "Order Received," "Preparing," "Out for Delivery," "Delivered").

- Order Location Tracking:

The app should display the real-time location of the delivery driver on a map.

The map should refresh regularly to ensure the driver’s movement is accurately displayed.

- Estimated Delivery Time (ETA):

The app should provide an accurate ETA based on the delivery partner’s location, distance, and trafÏc conditions.

- Delivery Notifications:

Users should receive notifications for key updates (e.g., when the order is confirmed, dispatched, or when the driver is near).

- Map Zoom and Interaction:

The map should allow users to zoom in and out and interact (panning, rotating) to view the delivery route more clearly.

- Delivery Status History:

Users should have access to a timeline showing the progression of their order, from placement to delivery.

- Accuracy and Reliability:

The real-time tracking information should be reliable and updated frequently with minimal delays.

- Privacy and Security:

The app must ensure that location data and other personal information are securely handled in compliance with data privacy regulations.

- Cross-Platform Compatibility:

The real-time order tracking feature should be consistent and functional across all supported platforms (mobile apps on iOS and Android, as well as web).

- Opt-Out Option:

Users should have the option to disable real-time order tracking if they prefer not to share their location.

- User Education:

Clear instructions should be provided to help users understand how to use the real-time tracking feature effectively.

- Support for Multiple Orders:

Users who place multiple orders should be able to track each order individually with its own status and location updates.

Epic No. 3: Delivery Partner Management (Admin) Description:

This epic focuses on providing admins with tools and functionality to manage delivery partners and optimize their workflow. It will include features for tracking performance, assigning deliveries, and improving the overall efÏciency of the food delivery service.

User Stories:

- As an admin, I want to be able to assign delivery partners to orders so that we can ensure timely and efÏcient deliveries.

- As an admin, I want to track delivery partner performance so that I can evaluate and improve the delivery process.

- As an admin, I want to ensure that delivery partners have up-to-date and accurate information regarding their delivery assignments.

Acceptance Criteria:

  - Delivery Partner Assignments: Admins can assign delivery partners to specific orders.

  - Performance Tracking: Admins can monitor key performance metrics for each delivery partner (e.g., delivery time, user ratings, issues).

  - Delivery Partner Dashboard: Admins can access a dashboard showing delivery partner status, active orders, and performance trends.

  - Support for Delivery Partner Communication: Admins can communicate with delivery partners directly through the system to provide real-time instructions or updates.

By meeting these criteria, Scrum Foods will offer a more comprehensive, reliable, and engaging experience for both customers and delivery partners, while also giving administrators the tools to manage and optimize the service effectively.

Question-04-

Answer

Business Value (BV):

- Business Value refers to the perceived or quantifiable worth or benefit that a specific task, feature, or requirement brings to the business or project.

- It is typically determined based on factors such as revenue generation, cost savings, customer satisfaction, market competitiveness, strategic alignment, and other business-related criteria.

- Business Value helps prioritize tasks or features based on their importance to the overall project goals and objective.

Examples of Business Value considerations: Increased revenue, improved user experience, compliance with industry regulations, competitive advantage.

Techniques used: Moscow, Currency notes technique MOSCOW:

The MOSCOW technique is a prioritization and requirements management technique used in project management and software development. It helps stakeholders and project teams prioritize and categorize requirements or tasks based on their importance and urgency. The acronym "MOSCOW" stands for the four categories into which requirements or tasks are typically classified:

  - Must Have: These are critical requirements or tasks that are essential for the project's success. Without these, the project would likely fail to meet its objectives.

  - Should Have: These are important requirements or tasks that are not critical but significantly contribute to the project's value. They are high-priority items that should be included if possible.

  - Could Have: These are desirable requirements or tasks that would enhance the project but are not essential. They are often considered nice-to-have features that can be addressed if time and resources allow.

  - Won't Have (this time): These are requirements or tasks that are deliberately deprioritized and will not be included in the current phase of the project. They may be considered for future iterations or versions.

The MOSCOW technique helps project teams and stakeholders make informed decisions about what should be included in a project based on the available resources, constraints, and objectives. It facilitates open communication between stakeholders, ensures that the most critical aspects are addressed first, and allows for flexibility in project scope as priorities change.

Here's an example of how the MOSCOW technique might be used in a software development project:

Must Have:User   authentication,    basic    user	profile management, core functionality of the application.

Should Have: Advanced user settings, integration with third-party services, improved user interface design.

Could Have: Additional language support, social media sharing features, enhanced search functionality.

Won't Have (this time): Gamification features, integration with legacy systems, complex data visualization.

By categorizing requirements or tasks using the MOSCOW technique, project teams can focus on delivering the most critical and valuable components of a project while providing a clear framework for managing priorities and expectations.

Complexity Points (CP):

      - Complexity Points, also known as story points or function points, are a measure of the relative complexity or effort required to complete a task, feature, or requirement.

      - They are used to estimate the effort, time, and resources needed to implement a specific item.

      - Complexity Points are often assigned based on factors such as technical difficulty, development effort, integration challenges, and other technical or development-related criteria.

      - Complexity Points help in assessing the workload and resource allocation needed for different tasks or features.

      - Examples of Complexity Points considerations: Integration with legacy systems, technical dependencies, data migration, algorithmic complexity.

Techniques used: Planning poker :

Planning Poker is a consensus-based technique commonly used in Agile and Scrum methodologies for estimating the effort or complexity of user stories or tasks. It helps teams collaborate and arrive at a shared understanding of the work involved in a particular item. The term "CP" in your question likely stands for "Complexity Points," which are used in Planning Poker to represent the relative effort or complexity of a task. Here's how the Planning Poker technique works:

Question-05

Answer-

Sprint: A Core Concept in Agile Development

In the context of software development and project management, a Sprint is a time-boxed, iterative development cycle during which a specific set of tasks or goals are worked on by a development team. Sprints are a central element of Agile methodologies, such as Scrum, which prioritize flexibility, collaboration, and deliver value to customers through short, focused development cycles.

Here are the key characteristics and components of a Sprint:

Key Characteristics of a Sprint

1.Time Frame:

A Sprint typically lasts between 1 to 4 weeks, though some teams may choose a longer or shorter duration based on their needs.

The duration of the Sprint is fixed and remains consistent across all Sprints to maintain a predictable development cadence.

2.Goals and Objectives:

At the beginning of each Sprint, the development team, in collaboration with stakeholders, selects a set of user stories, features, or tasks to focus on.

These items make up the Sprint backlog, which represents the work that the team has committed to completing during the Sprint.

3.Planning:

Sprint Planning is conducted at the start of each Sprint, where the development team breaks down the user stories or tasks from the product backlog into smaller, manageable tasks.

The team estimates the effort required for each task and commits to completing them within the Sprint's time frame. This process ensures that the team is focused on clear and achievable goals.

4.Daily Stand-ups:

During the Sprint, the team holds Daily Stand-ups (also called Daily Scrums). These are short (usually 15-minute) meetings where each team member answers three key questions:

What did I accomplish yesterday?

What will I work on today?

What obstacles am I facing?

These meetings foster communication, promote collaboration, and help the team stay aligned on the Sprint’s goals.

5.Development:

The development team works on the tasks identified in the Sprint backlog. The team collaborates closely and may use techniques like pair programming and frequent code reviews to ensure the quality of the work.

Development activities typically include writing code, designing features, fixing bugs, and preparing the software for testing.

6.Continuous Integration:

Throughout Sprint, developers integrate their code regularly into the main code-base. This practice of continuous integration helps ensure that the software remains functional and stable as changes are made.

By integrating frequently, teams can catch issues early and reduce the risk of integration problems at the end of the Sprint.

7.Testing:

Testing is an essential part of every Sprint. It includes both automated and manual testing to validate that the software works as intended and meets the acceptance criteria.

Automated tests are run regularly, and developers address issues as they arise. Manual testing may also be conducted to verify the user experience and perform exploratory testing.

8.Review and Demo:

At the end of the Sprint, the development team conducts a Sprint Review and Demo. During this meeting, the team showcases the work they’ve completed to stakeholders and gathers feedback.

The Sprint Review helps ensure that the delivered features align with stakeholder expectations and provides an opportunity for validation and course correction if necessary.

9.Retrospective:

After the Sprint Review, the team holds a Sprint Retrospective, where they reflect on the Sprint. In this meeting, the team discusses:

What went well?

What didn’t go well?

What can be improved in the next Sprint?

The retrospective encourages continuous improvement by identifying actions and best practices to implement in future Sprints.

10.Incremental Development:

At the end of each Sprint, the team delivers a potentially shipping product increment. This means that the new features or improvements made during the Sprint should be in a state where they can be deployed or released, adding value to the customer.

11.Adaptability:

Agile methodologies emphasize adaptability. If new requirements, priorities, or insights emerge during the Sprint, the team can adjust the work planned for future Sprints.

This flexibility allows the development process to respond to changing customer needs or evolving market conditions.

Benefits of Sprints in Agile Development:

Predictability: By having a fixed duration for each Sprint, the team can plan and execute work in predictable cycles, making it easier to manage timelines and expectations.

Frequent Feedback: With regular reviews and demos, stakeholders can provide feedback throughout the development process, ensuring that the final product aligns with user needs.

Improved Collaboration: Daily stand-ups, sprint planning, and retrospectives foster continuous communication and teamwork, helping to quickly identify and resolve obstacles.

Incremental Progress: Sprints deliver small, incremental improvements to the product, which can be evaluated and iterated upon based on user feedback and changing priorities.

Reduced Risk: By breaking down the work into smaller, manageable chunks, teams reduce the risk of major failures. Early testing, integration, and feedback help identify and address issues before they grow.

Conclusion:

Sprints are a core principle of Agile methodologies like Scrum, allowing development teams to deliver high-quality software iteratively and efficiently. By focusing on well-defined goals, fostering collaboration, and embracing flexibility, Sprints enable teams to respond quickly to changing requirements, continuously improve, and deliver value to customers faster.

Ultimately, Sprints enable teams to balance structure with adaptability, fostering an environment where both development speed and software quality can thrive.

Task: Unit of Work done by 1 Developer in 1 Scrum-

During sprint palling meeting - So in every user story will be divided in to sub task and will be allotted / Picked up by the developers in that sprint

WIP: Work In Progress- work in process – the features that are in the production process / Phase but not yet the finished product. WIP therefore refers to all the tasks that are at various stages of the production process

Sprint Backlog - List of committed user stories by dev and QA team for that sprint will be added in the sprint backlog

| PBI | Task0 | WIP | Done |
| --- | --- | --- | --- |
| Login | Login user with email and password. A temporary password will be sent to the admins registered email address with a link for a password reset. | View, filter previously added data | DOD |
|  |  | Select reporting period, Indicators |  |
|  |  | Collect Scope 1 data |  |
|  |  | Collect Scope 2 data |  |

Preparation:

      - The team gathers to estimate the effort or complexity of user stories or tasks that need to be completed in a sprint or iteration.

Estimation Cards:

      - Estimation cards are used, each containing a number representing a predefined range of Complexity Points (e.g., 0, 1, 2, 3, 5, 8, 13, 20, 40,100).

      - The cards are often designed such that the numbers increase non- linearly, reflecting that as tasks become more complex, the uncertainty in estimates also increases.

Facilitator:

      - A facilitator (often the Scrum Master or Agile Coach) leads the session and explains the process to the team.

Estimation Process:

      - For each user story or task, the team discusses the requirements, assumptions, and any relevant information.

      - Each team member selects an estimation card representing their individual view of the Complexity Points required to complete the task. The card is kept face down.

Reveal and Discussion:

      - After everyone has selected a card, all team members reveal their chosen cards simultaneously.

      - If there's a wide variation in estimates, team members have a discussion to share their reasoning and insights. This helps clarify assumptions and leads to a shared understanding.

Re-Estimation and Consensus:

      - After the discussion, team members may revise their estimates by selecting a different card based on the insights gained.

      - The process of discussion and re-estimation continues until a consensus is reached. The goal is to align the team's estimates.

Repeat for Each Task:

      - The process is repeated for each user story or task in the backlog.

Final Estimate:

      - The final estimate for each user story or task is often determined by the mode or median of the estimates chosen by the team members.

Planning Poker helps mitigate individual biases and provides a collaborative and transparent way to estimate work. It encourages discussions, helps identify potential challenges, and allows the team to make informed decisions about how much work can be taken on in a sprint or iteration

In summary, Business Value focuses on the business impact and significance of tasks or features, while Complexity Points focus on the technical effort and complexity involved in implementing those tasks or features. Both concepts are valuable in project management and software development, as they help prioritize and plan work based on both business goals and technical constraints.