## Slide 1: Niagara Bottling’s Dimitri AI
Prepared by: Mouleeshwaran V
Date: 17/11/25

## Slide 2: Situation
In the Oracle Service Cloud, with the help of the rules engine, we classify all the emails
Customer executives manually process every email by the end user’s request
Some emails are not processed due to exceeding the timeline.

## Slide 3: Problem
Absence of automation flow in the current business activities
The business is fully dependent on manpower.
Processing time is high due to the manual process of pickup change, reschedule and multiple pickups

## Slide 4: Opportunity
Dimitri AI will provide an end-to-end solution for current business activities
We use technologies like Azure AutoML, OpenAI API, REST API and Oracle Service Cloud API
With the Dimitri Ai, all emails are covered by automation, and it is a less time-consuming system

## Slide 5: Purpose Statement (Goals):
In Dmitri AI, we get the latest email
By email classification, assigning the email to the concern queue
We extract the text from the email
By Api's need to book the slot, reschedule the slot, etc..

## Slide 6: Project Objectives:
In Dmitri’s system, the latest email was picked from the Oracle Service Cloud
With the Azure AutoML, we classify all the emails into respective queues
With the OpenAI Api, we extract the text from the email
Based on the mentioned time slot and queues, we book the slot, reschedule the slot or multiple pickup slots
With Service Cloud, we post the reply email to the customer

## Slide 7: Success Criteria:
The implementation of Dimitri AI for 3 different queues it impacted 75% of manual work, and has been reduced
Response time to the end user has been made instant
The total impact of implementing Dimitri AI is 70%

## Slide 8: Methods/Approach:
Agile methodology is used to develop this application. Agile is an iterative development that involves frequent collaboration with stakeholders
Scrum team: Which 9-10 members, which include scrum developers, scrum master and product owner
Requirement gathering: where the elicitation techniques have been applied, like brainstorming, use case spec, JAD session
Product backlog: Product backlog is from a user story. A User story is a requirement that we have collected from the stakeholders

## Slide 9: Methods/Approach:
BV and cp: BV will be valued by the developers by giving the scrum currencies to rate them. CP will be given by the poker cards technique
Prioritising: All the user stories are prioritised by Moscow and the MVP technique with BV and CP points
Sprint Delivery: The sprint starts there will be a delivery of software in two weeks
Sprint Meeting: Will be like a daily scrum meeting, a sprint review meeting and a sprint retrospective meeting
Product burndown chart: will be prepared by the product owner, which updates work done and work yet to be done

## Slide 10: Methods/Approach:
Tools: Jira is mainly used to run the sprint and create a product burndown chart. For visualisation, Power BI and Tableau are used
Change Request: Initially, BA should check whether the change request is a defect from previous installations or not. If it is a defect, then it is assigned to the technical team; else
Sprint Retrospective Meeting: When all the developers attend the meeting to discuss how the previous sprint went, what we need to improve for the upcoming sprints

## Slide 11: Resources:
People – 1 Scrum master, 1 Product owner, 6 Scrum Developers
Time – implementation within 14 months.
Budget – hardware, software, training and services not to exceed Rs. 7500000
Other – third-party software evaluation, site visits, Dataquest reports – not to exceed Rs. 500000.00

## Slide 12: Risks and Dependencies:
The current solution will work up to 3 years, and unless any changes from OpenAI models.
The dependencies are Oracle Service Cloud Api, Azure AutoML, open ai Api, and REST Api’s(pickup, reschedule and multi pickups).

## Slide 13: To Be Completed by Appropriate Manager
Project Sponsor: Vinay
Project Manager: Soumith