Mock – 4 – Case Study

A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.  Manage the inventory  Quickest delivery to the customers

Assignment 1:

1. Please make a BRD which can be presented to the client along with complete development and resource plan.

BRD – Business Requirement Document

Project Name: Inventory and Delivery Management System for Ice-cream & Milk Products

Project ID:

Version ID:

Author: Sirisha

- Document Revisions:

| Date | Version No. | Document Changes |
| --- | --- | --- |
| 12/09/2025 | 0.1 | Initial Draft |
| 13/09/2025 | 0.2 | Updated based on initial review feedback |
| 14/09/2025 | 0.3 | Added Functional Requirements |
| 15/09/2025 | 0.4 | Finalized & Approved |

- Approvals:

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Kiran | Sponsor | Kiran | 12/09/2025 |
| Business Owner | Kumar | Business Owner | Kumar | 13/09/2025 |
| Project Manager | Praveen | Project Manager | Praveen | 14/09/2025 |
| System Architect | Juhi | System Architect | Juhi | 15/09/2025 |
| Development Lead | Praveen | Development Lead | Praveen | 12/09/2025 |
| User Experience Lead | Kevin | User Experience Lead | Kevin | 13/09/2025 |
| Quality Lead | Swathi | Quality Lead | Swathi | 14/09/2025 |
| Content Lead | Sai | Content Lead | Sai | 15/09/2025 |

- RACI Chart:

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Kiran | Project Sponsor |  |  |  |  |  |
| Kumar | Delivery Head |  |  |  |  |  |
| Praveen | Project Manager |  |  |  |  |  |
| Juhi | System Architect |  |  |  |  |  |
| Praveen | Development Lead |  |  |  |  |  |
| Sirisha | Sr. BA |  |  |  |  |  |
| Shivani | Jr. BA |  |  |  |  |  |
| Kevin | User Experience Lead |  |  |  |  |  |
| Swathi | Quality Lead |  |  |  |  |  |
| Sai | Content Lead |  |  |  |  |  |
| Varun | Sr. Developer |  |  |  |  |  |
| Preeti | Developer |  |  |  |  |  |
| Ramya | Developer |  |  |  |  |  |
| Shanthi | Developer |  |  |  |  |  |
| Shubham | Developer |  |  |  |  |  |
| Deepak | Database Admin |  |  |  |  |  |
| Mike | Network Admin |  |  |  |  |  |
| Sai | Tester |  |  |  |  |  |
| Alekhya | Tester |  |  |  |  |  |
| Mounika | Tester |  |  |  |  |  |
| Sagar | UI Designer |  |  |  |  |  |
| Praveen | UI designer |  |  |  |  |  |
| Vamshi | IT Support |  |  |  |  |  |
| Naveen | IT Support |  |  |  |  |  |

- Introduction

Business Goals: This document outlines the business requirements for developing an Inventory and Delivery Management System to enhance operational efficiency in the company’s ice-cream and milk product distribution network.

#### 4.1 Business Goals

- Improve inventory accuracy across multiple locations.

- Reduce product wastage and prevent stock-outs.

- Ensure the fastest possible delivery to customers.

#### 4.2 Business Objectives

- Implement real-time inventory tracking.

- Automate stock reorder notifications.

- Optimize delivery routes using geographic data.

#### 4.3 Business Rules

- Reorders should be triggered automatically when stock reaches predefined thresholds.

- Deliveries must be prioritized based on customer location and product perishability.

- All transactions must be logged and auditable.

#### 4.4 Background

The company has experienced inefficiencies due to manual tracking of inventory and outdated delivery routing methods. With growth in customer demand, a technology-driven solution is essential to scale operations while maintaining product quality and delivery performance.

#### 4.5 Project Objective

Design and implement a robust software platform that enables efficient inventory management and ensures quick delivery through automated processes and intelligent route planning.

#### 4.6 Project Scope

##### 4.6.1 In Scope Functionality

- Inventory tracking at plant and warehouse level.

- Automated reorder alerts.

- Delivery scheduling and optimization.

- Reporting dashboards for inventory and delivery metrics.

- User role-based access management.

##### 4.6.2 Out Scope Functionality

- Financial accounting and billing.

- Customer loyalty programs.

- Employee payroll systems.

### 5. Assumptions

- All plants and warehouses will be equipped with internet-enabled devices.

- Historical data is available for demand forecasting.

- Delivery partners are onboarded and trained to use the new system.

### 6. Constraints

- Budget and timeline are fixed.

- Data privacy and regulatory compliance must be strictly followed.

- Integration with legacy systems may require custom interfaces.

### 7. Risks

#### Technological Risks

- Data synchronization delays due to network issues.

- Scalability concerns as new locations are added.

#### Skills Risks

- Lack of trained personnel to operate the system.

- Insufficient knowledge of route optimization algorithms.

#### Political Risks

- Regulatory changes affecting distribution practices.

#### Business Risks

- Incorrect demand forecasts leading to overstock or stockouts.

Requirements Risks

- Ambiguous requirements leading to scope creep.

#### Other Risks

- Resistance to change from employees accustomed to manual processes.

8. Business Process Overview

#### 8.1 Legacy System (AS-IS)

- Inventory managed through spreadsheets and manual counts.

- Deliveries planned using static routes without optimization.

- No automated alerts or reporting.

#### 8.2 Proposed Recommendations (TO-BE)

- Centralized system with automated stock tracking.

- Real-time delivery routing using GPS data.

- Analytical reports for better forecasting and decision-making.