## Slide 1: Project Talent Bridge
.
Prepared By – Nilam Dongre
Date-23/Jun/2025

## Slide 2: Situation
No existing application provides full visibility to candidates on their job application lifecycle.
Recruiters rely on fragmented tools, leading to inefficient follow-ups.
The solution will be selected based on clearly defined design criteria, technical specs, and stakeholder needs.
Will follow waterfall model: Requirements → Design → Prototyping → Testing → Deployment
Objective: Build a custom solution to improve candidate experience and streamline recruiter workflows.

## Slide 3: Problem
Candidates often struggle with:
A lack of visibility into their job application process.
Delays in communication with recruiters.
Unclear or no feedback after interviews.
Difficulty reaching recruiters for clarifications or queries.
On the recruiter side:
Managing multiple applicants manually is inefficient.
Tracking candidate status across multiple stages is error-prone.
Candidates follow up through unstructured channels (emails, calls, LinkedIn),overwhelming recruiters

## Slide 4: Current Challenges
Lack of transparency for candidates post-application.
No centralized platform for recruiters and applicants to communicate.
Recruiters overwhelmed with manual updates and queries.
Poor candidate experience affects employer branding.
Difficulty in tracking hiring pipeline efficiently.

## Slide 5: Opportunity
Build a unique platform that doesn’t just track applications, but also enhances communication.
Improve employer branding by showing candidates a professional and responsive hiring process.
Streamline recruiters' work through automation, dashboards, and analytics.
Set the organization apart as a candidate-centric employer.
Use the platform in graduate admissions, internships, and lateral hiring across departments.

## Slide 6: Purpose Statement & Goals
To analyze, design, and implement a candidate tracking system from scratch.
Specifically focused on graduate admissions and job applications.
Enable seamless status tracking for each stage: search, apply, shortlist, interview, feedback.
Provide recruiters with a structured and simplified system to manage applicants

## Slide 7: Project Objectives
Design a full-featured web & mobile recruitment application.
Include real-time status updates for candidates.
Enable direct but controlled communication between candidates and recruiters.
Support recruiter dashboards, analytics, and application workflow tracking.
Complete MVP delivery within 6 months using waterfall phases.

## Slide 8: Success Criteria
Improved access to application records, documents, and communication history.
Enhanced system responsiveness and uptime.
At least 90% of candidates receive timely status updates.
50% reduction in recruiter response lag.
Successful onboarding of all recruiter teams post-Go Live.

## Slide 9
SMART Objectives:
Specific: Build a transparent recruitment platform with status tracking and recruiter interaction.
Measurable: 90% of candidates receive real-time status updates; reduce recruiter-candidate query response time by 50%.
Achievable: Delivered in 6 months with phased rollout.
Realistic: Team of 1 PM, 2 Developers, 1 QA, 1 UX/UI designer, and 1 HR SME.
Time-bound: MVP by Month 4, UAT in Month 5, Full rollout by Month 6.

## Slide 10: Methods/Approach
Form a selection committee from HR, IT, and end users.
Gather and finalize technical and functional requirements.
Issue RFPs (Request for Proposals) to identify best tools and vendors if external support is required.
Begin phased implementation:
  Design and build MVP
  Internal testing with HR
  UAT (User Acceptance Testing)
  Training sessions
Final Go Live with full documentation and support setup
Establish project team, define requirements with all stakeholders.
Use RFP process to evaluate potential tech stacks and frameworks.
Prototype development followed by functional testing and stakeholder review.
Train users (recruiters, admins) and IT support teams.
Go Live with full deployment and support mechanisms in place.

## Slide 11: Resource & Budget Overview
People: Core team of developers, QA, project manager, UI/UX, and HR SMEs.
Time: Full implementation planned within 6 months.
Budget: Total cost not to exceed Rs. 1,00,00,000 including development, testing, and training.
Other: External evaluations, visits, reports capped at Rs. 5,00,000.

## Slide 12: Risks and Dependencies
Current manual system has been used for over 5 years; users are familiar with it.
Change resistance expected due to user comfort with legacy workflows.
Justifying ROI in qualitative terms like better UX and candidate satisfaction may be hard.
Success depends on stakeholder adoption, training effectiveness, and post-Go Live support.

## Slide 13: What Problem Does Project Talent Bridge Solve?
What problem does your project aim to solve?
Project Talent Bridge addresses the lack of transparency and efficiency in recruitment. Candidates receive little to no status updates, while recruiters use fragmented tools, causing communication delays and manual overhead.
Why is it important to solve it?
- Enhances candidate experience and trust
- Reduces recruiter workload and improves productivity
- Improves employer branding and talent acquisition
- Supports scalable hiring processes for growth

## Slide 14
How will it help solve it?
- Centralized platform for candidates and recruiters
- Real-time updates, in-app messaging, and status tracking
- Recruiter dashboards, automation, and analytics
- Follows a structured Waterfall implementation model

## Slide 15: Potential for Impact
Build a custom application solving a real, long-standing problem.
Enhance candidate trust and employer reputation.
Reduce recruiter workload through automation and visibility.
Enable analytics and data-driven hiring decisions.
Set a new standard in recruitment experience.

## Slide 16: Project Sponsor-ABC
Project Manager- Xyz