## Slide 1
Prepared by: Nilansh Kohli
AI Seismic Data Analyzer

## Slide 2: Project Overview
Objective: Automate seismic data analysis using AI/ML
Scope: Real-time analysis, pattern detection, anomaly alerts
Stakeholders: Geologists, Data Scientists, Operations, IT
Outcome: Reduce human intervention and improve data interpretation
Timeframe: 3-month agile release cycle

## Slide 3: Problem Statement
Manual seismic data analysis is time-consuming
Difficulty in identifying subtle patterns and anomalies
Delays in decision-making and risk mitigation
Traditional methods are prone to human error
No real-time alert mechanism exists

## Slide 4: Proposed Solution
AI-powered system to process and analyze seismic signals
Detect seismic patterns and flag anomalies in near real-time
Improve accuracy and response time
Provide intuitive UI for geologists
Enable integration with legacy systems

## Slide 5: Goals and Objectives
Automate data preprocessing and filtering
Identify seismic events with high accuracy
Provide real-time dashboards and alerting system
Ensure scalability for large datasets
Improve stakeholder decision-making

## Slide 6: Agile Methodology
Scrum framework
2-week sprints
Daily stand-ups, sprint reviews, retrospectives
Product backlog maintained in JIRA
Burndown charts used for progress tracking

## Slide 7: Team Roles
Product Owner: [John Smith]
Scrum Master: [Bilklinton warne]
Development Team: AI Engineers, Geophysicists, Data Scientists, UI/UX Developers
QA Engineer: Responsible for validation and test automation
DevOps: Setup CI/CD pipeline and monitoring

## Slide 8: Sprint Planning
Sprint 1: Data collection & preprocessing pipeline
Sprint 2: Model training (anomaly detection)
Sprint 3: Dashboard design & integration
Sprint 4: Alert system setup
Sprint 5: End-to-end testing and stakeholder demo

## Slide 9: Architecture Diagram
Data Ingestion → Data Preprocessing → AI Models → Dashboard/Alerts
Tools: Python, TensorFlow, AWS, Apache Kafka, React
Real-time streaming with Kafka
Storage on S3, analysis on EC2

## Slide 10: Technology Stack
Programming: Python, JavaScript
ML Framework: TensorFlow, Scikit-learn
Backend: Flask, FastAPI
Frontend: React.js
Cloud: AWS S3, Lambda, EC2
Data Stream: Apache Kafka
Visualization: Plotly, D3.js

## Slide 11: Model Design
Input: Raw seismic signals
Preprocessing: Noise filtering, normalization
ML Model: CNN + LSTM for pattern recognition
Output: Event classification and risk score
Training data sourced from labeled seismic archives

## Slide 12: Dashboard Overview
Real-time event map
Time-series plots
Risk scoring by location
Alert history and logs
Downloadable reports for audit

## Slide 13: Risk & Mitigation Plan
Data quality issues → Implement rigorous validation
Model bias → Regular re-training with new data
Integration delays → Parallel testing of components
Team dependency risks → Regular sync-ups
Scalability risks → Use of microservices architecture

## Slide 14: Key Achievements (To Date)
Seismic dataset collected and cleaned
Base ML model trained and evaluated
Initial version of dashboard deployed
Stakeholder feedback loop established
Achieved 92% accuracy in anomaly detection

## Slide 15: Next Steps
Enhance model with more labeled data
Improve UI/UX of dashboard
Pilot deployment in real-world environment
Continuous monitoring and improvements
Expand integration with external APIs