Document 1: Definition of Done As Per Agile Extension to the BABOK® Guide v2, Definition of Done is a technique where the team agrees on, and prominently displays, a list of criteria which must be met before a backlog item is considered done. That is the team has to create a well-defined, unambiguous, measurable, agreed-upon, and shared Definition of Done between all team members. Nurturing Process – Agile Deliverables –V2D2 August 2024 www.coepd.com nurtureba@coepd.com CONFIDENTIAL Page 2 of 9 The best form of Definition of Done representation is a checklist of activities that has to demonstrate the agreed value and quality of a user story. So, this checklist should include:  acceptance criteria (to satisfy customer requirements for a product)  quality criteria (to satisfy quality requirements for a product) Definition of Done may be defined for different levels of project work. For example, in Agile / Scrum framework these levels of work could be user story, sprint, and release. Checklist for DOD:  Produced code for presumed functionalities  Assumptions of User Story met  Project builds without errors  Unit tests written and passing  Project deployed on the test environment identical to production platform  Tests on devices/browsers listed in the project assumptions passed  Feature ok-ed by UX designer  QA performed & issues resolved  Feature is tested against acceptance criteria  Feature ok-ed by Product Owner  Refactoring completed  Any configuration or build changes documented  Documentation updated  Peer Code Review performed

Answer:
The Definition of Done (DoD) is the agreed set of criteria that must be met before a backlog item is considered complete. It ensures transparency, quality, and shared understanding across the Scrum team.

For the Ticket Management System project, the DoD checklist includes:

- Code for the feature is developed and committed in Git.

- Assumptions of user story are met.

- Application builds without errors.

- Unit test cases are written, executed, and passed.

- Feature deployed successfully in staging environment (identical to production).

- Automated integration tests passed.

- Dashboard/feature validated on supported devices and browsers.

- User experience validated by UX designer.

- QA testing performed and all major defects resolved.

- Feature tested against acceptance criteria.

- Approved by Product Owner.

- Refactoring completed and technical debt documented.

- Any configuration changes documented.

- End-user documentation updated.

- Peer code review completed and signed off.

This ensures that every increment delivered provides value and meets quality standards.

Document 2- Product Vision

Answer: Scrum Project Name: Ticket Management System Optimization

- Venue: COEPD Virtual Agile Lab

- Date/Time/Duration: As per sprint schedule (~2–3 weeks each)

- Client: Internal IT support division

- Stakeholder List: Business users, IT support staff, management team, QA team, customers

- Scrum Team:

  - Scrum Master: kirty

  - Product Owner: ram

  - Developers: 5

  - QA: 2

  - Business Analyst: 1

Vision:
To build a modern, automated, and scalable Ticket Management System that improves SLA compliance, reduces downtime, and enhances user experience through transparency and efficiency.

Target Group:

- IT support teams handling service requests

- Employees and customers raising tickets

- Management monitoring SLAs

Needs:

- Faster resolution of tickets

- Real-time tracking & visibility

- Automation of ticket assignment & escalation

- Reduced downtime through continuous integration

Product:
A robust Ticket Management System with:

- Automated ticket routing

- SLA monitoring dashboards

- Seamless integration with email/LDAP

- User-friendly self-service portal

Value:

- Reduce resolution time by 30% within 3 months

- Achieve ≥95% SLA compliance

- Reduce downtime by 40%

- Improve user satisfaction and adoption ≥90%

- Support scalability and long-term ROI

Document 3: User stories

| User Story No. | User Story | Tasks | Priority | BV | CP | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| US1 | As a support manager, I want tickets auto-assigned based on category, so that I can reduce manual errors. | Develop rules engine, configure categories, test assignment | High | 8 | 5 | Tickets auto-assigned correctly 95% of time |
| US2 | As a user, I want to track ticket status in real time, so that I know when it will be resolved. | Build dashboard, link with DB, UI testing | High | 9 | 6 | Status visible with updates in <1 min delay |
| US3 | As a QA, I want automated regression tests, so that I can ensure faster release quality. | Write test scripts, integrate in CI/CD pipeline | Medium | 6 | 4 | Regression suite runs after every build |
| US4 | As a product owner, I want SLA compliance reports, so that I can present performance metrics to management. | Build reporting module, generate SLA KPIs | Medium | 7 | 5 | SLA report generated weekly with >95% accuracy |

Document 4: Agile PO Experience

Answer: The Product Owner (PO) plays a key role in maximizing value delivered by the Scrum Team.

Responsibilities observed during project:

- Market Analysis: Analyzed demand for faster ticket resolution, downtime impact, and available market tools.

- Enterprise Analysis: Evaluated feasibility, cost, and integration challenges.

- Product Vision & Roadmap: Created product vision (optimize ticketing) and roadmap (~5 sprints).

- Managing Product Features: Prioritized features like automation, dashboards, SLA reporting.

- Product Backlog Management: Maintained backlog, refined user stories, prioritized based on ROI.

- Iteration Progress Monitoring: Attended sprint reviews, adjusted backlog based on feedback, ensured transparency.

Learning Outcomes:

- How to write and prioritize user stories with BV & CP.

- How to conduct sprint ceremonies (planning, review, retrospective).

- Importance of backlog refinement and stakeholder communication.

- Role of PO as liaison between stakeholders and development team.

Document 5: Product and sprint backlog and product and sprint burndown charts

Answer: Product Backlog (sample):

| ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US1 | Auto-assign tickets | Rules engine, config, testing | High | 8 | 5 | Sprint 1 |
| US2 | Real-time dashboard | DB linking, UI, testing | High | 9 | 6 | Sprint 2 |
| US3 | Automated regression suite | Test scripts, CI integration | Medium | 6 | 4 | Sprint 2 |
| US4 | SLA compliance reporting | Reports, KPI metrics | Medium | 7 | 5 | Sprint 3 |

Sprint Backlog (Sprint 1):

| ID | User Story | Tasks | Owner | Status | Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US1 | Auto-assign tickets | Rules engine, config, testing | Dev1, Dev2 | In Progress | 40 |
| US2 | Dashboard (basic setup) | DB linking, UI mock | Dev3 | To Do | 25 |

Burndown Charts:

- Product Burndown: Shows total remaining effort decreasing across sprints.

- Sprint Burndown: Shows daily work completed vs planned effort in Sprint 1.

Document 6: Sprint meetings

Answer: Meeting Type 1: Sprint Planning meeting

| Field | Details |
| --- | --- |
| Date | 15-Sep-25 |
| Time | 10:00 AM – 12:00 PM |
| Location | Virtual (MS Teams) |
| Prepared By | Scrum Master |
| Attendees | Product Owner, Scrum Master, 5 Developers, 2 QA, Business Analyst |
| Agenda Topics | Review backlog, Prioritize user stories, Define sprint goal, Estimate effort |
| Topic Presenter | Product Owner & Scrum Master |
| Time Allotted | 2 Hours |
| Resources | Jira, Confluence, Ticket System |
| Special Notes | Focus on automation features & dashboard development |

2. Daily Stand-up Meeting

| Field | Details |
| --- | --- |
| Date | 28-Sep-25 |
| Time | 3:00 PM – 4:30 PM |
| Location | Virtual (MS Teams) |
| Prepared By | Scrum Master |
| Attendees | Scrum Team, Stakeholders, Client Representative |
| Sprint Status | 70% completion; ticket automation module delivered |
| Things to Demo | Automated ticket assignment, Real-time dashboard prototype |
| Quick Updates | Minor bugs identified in escalation workflow |
| What’s Next | Work on SLA compliance features, UI improvements |

  - Sprint retrospective meeting

| Field | Details |
| --- | --- |
| Date | 29-Sep-25 |
| Time | 10:00 AM – 11:30 AM |
| Location | Virtual (MS Teams) |
| Prepared By | Scrum Master |
| Attendees | Scrum Team |
| Agenda | Reflection on sprint |
| What Went Well | Strong collaboration, Automated ticketing module successfully deployed |
| What Didn’t Go Well | Delays in LDAP integration, Some test cases pending |
| Questions | How can we reduce dependency on external teams? |
| Reference | Jira Sprint Board, Burndown Chart |

4. Daily Stand-up Meeting

| Day | Developer 1 | Developer 2 | Developer 3 |
| --- | --- | --- | --- |
| Monday | Fixed bugs in ticket workflow | Worked on dashboard UI | Integrated API with LDAP |
| Tuesday | Wrote unit tests | Improved reporting module | Deployment in test environment |
| Wednesday | Peer code review | QA testing on escalation feature | Config changes documented |
| Thursday | Sprint backlog grooming | Developed SLA compliance logic | UX feedback implementation |
| Friday | Fixed dashboard errors | Regression testing | Deployed updates to staging |
| Saturday | Supported QA team | Documentation update | Bug fixing |
| Sunday | Planning next sprint | REST API improvements | Release notes preparation |