Question 1. Identify business process model for online agriculture store?

- Goal: Create a user-friendly online platform for farmers to buy agricultural products directly from manufacturers.

- Inputs: Product data, user profiles, technical infrastructure, budget, and compliance info.

- Resources: Project team, software/hardware, budget, and agricultural/e-commerce expertise.

- Outputs: Online platform, transaction records, delivery logistics, and customer support.

- Activities: Requirement gathering, design, development, testing, product management, order processing, and marketing.

- Value: Easy access to products, convenience, cost savings, variety, improved productivity, and empowerment for farmers.

Question 2. Mr. Karthik is doing SWOT analysis before he accepts this project. what Aspects he should consider as strengths, as Weakness, as Opportunity and as Threats.

Weaknesses

- Limited experience in agriculture.

- Complex logistics for remote deliveries.

- Dependence on stable internet connectivity.

- Risk of resource mismanagement.

Strengths

- Experienced team and strong leadership.

- Established reputation and clear project vision.

- INR 2 Crores budget and support from SOONY.

- CSR initiative enhancing public image

Opportunities

- Growing e-commerce in agriculture.

- Potential government support and incentives.

- Expansion and first-mover advantages.

- Long-term relationships and technological innovations.

Threats

- Competition from other platforms.

- Technological issues and cybersecurity threats

Question 3. Mr. Karthik is trying to do feasibility study on doing this project in technology (Java), please help him with points (HW SW Trained Resources Budget time frame) to consider in feasibility study?

Feasibility Study for Online Agriculture Store Project (Java)

The feasibility determines whether project should go for word or not.

It details about what factors to be considered during the project.

- Technology: Based on the database servers like go daddy, payment gateways like UPI and card, security like authentications and Api’s.

- Hardware Requirements (HW): Based on Storage PostgreSQL, Backup Systems, Network Infrastructure.

- Software Requirements (SW): Based on product deliver software, content management system and payment gateway software.

- Trained Resources: Project management team, Business analysists, software developers.

- Budget Considerations: 2 crores on pay wages to resources, licensed bills for software or tools, depends on server and database type or model, training the employees and farmers also includes budget.

- Time Frame Considerations: Time frame for project 18 months and this will further divide into phases in SDLC

Question 4. Mr. Karthik must submit Gap Analysis to Mr. Henry to convenience to initiate this project. what points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis?

Gap Analysis: AS-IS vs. TO-BE

It states the difference between current state and desired state.

Procurement

AS-IS: Long travel, limited choice, higher prices.

TO-BE: Online access, wide selection, better pricing.

Communication

AS-IS: Indirect, slow feedback.

TO-BE: Direct, real-time support.

Accessibility

AS-IS: Limited access, time-consuming.

TO-BE: 24/7 access, direct delivery.

Cost Transparency

AS-IS: Inconsistent pricing, hidden costs.TO-BE: Transparent pricing, bulk discounts.

Product Quality

AS-IS: Limited, variable quality.

TO-BE: High-quality, consistent availability.

Efficiency

AS-IS: Time-consuming, delays.

TO-BE: Streamlined process, improved productivity.

Scalability

AS-IS: Limited growth, inconsistent supply.

TO-BE: Scalable, growth opportunities.

Data and Insights

AS-IS: No data or insights.

TO-BE: Data access, insights for decisions.

Question 5. list down different Risk factors that may be involved (BA risks and process/ project risk)?

Risk Factors for the Online Agriculture Store Project:

It states that things that may result project failure.

Internal Risk: Dependence on manufacturer for product supply and inventory management.

High operating expenses due to investments in technology and marketing.

External Risk: Intense competition from other farmer products platforms in India.

Changes in government regulations and policies that affect the e-commerce Industry.

Business Analyst (BA) Risks: Incomplete requirements, poor communication, change in requirements.

- Requirement Misunderstanding: Incomplete or incorrect requirements.

- Scope Creep: Uncontrolled changes to project scope.

- Stakeholder Alignment: Conflicting stakeholder expectations.

- Communication Gaps: Miscommunication causing confusion.

- Lack of domain knowledge

Process/Project Risks: Scope risks, Stakeholder risks.

Technical Risks

- Technology Failures: Issues with system integration.

- Cybersecurity Threats: Risk of hacking.

Operational Risks

- Infrastructure Issues: Server/hardware failures.

- Performance Bottlenecks: System slowdown under load.

Financial Risks

- Budget Overruns: Costs exceed planned budget.

- Funding Shortfalls: Lack of funds affecting progress.

- Timeline Risks

- Delays: Project not meeting deadlines.

- Resource Allocation: Poor use of team/resources causing delays.

Question 6. Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers?

It helps in identifying stakeholder by defining their roles and responsibilities of the project.

Responsible(R): Those who perform the work to achieve the task.

Accountable(A): The decision makers who approve the task or deliverable.

Consulted(C): Those who provide input or feedback during the task.

Informed(I): Those who need to be kept updated on progress and decisions.

| RACI | Name | Designation | Details |
| --- | --- | --- | --- |
| Responsible | Mr. Karthik Mr. Pandu Mr. Vandanam Ms. Juhi Mr. Teyson Ms. Lucie Mr. Tucker Mr. Bravo Mr. Mike Mr. John Mr. Jason Ms. Alekya Ms. Pranali Peter, Kevin, Ben | Delivery Head. Financial Head. Project Manager. Sr. Java Developers Java developers Network Administrator. Database Administrator. Testers Business Analyst. Influencers. | karthik.aptits@gmail.com pandu.soony@gmail.com vandanam.aptits@gmail.com juhi.aptits@gmail.com teyson4.aptits@gmail.com lucie6.aptits@gmail.com tucker.aptits@gmail.com bravo35.aptits@gmail.com mike07.aptits@gmail.com john79.aptits@gmail.com Jason.aptits@gmail.com Alekya.aptits@gmail.com pranali29.aptits@gmail.com peter2.aptits@gmail.com kevin56.aptits@gmail.com ben91.aptits@gmail.com |
| Accountable | Mr. Henry Mr. Karthik | Project initiator Delivery Head. | Henry_soony@gmail.com Karthik.aptits@gmail.com |
| Consulted | Mr. Henry Mr. Karthik Mr. Pandu Mr. Vandanam Ms. Juhi Mr. Teyson Ms. Lucie Mr. Tucker Mr.Bravo Mr. Mike Mr. John Mr. Jason Ms. Alekya Ms Pranali Farmers (General) & Manufacturers Peter, Kevin, Ben | Project initiator. Delivery Head. Financial Head. Project Manager. Sr. Java Developers Java developers Network Administrator. Database Administrator. Testers Business Analyst. Influencers. | Henry_soony@gmail.com karthik.aptits@gmail.com pandu.soony@gmail.com vandanam.aptits@gmail.com juhi.aptits@gmail.com teyson4.aptits@gmail.com lucie6.aptits@gmail.com tucker.aptits@gmail.com bravo35.aptits@gmail.com mike07.aptits@gmail.com john79.aptits@gmail.com Jason.aptits@gmail.com Alekya.aptits@gmail.com pranali29.aptits@gmail.com peter2.aptits@gmail.com kevin56.aptits@gmail.com ben91.aptits@gmail.com |
| Informed | Ms. Juhi Mr. Teyson Ms. Lucie Mr. Tucker Mr.Bravo Mr. Jason Ms. Alekya Farmers (General) & Manufacturers | Sr. Java Developers Java developers Testers Influencers. | juhi.aptits@gmail.com teyson4.aptits@gmail.com lucie6.aptits@gmail.com tucker.aptits@gmail.com bravo35.aptits@gmail.com Jason.aptits@gmail.com Alekya.aptits@gmail.com |

Question 7. Help Mr. Karthik to prepare a business case document?

1. Executive Summary:

The Online Agriculture Store aims to connect farmers in remote areas with manufacturers of agricultural products through a web and mobile platform. This will help farmers access quality inputs, reduce costs, and improve productivity.

2. Business Objectives:

Primary: Create a platform for direct transactions between farmers and manufacturers.

Secondary: Improve access to quality products, cut costs, and expand market reach.

3. Problem Statement:

Farmers struggle with high costs, limited access to quality products, lack of transparency, and delivery delays.

4. Proposed Solution:

Develop a user-friendly platform for product listings, ordering, secure payments, and customer support.

5. Benefits:

Tangible: Increased productivity, cost savings, expanded markets for manufacturers.

Intangible: Empowerment of farmers, improved transparency.

6. Strategic Alignment:

Supports agricultural development and aligns with Mr. Henry’s vision of rural empowerment.

7. Market Analysis:

Target Audience: Remote farmers and agricultural manufacturers.

Market Needs: Easy access to supplies, growing digital adoption in rural areas.

Competitors: Existing agricultural e-commerce platforms.

8. Feasibility Study:

Technical: Java-based platform, skilled team, budget of 2 Crores INR, timeline of 18 months.

Operational & Financial: Support system and cost-effective ROI through increased market reach.

9. Risk Analysis:

Risks: Technical issues, resource constraints, market adoption, regulatory compliance.

Mitigation: Stakeholder engagement, testing, training, and marketing campaigns.

10. Cost-Benefit Analysis:

Costs: 1.2 Crores INR for development, 0.3 Crores INR for deployment, 0.5 Crores INR annually for maintenance.

Benefits: Increased revenue for manufacturers, cost savings for farmers, improved productivity.

11. Implementation Plan:

Phases: Requirements & design (Months 1-6), development & testing (Months 7-12), pilot launch (Months 13-15), full deployment (Months 16-18).

Milestones: Completion of requirements, prototype, testing, and deployment.

12. Conclusion & Recommendations:

The project is viable and strategic. It is recommended to proceed with the platform, focusing on risk management, stakeholder engagement, and strong marketing for adoption.

Question 8. The committee of Mr. Henry, Mr. Pandu, and Mr. Dooku and Mr. Karthik are having a discussion on Project Development Approach Mr. Karthik explained to Mr. Henry about SDLC. and four methodologies like sequential Iterative Evolutionary and agile. please share your thoughts and clarity on methodologies.

It is life cycle of projects where phases like involves are planning, creating, testing and deploying software.

- Sequential Methodology:

Here the process flows in linear way, next phase starts only when current phase done. Flows in only one direction.

Advantages like easy to understand, clear structure and doc.

Disadvantages are issues identified lately in cycle.

2.Iterative Methodology:

In this each iteration delivers a working piece software which is reviewed in subsequent iterations. Breaking down the process into small cycles like parallel work will be done by team.

Advantages are issues identifies early in the cycle, delivers working project continuously.

Disadvantages are cost is more comparatively, can lead to scope creep.

3.Evolutionary Methodology:

Firstly simple version of project will be delivered. Later new features are added to it based on feedback.

Advantages are quick delivery, continuous adaption of change request.

Disadvantages need more stakeholder involvement, project delays due to CR.

4. Agile Methodology:

Project is divided into time boxed iterations called sprint like 2-4 weeks.

Advantages are flexible to CR continuous delivery of working software.

Disadvantages are more stakeholder involvement.

Question 9. They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models. when the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

- Waterfall Model and V-Model:

The waterfall method is a project management approach that follows a linear, sequential process, similar to water flowing down a waterfall.

Each phase of the project, such as requirement, design, implementation, verification, and maintenance, must be completed before the next phase begins.

This structured approach is often used in software development and other projects where requirements are well defined and changes are expected to be minimal.

- RUP (Rational Unified Process): RUP is an iterative and incremental software development methodology that divide the project lifecycle into four phases: Inception, Elaboration, Construction, and Transition.

Its structured approach to developing software increments, using core workflows like business modeling, requirements development, analysis, and design, as well as supporting management workflows.

- Spiral Model: Combines iterative development with risk management. Its particularly well suited-suited for large, complex, and high–risk projects, as it allows for continuous improvement through multiple phases or spirals.

- Scrum (Agile): It helps teams to work collaboratively and adapt to change. It’s an agile methodology focus on iterative development and continuous improvement. Scrum involves breaking down work into short, time-boxed, iterations called sprints, during which a team works towards a specific goal.

Question 10. Write down the differences between waterfall model and V model

| Waterfall | V-model |
| --- | --- |
| Low cost | Expensive |
| More in linear way | Not more in linear way |
| Testing done at later stages | Testing done at early stages |
| Less customer involves | More customer involves |
| Issues identified lately | Issues identified early |

Question 11. As a BA, state your reason for choosing one model for this project?

For this project we go with the Waterfall Model.

Every process is reviewed well and best for small projects.

Question 12. The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

| Resources | Month 1-3 | Month 4-6 | Month 6-14 | Month 14-15 | Month 16-18 |
| --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  |  |  |
| Business Analyst |  |  |  |  |  |
| Java Developer |  |  |  |  |  |
| Operations/Support head |  |  |  |  |  |
| Testers |  |  |  |  |  |
| Network Engineer |  |  |  |  |  |

Question 13. Explain the difference between Fixed Bid and Billing projects?

|  | Fixed Bid | Billing Project |
| --- | --- | --- |
| Cost Structure | Fixed and agreed for certain period. | No fixed time and depends on the project plan. |
| Risk | High risk for vendor | High risk for client |
| Flexibility | Less flexible due to fixed time | Flexible |
| Suitability | Project with defined details | Project with CR |
| Payment Method | Total amount fixed | Hourly or daily based |

Question 14 – Preparer Timesheets of a BA in various stages of SDLC.

Design Timesheet of a BA, Development Timesheet of a BA, Testing Timesheet of a BA, UAT Timesheet of a BA, Deployment n Implementation Timesheet of a BA.

- Design Timesheet of a BA

| Task | Action | Start Time | End Time | Duration | Date |
| --- | --- | --- | --- | --- | --- |
| Review requirements | Ensuring all requirements are well understand | 10:00 AM | 1:00 PM | 3 Hours | 1/3/2025 |
| Participate in design meetings | Collaborating with design team | 1:00 PM | 3:00 PM | 2 Hours | 1/3/2025 |
| Document functional specifications | Drafting detailed functional specifications | 3:00 AM | 6:00 PM | 3 Hours | 1/3/2025 |
| Review design documentation | Reviewing and providing feedback | 6:00 PM | 8:00 PM | 2 Hours | 1/3/2025 |
| Update requirements traceability | Aligning requirements with design | 10:00 AM | 2:00 PM | 4 Hours | 2/3/2025 |

- Development Timesheet of a BA

| Task | Action | Start Time | End Time | Duration | Date |
| --- | --- | --- | --- | --- | --- |
| Support development Team | Clarifying requirement during development | 10:00 AM | 2:00 PM | 4 Hours | 2/3/2025 |
| Update requirement as needed | Adjusting specification based on development feedback. | 2:00 PM | 5:00 PM | 3 Hours | 2/3/2025 |
| Review development progress | Ensuring alignment with development | 5:00 PM | 9:00 PM | 4 Hours | 2/3/2025 |
| Prepare test cases | Developing initial test cases | 10:00 AM | 1:00 PM | 3 Hours | 3/3/2025 |
| Participate in development reviews | Reviewing development milestone | 1:00 PM | 5:00 PM | 4 Hours | 3/3/2025 |

- Testing Timesheet of a BA

| Task | Action | Start Time | End Time | Duration | Date |
| --- | --- | --- | --- | --- | --- |
| Support test team | Clarifying requirements for testers | 10:00 AM | 1:00 PM | 3 Hours | 4/3/2025 |
| Review test cases | Ensuring coverage of all requirements | 1:00 PM | 5:00 PM | 4 Hours | 4/3/2025 |
| Participate in test Execution | Assisting in executing functional tests | 5:00 PM | 9:00 PM | 4 Hours | 4/3/2025 |
| Analize test Results | Reviewing and analysing test outcomes | 10:00 AM | 1:00 PM | 3 Hours | 5/3/2025 |

- UAT Timesheet of a BA

| Task | Action | Start Time | End Time | Duration | Date |
| --- | --- | --- | --- | --- | --- |
| Prepare UAT plan | Drafting the UAT strategy and plan | 10:00 AM | 1:00 PM | 3 Hours | 6/3/2025 |
| Co-ordinate UAT Sessions | Organizing and co-ordinating UAT Sessions | 1:00 PM | 5:00 PM | 4 Hours | 6/3/2025 |
| Support users During UAT | Assisting users in executing UAT | 5:00 PM | 9:00 PM | 4 Hours | 6/3/2025 |
| Review UAT feedback | Analysing feedback from users | 10:00 AM | 2:00 PM | 4 Hours | 7/3/2025 |
| Update UAT documentation | Documenting UAT outcomes and findings | 2:00 PM | 7:00 PM | 5 Hours | 7/3/2025 |

- Deployment n Implementation Timesheet of a BA

| Task | Action | Start Time | End Time | Duration | Date |
| --- | --- | --- | --- | --- | --- |
| Prepare deployment documentation | Finalizing user manuals, deployment plans | 10:00 AM | 1:00 PM | 3 Hours | 8/3/2025 |
| Participate in deployment planning | Assisting in planning the deployment process | 1:00 PM | 3:00 PM | 2 Hours | 8/3/2025 |
| Support during deployment | Providing support to the deployment team | 3:00 PM | 6:00 PM | 3 Hours | 8/3/2025 |
| Post-deployment review | Reviewing the deployment success and issues | 10:00 AM | 1:00 PM | 3 Hours | 9/3/2025 |
| Update documentation post- implementation | Updating all relevant documentation | 1:00 PM | 5:00 PM | 4 Hours | 9/3/2025 |